COMHAIRLE CHONTAE ATHA CLIATH THEAS

SOUTH DUBLIN COUNTY COUNCIL

MEETING OF TALLAGHT AREA COMMITTEE (2)

MONDAY 27TH NOVEMBER, 2006

ITEM NO. H-I (12)

Taking in Charge of Estates

The attached detailed listing sets out the up-to-date position on the taking in charge of developments.

To date four Estates have been taken in charge in 2006.   Recommendations for taking in charge have been made in one further case.  Taking in charge recommendations are being prepared in a further 13 cases.

The following is the up to date priority listing for the Tallaght area:-

Castlefield Avenue 				Oak Dale

Daletree (Phase 1 & 2)				Old Court

Ellensborough (Phases 1, 2, 3 & 4)		Parklands

Ferncourt (Phase 1 & 2)			Swiftbrook

Mont Pelier					Verschoyle

Tallaght Area

Meeting of the Tallaght Area Committee (2) - 27/11/2006

Item No.  H-I (12 ) - Taking in Charge Listing

No. of Houses	Estate	Location	Developer

Works Outstanding

A	ESTATES TAKEN IN CHARGE IN 2006

52	Carrighmore Estate (Aylesbury)	Kranock Construction Ltd.

Taken in Charge on 13/11/2006

164	Ely Manor	Ballycullen	Maplewood Homes

Taken in charge on  13/11/2006

63	Pairc Gleann Trasna	Aylesbury	Kranock Construction Ltd.

Taken in Charge on 13/11/2006

0	Robinhood Ind. Est.	Naas Road	Sisk

Taken in Charge on 13/03/2006

B	ESTATES RECOMMENDED FOR TAKING IN CHARGE SINCE LAST REPORT:

97	Hazelgrove	Tallaght	Kelland Homes Ltd.

Recommended for TIC

C	ESTATES WHERE TIC RECOMMENDATIONS ARE BEING PREPARED:

11	Castlefield Avenue, Knocklyon	Brian Durkan & Co. Ltd

TIC drawings and schedule being prepared

141	Daletree (Phase 1 & lA)	Ballycullen	Maplewood Homes

TIC drawings and schedule being prepared

142	Daletree (Phase 2), Ballycullen	Maplewood Homes

TIC drawings and schedule being prepared

148	Ellensborough  (Phase 4)	Tallaght	Durkan New Homes Ltd.

TIC Drawings and Schedule to be updated

300	Ellensborough  Phases 1, 2 & 3, Tallaght	Durkan New Homes Ltd.

TIC drawings and schedule being prepared.

91	Ferncourt (Phase 1), Ballycullen	Maplewood Homes

TIC drawings and schedule being prepared

85	Ferncourt (Phase 2), Ballycullen	Maplewood Homes

TIC drawings and schedule being prepared.

0	Hunters Road/Oldcourt Road, Ballycullen	Ellier Development Ltd

Hunters Road/Oldcourt Road - Road only

50	Mont Pelier, Jobstown	                              Durkan New Homes Ltd.

"As constructed" drawings submitted and being

Checked

No. of Houses	Estate	Location	Developer

Works Outstanding

177	Oak Dale, Ballycullen	                              Maplewood homes

TIC drawings and schedule being prepared

54	Old Court , Ballycullen	                              Maplewood Homes

TIC schedule and drawings being prepared

59	Parklands, Ballycullen	                               Maplewood Homes

"As constructed" drawings and drainage survey

submitted and being checked.

130	Swiftbrook, Tallaght	                               Kelland Homes Ltd.

Drainage survey and "as constructed" drawings

received and being checked.

C1	ESTATES WHERE ROADS ONLY - HAVE BEEN TAKEN IN CHARGEA

66	Sundale (Phase 1), Tallaght	Kelland Homes Ltd.

Roads TIC on 8th March, 2004  Services not

yet recommended for TIC. Drainage survey

and revised drawings submitted and being

checked.

108	Sundale (Phase 2), Tallaght	Kelland Homes Ltd.

Roads TIC on 8th March, 2004  Services not

yet recommended for TIC. Drainage survey

and revised drawings submitted and being

checked.

80	Sundale (Phase 3), Tallaght	Kelland Homes Ltd.

Roads TIC on 8th March, 2004  Services not

yet recommended for TIC. Drainage survey

and revised drawings submitted and being

checked.

112	Sundale (Phase 4), Tallaght	Kelland Homes Ltd.

Roads TIC on 8th March, 2004  Services not

yet recommended for TIC. Drainage survey

and revised drawings submitted and being

checked.

132	Sundale (Phase 6), Tallaght	Kelland Homes Ltd.

Roads TIC on 8th March, 2004  Services not

yet recommended for TIC. Drainage survey

and revised drawings submitted and being

checked.

D	ESTATES WHERE TAKING IN CHARGE WORKS ARE STILL OUTSTANDING

150	DeSelby Tallaght,                                        Kelland Homes Ltd.

Revised remedial list issued. Minor works

outstanding which include works to footpaths

and drainage. "As constructed” drawings and

drainage survey requested and awaited.

230	Verschoyle (Phase 1),Saggart	Kingscroft Developments

Works outstanding to footpaths, kerbs and

drainage. Works ongoing."As constructed"

drawings and drainage survey submitted and

being checked. Drainage not to be TIC at

present at it drains through private area.

No. of Houses	Estate	Location	Developer

Works Outstanding

F1	ESTATES SUBJECT TO LEGAL DIFFICULTIES:

40	Newhall Court, Blessington Road, Jobstown	Austin Developments.

Enforcement proceedings regarding outstanding

works in Phase 1: adjourned to May 2007.

4	Sylvan Avenue, Kingswood	Mondale Const. Ltd.

Outstanding issues regarding drainage.

G	ESTATES UNDER CONSTRUCTION:

187	Broadfield Manor, Rathcooole	Cavan Developments

Remedial works list to be prepared

655	Hunters Wood, Ballycullen	Ellier Developments Ltd.

House construction completed in phase 1.

Partially private. Remedial works prepared on

50% of Estate. Awaiting "As constructed"

drawings and wayleaves for all 6 phases of

development.

H	PRIVATE DEVELOPMENTS (NOT TO BE TAKEN IN CHARGE)

290	Beechdale, Ballycullen	                              Maplewood Developments Ltd.

Mixed residential development. House

construction almost complete. (Partially

private)  Management Agreement submitted.

594	Deerpark, Kiltipper	Durkan New Homes

Mixed residential development partially

private.  (325 private & affordable units).

Management Agreement submitted. Remedial

works list commenced.

361	Marlfield, Tallaght	                              Durkan New Homes

House construction ongoing.  Mostly private,

Some footpaths to be taken in charge.

List prepared and issued

325	Mill Race,Saggart	                              Neville Development

House construction complete - mostly

private. Management Agreement submitted

745	The Belfry, City West	                              Durkan New Homes/Hollioake

Mixed residential development.  Partially

private. House construction almost complete,

Remedial list prepared and issued.

Management agreement submitted

I	INDUSTRIAL ESTATES

0	Crosslands Ind.Est, Ballymount	Murdon Ltd

Awaiting suitable "As constructed" drawings.

Issues regarding wayleaves.