COMHAIRLE CHONTAE ATHA CLIATH THEAS

SOUTH DUBLIN COUNTY COUNCIL

MEETING OF TALLAGHT AREA COMMITTEE 2

Monday 26th February, 2007

#### H–I(13)

Taking in Charge of Estates

The attached detailed listing sets out the up-to-date position on the taking in charge of developments.

Four estates were taken in charge in 2006.

Recommendations for taking in charge have been made in two further cases.

The flowing is the up to date priority listing for Lucan/Clondalkin:-

- Castlefield Avenue

- Daletree (Phase 1 & 2)

- Ellensborough (Phases 1, 2, 3 & 4)

- Ferncourt (Phase 1 & 2)

- Hunters Wood

- Mont Pelier

- Oak Dale

- Old Court

- Parklands

TALLAGHT AREA COMMITTE (2)

Meeting of the Tallaght Area Committee - 26/02/2007

Item No.  H-I (13) - Taking in Charge Listing

No. of Houses	Estate	Location	Developer

Works Outstanding

A	ESTATES TAKEN IN CHARGE IN 2006

52	Carrighmore Estate (Aylesbury)	Aylesbury, 	Kranock Construction Ltd.

Taken in Charge on 13/11/2006

164	Ely Manor	Ballycullen	Maplewood Homes

Taken in charge on 13/11/2006

63	Pairc Gleann Trasna	Aylesbury	Kranock Construction Ltd.

Taken in Charge on 13/11/2006

0	Robinhood Ind. Est.	Naas Road	Sisk

Taken in Charge on 13/03/2006

B	ESTATES RECOMMENDED FOR TAKING IN CHARGE SINCE LAST REPORT:

97	Hazelgrove	Tallaght	Kelland Homes Ltd.

Recommended for TIC. To be proposed at the

Tallaght ACM on the 26th February and the

County Council Meeting on the 12/03/2007.

130	Swiftbrook	Tallaght	Kelland Homes Ltd.

Recommended for Taking in Charge. To be

proposed at the Tallaght ACM in April and

Council Meeting on the 14/05/2007

C	ESTATES WHERE TAKING IN CHARGE RECOMMENDATIONS ARE BEING PREPARED:

11	Castlefield Avenue	Knocklyon	Brian Durkan & Co. Ltd

TIC drawings and schedule being prepared

141	Daletree (Phase 1 & lA)	Ballycullen	Maplewood Homes

TIC drawings and schedule being prepared. To

be recommended for TIC mid 2007.

142	Daletree (Phase 2)	Ballycullen	Maplewood Homes

TIC drawings and schedule being prepared. To

be recommended for TIC mid 2007.

148	Ellensborough (Phase 4)	Tallaght	Durkan New Homes Ltd.

TIC Drawings and Schedule to be updated

300	Ellensborough Phases 1, 2 & 3	Tallaght	Durkan New Homes Ltd.

TIC drawings and schedule being prepared.

91	Ferncourt (Phase 1)	Ballycullen	Maplewood Homes

TIC drawings and schedule being prepared. To

be recommended mid 2007

No. of Houses	Estate	Location	Developer

Works Outstanding

85	Ferncourt (Phase 2)	Ballycullen	Maplewood Homes

TIC drawings and schedule being prepared.

To be recommended mid 2007

0	Hunters Road/Oldcourt Road	Ballycullen	Ellier Development Ltd

Road only. To be recommended for TIC

50	Mont Pelier	Jobstown	Durkan New Homes Ltd.

"As constructed" drawings submitted and being

checked. To be recommended for TIC mid

2007

177	Oak Dale	Ballycullen	Maplewood homes

TIC drawings and schedule being prepared

To be recommended mid 2007

54	Old Court	Ballycullen	Maplewood Homes

TIC schedule and drawings being prepared. To

be recommended mid 2007

59	Parklands	Ballycullen	Maplewood Homes

"As constructed" drawings and drainage survey

submitted and being checked.

Part private.

CI	ESTATES WHERE ROADS ONLY – HAVE BEEN TAKEN IN CHARGE

498	Sundale (Phase 1 - 6)	Tallaght	Kelland Homes Ltd.

Roads TIC on 8th March, 2004 Services not

yet recommended for TIC. Drainage survey

and revised drawings submitted and being

checked.

D	ESTATES WHERE TAKING IN CHARGE WORKS ARE STILL OUTSTANDING

187	Broadfield Manor	Rathcooole	Cavan Developments				Remedial works list to be prepared

150	DeSelby	Tallaght	Kelland Homes Ltd.

Revised remedial list issued. Minor works

outstanding which include works to footpath

and drainage. "As constructed" drawings and

drainage survey requested and awaited.

4	Sylvan Avenue	Kingswood	Mondale Const. Ltd.

Outstanding issues regarding drainage.  TIC

drawings being prepared.

230	Verschoyle (Phase 1)	Saggart	Kingscroft Developments

Works outstanding to footpaths, kerbs and

drainage. Works ongoing.  "As constructed"

drawings and drainage survey submitted and

being checked. Drainage not to be TIC at

present at it drains into private drains.

F1	ESTATES SUBJECT TO LEGAL DIFFICULTIES:

40	Newhall Court, Blessington Road	Jobstown	William Smith

Court case regarding outstanding works in

Phase 1 adjourned - awaiting confirmation of

New Court date.

H	PRIVATE DEVELOPMENTS (NOT TO BE TAKEN IN CHARGE)

290	Beechdale	Ballycullen	Maplewood Developments Ltd.

Mixed residential development. House

construction almost complete. (Private

development)  Management Agreement

submitted. Remedial works list being prepared.

594	Deerpark	Kiltipper	Durkan New Homes

Mixed residential development partially

private.  (325 private & affordable units).

Management Agreement submitted. Remedial

works list commenced.

655	Hunters Wood	Ballycullen	Ellier Developments Ltd.

Mixed Residential development. House

construction completed in phase 1. Partially

private. Remedial works prepared on 50% of

Estate. Awaiting "As constructed" drawings

and wayleaves for all 6 phases of development

361	Marlfield	Tallaght	Durkan New Homes

Mixed residential development. House

construction ongoing. Mostly private.   Only

some footpaths to be Taken in Charge.

Remedial works List prepared and issued.

325	Mill Race	Saggart	Neville Development Partnership

House Construction Nearing Completion -

Mostly private. Management Agreement

submitted

745	The Belfry	City West	Durkan New Homes/Hollioake

Mixed residential development.  Partially

private. House construction almost complete,

Remedial list prepared and issued.

Management agreement submitted