COMHAIRLE CHONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

- MEETING OF TERENURE-RATHFARNHAM AREA COMMITTEE 1

Tuesday, March 6th , 2007

- HEADED ITEM No 6

The traffic calming programme adopted by the Terenure/Rathfarnham Area Committee in 2003 is as follows:-

Cells       					Roads

Ashfield/Fortfield                                  Beverly/Knockfield Manor

Butterfield                                            Kennington Road

Cherryfield/Beechfield                           Keaden Avenue/Lugnaquila Avenue

Knocklyon                   	          	Wainsfort Avenue/Gardens

These schemes are constructed with the exception of Cherryfield/Beechfield which is under construction presently and Knocklyon the design of which will commence shortly.

In response to a large number of requests for traffic calming measures throughout the Council’s administrative area the Council’s Transportation Strategic Policy Committee at its meeting on the 11th May 2006 adopted a new Traffic Calming programme comprising of four schemes in each of the Council’s five electoral areas.  The selection of each individual scheme will be made by the relevant Area Committee.

To assist the Committee in selecting the 4 new schemes the traffic calming request list is being examined with a view to creating 4 scheme areas. It is anticipated that this review will be completed prior to the April meeting of the Committee.