COMHAIRLE CHONTAE ATHA CLIATH THEAS

SOUTH DUBLIN COUNTY COUNCIL

MEETING OF TERENURE/RATHFARNHAM AREA COMMITTEE (1)

Tuesday 6th March, 2007

#### H – I (9)

Taking in Charge of Estates

The attached detailed listing sets out the up-to-date position on the taking in charge of developments.

Two estates were taken in charge in 2006.

Recommendations for taking in charge have been made in three further cases.

The following is the up to date priority listing for the Terenure/Rathfarnham Area:-

Stocking Avenue (Distributor Road)

Stonepark Abbey

The Recorders.

TERENURE / RATHFARNHAM

Meeting of the Terenure / Rathfarnham Area Committee - 06/03/2007

Item No.  H-I (9) - Taking in Charge Listing

No. of Houses	Estate	Location	Developer

Works Outstanding

A	ESTATES TAKEN IN CHARGE IN 2006

60	Prospect Downes	Rathfarnham	Albany Homes Ltd

Taken in charge on 09/01/2006

256	Prospect Manor	Stocking Lane	Cavan Developments

Taken in charge on 09/01/2006

B	ESTATES RECOMMENDED FOR TAKING IN CHARGE SINCE LAST REPORT:

158	Orlagh Grove (Phase 2)	Scholarstown	Menolly Properties Ltd

Recommended for TIC. To Terenure /

Rathfarnham ACM - 06 March 2007

Council Meeting - 19 April 2007

85	Stonepark Abbey (Ph. 1, 2 & 3)	Rathfarnham	M & N O'Grady Devs.

Estate offered for TIC by Developer.

Proposal re: Roads & Services to come before

April Terenure/Rathfarnham ACM and May

2007 Council Meeting.  Parks & Landscape

Services have issued list re: open spaces.

Works to be carried out by developer before

the TIC of open space.

6	The Recorders (154 Whitehall Road)	Whitehall Road	Anthony Graham

Recommended for TIC. To go the

Terenure/Rathfarnham ACM in April and the

Council Meeting on the 14/05/2007

C	ESTATES WHERE TAKING IN CHARGE RECOMMENDATIONS ARE BEING PREPARED:

0	Stocking Avenue (Distrobutor Road)	Rathfarnham	Deane Homes Limited

Distributor Road

D	ESTATES WHERE TAKING IN CHARGE WORKS ARE STILL OUTSTANDING

7	Barton Avenue	Rathfarnham	John J. McDonald Ltd.

Minor works outstanding including markers on

hydrants and locks on manholes. As

constructed drawings requested and awaited.

H	PRIVATE DEVELOPMENTS (NOT TO BE TAKEN IN CHARGE)

18	Edenbrook Manor	Rathfarnham	Clayworth

Outstanding issues regarding Management

Agreement.  Negotiations ongoing between

developer and residents.