- COMHAIRLE CHONTAE ÁTHA CLIATH THEAS

- SOUTH DUBLIN COUNTY COUNCIL

### MEETING OF SOUTH DUBLIN COUNTY COUNCIL

MONDAY 12th MARCH 2007

Headed Item 4 (e) (i)

- Attached is report of the Transportation Strategic Policy Committee Meeting

- of Thursday 22nd February 2007.

- With regard to the item on School Transport the Committee recommended that

- The Council adopt the following policy:-

“That a condition be included in all planning applications for schools that cycle parking facilities be provided”.

Report of Transportation Strategic Policy Committee Meeting

of 22nd February 2007

Confirmation of Minutes

Minutes of Transportation Strategic Policy Committee held on 9th November 2006  were confirmed and approved as a true record and signed.

School Transport – Interim report by Consultants

TMC Consultants are carrying out a Feasibility Study for a school transport     	System in order to determine:

- Type of scheme which could be introduced.

- Method of implementation

- Numbers of pupils and likely take up.

- Number and type of buses required.

- Extent of area to be covered.

- Costs of implementation and likely sources of funding.

- Method of implementation Cost benefit analysis of preferred option(s) vs. impact on congestion.

Survey forms were sent to 20 schools, however, only 6 were returned.

An analysis of 2 of these schools indicated:-

50% of pupils travel to school by car

49% walk and

1% cycle/bus.

The Consultants will contact the remaining schools with a view to them completing the survey forms.   The Consultant’s final report should be available for the next meeting of the Committee.

The Committee recommended that a condition be included in all planning applications for schools that “cycle parking facilities be provided”.

M50 – Update on progress

Details were outlined of the improvement works currently being carried out on         the M50.  The Committee was informed that the Palmerstown Interchange is to be completed by end of 2007 and the N4 – N7 section is to be completed in mid 2008.

Traffic Management is a key priority during the construction works and a minimum of 2 lanes are being maintained at all times during the works.

Speed cameras will be used to contain speeds to 60 kph to enable the improvement works be carried out in the safest possible manner.

Metro West – Review of route options

A short verbal report was presented to the Committee outlining the two route options being considered by the RPA for the Metro West.

_______________

Councillor S. Laing

Chairperson