COMHAIRLE CHONTAE ÁTHA CLIATH THEAS

SOUTH DUBLIN COUNTY COUNCIL

MEETING OF TERENURE/RATHFARNHAM AREA COMMITTEE (2)

Tuesday 8th May 2007

MOTION No. 11

MOTION:  Councillor J. Lahart

"That the Manager outline what steps have been taken to expedite the opening of the Edmondstown/Prospect Manor footbridge and to make a statement as to when it will open."

Report:

This bridge which will link Prospect Manor across the Owendoher River with the Edmondstown Road is being provided by a private developer and while it was open for use in November for a short period, it has since been closed to facilitate the installation of services for the new apartment scheme.

The Parks & Landscape Department has been in contact with the Project Architect for the apartment scheme and has learned that the current delay is due to a dispute between the contractor and the developer.  Therefore, the bridge is legally the property of the contractor until such time as the dispute is resolved and it is taken in charge by the Council, following the implementation of a snag list.