COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF TALLAGHT AREA COMMITTEE (2)

Monday, 25th June 2007

HEADED ITEM No.7

Traffic Calming Programme (2)

The traffic calming programme (1) adopted by the Tallaght Area Committee in 2003 is as follows:-

Cells                                                                     Roads

Tallaght Central

Kilnamanagh / Kingswood                              Alpine Rise / Belgard Heights

Oldbawn                                                      The Park, Millbrook Lawns

Tymon North                                                 Seskin View Avenue / Drive

Springfield

Present Position:          Seskin View Avenue / Drive: alternative design being

considered.

Remainder complete.

Tallaght South

Suncroft / Sundale                                     Ballycullen Avenue / Drive

Brookview / Fettercairn                              Daletree /Parklands

Allenton / Oldcourt                                    Kilclare Avenue

Aylesbury / Cushlawn                                Johnstown Road, Rathcoole

Present Position :Allenton / Oldcourt      -  Under Construction

Aylesbury / Cushlawn – Being designed. .

Remainder               -   Complete.

In response to a large number of requests for traffic calming measures throughout the Council’s administrative area the Council’s Transportation Strategic Policy Committee at its meeting on the 11th May 2006 adopted a new Traffic Calming programme comprising of four schemes in each of the Council’s five electoral areas.  The selection of each individual scheme for the Tallaght Central and Tallaght South Electoral Areas is now a matter for this Committee.

The Traffic Calming Request List for the Tallaght Central and Tallaght South Electoral Areas is attached for the consideration of the Committee in selecting the new traffic calming schemes.