COMHAIRLE CONTAE ATHA CLIATH THEAS

SOUTH DUBLIN COUNTY COUNCIL

MEETING OF TERENURE/RATHFARNHAM AREA COMMITTEE 1

Tuesday, November 06, 2007

#### HEADED ITEM NO. 4

Taking in Charge of Estates

The attached detailed listing sets out the up-to-date position on the taking in charge of developments.

To date three estates has been taken in charge in 2007.

A recommendation for taking in charge has been made in one further case

The following is the up to date priority listing for the Terenure/Rathfarnham Area:-

Barton Avenue

TERENURE/RATHFARNHAM AREA COMMITTEE

Meeting of the Tallaght Area Committee - 06/11/2007

Item No.  H-I (4 ) - Taking in Charge Listing

No. of Houses	Estate	Location	Developer

Works Outstanding

A	ESTATES TAKEN IN CHARGE IN 2007

158	Orlagh Grove (Phase 2)	Scholarstown	Menolly Properties Ltd

Taken in Charge on 10/04/2007

85	Stonepark Abbey (Ph. 1, 2 & 3)	Rathfarnham	M & N O'Grady Devs.

Taken in Charge on 14/05/2007

6	The Recorders (154 Whitehall Road)	Whitehall Road	Anthony Graham

Taken in charge 14/05/2007

B	ESTATES RECOMMENDED FOR TAKING IN CHARGE SINCE LAST REPORT:

0	Barton Drive Shopping Centre	Rathfarnham

Barton Drive Shopping Centre Car Park.

Recommended for Taking in Charge. To be

considered at Council Meeting on the 14th

January, 2008

D	ESTATES WHERE TAKING IN CHARGE WORKS ARE STILL OUTSTANDING

7	Barton Avenue	Rathfarnham	John J. McDonald Ltd.

Works complete.  As constructed drawings

requested and awaited.

H	PRIVATE DEVELOPMENTS (NOT TO BE TAKEN IN CHARGE)

18	Edenbrook Manor	Rathfarnham	Clayworth

Outstanding issues regarding Management

Agreement.  Negotiations ongoing between

developer and residents.

12	Everton House	Ballyboden	Mr. J. Kennedy

Apartments. Private development under

construction. Not to be taken in charge.

161	Fortfield Estate	Terenure	Jackie Green Construction

Mixed Residential Development.

181	Wainsfort Road	Terenure	Ballymore Properties Ltd

Mixed residential development.