COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF TERENURE/RATHFARNHAM AREA COMMITTEE (2)

11th December  2007

HEADED ITEM NO. 6

Report on Social and Affordable Housing

The Council's Housing Strategy, which was prepared in accordance with Part V of the Planning & Development Act 2000, was adopted by the Council at its meeting held on 11th June 2001.  This Strategy was reviewed and now forms an integral part of the County Development Plan 2004-2010, which was adopted by the Council on 10th November, 2004.

The strategy requires 15% of all residential developments to be reserved for Social/Affordable housing purposes.  The Council has been successful in the delivery of affordable housing under the following initiatives:

(a)   Part V of the Planning & Development Act 2000 – 2006 (as amended).

(b)   Joint Venture Schemes.

(c)   Integrated Area Plans.

To date 640 affordable homes have been procured throughout the County.  Of these 17 have been procured and sold on in the Terenure/Rathfarnham Area.

The following schedule sets out (a) the location and number of homes procured to date in the Terenure/Rathfarnham Area, (b) a schedule of social/affordable homes to be procured where a Letter of Exchange has issued and/or an Agreement has been reached, (c) schedule of developments where a Commencement Notice has been served and negotiations are ongoing with the developer.

- Schedule of Affordable Homes procured in the period 2003 - to date

| Development | Number of homes | Date of Procurement |
| --- | --- | --- |
| Glen Bard Inns Limited, "Rosmor", Scholarstown Road, Rathfarnham | 6 | 26/8/04 |
| Boden Heath, Ballyboden | 11 Total 17 homes | June 2007 |

(b) Schedule of Social/Affordable Homes to be procured where a Letter of Exchange has issued and/or an Agreement has been reached

| Development | No of homes | Target Completion Date for homes |
| --- | --- | --- |
| Garthy Wood, Knocklyon, | 3 (affordable) | January 2008 |
| Temple Manor, Limekiln Farm, | 3 (affordable) | Early 2008 |
| Former Eircom Training Centre, Wainsfort Road Lands adjacent to Nursing Home Stocking Lane,Rathfarnham | 51 (social - sheltered homes) 15 Total 72 homes | 2008 2008 |

( c) Schedule of developments where a Commencement Notice has been served and negotiations are ongoing with the developer

| Developement | Estimated number of homes | Target Completion Date for Homes |
| --- | --- | --- |
| College Drive, Dublin 6W | 21 | 2008 |

Please note that date of procurement may change due to external factors, outside the control of the Council, e.g. registration of title issue, climatic conditions etc.

In addition to the foregoing, there is potential to procure a further 85 (approx) social/affordable homes in the Terenure/Rathfarnham Area on foot of Planning Permissions granted where initial contact has been made with developers.