- COMHAIRLE CONTAE ÁTHA CLIATH THEAS

- SOUTH DUBLIN COUNTY COUNCIL

SPECIAL MEETING OF THE COUNTY COUNCIL

WEDNESDAY 12th DECEMBER 2007

Headed Item No. 2

Clonburris Motions

Councillor R. Dowds (13066)

That South Dublin Co. Council agrees to amend Paragraph two in clause H.6.2 to read as follows: As a minimum, major public transport projects must be operational; and written approval for progression to a subsequent development scenario must be gained from the Development Agency/Planning Authority.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.

Councillor D. Keating (13072 - 9)

Councillor E. Tuffy (13113)

Councillor S. O’Connor (13180)

Councillor B. Gogarty (13211)

Councillor G. O’Connell (13225 - 26)

Councillor T. Ridge X 2 (13361) & (13331)

Amend paragraph two in clause H.6.2 to read as follows: -

As a minimum, major public transport projects must be operational; and Written approval for progression to a subsequent development scenario must be gained from the Development Agency/Planning Authority.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor R. Dowds (13079)

South Dublin County Council agrees that each apartment building in the Clonburris SDZ & LAP contains the following:

(a) Utility room in each apartment.

(b) Locked area for bicycles, large children's toys on the ground floor.

(c) Hidden drying area for each apartment building.

Councillor R. Dowds (13099)

South Dublin County Council agrees that a crèche is provided alongside each school in Clonburris.

Councillor E. Tuffy (13127)

Section D7. Community

Add to the sub-section “Schools” on Page 61 the following paragraph: “It is an objective of the SDZ and LAP Plans that each Primary School shall be complemented by the location on the school site a Childcare Centre providing pre-school child care, and after-school childcare services for pupils of the school. The concept shall be informed by best practice in other EU states for the co-location of school and childcare services.”

Councillor G. O’Connell (13330)

Motion 37 Add to the sub-section “Schools” on Page 61 the following paragraph: “It is an objective of the SDZ and LAP Plans that each Primary School shall be complemented by the location on the school site a Childcare Centre providing pre-school child care, and after-school childcare services for pupils of the school. The concept shall be informed by best practice in other EU states for the co-location of school and childcare services.”

Councillor R. Dowds (13103)

South Dublin County Council agrees that appropriate housing for the elderly is built in significant quantities in the Clonburris SDZ & LAP so that they may benefit from good public transport and provide a mix of generations in the area.

Councillor D. Keating (13072 - 11)

Councillor E. Tuffy (13115)

Councillor S. O’Connor (13182)

Councillor B. Gogarty (13213)

Councillor G. O’Connell (13225 - 28)

Councillor T. Ridge (13363)

Make the amendments to the plan to reflect the following change: - The Griffeen Park improvements to be moved from Phase 7 of the Clonburris SDZ to Phase 2 of the Clonburris LAP.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.

Councillor E. Tuffy (13125)

Section H7. Development/Phasing Strategy

Amend section H.7 by transferring Primary School No.1/LAP from Phase 2 to Phase 1, and add a note as follows: “The designation of the site for a Primary School in Kishogue Cross to be notified to the Department of Education and Science as a possible location for the existing Esker Educate Together National School.”

Councillor B. Gogarty X 2 (13147 & 13196)

“Make the amendments to the plan to reflect the following change:

Transferring Primary School No.1/LAP from Phase 2 to Phase 1.

The LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor T. Ridge (13315)

Make amendments to the plan to require that Post Primary School No. 1/LAP to be included in phase 1 of the LAP phasing.

Councillor E. Tuffy (13126)

Councillor G. O’Connell (13328)

Section H7. Development/Phasing Strategy

Amend section H.7 by transferring Post Primary School No.1/LAP from Phase 4 to Phase 1.

Councillor D. Keating (13132)

“Make amendments to the plan to reflect the following change: - To delete the requirement to provide Post Primary School No. 1/LAP from Phase 4  (or phase 3 as recommended in the Managers Report) and insert in Phase 1.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor B. Gogarty X 2 (13145 & 13194)

School provision

“Make the amendments to the plan to reflect the following change: - The provision of Post Primary School No. 1/LAP to be moved from phase 4 (or phase 3 in the Manager’s report) to phase 1 of the Clonburris LAP.

The LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor G. O’Connell (13326)

To amend the Clonburris Draft Local Area Plan to delete the

requirement to provide Post Primary School No. 1/LAP from Phase 4  (or phase 3 as recommended in the Managers Report) and insert in Phase 1.

Councillor G. O’Connell (13327)

Amend section H.7 by transferring Primary School No.1/LAP from Phase 2 to Phase 1, and add a note as follows: “The designation of the site for a Primary School in Kishogue Cross to be notified to the Department of Education and Science as a possible location for the existing Esker Educate Together National School.”

Councillor G. O’Connell (13224 - 7)

“Make amendments to the plan to reflect the following changes – all public/civic buildings of two stories or more shall be serviced by lifts. This to include schools and community centres”

Councillor D. Keating (13243)

“Make amendments to the plan to reflect the following changes – all public/civic buildings of two stories or more shall be serviced by lifts. This to include schools and community centres”

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor G. O’Connell (13224 - 8)

“Make amendments to the plan to reflect the following changes – in order to maintain a wildlife corridor alongside the canal within the Clonburris LAP and SDZ, the area of at least 15 meters on either side of the canal shall be maintained as a naturalised area, conducive to wildlife habitat, with naturalised planting. All development adjacent to the canal shall be required to minimise light pollution and negative impacts on the canal, and take into account any specific recommendations from the Heritage Officer and An Taisce to optimise this area for wildlife”

Councillor D. Keating (13244 - 8)

“Make amendments to the plan to reflect the following changes – in order to maintain a wildlife corridor alongside the canal within the Clonburris LAP and SDZ, the area of at least 15 meters on either side of the canal shall be maintained as a naturalised area, conducive to wildlife habitat, with naturalised planting. All development adjacent to the canal shall be required to minimise light pollution and negative impacts on the canal, and take into account any specific recommendations from the Heritage Officer and An Taisce to optimise this area for wildlife”

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor G. O’Connell (13224 - 15)

“Make amendments to the plan to reflect the following changes – in line with the Council’s own design policies, satellite, and other aerials and devices will not be allowed to be sited on the front of buildings”

Councillor D. Keating (13251)

“Make amendments to the plan to reflect the following changes – in line with the Council’s own design policies, satellite, and other aerials and devices will not be allowed to be sited on the front of buildings”

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor T. Ridge (13317)

Make amendments to the plan to omit the two district landmark building at Kishoge Cross.

Councillor D. Keating (13072 - 15)

Councillor R. Dowds (13074)

Councillor E. Tuffy (13119)

Councillor S. O’Connor (13186)

Councillor B. Gogarty (13219)

Councillor G. O’Connell (13225 – 31)

Councillor T. Ridge (13359)

Make amendments to the plan to reflect the following change: - Scenario B will require the 220kv overhead cables that cross the LAP lands to the north-west to be put underground for reasons of visual amenity.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.

Councillor D. Keating (13137)

“Make amendments to the plan to reflect the following change: - To amend the the Clonburris Draft Local Area Plan to provide for an additional second-level school to be located in the Kishoge Cross neighbourhood.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor T. Ridge (13316)

Make amendments to the plan to provide for additional second-level school to be located in the Kishoge Cross neighbourhood. The SDZ and LAP  areas of the plan will be modified with all necessary variations to incorporate this change.

Councillor G. O’Connell (13366)

To amend the Clonburris Draft Local Area Plan to provide for an additional second-level school to be located in the Kishoge Cross neighbourhood in Phase 1.

Councillor B. Gogarty X 2 (13146 & 13195)

“Make the amendments to the plan to reflect the following change: - The provision of an additional Post Primary School to be located in the Kishoge Cross neighbourhood by phase 3.

The LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor R. Dowds (13066)

That South Dublin Co. Council agrees to amend Paragraph two in clause H.6.2 to read as follows: As a minimum, major public transport projects must be operational; and written approval for progression to a subsequent development scenario must be gained from the Development Agency/Planning Authority.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.

Councillor D. Keating (13072 - 9)

Councillor E. Tuffy (13113)

Councillor S. O’Connor (13180)

Councillor B. Gogarty (13211)

Councillor G. O’Connell (13225 - 26)

Councillor T. Ridge X 2 (13361 & 13331)

Amend paragraph two in clause H.6.2 to read as follows: -

As a minimum, major public transport projects must be operational; and Written approval for progression to a subsequent development scenario must be gained from the Development Agency/Planning Authority.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.

Councillor R. Dowds (13079)

South Dublin County Council agrees that each apartment building in the Clonburris SDZ & LAP contains the following:

(a) Utility room in each apartment.

(b) Locked area for bicycles, large children's toys on the ground floor.

(c) Hidden drying area for each apartment building.

Councillor R. Dowds (13099)

South Dublin County Council agrees that a crèche is provided alongside each school in Clonburris.

Councillor E. Tuffy (13127)

Section D7. Community

Add to the sub-section “Schools” on Page 61 the following paragraph: “It is an objective of the SDZ and LAP Plans that each Primary School shall be complemented by the location on the school site a Childcare Centre providing pre-school child care, and after-school childcare services for pupils of the school. The concept shall be informed by best practice in other EU states for the co-location of school and childcare services.”

Councillor G. O’Connell (13330)

Motion 37 Add to the sub-section “Schools” on Page 61 the following paragraph: “It is an objective of the SDZ and LAP Plans that each Primary School shall be complemented by the location on the school site a Childcare Centre providing pre-school child care, and after-school childcare services for pupils of the school. The concept shall be informed by best practice in other EU states for the co-location of school and childcare services.”

Councillor R. Dowds (13090)

South Dublin County Council agrees that the land in the Clonburris SDZ between the Grand Canal and Ashwood Estate, Clondalkin remains as public open space.

Councillor R. Dowds (13103)

South Dublin County Council agrees that appropriate housing for the elderly is built in significant quantities in the Clonburris SDZ & LAP so that they may benefit from good public transport and provide a mix of generations in the area.

Councillor D. Keating (13072 - 11)

Councillor E. Tuffy (13115)

Councillor S. O’Connor (13182)

Councillor B. Gogarty (13213)

Councillor G. O’Connell  X 2 (13225 – 11 & 13341)

Make the amendments to the plan to reflect the following change: - The Griffeen Park improvements to be moved from Phase 7 of the Clonburris SDZ to Phase 2 of the Clonburris LAP.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.

Councillor E. Tuffy (13128)

Councillor G. O’Connell (13332)

Section D7. Community

Add to the sub-section “Enterprise and local employment” on Page 61 the following paragraph: “It is an objective of the SDZ Plan that one of the enterprise/training space facilities shall be an Eco-Enterprise and Training Centre to complement the Clonburris Eco-District Masterplan.”

Councillor E. Tuffy (13131)

Councillor S. O’Connor (13227 - 17)

Section C4. Proposals for Development

Add a new paragraph to sub-section C.4.5 as follows “ It is part of the vision for Clonburris that the residential communities in all of the neighbourhoods will be sustainable and diverse, and will provide for strong links with the adjoining communities, including family links. Accordingly the planning approach to the provision of social and/or affordable shall include the promotion of suitably designed housing units, with appropriate levels of social and health support services, for older people in the SDZ Plan area, particularly in the neighbourhoods with high levels of community infrastructure.”

Councillor S. O’Connor (13228)

Councillor G. O’Connell (13334)

Section C4. Proposals for Development

Replace the second paragraph of sub-section C.4.5 with “ In the light of the continuing shortage of Social Housing in South Dublin County, and the ongoing demand for Affordable Housing, 20% of all dwelling units within each neighbourhood shall be provided as social and/or affordable units.”

Councillor G. O’Connell (13335)

Motion 41 Delete the last sentence of the existing sub-section C.4.5.   Add a new paragraph to sub-section C.4.5 as follows  “It is part of the vision for Clonburris that the residential communities in all of the neighbourhoods will be sustainable and diverse, and will provide for strong links with the adjoining communities, including family links. Accordingly the planning approach to the provision of social and/or affordable shall include the promotion of suitably designed housing units, with appropriate levels of social and health support services, for older people in the SDZ Plan area, particularly in the neighbourhoods with high levels of community infrastructure.”

Councillor G. O’Connell (13224 - 7)

“Make amendments to the plan to reflect the following changes – all public/civic buildings of two stories or more shall be serviced by lifts. This to include schools and community centres”

Councillor D. Keating (13243)

“Make amendments to the plan to reflect the following changes – all public/civic buildings of two stories or more shall be serviced by lifts. This to include schools and community centres”

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor G. O’Connell (13224 - 8)

“Make amendments to the plan to reflect the following changes – in order to maintain a wildlife corridor alongside the canal within the Clonburris LAP and SDZ, the area of at least 15 meters on either side of the canal shall be maintained as a naturalised area, conducive to wildlife habitat, with naturalised planting. All development adjacent to the canal shall be required to minimise light pollution and negative impacts on the canal, and take into account any specific recommendations from the Heritage Officer and An Taisce to optimise this area for wildlife”

Councillor D. Keating (13244)

“Make amendments to the plan to reflect the following changes – in order to maintain a wildlife corridor alongside the canal within the Clonburris LAP and SDZ, the area of at least 15 meters on either side of the canal shall be maintained as a naturalised area, conducive to wildlife habitat, with naturalised planting. All development adjacent to the canal shall be required to minimise light pollution and negative impacts on the canal, and take into account any specific recommendations from the Heritage Officer and An Taisce to optimise this area for wildlife”

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor G. O’Connell (13224 - 15)

“Make amendments to the plan to reflect the following changes – in line with the Council’s own design policies, satellite, and other aerials and devices will not be allowed to be sited on the front of buildings”

Councillor D. Keating (13251)

“Make amendments to the plan to reflect the following changes – in line with the Council’s own design policies, satellite, and other aerials and devices will not be allowed to be sited on the front of buildings”

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor R. Dowds (13102)

South Dublin County Council agrees that all buildings 3 storeys or more in the Clonburris SDZ & LAP have adequate lifts.

Councillor R. Dowds (13058)

Councillor E. Tuffy (13104)

Councillor S. O’Connor (13171)

Councillor D. Keating (13072 -1)

Councillor G. O’Connell (13225 -16)

Councillor T. Ridge (13348)

Make the amendment to the plan to reflect the following change to the quantum of residential development permitted under development scenarios A,B and C proposed in the Plan:

Scenario A - reduce the number of residential units permitted from 11,800 to 4,000 units; Scenario B - reduce the number of residential units from 14,800 to 9,000 units; Scenarion C - reduce the number of residential units from 16,000 to 12,000 units.

The SDZ and LAP areas of the Plan will be modified with all necessary variations to incorporate to incorporate these changes in the quantum of development.

Councillor B. Gogarty X 2 (13200 & 13151)

“Make the amendments to the plan to reflect the following change to the quantum of residential development permitted under development scenarios A, B and C proposed in the Plan:

Scenario A – reduce the number of residential units permitted from 11,800 to 4,500 units

- construction of Phase 1 of the SDZ to begin after January 1, 2017

- construction of the Local Area Plan permitted up to Phase 2, with no further development taking place until after January 1, 2017.

Scenario B – reduce the number of residential units from 14,800 to 9,000 units

- construction of Phase 1 of the SDZ to begin after January 1, 2017

- construction of the Local Area Plan permitted up to Phase 2, with no further development taking place until after January 1, 2017.

Scenario C – reduce the number of residential units from 16,000 to 12,000 residential units

- construction of Phase 1 of the SDZ to begin after January 1, 2017

- construction of the Local Area Plan permitted up to Phase 2, with no further development taking place until after January 1, 2017.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate these changes in the quantum of development.”

Councillor D. Keating (13072 – 2)

Councillor E. Tuffy X 2 (13105) & (13106)

Councillor B. Gogarty X 2 (13152 & 13201)

Councillor S. O’Connor X 2 (13222 & 13172)

Councillor G. O’Connell (13225 – 17)

Councillor T. Ridge X 2 (13320 & 13349)

Make amendments to the plan to reflect the following change: - A minimum of 64,000 sqm of office space must be completed before Scenario B can commence.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.

Councillor R. Dowds (13059)

That South Dublin Co. Council agrees to make amendments to the Clonburris SDZ &LAP to reflect the following change: a minimum of 64,000 sq.m. of office space must be completed before Scenario B can commence.

The SDZ &LAP areas of the plan will be modified with all necessary variations to incorporate this change.

Councillor D. Keating (13072 – 3)

Councillor E. Tuffy (13107)

Councillor S. O’Connor (13173)

Councillor B. Gogarty X 2 (13153 & 13202)

Councillor G. O’Connell (13225 – 18)

Councillor T. Ridge X 2 (13322 & 13350)

Make amendments to the plan to reflect the following change: - All the recommendations from the study into delivery of the ongoing services from Heuston Station to the remainder of the city following the commissioning of the Kildare Route project as required by the Kildare Route Project Railway Order must be fully implemented and operational before any units in the LAP or SDZ areas are occupied.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.

Councillor R. Dowds (13060)

That South Dublin Co. Council agrees to make amendments to the Clonburris SDZ & LAP to reflect the following change: All the recommendations from the study into delivery of the ongoing services from Heuston Station to the remainder of the city following the commissioning of the Kildare Route Project as required by the Kildare Route Project Railway Order must be fully implemented and operational before any units in the LAP or SDZ areas are occupied.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.

Councillor D. Keating (13072 - 4)

Councillor E. Tuffy (13108)

Councillor B. Gogarty X 2 (13154 & 13203)

Councillor G. O’Connell (13225 – 19)

Councillor S. O’Connor (13175)

Councillor T. Ridge X 2 (13352 & 13323)

Make amendments to the plan to reflect the following change: - Integrated ticketing between Bus, Metro, Rail and LUAS must be fully operational before any units in the LAP or SDZ areas are occupied.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.

Councillor R. Dowds (13061)

That South Dublin Co. Council agrees to make amendments to the Clonburris SDZ & LAP to reflect the following change: Integrated ticketing between Bus, Metro, Rail and Luas must be fully operational before any units in the LAP or SDZ areas are occupied.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.

Councillor D. Keating (13072 - 5)

Councillor E. Tuffy (13109)

Councillor B. Gogarty X 2 (13155 & 13204)

Councillor S. O’Connor (13176)

Councillor G. O’Connell (13225 – 20)

Councillor T. Ridge X 2 (13324 & 13353)

Make amendments to the plan to reflect the following change: - The City Centre Rail Interconnector must be operational before Scenario B can commence.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.

Councillor R. Dowds (13062)

That South Dublin Co. Council agrees to make amendments to the Clonburris SDZ & LAP to reflect the following change:

The City Centre Rail Inter-connector must be operational before Scenario B can commence.

The SDZ & LAP areas of the plan will be modified with all the necessary variations to incorporate this change.

Councillor D. Keating 13072 - 6

Councillor E. Tuffy (13110)

Councillor S. O’Connor (13177)

Councillor B. Gogarty (13156 & 13205)

Councillor G. O’Connell (13225 – 21)

Councillor T. Ridge X 2 (13325 & 13355)

Make amendments to the plan to reflect the following change: - The Luas Line F to Lucan must be operational before Scenario B can commence.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.

Councillor R. Dowds (13063)

That South Dublin Co. Council agrees to make amendments to the Clonburris SDZ & LAP to reflect the following change: The Luas F Line to Lucan must be operational before Scenario B can commence.

The SDZ & LAP areas of the plan will be modified with all necessary variations to incorporate this change.

Councillor E. Tuffy (13111)

Councillor B. Gogarty X 2 (13158 & 13208)

Councillor G. O’Connell (13225 – 23)

Councillor T. Ridge (13329)

The additional junction with the M50 at Cloverhill as identified in the transport assessment for this Plan as being necessary must be operational before Scenario C can commence.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.

Councillor R. Dowds (13064)

That South Dublin County Council agrees that the additional junction with the M50 at Cloverhill as identified in the transport assessment for the Clonburris SDZ & LAP must be operational before Scenario C can commence.

The SDZ & LAP areas of the plan will be modified with all the necessary variations to incorporate this change.

Councillor D. Keating (13072 – 7)

Councillor S. O’Connor  X 2 (13354 & 13178)

Background

SLO 27 in the County Development Plan seeks the provision of an additional junction with the M50 at Cloverhill. The transport assessment for this Plan identifies the creation of such a junction for traffic management purposes as being necessary.

Motion 7

"The additional junction with the M50 at Cloverhill as identified in the transport assessment for this Plan as being necessary must be operational before Scenario C can commence.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change."

Councillor G. O’Connell  (13134)

SLO 27 in the County Development Plan which seeks the provision of an additional junction with the M50 at Cloverhill is to be completed ands in use before any of the additional retail units in Liffey Valley are opened for use.

Councillor B. Gogarty (13157)

Councillor G. O’Connell (13225 -22)

SLO 27 in the County Development Plan seeks the provision of an additional junction with the M50 at Cloverhill. The transport assessment for this Plan identifies the creation of such a junction for traffic management purposes as being necessary.

Councillor E. Tuffy (13112)

The provision of an additional north-south link west of Adamstown linking the N7 & N4 to Fingal across the Liffey as identified in the transport assessment for this Plan as being necessary must be operational before Scenario C can commence.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change

Councillor D. Keating (13072 – 8)

Councillor S. O’Connor (13179)

Councillor T. Ridge (13360)

Background

The provision of an additional north-south link west of Adamstown linking the N7 & N4 to Fingal across the Liffey is a Long Term Road Objective identified in the County Development Plan. The transport assessment for the Clonburris Plan does identify the creation of such a junction for traffic management purposes as being necessary. Because of the period of the plan completion up to 2025 – 2030 it is reasonable to require the phasing of this route.

Motion 8

“The provision of an additional north-south link west of Adamstown linking the N7 & N4 to Fingal across the Liffey as identified in the transport assessment for this Plan as being necessary must be operational before Scenario C can commence.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change”.

Councillor B. Gogarty (13159)

Councillor G. O’Connell (13225 – 24)

Background

The provision of an additional north-south link west of Adamstown linking the N7 & N4 to Fingal across the Liffey is a Long Term Road Objective identified in the County Development Plan. The transport assessment for the Clonburris Plan does identify the creation of such a junction for traffic management purposes as being necessary. Because of the period of the plan completion up to 2025 – 2030 it is reasonable to require the phasing of this route.

Councillor B. Gogarty X 2 (13160 & 13210)

Councillor G. O’Connell (13225 – 25)

“The provision of an additional north-south link west of Adamstown linking the N7 & N4 to Fingal across the Liffey as identified in the transport assessment for this Plan as being necessary must be operational before Scenario C can commence.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change”.

Councillor R. Dowds (13065)

That South Dublin Co. Council agrees that the provision of an additional north-south link road west of Adamstown linking the N7 & N4 to Fingal across the River Liffey as identified in the transport assessment for the Clonburris SDZ & LAP as being necessary must be operational before Scenario C can commence.

The SDZ & LAP areas of the plan will be modified with all the necessary variations to incorporate this change.

Councillor B. Gogarty (13209)

Background

The provision of an additional north-south link west of Adamstown linking the N7 & N4 to Fingal across the Liffey is a Long Term Road Objective identified in the County Development Plan. The transport assessment for the Clonburris Plan does identify the creation of such a junction for traffic management purposes as being necessary. Because of the period of the plan completion up to 2025 – 2030 it is reasonable to require the phasing of this route.

Councillor D. Keating (13072 – 10)

Councillor E. Tuffy (13114)

Councillor B. Gogarty (13212)

Councillor G. O’Connell (13225 – 27)

Councillor T. Ridge X 2 (13338 & 13362)

Councillor S. O’Connor (13181)

Make amendments to the plan to reflect the following change: - Pitches, all weather pitches, tennis courts, play grounds, changing and shower facilities to be included in the phasing for the parks as was done in the Adamstown SDZ plan. A minimum of 5 playing fields, 2 all weather pitches, 6 children’s playground, four tennis courts, four five a side all weather pitches to be allocated across the parks and permanent changing and shower facilities to be provided in each main park.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.

Councillor R. Dowds (13067)

That South Dublin Co. Council agrees to make amendments to the Clonburris SDZ & LAP to reflect the following change: Pitches, all weather pitches, tennis courts , playgrounds, changing and shower facilities tobe included in the phasing for the parks as was done in the Adamstown SDZ plan. A minimum of 5 playing fields, 2 all weather pitches, 6 children's playgrounds, 4 tennis courts, 4 five a side all weather pitches to be allocated across the parks and permanent changing and shower facilities to be proviided in each main park.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.

Councillor D. Keating (13072 – 13)

Councillor E. Tuffy (13117)

Councillor S. O’Connor (13184)

Councillor B. Gogarty (13217)

Councillor G. O’Connell (13225 – 30)

Councillor T. Ridge (13357)

Make the amendments to the plan to reflect the following change: - An area of 7 hectares will be reserved for a future stadium or sports facility. In the interim this area must be landscaped as a park area. This area will be in addition to the total area set aside for parks in the plan and will be within walking distance of a public transport hub.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.

Councillor R. Dowds (13071)

That South Dublin Co. Council agrees to make amendments to the Clondalkin SDZ & LAP to reflect the following change: An area of 7 hectares will be reserved for a future stadium or sports facility. In the interim thisarea must be landscaped as a park area. This area will be in addition to the total area set aside for parks in the plan and will be within walking distance of a public transport hub.

The SDZ & LAP areas of the plan will be modified with all the necessary variations to incorporate this change.

Councillor D. Keating (13072 – 14)

Councillor E. Tuffy (13118)

Councillor S. O’Connor (13185)

Councillor B. Gogarty (13218)

Councillor G. O’Connell (13225 – 30)

Councillor T. Ridge (13358)

Make the amendments to the plan to reflect the following change: - Layout plans to be updated to provide the same level of detail including indicative building heights as those in the Adamstown SDZ plan.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.

Councillor R. Dowds (13073)

That South Dublin Co. Council agrees to make amendments to the Clonburris SDZ & LAP to reflect the following change: Layout plans to be updated to provide the same level of detail including indicative building heights as those in the Adamstown SDZ plan.

The SDZ & LAP areas of the plan will be modified with all the necessary variations to incorporate this change.

Councillor D. Keating (13124 - 16)

“Make amendments to the plan to reflect the following change: - "2 Skate Parks be included in the phasing of the parks, to be designed and build in consultation with representatives of skate board, roller blade, BMX users and service providers.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13124 - 17)

“Make amendments to the plan to reflect the following change: - 1 state of the art indoor Skate Park be included in the phasing of the development and designed and built in association with skate board, roller blade, BMX users and service providers.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13124 - 18)

“Make amendments to the plan to reflect the following change: - "3 Youth Cafésbe included in the phasing of the development, including the required fitting-out of these Youth Cafés, to be designed and built inconsultation with established organisations including the Youth Services and Comhairle Na nÓg.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13124 - 19)

“Make amendments to the plan to reflect the following change: - 2 Bowling Greens be included in the phasing of the development, to be designed and built in consultation withusers, interested partiesand service providers.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13124 - 20)

“Make amendments to the plan to reflect the following change: - 2 Cricket Grounds, including permanent changing and shower facilities, be included in the phasing of the development, to be designed and built in consultation with establishedCricket Clubs and service providers.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13124 - 21)

“Make amendments to the plan to reflect the following change: - A multi-purpose indoor Arena, reflecting the needs of a developing and expanding community, be included in phasingof the development, and be located at a site central to the development.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13124 - 22)

“Make amendments to the plan to reflect the following change: - That provision be made in the plan, including funding to be provided, for an Annual Festival in the development once occupancy commences, to assist incommunity awareness and development, and that this process will be in consultation with the LocalCommunity, theLocal Authority and other relevant agencies.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13124 - 23)

“Make amendments to the plan to reflect the following change: - To provide for the pre and after school care for children and families on a phased basis in the plan, and that these facilities will be planned and provided for in consultation with and with the assistance of the Health Services Executive.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13124 - 24)

“Make amendments to the plan to reflect the following change: - To provide for Community Radio facilities in the plan, including funding for the costs associated with the Licence Application and Running Costs associated with this Community Radio Facilitywhich will be of assistance in the context of a new and developing community.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13124 - 25)

“Make amendments to the plan to reflect the following change: - To provide for Community Television facilities in theplan, including funding for the costs associated with the Licence Application and running costs associated with this Community Television Facility, which will be of assistance in the context of a new and developing community.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13124 - 26)

“Make amendments to the plan to reflect the following change: - to provide for a Multi-Purpose SportsFacility which will include BoxingTraining and Competing facilities, including permanent shower and changing facilities, and that these facilities will beplanned and built in consultation with establishedBoxing Clubs and Associations.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13124 - 27)

“Make amendments to the plan to reflect the following change: - That Community Centres be provided in the plan on a phased basis and as permanent structures, to assist in the development and sustainability of a developing and expanding community.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor E. Tuffy (13129)

Councillor G. O’Connell (13333)

Section D7. Community

Add to the sub-section “Recreation and leisure facilities” on Page 61, as the second last sentence the following: “One of the three major parks shall include an Urban Farm, to be managed by the SDCC Parks Department.”

Councillor E. Tuffy (13130)

Section C4. Proposals for Development

Replace the second paragraph of sub-section C.4.5 with “In the light of the continuing shortage of Social Housing in South Dublin County, and the ongoing demand for Affordable Housing, 20% of all dwelling units within each neighbourhood shall be provided as social and/or affordable units.”

Delete the last sentence of the existing sub-section C.4.5.

Councillor S. O’Connor (13226)

Section C4. Proposals for Development

Replace the second paragraph of sub-section C.4.5 with “ In the light of the continuing shortage of Social Housing in South Dublin County, and the ongoing demand for Affordable Housing, 20% of all dwelling units within each neighbourhood shall be provided as social and/or affordable units.”

Councillor R. Dowds (13135)

That South Dublin County Council agrees that a condition of building between 9,000 and 12,000 housing units in the Clonburris SDZ & LAP will be the opening of a spur Luas line off the City Centre- Tallaght line up the Grand Canal or New Nangor Road serving Clondalkin, Bawnogue, Clonburris and South Lucan and that no more than 9,000 housing units can be built before the opening of this tram line.

Councillor D. Keating (13138)

“Make amendments to the plan to reflect the following change: - To provide for a Horse Project in the plan to facilitate the many people whorequire such a facility to ride, care for, feed etc., horses.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13139)

“Make amendments to the plan to reflect the following change: - That the Department of Education and Sciencewill provide the necessary funding for day-to-day running costs of schools to be built in Clonburris.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13140)

“Make amendments to the plan to reflect the following change: - That no interferences or adjustments willbe madeto the existing boundary walls of establishedresidential estates of Lucan, including Foxborough, Oldbridge, Tullyhall, Rossberry, Moy Glas, Griffeen Glenetc. Suchinterferences or adjustments in established boundary walls and fencingwillclearly have an adverse affert on the quality of life of existing residents in these estates, including increased rat-running, all-day parking etc. All efforts must be made by way of conditioningthe plan to protect the quality of life of Lucan residents.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor B. Gogarty (13144)

Phasing

“Make the amendments to the plan to reflect the following change: - To permit development of the local area plan lands as per manager’s report and amendments up as far as phase 2. Any subsequent phases to be postponed until after 2017, pending a sustainability and environmental impact assessment in 2015.

The LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor B. Gogarty  X 2(13148 & 13197)

Energy efficiency

“Make the amendments to the plan to reflect the following change: - All dwellings will be heated by a combination of geothermal and solar power, subject to a cost efficiency study to take into account the projected sharp rises in the price of oil, gas and electrical generation as a result of peak oil.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor B. Gogarty X 2 (13149 & 13198)

Energy efficiency

Make the amendments to the plan to reflect the following change: - All dwellings to exceed the latest guidelines on energy efficient buildings and employ the latest in passive heating technology.

The SDZ areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor B. Gogarty X 2 (13150 & 13199)

Energy efficiency

“Make the amendments to the plan to reflect the following change:

The site shall be self-sufficient in net electricity generation, with the site planned to ensure that at peak wind production, enough energy is produced to service the Clonburris SDZ and LAP units and provide the national grid with sufficient electricity to compensate for any external electricity that would be provided when the wind turbines are not operating at optimum capacity

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor B. Gogarty (13151)

Transport & Density

“Make the amendments to the plan to reflect the following change to the quantum of residential development permitted under development scenarios A, B and C proposed in the Plan:

Scenario A – reduce the number of residential units permitted from 11,800 to 4,500 units

- construction of Phase 1 of the SDZ to begin after January 1, 2017

- construction of the Local Area Plan permitted up to Phase 2, with no further development taking place until after January 1, 2017.

Scenario B – reduce the number of residential units from 14,800 to 9,000 units

- construction of Phase 1 of the SDZ to begin after January 1, 2017

- construction of the Local Area Plan permitted up to Phase 2, with no further development taking place until after January 1, 2017.

Scenario C – reduce the number of residential units from 16,000 to 12,000 residential units

- construction of Phase 1 of the SDZ to begin after

January 1, 2017

- construction of the Local Area Plan permitted up to Phase 2, with no further development taking place until after January 1, 2017.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate these changes in the quantum of development.”

Councillor D. Keating (13170)

“Make amendments to the plan to reflect the following change: - To provide a site for the benefit of the Muslim community for their education and worship needs. This is recommended in the interest of providing facilities for diverse cultures in our developing community.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor R. Dowds (13075)

That South Dublin Co. Council agrees that, in relation to housing density in the Clonburris SDZ & LAP, one third of the housing should be high density, one third medium density and one third low density.

Councillor R. Dowds (13076)

That South Dublin Co. Council directs that all apartment housing is of the highest standard, at least in line with the recent Dublin City recommendations.

Councillor R. Dowds (13077)

That South Dublin Co. Council directs that there is a play area in sight of all housing accommodating children in the Clonburris SDZ & LAP.

Councillor R. Dowds (13078)

That South Dublin County Council agrees that all apartment housing suitable for children is no more than 4 storeys high in the Clonburris SDZ & LAP.

Councillor R. Dowds (13079)

South Dublin County Council agrees that each apartment building in the Clonburris SDZ & LAP contains the following:

(a) Utility room in each apartment.

(b) Locked area for bicycles, large children's toys on the ground floor.

(c) Hidden drying area for each apartment building.

Councillor M. Murphy (13364)

This Council recognized that there is a major public Hospital and a major College in both Dublin West and Dublin South West but neither a major public hospital or a college in Dublin Mid West. That 40 Hectares or 15% of the site covered by the Clonburris SDZ be zoned for Institutional use and for as long as such lands are not used for this purpose they will serve as additional Park Land.

Councillor M. Murphy (13365)

That the numbers of housing units be calculated based on the actual land that is being zoned for that purpose (not including land for parks, roads etc) using the densities as outlined in the County Development Plan (Section 11.7). If this is done along with setting aside land for Institutional use, the total number of housing units will be less than half the very excessive 13,000 units envisaged in the plan as proposed.

Councillor D. Keating (13072 – 12)

Councillor E. Tuffy (13116)

Councillor S. O’Connor (13183)

Councillor B. Gogarty (13216)

Councillor G. O’Connell ( 13225 – 29)

Councillor T. Ridge (13356)

“Make the amendments to the plan to reflect the following change: - A public swimming pool and leisure centre to be included in the SDZ phasing at 2000 dwellings.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor R. Dowds (13069)

That South Dublin Co. Council agrees to make amendments to the Clonburris SDZ & LAP to relect the following change: A public swimming pool and leisure centre to be includedin the SDZ phasing at 2,000 dwellings.

The SDZ & LAP areas of the plan will be modified with all necessary variations to incorporate this change.

Councillor R. Dowds (13080)

That South Dublin Co. Council agrees that all through road routes from the Clonburris SDZ & LAP, with the exception of bus gates, exit on to the Fonthill Road, Outer Ring Road and the Adamstown and Fonthill link roads.

Councillor R. Dowds (13081)

South Dublin Co. Council agrees that all entrances from Bawnogue/ Deansrath into Clonburris SDZ & LAP be into cul de saced roads in Clonburris with the exception of bus gates to allow buses through.

Councillor R. Dowds (13082)

South Dublin Co. Council agrees that good cycleways link Clonburris SDZ & LAP to Lucan, Clondalkin and Liffey Valley before housing is occupied.

Councillor R. Dowds (13083)

South Dublin Co. Council agrees that the Grand Canal walking route between the 9th. and 12th. locks be upgraded before 1,000 dwellings in Clonburris SDZ & LAP are occupied.

Councillor R. Dowds (13084)

South Dublin County Council agrees that two new rail stations, in addition to Fonthill and Kishogue, are opened when the Cork Railway Line at Clonburris is electrified, one half way between Kishogue and Fonthill and the other adjacent to the old Clondalkin Railway Station.

Councillor R. Dowds (13085)

South dublin County Council approves of the increased shopping/ commercial area being recommended by the Clonburris SDZ & LAP plans but recommends that, in terms of area, the retail area at Fonthill Station be swapped with that at Kishogue.

Councillor R. Dowds (13086)

That South Dublin County Council agrees that the Clonburris SDZ & LAP has a fire station by 20% completion of the project.

Councillor R. Dowds (13087)

That South Dublin Co. Council agrees that at leat 6 small public houses/ restaurants be factored in for the Clonburris lands.

Councillor R. Dowds (13088)

South Dublin Co. Council agrees that provision is made in the Clonburris SDZ & LAP for start up enterprises by 20% completion of the project.

Councillor R. Dowds (13089)

In relation to parkland, South Dublin Co. Council agrees that

(a) Ribbon park areas are adjacent to all housing.

(b) Phasing of play areas, playgrounds, football/ hurling/ cricket pitches etc. are done in conjunction with schools, creches etc.

(c)Parkland is phased in at the same time as housing.

Councillor R. Dowds (13091)

South Dublin County Council agrees, in relation to the Clonburris SDZ & LAP, that no pedestrian bridges are built close to people's homes (e.g. as proposed at Kilcronan) so as to avoid anti-social behaviour outside these homes.

Councillor R. Dowds (13092)

South Dublin Co. Council agrees that 3 or 4 community centres are delivered in tandem with the development of the Clonburris SDZ & LAP.

Councillor R. Dowds (13093)

South Dublin Co. Council agrees that 3 or 4 religious centres at least are permitted as part of the Clonburris SDZ & LAP with consultation with local churches and religious organisations at an early stage.

Councillor R. Dowds (13094)

South Dublin County Council agrees that 2 youth cafes are provided at 20% and 50% of the Clonburris project.

Councillor R. Dowds (13095)

South Dublin County Council agrees that a gathering space for a farmer's market, car boot sales, art exhibitions etc. is provided by 50% of the Clonburris project.

Councillor R. Dowds (13096)

South Dublin County Council agrees that a health centre is provided by 20% completion of the Clonburris SDZ & LAP.

Councillor R. Dowds (13097)

South Dublin Co. Council agrees that the following are provided in Clonburris at these stages of completion of the project: 1.Banks at both commercial centres at 30% completion. 2. AGarda Station at Kishogue at50% completion. 3. A Post Office at both Fonthill and Kishogue at 20% and 50% completion respectively. 4. Supermarkets at both commercial centres at 10% completion. 5. Day care centre(s) for the elderly at 20% completion. 6. Nursing Home at 50% completion. 7. Hotel at Kishogue and Fonthill.

Councillor R. Dowds (13098)

South Dublin County Council agrees that a library is constructed in Clonburris by 30% completion of the project.

Councillor R. Dowds (13100)

South Dublin County Council agrees that a skateboard park be provided in Clonburris by 30% completion.

Councillor R. Dowds (13101)

South Dublin County Council agrees that a wetlands reserve of C. 5 acres or more is provided by 30% completion of Clonburris.

Councillor D. Keating (13142)

“Make amendments to the plan to reflect the following change: - That the Manager would report in full details, including by way of legal reasons, if this plan can be deferred to a later date in order to allow the Lucan community have some much needed breathing space from further major developments, including Clonburris, owing to the existing high levels of traffic congestion, particularly as the Council's traffic consultants clearly indicate that traffic congestion will increase in the Lucan area even before Clonburris, and as the local community have huge concerns particularly as the nearby Adamstown SDZ is still in its infancy in terms of occupancy.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor B. Gogarty (13143)

Phasing

“Make the amendments to the plan to reflect the following change: - To postpone construction of phase 1 and subsequent phases of the Clonburris Strategic Development Zone until January 1 2017. In advance of this in 2015 an Environmental Impact Study will be carried out to assess whether such a development is sustainable at this stage.

The SDZ areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13174)

“Make amendments to the plan to reflect the following change: - To provide for park and ride facilities at each of the train stations in Clonburris to assit in resolving future on-street parking and associated safety issues, as well as assistingin resolving future park and ride issues in existing residential estates in the south Lucan area.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13187)

“Make amendments to the plan to reflect the following change: - To provide for a state of the art permanent facility, to include permanent changing and shower facilities,for performing arts schools and groups,owing to the increased number of students, particularly children and teenagers, engaging in the performing arts in our community.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13193)

“Make amendments to the plan to reflect the following change: - To provide a permanent structure for groups and organisations who work with and who care for the homeless in our community. This building would include all associated facilities to assist in making such a project successful and sustainable.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13207)

“Make amendments to the plan to reflect the following change: - To provide a permanent structure for groups and organisations who work with and who care for those who are at risk of suicideor self-harm. This building would include all associated facilities to assist in making such a project successful and sustainable.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13214)

“Make amendments to the plan to reflect the following change: - To provide a permanent structure for groups and organisations who work with, who care for and are representative of members of the community with special needs, including people with disabilities. This building would include all associated facilities to assist in making such a project successful and sustainable.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor B. Gogarty (13215)

Facilities

“Make the amendments to the plan to reflect the following change: - Access to and from the SZD/LAP lands to and from existing local estates shall be facilitated in the planning scheme, however no road or pedestrian openings will be provided through existing estates without the written confirmation from the residents association within that estate or group of estates, or, where no association exists, sanctioning in writing by a majority of households.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor B. Gogarty (13220)

Plans

“Make the amendments to the plan to reflect the following change:

The provision of a sufficient land bank to provide wind turbines to harness local wind energy which will be used to make the development self-sufficient in its electricity generation. The site should be planned to ensure that at peak wind production, enough energy is produced to service the Clonburris SDZ and LAP units and provide the national grid with sufficient electricity to compensate for any external electricity that would be provided when the wind turbines are not operating at optimum capacity

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change

Councillor D. Keating (13221)

“Make amendments to the plan to reflect the following change: - To provide a permanent structure for groups and organisations who work with, who care for and are representative of families in our community who are in need of support. Some families are often in need of such support owing to illness, bereavement, unemployment, separation, violence etc.in the home.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13234)

“Make amendments to the plan to reflect the following change: - To provide a permanent structure for groups and organisations who work with Youth Groups, and also the day-to-day running costs associated with such a project, owing to the lack of adequate investment in such important facilities.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13235)

“Make amendments to the plan to reflect the following change: - To provide a permanent multi-purpose fitness centre, including gymnasium andfacilities for multi-sports.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor G. O’Connell (13224 – 1)

“Execute a detailed multi-modal transport study to evaluate feasible public transport capacity at Clonburris. The study should include the areas of Lucan, including Adamstown, Clondalkin, Palmerstown and Tallaght taking into account planned developments and approved development and likely development in land zoned for development, and developments in all areas serviced by the Kildare rail line as far as Hazlehatch. The resultant expectation for public transport capacity at Clonburris should be used to determine the number of residential units permitted, in order to meet with the council’s own stated objective in the plan that no less than 67% of the residents will be in a position to avail of public transport in commuting to and from work. Make consequential amendments to the plan to reflect changes to the quantum of residential development permitted under development scenarios A,B and C proposed in the plan, because of the transport study and the council’s objective for public transport usage.”

Councillor D. Keating (13237)

“Execute a detailed multi-modal transport study to evaluate feasible public transport capacity at Clonburris. The study should include the areas of Lucan, including Adamstown, Clondalkin and Tallaght taking into account planned developments and approved development and likely development in land zoned for development, and developments in all areas serviced by the Kildare rail line as far as Hazlehatch. The resultant expectation for public transport capacity at Clonburris should be used to determine the number of residential units permitted, in order to meet with the council’s own stated objective in the plan that no less than 67% of the residents will be in a position to avail of public transport in commuting to and from work. Make consequential amendments to the plan to reflect changes to the quantum of residential development permitted under development scenarios A, B and C proposed in the plan, because of the transport study and the council’s objective for public transport usage.”

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13238)

Councillor G. O’Connell (13224 – 2)

“Make amendments to the plan to reflect the following changes – Layout plans to be updated to provide at least the same level of details as those in the Adamstown SDZ plan and more detail in relation to proposed design and building finishes where development is adjacent to existing developments or on the boundary of the LAP and SDZ lands”

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor G. O’Connell (13224 – 3)

Councillor D. Keating (13239)

“Make amendments to the plan to reflect the following changes – where the LAP and SDZ development is opposite or adjacent to existing residential development of one or two stories development proposals shall be limited to no more than three stories with a strong preference for no more than two stories on sites very close to existing residences”

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor G. O’Connell (13224 – 4)

Councillor D. Keating (13240)

“Make amendments to the plan to reflect the following changes – the Council will consult with the ESRI on the appropriateness of this level and type of development given projected economic slowdowns. A further checkpoint with the ESRI will be required every 2 years to inform the Council as to the appropriateness of the continuing or stopping further development on the LAP and SDZ sites. Such checkpoints with associated recommendations and basis for same should be fully documented and presented to the Council and any Steering Committees for Clonburris”

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor G. O’Connell (13224 – 5)

Councillor D. Keating (13241)

“Make amendments to the plan to reflect the following changes – Increase the level of semi-private and public open space directly associated with residential developments so that children are afforded play areas and people afforded green recreational areas immediately adjacent to their homes”

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13242)

“Make amendments to the plan to reflect the following changes – all apartments, office building shopping areas and restaurants in buildings of three stories or more shall be serviced by lifts”

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor G. O’Connell 13224 – 9)

Councillor D. Keating (13245)

“Make amendments to the plan to reflect the following changes – further detail on proposals for the management framework for the LAP and SDZ must be presented to the Council for vote and approval in advance of any commencement of development”

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor G. O’Connell (13224 – 10)

Councillor D. Keating (13246)

“Make amendments to the plan to reflect the following changes – any steering committees proposed for the developments in Clonburris will include representatives from the community.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor G. O’Connell (13224 – 11)

Councillor D. Keating (13247)

“Make amendments to the plan to reflect the following changes – in addition to that proposed alongside the canal, provide for at least one additional wildlife corridor, within the Clonburris site linking it to Griffeen Park – taking on board recommendations for the size, location, treatment and management of same from the Heritage officer and An Taisce”

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor G. O’Connell (13224 – 12)

Councillor D. Keating (13248)

“Make amendments to the plan to reflect the following changes – all buildings and lighted areas shall be required to minimise light pollution, with particular consideration for stairwells”

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor G. O’Connell (13224 – 13)

Councillor D. Keating (13249)

“Make amendments to the plan to reflect the following changes – all multi-story buildings should be required to implement automated light management solutions and policies to reduce waste energy on light and heat, particularly in stairwells and at night”

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor G. O’Connell (13224 – 14)

Councillor D. Keating (13250)

“Make amendments to the plan to reflect the following changes – at least 50% of the development should be required to implement green energy solutions such as solar panels and or other Sustainable Energy Ireland, SEI approved heat generation solutions”

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13253)

“Make amendments to the plan to reflect the following change: - To provide equal opportunity and accessibility for all by having regular audits to ensure that all aspects of Clonburris are accessible, the regular audits of which would be carried out by a national organisation such as the Irish Wheelchair Association and a local organisation such as Lucan Disability Action Group.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13254)

“Make amendments to the plan to reflect the following change: - To provide a Monitoring Committee to monitor all aspects of the plan once granted planning permission, to ensure that all aspects of the agreed plan are provided on an agreed phased basis.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13255)

“Make amendments to the plan to reflect the following change: - To provide a facility for Athletics, including Running Track,associated Track and Field Facilities, Permanent Flood-Lighting,Changing and Shower Facilities.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13256)

“Make amendments to the plan to reflect the following change: - To provide an All-Weather Hockey Facility, including Permanent Flood-Lighting, as well as Permanent Changing and Shower Facilities.

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13258)

“Amend the plan to incorporate electricity generation into the phasing of housing unit construction:

? Having constructed the first 5,000 housing units, a Combined Heat and Power (CHP) electricity generation station or similar or combination of “green energy” electricity-generation solutions must be implemented on-site to provide for all of the electricity requirements of that number of housing units, before being allowed to construct any more housing units”

? For each additional 5,000 housing units, the electricity requirements must be provided by on-site electricity generation sources as above.”

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor D. Keating (13259)

“Amend the plan to reflect the following changes regarding reducing/preventing light pollution:

? All street lighting to incorporate fully-cut off light fittings.

? Any commercial-premises/security lighting must illuminate from above; i.e. In a downwards direction, and must incorporate fully-cut off light fittings

? Any commercial-premises/security lighting must use fluorescent or similar energy-saving bulbs; no incandescent bulbs must be allowed.”

The SDZ and LAP areas of the plan will be modified with all necessary variations to incorporate this change.”

Councillor T. Ridge (13318)

Make amendments to the plan to include a height - sensitivity Zone of minium dept 80m on the Lands at Kishoge Cross adjoining Griffeen Avenue