# MEETING OF SOUTH DUBLIN COUNTY COUNCIL

Monday, 11th February, 2008

Headed Item No. 12

Raising of Loan for Arthurstown Landfill & Ballymount Baling Station Works

South Dublin County Council, on behalf of Dublin City Council, Dun Laghaire Rathdown County Council and ourselves, has the responsibility for undertaking the planning, development and operation of the landfill site at Arthurstown, Kill and the Baling Station at Ballymount.  An outline of the expenditure for capital works to cover the period to 2010 is as follows:

|  | Expenditure |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Arthurstown Landfill Leachate Line Capping & Site Works (incl. Odour Control) Community Gain | Pre-2008 €4.25m | 2008 €0.15m €5.00m €0.10m | 2009 €2.00m €0.10m | 2010 €1.00m €0.10m | Total €0.15m €12.25m €0.30m |
| Sub Total | €4.25m | €5.25m | €2.10m | €1.10m | €12.70m |
| Ballymount Baling Station | €1.41m | €0.90m | €0.15m |  | €2.46m |
| TOTAL |  |  |  |  | €15.16m |

The engineered capping involves HDPE (High Density Polyethylene) being placed over Landfill waste in addition to 800mm subsoil and 200mm topsoil cover.  Works also include construction of a gas collection pipe network system and a leachate collection system which protects groundwater from pollution and reduces odours, as well as minimising any the fire risk from methane gas caused by waste decomposition.  The works at Ballymount Baling Station include completion of odour control, drainage and attenuation works.

It has previously been agreed by the three Dublin Authorities that these works should be funded by means of a loan. The period of the loan will be over the remaining useful life of the facility which is estimated to be 3 years and that the seeking of approval and quotations for the loan should be arranged by South Dublin County Council.  The level of the proportionate liability for repayment for this Council is based on this Council’s % of total waste arisings for the 3 authorities.

Accordingly, the approval of the Council is now sought to the raising of a loan for €15.16m, subject to the sanction of the Minister for the Environment, Heritage and Local Government.