Top of Form

COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF TERENURE-RATHFARNHAM AREA COMMITTEE 2

Tuesday, February 12, 2008

HEADED ITEM NO. 8

Report on housing construction programme

The up-to-date position of the Housing Construction Programme for the Terenure - Rathfarnham Area is set out in the detail below:-

COMPLETIONS 2004

Whitechurch Phase 3

Number of Units : 9

COMPLETIONS 2005

Whitechurch Phase 3

Number of Units: 10

SCHEMES ON SITE ANTICIPATED COMPLETION DATE

Whitechurch Phase 4

Anticipated Completion Date : 29 units in phases from end February 2008 & Community Facility

Whitechurch Phase 5

Anticipated Completion Date: 7 units June 2008

TENDER APPROVED

N/A

PART 8 PROCESS

Taylors Lane - Report approved at December County Council Meeting. Cost Plan to be submitted to DOE 1st Quarter 2008

Bottom of Form