COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF ECONOMIC DEVELOPMENT & PLANNING SPC

Wednesday, February 20, 2008

HEADED ITEM NO. 5

Clonburris Planning Scheme

The preparation of Clonburris Local Area Plan and Strategic Development zone Planning Scheme were commenced in mid 2006. Both were an integrated developmental approach to planning in a sustainable manner of a new neighbourhood comprising 265 HA’s along the Kildare commuter railway and including 2 new rail stations at Clondalkin. The model was based on the widely acclaimed and international award-winning Adamstown Project. In all there was a total of 15,000 residential units together with parks, primary and post primary schools, retail and social recreational infrastructure both public and private all to be developed over a 15/20 year time-scale phased in line with the provision of public transport and other infrastructural facilities. The Plan prepared by the team that developed the Adamstown Project was supported by internationally renowned transport and retail consultants wide-ranging pre-plan public consultation took place in June and July 2006 and public display of the Planning Scheme took place from August to October 2007 during which time a total of 18,000 letters were distributed to homes and businesses in the Lucan/Clondalkin area. The Managers reports following receipt of submission from the public issued on the 7th and 10th December which recommended some 50 changes to the scheme.

On the 18th December 2007 at a special County Council Meeting the Local Area Plan was determined subject to a number of material variations which necessitated a further period of public display of the material variations made and a report on this report will be made to the County Council at its March meeting.

At its meeting on 9th January the Council made a determination on the Planning Scheme within the SDZ area and a number of variations were made. A number of appeals have been lodged for consideration and determination by An Bord Pleanála in due course.

(Details of variations made are available on a special Clonburris website, www.clonburris.ie )