COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF TERENURE-RATHFARNHAM AREA COMMITTEE 2

Tuesday, March 11, 2008

HEADED ITEM NO. 3

Report on housing construction programme

The up-to-date position of the Housing Construction Programme for the Terenure - Rathfarnham Area is set out in the detail below:-

COMPLETIONS 2004

Whitechurch Phase 3

Number of Units : 9

COMPLETIONS 2005

Whitechurch Phase 3

Number of Units: 10

SCHEMES ON SITE ANTICIPATED COMPLETION DATE

Whitechurch Phase 4

Anticipated Completion Dates :

Block 2 and 3  to be completed on the 8th of April 2008 ,

Block 1 and block 4 on the 25 of April 2008,

Community Centre the 23rd of April 2008,

Block 5 & 6 on the 19th of May 2008

Block 7 & 8 16th of June 2008

Whitechurch Phase 5

Anticipated Completion Date: 7 units 12th May 2008

TENDER APPROVED:

N/A

PART 8 PROCESS:

Taylors Lane - Report approved at December County Council Meeting. Cost Plan to be submitted to DOE 1st Quarter 2008