- COMHAIRLE CHONTAE ÁTHA CLIATH THEAS

- SOUTH DUBLIN COUNTY COUNCIL

MEETING OF SOUTH DUBLIN COUNTY COUNCIL

Monday, 14th July 2008

QUESTION NO.  9

QUESTION:  E. Tuffy

To ask the Manager for an updated report on the Council's Five Year Playgrounds Programme?

REPLY:

Updated 5 Year Playground Construction Programme.

The Parks Department of South Dublin County Council has responsibility for more than 1, 600 hectares of parks and open spaces serving a population in excess of 246,000 people. While each park is a place for play, the provision of designated sites with specially designed equipment for play is an important feature within the main public parks.

Substantial children’s playgrounds have been provided historically in Corkagh, Griffeen Valley and Tymon Regional Parks. These playgrounds have been undergoing refurbishment and upgrading as funds have become available. Playgrounds have also been provided in the Camac Valley Camping and Caravan Park, a tourism initiative in Corkagh Park and beside Jobstown Community Centre.

In the past two years, six additional playgrounds, of which four are in the RAPID areas of the county, have been provided by the Council and assisted with grant aid jointly by the Department of Community, Rural and Gaeltacht Affairs and the Department of Health.

These playgrounds have been closely associated with local community centres, which has been critical to their survival and success.

In addition, a new playground was constructed and opened in 2005 on the Willington side of Tymon Park, which was grant aided by the Department of the Environment, Heritage and Local Government under the 2004 Playground Grant Scheme.

The success of these playgrounds has largely depended on the availability of local supervisory, monitoring and maintenance resources.

These have been provided in parks with local depot based staff and Park Ranger Service and by community centre staff and local parks staff in RAPID areas.

The details below set out the existing position in relation to playground provision.

- Existing facilities

Play facilities for children are provided at the following locations

| Location | Facilities | Electoral Area Committee |
| --- | --- | --- |
| Tymon Park, Tallaght | It is proposed to relocate this playground closer to the Depot. | Tallaght |
| Tymon Park, Tallaght | A new facility incorporating adult exercise equipment was completed in 2005 near Willington car park. | Terenure Rathfarnham |
| Corkagh Park, Clondalkin | An existing facility within the park has been upgraded. | Lucan Clondalkin |
| Corkagh Park, Clondalkin | A facility is located within the grounds of Camac Valley Tourist Caravan & Camping Park | Lucan Clondalkin |
| Griffeen Valley Park, Lucan | An existing facility near the Leisure Complex has been upgraded. | Lucan Clondalkin |
| Jobstown, Tallaght | An existing facility adjacent to the Community Centre has been upgraded. | Tallaght |
| Killinarden, Tallaght | A new facility adjacent to the Community Centre was completed in 2004. | Tallaght |
| Fettercairn, Tallaght | A new facility adjacent to the Community Centre was completed in 2005 | Tallaght |
| Quarryvale, Clondalkin | A new facility adjacent to the Community Centre was completed in 2005 | Lucan Clondalkin |
| Collinstown Park, Clondalkin | A new facility was constructed, closed temporarily due to vandalism. | Lucan Clondalkin |
| Brookfield, Tallaght | A new facility is now completed. | Tallaght |
| Kiltalown, Tallaght | A new facility is now completed. | Tallaght |
| Rathfarnham Castle | A new facility is now completed together with adult exercise equipment. | Terenure Rathfarnham |
| Clondalkin Sports & Leisure Centre; A new facility is now completed; Lucan Clondalkin. |

It is an objective of the Play Policy, adopted by the Council on 10th July 2006 to facilitate and support provision of appropriate, accessible and safe playgrounds and play areas for young people in South Dublin County.

To achieve this, a 5 year programme for developing and implementing playgrounds and play spaces within regional and neighbourhood parks has been prepared and adopted by the Council. This programme arises from Action 2 of the Play Policy.

In preparing this Programme the following criteria have been considered:

- Existing playground facilities in the area.

- Location of local Parks Depot staff etc,

- Distribution of play facilities around the county.

Regional Parks

Regional Parks serve large population catchments; can be accessed on foot, by public transport or motor car. They are large enough to accommodate substantial playgrounds which can cater for considerable numbers of children at any one time. The space available also permits the construction of larger, more elaborate playgrounds with significant play units.

These parks also have a park depot located either within the park itself or close by and they also have a Park Ranger Service. This provides for the all important maintenance and supervision of any facilities provided. It is therefore proposed to provide one additional substantial playground in Corkagh Park and Griffeen Valley Parks.

It is also proposed to include the original playground in Tymon Park, located at the Greenhills Road/Tymon North side of the park, in this programme. This playground is twenty years old and in need of complete renovation and modernisation.

It is proposed to relocate the existing playground in Tymon Park to a site closer to the Depot, the Park Ranger Station.

| Location | Estimated size | Estimated cost | Electoral area |
| --- | --- | --- | --- |
| Corkagh Park, Clondalkin | 4,000 m2 | €700,000 | Lucan/Clondalkin |
| Griffeen Valley Park, Lucan | 4,000 m2 | €700,000 | Lucan/Clondalkin |
| Tymon Park, Tallaght | 4,000 m2 | €700,000 | Tallaght |

Neighbourhood Parks

Neighbourhood parks are normally less than 40 hectares in area and are located throughout the residential areas of the County.  At present they have no equipped playgrounds.  It is proposed to provide playgrounds in this category of park, initially in those parks where a park depot is located.

| Location | Estimated size | Estimated cost | Electoral area |
| --- | --- | --- | --- |
| Rathcoole Park | 1,000 m2 | €400,000 | Tallaght |
| Sean Walsh Park, Tallaght | 1,000 m2 | €400,000 | Tallaght |

This Programme, when complete, will result in the delivery of a further four playgrounds and the relocation of one, bringing the total number of playgrounds provided in the County to eighteen.

This programme will be dependant on the availability of finance. It is anticipated that funding will be largely available from the following sources:

- Grants from the Departments of the Environment, Heritage and Local Government, Health and Community, Rural and Gaeltacht Affairs.

- Development Levies

It should also be noted that South Dublin County Council has been conditioning developers to provide playgrounds in new housing developments for some time. Playgrounds have already been provided through this mechanism at Adamstown Castle in Lucan and the Hunter’s Wood development in Ballycullen.