COMHAIRLE CHONTAE ÁTHA CLIATH THEAS

SOUTH DUBLIN COUNTY COUNCIL

MINUTES OF MEETING OF THE TALLAGHT AREA COMMITTEE

(Dealing with Planning, Development & Parks, Roads, Corporate Services.)

HELD ON 23rd November, 2009.

PRESENT

COUNCILLORS

| Brophy C. | King C |
| --- | --- |
| Crowe S. | Lawlor B |
| Duff M. | Looney D |
| Hannon J. | Maloney E |
| Kearns P. |  |

Councillor M. Corr sent her apologies for her inability to attend the Meeting.

An Cathaoirleach, Councillor S. Crowe, presided.

OFFICIALS PRESENT

| County Librarian | G. Byrne |
| --- | --- |
| Senior Executive Officers | M. O’Shaughnessy |
| Administrative Officers | T. Shanahan |
| Senior Executive Parks Superintendent | W. Kearney, M.Keenan |
| Senior Engineers | J. McLoughlin, W. Purcell. |
| Senior Staff Officer | A. Rooney |
| A/Assistant Staff Officer | S. Reinhardt |

T/526/09	CONFIRMATION AND RE-AFFIRMATION OF MINUTES

Minutes of Tallaght Area Committee Meeting held on 27th October, 2009, which had been circulated, were submitted and APPROVED as a true record and signed.

It was proposed by Councillor S. Crowe, seconded by Councillor C. King	and RESOLVED:

"That the recommendations contained in the Minutes of the Tallaght Area Committee Meeting held on 27th October, 2009, be ADOPTED and APPROVED."

PLANNING BUSINESS

T/527/09	QUESTIONS

It was NOTED there was no business under this heading.

T/528/09	Taking in Charge Report

The following report by the Manager which had been circulated was READ:

Taking in Charge Listing - Roads and Services

No. of Houses	Estate	Location	Developer

Works Outstanding

A	ESTATES TAKEN IN CHARGE IN 2009

0	Ballycullen Road	Ballycullen	Ellier Developments

Taking in charge 09/03/2009

0	Hunters Road/Oldcourt Road	Ballycullen	Ellier Development Ltd

Road only.  Taken in charge 11/05/2009

0	Kiltipper Way ( Road Only)	Tallaght	Durkan New Homes Ltd

Taken in Charge on 15th July 2009

177	Woodstown (Part 4)	Ballycullen	Ellier Developments

Taken in Charge 09/03/2009

A1	PRIVATE DEVELOPMENTS COMPLETED IN 2009 ( NOT TO BE TAKEN IN CHARGE)

40	The Farm	Tymon Lane	Temple Construction Ltd

Private development completed to tic standard

No. of Houses	Estate	Location	Developer

Works Outstanding

C	ESTATES WHERE TAKING IN CHARGE RECOMMENDATIONS ARE BEING PREPARED:

290	Beechdale	Ballycullen	Maplewood Developments Ltd.

I

An inspection took place in September 2009 and

Identified a number of works that remain to be

attended to by the developer, Maplewood

Developments Ltd. The works relate mainly to

repair to some footpaths, addressing ponding

on roads, removal of trip hazards and signage.

This recent list of works issued to the developer

and staff of the Planning Department met the

developer on 10th Nov 2009 on the matter of

these taking in charge works.

The developer has accepted that the works

provided in the lists must be carried out and has

undertaken to do so in the coming weeks. If,

the works are certified as being carried out to

the required standard by 27th November 2009

the Council are aiming for the February 2010

Council meeting for the formal taking in charge

for the parts of this estate not yet in charge.

The necessity to comply with the statutory

public consultation periods, bringing the matter

before the Tallaght Area Committee and the fact

that Christmas period occurs within the

timescale, means it could not be formally taken

in charge any earlier.

In respect of Parks and Landscaping items, the

Parks Department have been requested to

inspect the development as a matter of urgency

and report on any outstanding items in order

that a list of works issue and a meeting with the

developer to address items, if any, be arranged.

Security to safeguard the completion of  the

areas to be taken in charge to an acceptable

standard remains in place and in the event that

unreasonable delays in completing the items

identified are reported to the Planning

Department (by the Parks Department or

Building Control Section), the sequestration of

funds will be utilised.

283	Daletree (Phase 1, 1A  & 2)	Ballycullen	Maplewood Homes

TIC drawings and schedule  prepared.  Minor

works outstanding. To be re-inspected.

176	Ferncourt (Phase 1 & 2)	Ballycullen	Maplewood Homes

TIC drawings and schedule being prepared.

Final list issued  Developer to notify Building

control when works are complete.

No. of Houses	Estate	Location	Developer

Works Outstanding

40	Maplewood Estate	Tallaght	Maplewood Homes Ltd

Remedial lists prepared and issued. Works

completed. Management Agreement submitted.

External footpaths only to be TIC.  Taking in

charge drawings being prepared. To be

recommended for TIC in 2010

50	Mont Pelier	Jobstown	Durkan New Homes Ltd.

"As constructed" drawings submitted and

being checked. Some works o/s. TIC drawings

& schedule being prepared to be recommended

for TIC late 2010. Sequester Bond.

40	Newhall Court (Phase 1 only)	Blessington Road	William Smith

Legal issued. Works outstanding to be

completed by Council following taking in

charge. Roads and services to be TIC for

original development of 38 units. To be

recommended for TIC September 2009

177	Oak Dale	Ballycullen	Maplewood Homes

TIC drawings and schedule being prepared. To

be recommended mid 2009

54	Old Court	Ballycullen	Maplewood Homes

TIC schedule and drawings being prepared. To

be recommended for TIC mid 2009

120	Parklands (part of)	Ballycullen	Maplewood Homes

Mixed residential development . New remedial

works list prepared and  issued .  "As

constructed" drawings & drainage survey

submitted and being checked.   Clarification of

areas to be TIC sought from developer, Final

inspection to be carried out.

C1	ESTATES WHERE ROADS ONLY - HAVE BEEN TAKEN IN CHARGE

498	Sundale (Phase 1 - 6)	Tallaght	Kelland Homes Ltd.

Roads TIC on  8th March, 2004  Services not

yet recommended for TIC. Drainage survey and

revised drawings submitted and being checked.

Awaiting wayleave in respect of water mains

through public site.

D	ESTATES WHERE TAKING IN CHARGE WORKS ARE STILL OUTSTANDING

594	Deerpark	Kiltipper	Durkan New Homes

Mixed residential development partially private.

(325 private & affordable units). Management

Agreement submitted. Remedial works almost

completed.  Final inspection being carried out.

Roads and services to be TIC.  "As

constructed" drawings and drainage survey

submitted and being checked.Subject to works

being completed. Will be advertised on the first

week of December 09.

No. of Houses	Estate	Location	Developer

Works Outstanding

150	DeSelby	Tallaght	Kelland Homes Ltd.

Revised remedial lists prepared and issued.

Works almost complete  minor works still

outstanding. "As constructed" drawings and

drainage survey requested and awaited.  Final

inspection ongoing. Meeting contractor on site

in December.

4	Sylvan Avenue	Kingswood	Mondale Const. Ltd.

Final inspection to be carried out. TIC drawings

and schedule to be  prepared.

230	Verschoyle (Phase 1)	Saggart	Kingscroft Developments

Works completed.  "As constructed" drawings

and drainage survey submitted and being

checked. Drainage not to be TIC at present as it

drains into private drains. Roads & services

(except foul sewer) to be recommended for TIC

late 2009

G	ESTATES UNDER CONSTRUCTION:

655	Hunters Wood	Ballycullen	Ellier Developments Ltd.

Mixed Residential development. House

construction completed in phases 1 & 2.

Partially private. Remedial works lists prepared

on 50% of Estate.  Awaiting "As constructed"

drawings and wayleaves for all 6 phases of

development.  Phase 1 & 2 TIC works

completed.  "As constructed" drawings have

been submitted and are being checked for

Phases 1 & 2.  Unforseen delays - To be

recommended for TIC early 2010

260	Stocking Lane	Rathfarnham	Deane Homes

Mixed Residential development construction

ongoing.

H	PRIVATE DEVELOPMENTS (NOT TO BE TAKEN IN CHARGE)

182	Dalriada Estate	Ballycullen	Ellier Development Ltd

Mixed Residential Development  (182 units)

Construction ongoing. Management

Agreements submitted. Premature for taking in

charge

161	FortfieldEstate	Terenure	Jackie Green Construction

Mixed Residential Development.  House

Construction completed.  Private Development

not to be taken in charge. Management

Agreement submitted. As constructed drawing

requested and awaited.

24	Greenhills Court	Tallaght	John O'Connor

Apartments. Private development under

construction. "As constructed" drawings

requested and awaited.

No. of Houses	Estate	Location	Developer

Works Outstanding

63	Killinarden Heights	Tallaght	Glan Developments

Private Development -  63 apartments in 3

blocks. Contact made awaiting information

46	Kilvere Park	Templeogue	Castlepark

Mixed Residential Development. Private

development not to be taken in charge.

Management Agreement submitted.

361	Marlfield	Tallaght	Durkan New Homes

Mixed residential development, mostly private  -

Management Agreement submitted.  Remedial

works List prepared and issued. . Works almost

completed.  Drawings received and being

checked. External and adjacent  footpaths only

to be TIC.  Issue of TIC to be discussed with

Developer

108	New Bancroft	Tallaght	Park Development

Apartments. Private development under

construction

210	Priors Gate	Tallaght	P. Elliott

Apartments. Private development under

construction.  Request to take bridge in charge.

Safety audit  on bridge required

387	Tallaght Cross	Tallaght	Keenbury Properties Ltd.

Private apartment  development.  Construction

completed -  387 apartments in mixed use

development. "As constructed" drawings

requested and awaited. Company in

receivership.

745	The Belfry	City West	Durkan New Homes/Hollioake

Mixed residential development.  Partially

private.  Management agreement submitted

House construction complete, Works almost

complete. As constructed drawings are being

received and being checked.

389	Virginia House	Belgard Square 	Shelborbourne

Mixed Residential Development - Private

Development. Management Agreement

submitted. Remedial works ongoing

181	Wainsfort Manor	Terenure	Ballymore Properties Ltd

Mixed residential development. House

construction completed.  Private Development

not to be Taken in Charge

No. of Houses	Estate	Location	Developer

Works Outstanding

124	Westend Gate	Tallaght	Glan Developments

Private residential development - 124

apartments.  Construction completed - not to

be taken in charge.  Management Agreement

submitted. Revised works list issued.  "As

construction" drawings and drainage survey

submitted and being checked..Building Control

requirements have been met. Now Complete

Mr. Tony Shanahan, Administrative Officer, presented the report.

Following a discussion to which Councillors S. Crowe, C. King, and Councillor J. Hannon contributed, Mr. Tony Shanahan, Administrative Officer, responded to queries raised.

The report was NOTED.

Bottom of Form

T/529/09	PLANNING FILES

(A)      Large Applications

The following report by the Manager which had been circulated was CONSIDERED:

| SD09A/0419 | Reg. Date: 23-Oct-2009 Applicant’s Name: Laytar Ltd. Submission Type: New Application | Location: Belgard Square East, Tallaght, Dublin 24 Proposed Development: The construction of a 5 storey over basement level car park mixed use development of 26915sq.m. gross floor area comprising retail use of 6339sq.m., together with cafe/restaurant use of 297sq.m. and entrance foyer for the cinema/leisure use of 115sq.m. at ground level; retail use of 6856sq.m. at 1st floor level; leisure/bowling use of 3321 sq.m. together with part cinema foyer/back of house of 2736sq.m at 2nd floor level; a 14 screen multiplex cinema of 6154sq.m. at 3rd floor level; a cinema projector floor of 1097sq.m. at 4th floor level. The development also includes a new landscaped public plaza at the corner of Belgard Square East and Blessington Road together with a new public street linking Belgard Square East to Belgard Road. The development also comprises 2 sub-stations at ground level on the southern elevation onto the proposed new street; provision of 240 no. car spaces and 200 no. bicycle spaces with vehicular access via ramp from Belgard Road and provision of services and plant at basement and roof level. The development also includes all associated site works, boundary treatments, signage locations/zones and landscaping all on a 0.91Ha site bounded by Belgard Road, Blessington Road and Belgard Square East (the former Woodies site). Decision Due on or before: 17-Dec-2009 |
| --- | --- | --- |
| SD09A/0439 | Reg. Date: 10-Nov-2009 Applicant’s Name: Institute of Technology Tallaght Submission Type: New Application | Location: Institute of Technology Tallaght, Belgard Road, Tallaght, Dublin 24 Proposed Development: Demolition of existing ball alley and construction of an extension to the existing synergy building of 2851sq.m. in area over 3 floors inclusive of roof level plant room. The extension comprises a new centre for applied science and health and (C.A.S.H.) and provision of Synergy 2 expansion. The application also includes a separate enclosed gas compound of 7.6sq.m., a waste compound/bin storage, landscaping, drainage, site works, connection to existing utilities, extraction flues to roof and lighting. The application will require an amendment to previously granted planning permission, SD09A/0327, resulting in a loss of 25 no. car parking spaces granted under that application all on a site generally bounded to the west by Belgard Road, to the north by grounds of industrial buildings accessed off Airton Road, to the west by Greenhills Road and to the south by the Old Blessington Road and the grounds of The Priory, Tallaght which forms part of the Tallaght Architectural Conservation Area (ACA) and which includes the Protected Structures of Tallaght Castle Gate (Ref. 269), Saint Mary's Dominican Priory (Ref. 270) and Saint Mary's Church (Ref. 273). Decision Due on or before: 13-Jan-2010 |

Bottom of Form

The report was NOTED.

T/530/09		NEW WORKS

It was NOTED there was no business under this heading.

Bottom of Form

T/531/09	CORRESPONDENCE

It was NOTED there was no business under this heading.

DEVELOPMENT & PARKS BUSINESS

T/532/09	QUESTIONS

It was proposed by Councillor S. Crowe, seconded by Councillor J. Hannon 	and RESOLVED:

"That pursuant to Standing Order No. 13, questions 1 - 3 be ADOPTED and APPROVED."

T/533/09	STRETCH OF ROADWAY LEADING TO THE BASKETBALL ARENA

QUESTION: Councillor S. Crowe

"To ask the Manager in view of the obvious and dangerous condition of the roadway leading into the Basketball Stadium will he outline who has responsibility for the stretch of roadway leading to the Arena?".

REPLY:

The access roadway leading to the National Basketball Arena is the responsibility of the Council.  The Parks Department will assess the requirement for remedial repair works and will make arrangements to undertake priority repairs subject to the identification of the necessary funding.

Bottom of Form

T/534/09	NEW IT SYSTEM TO TRACK ILLEGAL BONFIRES IN THE TALLAGHT AREA.

QUESTION: Councillor S. Crowe

"To ask the Manager if a new IT system has been installed to track illegal bonfires in the area during the Halloween period?"

REPLY:

A full report on the management of the Halloween bonfire season is presented to the Meeting under Headed Item 6.

Bottom of Form

T/535/09	DESIGN PROPOSALS FOR  PLAYGROUND AT THE GREENHILLS END OF TYMON PARK AND INSTALLATION OF A NEW PLAYGROUND

QUESTION: Councillor S. Crowe

"To ask the Manager will he give a report outlining the plans and progress on the design proposals for the refurbishment of the playground at the Greenhills end of Tymon Park and if plans are still on course for the installation of a new playground near the main entrance to Tymon Road?"

REPLY:

There are two children’s playgrounds located within Tymon Park. The original playground is located near to the Tymon North entrance and has been in place since the park was opened in the early 1980’s with the equipment periodically replaced and updated in the intervening years. In 2004, a second playground and woodland adventure trail was constructed near to the Wellington Lane entrance to the Park.

As part of the five year playground construction programme 2007 – 2012, adopted by the Council in December 2006, it was proposed to provide a new playground near the main entrance to Tymon Park off Tymon North Road to replace the original playground located at the Greenhills end of the park. This project has been included in the Council’s Capital Programme for funding as it was intended to advance the project in 2009. While work will be taking place over the coming months to advance design proposals for the new playground, due to the current economic situation, the project has been re-scheduled to 2010 when the matter will be reviewed in terms of available finance and resources to undertake the proposal.

In the meantime, the existing playground near to the Wellington Lane entrance to the Park remains available for use.

T/536/09	2009 / 2010 PROPOSED PROGRAMME OF ARBORICULTURAL WORKS FOR TALLAGHT CENTRAL AND TALLAGHT SOUTH ELECTORAL AREAS

The following report by the Manager which had been circulated was READ:

“Proposed Programme of Arbori-cultural Works for Tallaght Central and Tallaght South Electoral Areas – 2009 / 2010

The Arboricultural Programme for 2009/2010 will be implemented between November 2009 and mid-March 2010.

Due to the extent of the established and maturing tree population across the South Dublin administrative area and the significantly large volume of requests for tree pruning and removals, the Parks Department is giving priority under the forthcoming Arboricultural Programme specifically to the maintenance and pruning of existing trees and to the thinning and/or removal of shrubberies on open spaces which are locations of anti-social activities and cause of anxiety and nuisance for the general public.  It is intended to concentrate on the entire street tree population in complete estates rather than on individual trees on individual streets. This approach has been the general practice in recent years and has the benefit of optimising the use of existing staff and equipment resources.

It should therefore be noted that in some cases, requests for pruning of  individual trees in estates that are not included in this programme will be deferred to the next programme other than where works are required as a matter of urgency in the interests of public safety. The programme below does contain individual tree locations which are the subject of committments given to Elected Members as well as members of the public during the course of this year.

Street Tree Planting

In the context of the above, a very minimal amount to tree planting will be undertaken next spring and it is intended to bring a proposed programme of tree planting to the meeting of the Area Committee in January 2010.

Street Tree Pruning and Removals

Trees are pruned under the street tree pruning programme on a 'need to prune' system based on the following criteria:

- Pruning of lower branches from trees which have the potential to come into contact with pedestrians.

- Pruning of damaged, diseased or dead branches in keeping with good arbori-cultural practice.

- Pruning of trees in proximity to street lighting, specifically trees that have been brought to our attention by the public and the Public Lighting Section.

- Planned removal of street trees in association with the footpath maintenance programme where damage to pavements is arising. This is a significant problem in some areas and can be a contentious issue where some residents are opposed to the removal of trees.

- Removal of dead, diseased or vandalised trees

Trees which have to be felled will in the first instance have their branches removed and the main trunk reduced to approx. one metre above ground level.  The remaining section of trunk reduces the risk of a trip hazard until such time as the removal is completed.  The removal of the remaining trunk involves the use of specialised stump grinding equipment and in most cases, the re-instatement of the grass verge.  In order to maintain progress with the pruning programme which is done during the dormant season, a portion of trunk will remain in place for a period after the works have been completed. A follow on programme of stump removals will take place commencing in early spring 2010.

Replacement trees will be planted where appropriate and subject to the availability of resources in the following planting season

PROGRAMME

TALLAGHT CENTRAL: TREE PRUNING LIST 2009- 2010

| ESTATE | TREE LOCATION |
| --- | --- |
| Alpine Rise | 48 Alpine Rise |
|  | 56 Alpine Rise |
| Ashfield, Templeogue | 30 Ashfield |
| Balrothery Estate | 4 Balrothery Estate |
|  | 95 Balrothery Estate |
|  | 118 Balrothery Estate |
|  | 212 Balrothery Estate |
| Belgard Heights | 291 The Meadows West |
|  | 199 The Oaks |
| Birchview | 1 Birchview Court |
| Cairnwood | 7 Cairnwood Avenue |
| Castle Park | 172 and 173 Castle Park |
| Cherryfield | 73 Cherryfield Road |
|  | 42/45 Cherryfield Road |
| Cookstown | 33 Lanndale Lawns |
|  | 46 Whitebrook Park |
| Cypress Downs | 24 The Heath |
|  | 1 Cypress Downs |
|  | 21 Cypress Drive |
| Elmcastle | 14 Elmcastle Drive |
|  | 70 Elmcastle Park |
| Glendown | 3 Glendown Crescent |
|  | 10 Glendown Drive |
|  | 20 Glendown Park |
| Glenmurray Park | 15 Glenmurray Park |
| Greenfield Park, Ballycullen | 12 Greenfield Park & trees along the road |
| Greenhills | 61 St. Peter's Road |
| Hillsbrook | 6 Hillsbrook Avenue |
|  | 22 Hillsbrook Grove |
| Homelawn Villas | rear & side of 5 Homelawn Villas |
| Kilnamanagh | 10 Elmcastle Green |
| Kingswood | 1 Ashfield Avenue |
|  | 14 Cedar Avenue |
|  | 1 Chestnut Grove |
|  | 28 Dunmore Grove |
|  | 4 Dunmore Lawns |
|  | 14 Dunmore Park |
|  | 12 Forest Park |
|  | 41 Sycamore Avenue |
|  | 1 Walnut Avenue |
|  | 6A Walnut Close |
|  | 19 Walnut Close |
|  | 21 Walnut Close |
|  | 36 Walnut Close |
| Kingswood Castle | 68 Kingswood Castle |
| Kingswood Heights | 15 The Garth |
|  | 19 The Garth |
|  | 12 The Park |
|  | 60 The Park |
|  | 5 The Rise |
|  | 15 The Rise |
|  | 24 The Rise |
| Kennington | 17 Kennington Close |
| Limekiln | 83 Limekiln Road |
|  | 71 Limekiln Avenue |
|  | 65 Limekiln Avenue |
|  | 43 Limekiln Road |
| Muckross | 11 Muckross Crescent |
|  | 1/1A Muckross Avenue |
|  | along Muckross Avenue |
|  | 31 Muckross Park |
| Orwell | 385 Orwell Park Crescent |
|  | Orwell Park Heights |
|  | 154 Orwell Park View |
| Osprey | Tymon Park Boundary with Osprey, Rushbrook & Kennington |
|  | Trees to the rear of Osprey Park |
| Parkhill | 9 Parkhill Road |
|  | 10 Parkhill West |
| Raheen | 17 Raheen Avenue |
|  | 65 Raheen Close |
|  | 45 Whitebrook Park |
| Redwood | 22 Redwood Close |
| Rockfield Avenue | 57 Rockfield Avenue |
|  | 74/79 Rockfield Avenue |
|  | 145 Rockfield Avenue |
|  | 147 Rockfield Avenue |
| Rossmore | Rossmore Estate |
|  | rear of 2 Rossmore Grove |
| Rushbrook Avenue | 31/33 Rushbrook Avenue |
| Seskin View | between 41 & 43 Seskin View Road |
| Springfield | Alderwood Avenue |
|  | Alderwood Park |
|  | 2A Fernwood Court |
|  | 48 Maplewood Avenue |
|  | 15 Maplewood Green |
|  | 34 Maplewood Road |
| St. Anne's | side of 1 St. Anne's |
|  | Opposite 17 St Anne’s |
| St. Anthony’s Crescent | 55/57 St Anthony’s Crescent |
| St. Conleth’s Road | 18 St. Conleth’s Road |
| St. James’s Road | 133 St. James’s Road |
| St. Joseph's Road | 94 St. Joseph's Road |
| St. Patrick's Road | 63 St. Patrick's Road |
|  | 71 St Patrick’s Road |
|  | 121/123 St. Patrick's Road |
|  | 112 St. Patrick's Road |
| St. Peter's Drive | 25 St. Peter's Drive |
|  | 21 St. Peter's Drive |
| St. Peter's Road | 56 St. Peter's Road |
|  | 169 St. Peter's Road |
| Tallaght Village | 42 Westpark |
| Templeogue Wood | 121 Templeogue Wood |
| Templemanor Avenue | All Templemanor Avenue |
| Templeville Road | 1 Templeville Road |
| Tymon North | 13 Tymon North Court |
|  | 35 Tymon North Lawns |
| Wainsfort | 106 Wainsfort Road |
|  | 9 Wainsfort Avenue |
|  | 106 Wainsfort Rd |
|  | 19/20 Wainsfort Park |
| Whitehall Road | 111 Whitehall Road |
| Willington | 28 Willington Green |
|  | 18 Willington Lawn |
|  | 17 & 19 Willington Avenue |

TALLAGHT SOUTH: TREE PRUNING LIST 2009- 2010

| ESTATE | TREE LOCATION |
| --- | --- |
| Allenton | between 5 and 11 Allenton Road |
|  | 15 Allenton Park |
| Ambervale | 10 Ambervale |
| Avonbeg | All of Avonbeg Estate |
|  | trees along Avonbeg Drive |
| Aylesbury | 42 Heatherview Avenue |
|  | 17 Heatherview Lawns |
|  | 20 Kiltipper Avenue |
|  | 26 Pineview Grove |
|  | 42 Pineview Rise |
| Bolbrook | 7 Bolbrook Grove |
|  | 11 Bolbrook Park |
| Cushlawn | 440 Cushlawn Park |
|  | 463 Cushlawn Park |
|  | 351 Cushlawn Estate |
|  | 5 Cushlawn Walk |
| De Selby | 126 De Selby Park |
| Glencarrig | 39 Glencarrig Green |
| Glenview Park | 9 Glenview Park |
| Homelawn Villas | 5 Homelawn Villas |
| Killinarden Estate | 56 Donomore Park |
|  | 205 Killinarden Estate |
|  | 322 Killinarden Estate |
|  | 332 Killinarden Estate |
| Kiltalown | 7 Kiltalown Green |
|  | 3 Kiltalown View |
| Kiltipper Drive | 25 Kiltipper Drive |
| Knockmore | 24 Knockmore Avenue |
|  | 4 Knockmore Gardens |
|  | 6 Knockmore Park |
| Millbrook Lawns | All of Millbrook Lawns Estate |
|  | 39 The Crescent |
|  | 149 The Crescent |
| Old Bawn | 22 Cúl na Gréine |
|  | 25 Cúl na Gréine |
|  | 9 Dún Aongus |
|  | 26 Gleann na Smól |
|  | 9 Inis Fáil |
|  | 14 Old Bawn Avenue |
|  | 19 Old Bawn Avenue |
|  | 59 Old Bawn Way |
|  | 10 Tymon Close |
|  | 6 Tymon Crescent |
|  | 115 Tymon Cresent |
|  | 13 Watermeadow Drive |
|  | 65 Watermeadow Drive |
| Old Court | Old Court Manor Estate |
| Seán Walsh Park | Adjacent to 65 Watermeadow Drive |
|  | Adjacent to 47 Watermeadow Park |
| Seskin View | All of Seskin View Estate |

TALLAGHT CENTRAL: TREE REMOVALS LIST 2009-2010

| ESTATE | TREE LOCATION |
| --- | --- |
| Ashfield, Templeogue | 12 Ashfield |
| Balrothery Estate | 223 Balrothery Estate |
| Bancroft | 7 & 9 Bancroft Close |
|  | 22 Bancroft Grove |
| Birchview | 14 Birchview Heights |
| Cairnwood | 4 Cairnwood Avenue |
|  | 8 Cairnwood Avenue |
| Cherryfield Road | 73 Cherryfield Road |
|  | 115 Cherryfield Road |
|  | 110 Cherryfield Road |
|  | 107 Cherryfield Road |
| Cookstown | 33 Ashgrove |
| Cypress Grove | 37/39 Cypress Grove South |
| Fettercairn | 1 Rathminton Drive |
| Glenmurray | 19 Glenmurray Park |
| Glenview | 36 Glenview Drive |
|  | side of 147 Glenview Park overgrown |
|  | 32 Glenview Park |
|  | 154 Glenview Park |
|  | 125 Glenview Park |
|  | 288 Glenview Park |
| Kennington | 25 Kennington Lawn |
| Kilmashogue | 21 Kilmashogue Grove |
| Kilnamanagh | 14 Birchview Heights |
| Kingswood | 40 Ashfield Avenue |
|  | 16 The Dale |
|  | 56 Dunmore Park |
| Kimmage Road West | 63 Kimmage Road West |
| Limekiln | 24 Limekiln Drive |
|  | 5 Limekiln Grove |
|  | 7 Limekiln Grove |
| Muckross | 6/8 Muckross Avenue |
|  | 63 Muckross Avenue |
| Orwell | 216 Orwell Park Heights |
|  | 440 Orwell Park Green |
| Parkhill | 7 Parkhill Drive |
|  | 26 Parkhill Drive |
|  | 28A Parkhill West |
|  | 1 Parkhill Way |
|  | 7 Parkhill Way |
|  | 1 Parkhill Rise |
| Raheen | Raheen Green/Drive open space |
| Rockfield Avenue | 122 Rockfield Avenue |
|  | 12 Rockfield Avenue |
|  | 36 Rockfield Avenue |
| Rossmore | rear of 2 Rossmore Grove |
|  | Rear of 14 Rossmore Park |
| Rushbrook | 1A Rushbrook Road |
|  | 28 Rushbrook View |
| Sally Park | 7 & 24 Sally Park |
| Springfield | 10 Alderwood Park |
|  | 73 Maplewood Park |
|  | 115 Virginia Heights |
| St. Anne’s | side and rear of 66 St Anne’s |
| St. Anthony’s Crescent | 24 & 26 St Anthony’s Crescent |
| St. Brendan's Crescent | 4 St. Brendan's Crescent |
| St. Bridget's Drive | 7/8 St. Bridget's Drive |
| St. Conleth’s Road | 39 St. Conleth’s Road |
|  | 76 St. Conleth’s Road |
| St. Joseph's Road | 84 St. Joseph's Road |
|  | 56 St. Joseph's Road |
|  | 52 St. Joseph's Road |
|  | 36 St. Joseph's Road |
|  | 63 St. Joseph's Road |
| St. Malachy's Drive | 30 St Malachy’s Drive |
| St. Patrick’s Road | side of 81 St. Patrick’s Road |
|  | 74 St Patrick’s Road |
| St. Peter's Road | 155 St. Peter's Road |
|  | 61 St. Peter's Road |
|  | 71 St Peter's Road |
|  | 190 St. Peter's Road |
|  | 158 St. Peter's Road |
| Tamarisk | side of 14 Tamarisk Grove |
|  | 22 Tamarisk Lawn |
|  | 36 Tamarisk Lawn |
|  | 7 Tamarisk Park |
|  | 2A Tamarisk Way |
| Templemanor Grove | 12 Templemanor Grove |
| Templeogue Wood | 62 Templeogue Wood |
| Templeville Road | 82 Templeville Road |
| Wainsfort | 8 Wainsfort Avenue |
|  | 29 Wainsfort Grove |
| Whitehall Road | 2 Whitehall Close |
|  | 111 Whitehall Road |
|  | 37 Whitehall Road |
| Willington | 2 Willington Lane |

TALLAGHT SOUTH: TREE REMOVALS LIST 2009-2010

| ESTATE | TREE LOCATION |
| --- | --- |
| Allenton | 16 Allenton Lawn |
|  | between 5 and 11 Allenton Road |
| Avonbeg | 33 Avonbeg Park |
| Avonmore | rear of 16 Avonmore Park |
| Aylesbury | 46 Dalepark Road |
|  | 6 Drysdale Close |
|  | 9 Dún Aonghasa |
|  | 36 Gleann na Smól |
|  | 36 Kiltipper Close |
| Ballycullen Drive | Along Ballycullen Drive |
| Bawnville | 4 Bawnville Road |
| Fortunestown Way | Hedge removal at Citywise |
| Glencarrig | 4 & 16 Glencarrig Green |
|  | 6 Glencarrig Green |
| Glenview | 28 Glenview Park |
| Killinarden | Killinarden Park – 8 trees |
| Kiltalown Park | 1 tree at west end of park |
| Millbrook Lawns | 9 The Close |
|  | 199 The Crescent |
|  | 162 The Crescent |
|  | 197 The Crescent |
|  | 12 The Drive |
|  | 30 The Grove |
|  | 2 The Wood |
|  | 48/50 The Park |
| Old Bawn | 138 Old Bawn Road |
|  | 13 Parkwood Lawn |
|  | 60 Watergate Estate |
|  | 85 Watergate Estate |
|  | 4 Watermill Close |
|  | 8 Watermill Close |
|  | 12 Watermill Close |
| Seskin View | side of 1A Seskin View Drive |
|  | 3 Seskin View Park |
|  | 48 Seskin View Road |
|  | 5 Seskin View Drive |
| Sundale | Open space - 6 trees |

Ms. Mary Keenan, Senior Executive Parks Superintendent presented the report.

Following a discussion to which Councillors M. Duff, C. King, P. Kearns, S. Crowe and Councillor D. Looney contributed, Ms. Mary Keenan, Senior Executive Parks Superintendent, responded to queries raised.

The report was NOTED.

T/537/09	REPORT ON HALLOWEEN BONFIRES 2009.

The following report by the Manager which had been circulated was READ:

“Report on Halloween Bonfires 2009.

In the run up to the 2009 Halloween period a concerted effort was made by a number of Departments requesting local communities, community and youth groups, schools and the general public to attend the official bonfires in the Tallaght and Clondalkin areas rather than construct their own, the request, in the main, was ignored in many areas c 6000sqm of open space now damaged as a result.

In addition to the above the Council crews removed considerable volumes of material in the weeks leading up to Halloween in an effort to reduce available material and limit the damage to the public spaces.

The debris from the official bonfire sites at Fettercairn West Tallaght and Neilstown, North Clondalkin, was removed immediately.

In the aftermath of Halloween each unofficial bonfire has been logged, photographed and an estimate of the debris remaining calculated to facilitate a programmed removal of the material.

There are now 412 bonfire sites across the County which must be attended to and the offending debris removed. A schedule of post-halloween clean-ups countywide is now being prioritised.   The clean-up programme will be managed on a co-ordinated basis across various Departments of the Council.  Details of the schedule will be posted to the Council’s website and a link will be provided to the Members as soon as it is available.  By visiting the Council's website, members of the public will be in a position to identify the site of the bonfire of interest to them on a map which will show the date of the proposed clean up for that site. It is intended to commence the cleanup operation on Monday 23rd November. However, due to the volume of rainfall in recent weeks and the now very poor ground conditions across the county, it will not be possible to commence bonfire cleanups in many locations without causing significant further damage to the public open spaces. Efforts will be made to remove material from open spaces where access can be gained without causing further damage. As a result, the proposed cleanup dates in the schedule will vary and will be updated on an ongoing basis to ensure that the information is current.

The cost of the clean-up is estimated to cost €400,000 to €500,000 and when public services have to be scaled back it is most unfortunate that such an unnecessary expense has been incurred in the county.

Link to Clean-up Schedule  “

Mr. Bill Kearney, Senior Executive Parks Superintendent, and Ms. Mary Keenan, Senior Executive Parks Superintendent, presented the report.

It was AGREED to take Councillor S. Crowe’s Motion No. 1 in conjunction with the above report:

It was proposed by Councillor S. Crowe, seconded by Councillor  D. Looney:

“That this Council Committee calls on the Manager to give a report detailing the amount of bonfires both official and unofficial that were organised in the Tallaght Committee area.”

The following report by the Manager which had been circulated was READ:

In the run up to the 2009 Halloween period a concerted effort was made by a number of Departments requesting local communities, community and youth groups, schools and the general public to attend the two official bonfires, organised by South Dublin County Council, at Fettercairn, Tallaght and Neillstown, Clondalkin rather than construct their own. While the two official bonfires were attended by several hundred people, it is clear that many more people chose to light their own bonfires. The debris from the official bonfire sites at Fettercairn and Neilstown, has been removed and the areas will be re-instated when weather and ground conditions permit.

In addition to the above the Council crews removed considerable volumes of material from open spaces and housing estates in the weeks leading up to Halloween in an effort to reduce the amount of available material for bonfires and thereby limit the damage that might be caused.

In the aftermath of Halloween, a full survey of the county was undertaken in order to map the location and extent of the unofficial bonfires. Four hundred and twenty three (423) bonfires have been logged, photographed and an estimate of the debris remaining calculated to facilitate a programmed removal of the material.

It was AGREED to take Councillor D. Looney’s Motion No. 3 in conjunction with the above report:

It was proposed by Councillor D. Looney, seconded by Councillor S. Crowe:

"That this Committee thanks the staff of SDCC for their efforts over the Hallowe'en period in containing bonfires and providing extra services, and that the Manager provides a detailed report on the cleanup of Hallowe'en bonfires and other activities this year, with the inclusion of all significant locations of bonfire debris within the remit of the Tallaght Area Committee, an estimate of the costs involved, and a comparison of this work with previous years.”

The following report by the Manager which had been circulated was READ:

“In the run up to the 2009 Halloween period a concerted effort was made by a number of Departments requesting local communities, community and youth groups, schools and the general public to attend the official bonfires in the Tallaght and Clondalkin areas rather than construct their own, the request, in the main, was ignored in many areas c 6000sqm of open space now damaged as a result.

In addition to the above the Council crews removed considerable volumes of material in the weeks leading up to Halloween in an effort to reduce available material and limit the damage to the public spaces.

The debris from the official bonfire sites at Fettercairn West Tallaght and Neilstown, North Clondalkin, was removed immediately.

In the aftermath of Halloween each unofficial bonfire has been logged, photographed and an estimate of the debris remaining calculated to facilitate a programmed removal of the material.

There are now 412 bonfire sites across the County which must be attended to and the offending debris removed. A schedule of post-halloween clean-ups countywide is now being prioritised.   The clean-up programme will be managed on a co-ordinated basis across various Departments of the Council.  Details of the schedule will be posted to the Council’s website and a link will be provided to the Members as soon as it is available.  By visiting the Council's website, members of the public will be in a position to identify the site of the bonfire of interest to them on a map which will show the date of the proposed clean up for that site. It is intended to commence the cleanup operation on Monday 23rd November. However, due to the volume of rainfall in recent weeks and the now very poor ground conditions across the county, it will not be possible to commence bonfire cleanups in many locations without causing significant further damage to the public open spaces. Efforts will be made to remove material from open spaces where access can be gained without causing further damage. As a result, the proposed cleanup dates in the schedule will vary and will be updated on an ongoing basis to ensure that the information is current..

The cost of the clean-up is estimated to cost €400,000 to €500,000 and when public services have to be scaled back it is most unfortunate that such an unnecessary expense has been incurred in the county”.

Following a discussion to which Councillors P. Kearns, D. Looney, J. Hannon, M. Duff, and Councillor S. Crowe contributed, Mr Bill Kearney, Senior Executive Parks Superintendent, responded to queries raised.

The report was NOTED and it was AGREED that an updated report would issue to a meeting of the Tallaght Area Committee dealing with Parks Business in February/March next year.

The reports were NOTED.

T/538/09   	NEW WORKS

It was NOTED there was no business under this heading.

T/539/09  	CORRESPONDENCE

It was NOTED there was no business under this heading.

T/540/09		CATHAOIRLEACHS BUSINESS

The report was NOTED.

T/541/09	PROVISION OF FOOTBALL FACILITIES TO BOTH GAELIC AND 'SOCCER' FOOTBALL IN THE KINGSWOOD / NEWLANDS CEMETERY PARK

The following Motion in the name of Councillor E. Walsh was NOT MOVED:

"To request the Council in light of it’s 'Link 2B active’ to adopt:

1. A flexibility regarding the provision of football facilities to both Gaelic and 'Soccer' football in the Kingswood / Newlands Cemetery Park and in particular the changing of closure times for the park, in consultation with other interested parties including the cemetery managment.

2. In the alternative, the provision of keys to a small number of interested parties to the main gate so as to permit parking up to 9pm on weekdays to facilitate training.“

T/542/09	ANTI SOCIAL BEHAVIOUR IN TYMON PARK

It was proposed by Councillor P. Kearns, seconded by Councillor	D. Looney:

"This Committee calls on the Manager, in light of ongoing complaints regarding anti social behaviour in Tymon Park, including the burning of Council property in the form of refuse bins, and while remaining cognisant of the financial cost to the Council and the hardship caused to local residents, to explore new ways of dealing with these issues including liaising with local Garda to put a stop to them without further delay.”

The following report by the Manager which had been circulated was READ:

“Recent incidents of anti-social behaviour within Tymon Park in the vicinity of Osprey and Rushbrook areas have been brought to the attention of the Park Rangers and the Park Supervisor who are in liaison with the local Gardaí on the matter.  In general, staff of the Parks Department maintain a regular and mutually supportive relationship with the Gardaí in attempting to apprehend perpetrators of anti-social behaviour and to deter such activity.  The Parks Department will continue to assist and co-operate with the Gardaí in attempting to address problems in this particular area of Tymon Park.  In addition, in order to reduce cover for anti-social activity within Tymon Park to the rear of properties along its boundary with Osprey and Rushbrook, the Parks Department will be undertaking significant tree pruning and removal works in this area over the coming weeks as part of our tree maintenance programme.  The density of cover along some stretches of the park boundary has been cited by a number of residents as a contributing factor to anti-social behaviour in the area and it is hoped that the proposed tree pruning will prove effective in reducing this activity.  Similar works were completed in recent years along the park boundary with Kennington”.

Bottom of Form

Bottom of Form

The report was NOTED.

ROADS BUSINESS

T/543/09	QUESTIONS

It was proposed by Councillor S. Crowe, seconded by Councillor J. Hannon and RESOLVED:

"That pursuant to Standing Order No. 13, questions 4 - 6 be ADOPTED and APPROVED."

Bottom of Form

T/544/09	REPAIR FOOTPATHS ON ST. BRENDAN'S CRESCENT IN GREENHILLS

QUESTION: Councillor C. Brophy

"To ask the Manager if a commitment could be given to repair the footpaths on St Brendan's Crescent in Greenhills as quite a number of the footpaths in question are in a very poor condition and given the number of senior citizens who live in this area, if this work can be progressed as part of the Footpath Repair Programme and if he will make a statement on the matter?"

REPLY:

There is no funding remaining in the 2009 footpath repair programme. This area will however be considered for inclusion in the 2010 programme subject to availability of funding and prioritisation of the programme.

Bottom of Form

T/545/09	REMOVED WALL BETWEEN RAHEEN AND MAPLEWOOD ESTATES

QUESTION: Councillor S. Crowe

"To ask the Manager can he give an update on what is happening regarding the removed wall between Raheen and Maplewood Estates and if he has any plans to replace the wall removed by anti social elements?"

REPLY:

The wall in question was repaired in early November 2009.

Bottom of Form

T/546/09	STEPS IN THE CUL-DE-SAC LEADING INTO THE CAR-PARK AT *(ADDRESS SUPPLIED)

QUESTION: Councillor E. Maloney

"To ask the Manager to arrange that the steps in the cul-de-sac leading into the car-park at *(address supplied) be made safe, in response to a pedestrian falling?"

REPLY:

The area described is not in the charge of South Dublin County Council.

Bottom of Form

T/547/09	REPORT ON N81 QBC ENHANCEMENTS

The following report by the Manager which had been circulated was READ:

“Tallaght Enhancements QBC – The N81

The Tallaght Enhancements QBC (The N81) forms part of the QBC Network, linking the existing Tallaght QBC, the Firhouse/Ballycullen QBC, the Green Route QBC and the Outer Ring Road QBC (Cookstown Road) Quality Bus Corridors. The scheme consists of 3052m of QBC in the inbound direction (to Dublin City) and 4175m in the outbound direction (towards Tallaght). The sections of bus lanes proposed are as follows:

Inbound (3052 m of bus lane)

1.       72 m of bus lane between Cookstown Road and Firhouse Road West.

2.       660 m of bus lane between Firhouse Road West and Whitestown Way.

3.       2320 m of bus lane between Whitestown Way and Tallaght Road roundabout.

Outbound (4175 m of bus lane)

1.       680 m of bus lane from Old Bridge Road to the existing bus lane after the Spawell Road roundabout.

2.       455 m of bus lane between the M50 and the Tallaght Road roundabout.

3.       2190 m of bus lane between the Tallaght Road roundabout and Whitestown Way.

4.       660 m of bus lane between Whitestown Way and Firhouse Road West.

5.       190 m of bus lane between Cookstown Road and Killinarden Heights.

The Scheme has the potential to provide considerable benefits for public transport users on the route as follows:

- Provide a direct route from Tallaght to Dublin City centre with high levels of priority.

- Allow a quick and reliable bus services capable of providing consistent reliable journey times and headways.

- Integrate and link with the existing Tallaght QBC, the Firhouse/Ballycullen QBC, the Green Route QBC and the Outer Ring Road QBC (Cookstown Road).

- As the number of general traffic lanes remains unchanged, there is no significant impact on journey times for general traffic.

- Improved facilities for cyclists and pedestrians, including pedestrian crossings and cycle tracks.

It is proposed to initiate a Part 8 public consultation process under the Local Government Planning & Development Regulations in the immediate future. The cost of the scheme will be funded from the DTO’s Annual Traffic Management Grant programme”.

Bottom of Form

Mr. John McLoughlin, Senior Engineer, presented the report.

Following a contribution by Councillor J. Hannon, Mr. John McLoughlin, Senior Engineer, responded to queries raised. The report was NOTED and it was AGREED to initiate a Part 8 public consultation process under the Local Government Planning & Development Regulations in the immediate future.

Bottom of Form

T/548/09    	DECLARATION OF ROADS TO BE PUBLIC ROADS

It was NOTED there was no business under this heading.

T/549/09	NEW WORKS

It was NOTED there was no business under this heading.

T/550/09	CORRESPONDENCE

It was NOTED there was no business under this heading.

CORPORATE SERVICES BUSINESS

T/551/09	QUESTIONS

It was NOTED there was no business under this heading.

T/552/09	LIBRARY NEWS & EVENTS.

The following report by the Manager which had been circulated was CONSIDERED:

December 2009

| Branch | Events |  | Date |
| --- | --- | --- | --- |
| Castletymon | Exhibition Weird Science - for children | Wednesday 2nd - Friday 11th December |  |
|  | Class Visits by local schools | Tuesdays & Wednesdays from 10.30pm |  |
|  | Seasonal Story time for under 7’s | Wednesdays at 3.30pm |  |
|  | Junior Book Club | Tuesday 1st December at 3.30pm |  |
|  | English for speakers of other languages | Wednesday 2nd December at 12.30pm-1.30pm |  |
|  | Art with Sinead for ages 6-11 years .Booking Essential | Thursday 3rd December at 3.30pm |  |
|  | Spanish Conversation Class | Friday 4th, 11th & 18th December at 10am |  |
|  | Irish Multiple Births Association Christmas Party, twins, triplets and their parents welcome | Saturday 19th December from 10.30am - 12noon |  |
|  | Adult Book Club | Tuesday 26th January 2010 at 11am |  |

For further information contact 4524888 or www.southdublinlibraries.ie

December 2009

| Branch | ## Events | Date |
| --- | --- | --- |
| Tallaght | Computer Classes | Mondays from 11am – 1pm |
|  | Polish for Beginners | Mondays from 6.30pm – 7.30pm |
|  | Irish Conversation Group | Tuesdays from 1pm – 2pm |
|  | Storytime for Children | Tuesdays at 3.30pm |
|  | Spanish Classes | Tuesdays from 6.30pm – 7.30pm |
|  | Toddler Time | Wednesdays from10.30am |
|  | English Conversation Group | Wednesdays Beginner 5.30pm – 6.30pm Intermediate 6.45pm – 7.45pm |
|  | Computer Classes | Wednesdays from 6pm – 8pm |
|  | Exhibition: “Emerge – the Exhibition”- mixed media exhibition by students of ArtBase | Tuesday 1st – Tuesday 22nd December |
|  | Adult Book Club Booking Essential. | Tuesday 1st December from 6.45pm – 7.45pm |
|  | Christmas Tree Lights Ceremony Christmas Lights will be switched on in Chamber Square. All Welcome | Saturday 5th December at 4pm |
|  | Exhibition: Irish Woodturners Guild exhibition of crafts | Monday 7th – Saturday 12th December |
|  | W kazda 2-a srode miesiaca zapraszamy zytanie dzytanie POLSKICH BASNI Polish Storytime for Children | Wednesday 9th December at 5pm |
|  | Craft Demonstration by the Irish Woodturners Guild All Welcome | Thursday 10th December at 6pm |
|  | Junior Bookclub Booking Essential | Saturday 12th December at 11.30am |
|  | Christmas Music Evening Featuring Vladimir Jablokov & the Slovak Festival Orchestra. Light Refreshments. All Welcome | Monday 14th December at 7.30pm |
|  | Tallaght Historical Society Lecture: “Discovering the Dodder” with Christopher Moriarty. All Welcome. | Tuesday 15th December at 7pm Committee Meeting, followed by lecture at 8pm. |
|  | Recycling Christmas Decorations Workshop for Children environmental education workshop on how to have a greener Christmas. Class Booking. | Thursday 17th December at 10am |
|  | Movie Night at Tallaght Library Featuring “The Visitor” Directed by Thomas McCarthy | Thursday 17th December at 7pm |
|  | Teen Film Club Are You aged 12-15? Join the new Teen Film Club Booking Essential. | Saturday 19th December at 1.30pm |
|  | Christmas Pyjama Storytime stories by torchlight for Children. All Welcome | Monday 21st December at 4pm |

For further information contact 4620073 or www.southdublinlibraries.ie

Ms.  Georgina Byrne, County Librarian, summarised the report.

Following a discussion to which Councillors S. Crowe, E. Maloney and C. King contributed, Ms. Georgina Byrne, County Librarian, responded to queries raised.

The report was NOTED.

Bottom of Form

T/553/09		NEW WORKS

It was NOTED there was no business under this heading.

T/554/09	CORRESPONDENCE

a) Letter SENT to 'Eircom' on 3rd November,2009, as a result of a Question submitted to the Tallaght(2) ACM on 27th October, 2009, in relation to the removal of the remains of a Public Telephone, in Tallaght Village, located outside Ulster Bank Ltd. was NOTED.

b) Email RECEIVED from 'Eircom' on 20th November,2009,in relation to the removal of the remains of a Public Telephone, in Tallaght Village, located outside Ulster Bank Ltd. was NOTED.

c)Letter SENT to the Superintendent, Tallaght Garda station, on 4th November, 2009, as a result of a Motion passed at the Tallaght(2) ACM on 27th October, 2009, in relation to regular incursions by scrambler and quad bikes on the lands at the rear of Lidl and the side of Ard Mor estate was NOTED.

d)Letter SENT to Citywest Ltd., on 4th November, 2009, as a result of a Motion passed at the Tallaght(2) ACM on 27th October, 2009, in relation to regular incursions by scrambler and quad bikes on the lands at the rear of Lidl and the side of Ard Mor estate was NOTED.

e) Letter SENT to the Minister for Health., on 11th November, 2009, as a result of a Motion passed at the Tallaght(2) ACM on 27th October, 2009, in relation to the proposed closure of the Children's Hospital, Tallaght was NOTED.

f) Letter RECEIVED from the Minister for Health, on 20th November, 2009, in relation to the proposed closure of the Children's Hospital, Tallaght was NOTED.

T/555/09	CATHAOIRLEACH'S BUSINESS

ERECTION OF A BUS SHELTER OUTSIDE THE IT IN TALLAGHT VILLAGE

It was proposed by Councillor S. Crowe, seconded by Councillor E. Maloney;

“That this Committee, in view of the large volume of commuters using the bus stop  outside the IT in Tallaght village and the lack of any shelter during inclement weather, agrees to ask the Manager to write to Bus Atha Cliath calling on them to erect a Bus Shelter in this immediate area..”

The following report by the Manager which had been circulated was READ:

“If this Motion is passed, the matter will be referred to Bus Atha Cliath, for attention and when a reply is received, the Committee will be informed.”

Bottom of Form

Following a contribution from Councillor S. Crowe, the report was NOTED.

Bottom of Form

The meeting concluded at 	4.25	pm.

Siniú:							Dáta:

An Cathaoirleach