- COMHAIRLE CONTAE ÁTHA CLIATH THEAS

- SOUTH DUBLIN COUNTY COUNCIL

- RATHFARNHAM AREA COMMITTEE MEETING

Minutes of Rathfarnham Area Committee Meeting, dealing with Planning, Housing, Community, Corporate Services & Libraries, Environment, Roads, Development and Parks held on 9th November 2010.

PRESENT

COUNCILLORS

E. Coburn

P. Cosgrave

C. Keane

J. Lahart

An Cathaoirleach, Councillor C. Keane presided.

OFFICIALS PRESENT

| Senior Engineer | D. Finch, J. McLoughlin. |
| --- | --- |
| Senior Executive Officer | P. Murphy, Y. Dervan, A. Jacob, H. Hogan. |
| Senior Executive Engineer | A. O’Mullane. |
| Senior Executive Planner | P. Devlin. |
| Senior Executive Librarian | I. Stobbart. |
| Senior Executive Parks Superintendent | M. Hannon. |
| Administrative Officer | T. Curtin, S. Kelly, J. Browne, |
| Senior Staff Officer | K. Whelan. |
| Clerical Officer | A. Shaw. |

VOTE OF SYMPATHY

An Cathaoirleach, Councillor C Keane and the Members of the Rathfarnham Area Committee extended their deepest sympathy to Councillor John Lahart on the death of his mother.  The Manager on his own behalf, and on behalf of the staff, wished to be associated with the Members expression of sympathy.  A minutes silence was observed.

R/493/10 CONFIRMATION AND RE-AFFIRMATION OF MINUTES

HEADED-ITEM (1) 							Item ID: 25475

Minutes of meeting of Rathfarnham Area Committee dealing with, Parks, Planning, Housing, Community, Corporate Services & Libraries, Environment, Roads and Development business held on 12th October 2010, which had been circulated, were submitted and APPROVED as a true record and signed.

It was proposed by Councillor C. Keane, seconded by Councillor P. Cosgrave and RESOLVED:

“That the recommendations contained in the Minutes of the 12th October, 2010 be ADOPTED and APPROVED.”

Planning

r/494/10 questions

It was NOTED that there was no business under this heading.

R/495/10 PLANNING FILES

HEADED ITEM (2): 						Item ID: 25476

A. Large applications under consideration

It was NOTED that there was no business under this heading.

B. Files requested by members

FILE REQUESTED BY:	Councillor C. Keane

FILE DISCUSSED:			SD10A/0317

LOCATION:	1A, Anne Devlin Avenue, Rathfarnham, Dublin 14

COMMENTS:	Councillor C. Keane commented on this application.

R/496/10 NEW WORKS

HEADED ITEM (3): 							Item ID: 25477

It was NOTED that there was no business under this heading.

R/497/10 CORRESPONDENCE

CORRESPONDENCE (1)						 Item ID: 25478

It was NOTED that there was no business under this heading.

R/498/10 CATHAOIRLEACH’S BUSINESS

MOTION (1): 								Item ID: 25506

It was NOTED that there was no business under this heading.

Housing

r/499/10 questions

It was NOTED that there was no business under this heading.

R/500/10 REPORT ON HOUSING CONSTRUCTION PROGRAMME

HEADED ITEM (4): 							Item ID: 25479

Mr. A. Jacob, Senior Executive Officer, presented the following report:-

“REPORT ON HOUSING CONSTRUCTION PROGRAMME

Scheme                                                                Number of Units

COMPLETIONS 2009

Whitechurch Phase 5                                          7 Units

Whitchurch Phase 4                                            3 Units and Community Centre

Stocking Lane (Part V - Voluntary Units)             40 Units

TOTAL                                                              50 Units and Community Centre

COMPLETIONS 2010

College Drive (Part V) Fold VHA                          23 units

TENDERS

Taylor's Lane                                                      9 Units  (7 x 3 bed, 2 storey houses, 2 x 4 beds, 2.5 storey houses) - Tenders being assessed

PROPOSALS BEING PROCESSED

Pearse Bros Park and Palmer Park                      22 Existing Units - proposal for thermal improvement and upgrade works submitted to DoEHLG for approval.”

It was AGREED to take Headed Item 5 in conjunction with this report.

Bottom of Form

R/501/10 REFURBISHMENT OF FLATS AT PEARSE BROS PARK

HEADED ITEM (5)							 Item ID: 25351

Mr. H. Hogan, Senior Executive Officer, presented the following report:-

“ENERGY UPGRADE AND REFURBISHMENT OF 22 APARTMENT UNITS AT PEARSE BROTHERS PARK AND PALMER PARK, TAYLORS LANE, BALLYBODEN

“As a scheme constructed in the late 1950’s, the accommodation, while appropriate for its time, does not meet current DoEHLG specifications.

A scheme to demolish and replace the 22 units at an estimated cost of €3.3m is not feasible in the light of current and expected levels of SHIP funding. An added difficulty here is the three privately owned dwellings attached to each of the three Pearse Brother Park blocks. In any redevelopment of the site these would need to be protected, waterproofed and insulated. They would also have the effect of reducing the footprint of the site for redevelopment.

The single Palmer Park block comprises 4 x 1-bed units. Three of these are single occupancy and the fourth has 2 occupants. The average age of tenants is 63. The three Pearse Brothers Park blocks each consist of 3 x 1-bed units on the ground floor with 1 x 2-bed and 2 x 1-bed units at first floor level. One of the 2-bed units is vacant and the remaining two have one and two occupants respectively. All of the 1-bed units are single occupancy. The average age of tenants is 55.

The apartments have BER ratings ranging between G and E2, due to lack of insulation, extensive use of concrete and two-thirds of the units being externally exposed on three sides resulting in extensive heat loss. As a result, the elderly cohort of residents experience levels of thermal discomfort and high energy costs despite the installation by SDCC of gas fired central heating between 2000 and 2008. There is therefore an imperative to improve the living conditions of the residents in the context of a scheme to address thermal comfort and upgrading of kitchen and bathroom facilities.

The following works are proposed at an estimated total cost of €1.04m, the main elements of which are summarised as follows:

Replace all single glazed timber windows in poor condition

Replace all entrance doors

Install attic and under floor insulation

Enclose common access at front and rear and provide new insulated concrete floor within the new internal space

Fire-stopping between apartments within attic space

External wall insulation

Replace asbestos gutters, rainwater, soil vent and waste pipes

New aluminium fascias & soffits

Kitchen and bathroom upgrades

Installation of an enclosed balcony to living / dining rooms for added space and amenity

Internal and external painting throughout

A recent survey of residents confirmed their desire to continue living in the blocks upgraded as above. This is a well established community of elderly residents who have extremely good access to public transport and other amenities and there is a constant waiting list for the units even in their current state.

Earlier this year, the Council proposed an upgrading scheme as outlined above and the matter was discussed on a number of occasions with the Department. By letter dated 12/10/2010, the Department sought a justification of need, a detailed appraisal of the Council’s long-term strategy for the units and fully detailed costings for consideration of the scheme under the Social Housing Investment Programme. This has now been supplied to the Department and a positive response is expected.”

Following contributions from Councillors C. Keane, P. Cosgrave and E. Coburn, Messrs. Jacob and Hogan responded to queries raised and the reports were NOTED.

R/502/10 LOFTUS ARCH

HEADED ITEM (6): 							Item ID: 23920

Mr. A. Jacob, Senior Executive Officer, presented the following report:-

“LOFTUS ARCH

“At the March 2010 meeting of the Committee, a report on the conservation and essential repair works to Loftus Arch (Roman Arch), Rathfarnham, was requested to be provided to the Committee following completion of the works. These works finished in September 2010.

The attached report sets out the history of the Arch, the identified defects and the scope of the works undertaken and is illustrated with photographs before and after the works were undertaken.

The essential repair and conservation works to the Arch were completed in September 2010. The works have secured and stabilised the masonry and have remedied the primary physical causes of the damage. The roof, rainwater goods and ashlar granite have been conserved. Embedded irons which were too inaccessible and too costly to remove were protected from further corrosion by the installation of a cathodic protection system.

The works were carried out with grant assistance of €27,800 from the Department of the Environment, Heritage and Local Government under the Civic Structures Conservation Scheme.”

Bottom of Form

LINK FOR REPORT

LINK TO REPORT – LOFTUS ARCH

Following contributions from Councillors P. Cosgrave, E. Coburn and C. Keane, Mr. Jacob responded to queries raised and the report was NOTED.

R/503/10 NEW WORKS

HEADED ITEM (7): 							Item ID: 25480

It was NOTED that there was no business under this heading.

R/504/10 CORRESPONDENCE

CORRESPONDENCE (2): 						Item ID: 25481

It was NOTED that there was no business under this heading.

R/505/10 CATHAOIRLEACH’S BUSINESS

MOTION (2):								 Item ID: 25505

It was NOTED that there was no business under this heading.

Community

r/506/10 questions

It was NOTED that there was no business under this heading.

R/507/10 Application for Grants

HEADED ITEM (8): 							Item ID: 25482

It was NOTED that there was no business under this heading.

R/508/10 NEW WORKS

HEADED ITEM (9): 							Item ID: 25483

It was NOTED that there was no business under this heading.

R/509/10 CORRESPONDENCE

CORRESPONDENCE (3):						 Item ID: 25484

It was NOTED that there was no business under this heading.

R/510/10 CATHAOIRLEACH’S BUSINESS

MOTION (3): Councillor C. Keane  				Item ID: 25504

It was NOTED that there was no business under this heading.

Corporate Services & Libraries

r/511/10 questions

It was proposed by Councillor C. Keane, seconded by Councillor P. Cosgrave and RESOLVED:

“That pursuant to Standing Order No.13, Questions number1-2 be ADOPTED and APPROVED.”

R/512/10 USERS OF BALLYROAN LIBRARY

QUESTION (1): Councillor J. Lahart  				Item ID: 25357

"To ask the Manager to outline the number of users of Ballyroan Library in 2009?"

REPLY:

In 2009 286,331 items were borrowed from Ballyroan Library, 195,826 visitors came to the library and 12,804 ICT sessions were booked on the free public access computers.

1000 WiFi sessions were used and the library was opened for 52 additional hours over and above regular opening hours.

500 programmed events took place across a wide range of areas including lifelong learning, digital training, literacy events, children’s events and reading and book related activities. In December 2009 there were 19,000 registered members of Ballyroan Library.

Bottom of Form

R/513/10 TIMELINE FOR PROCEEDINGS WITH BALLYROAN LIBRARY

QUESTION (2): Councillor J. Lahart 				 Item ID: 25358

"To ask the Manager to outline the timeline for proceeding with the Ballyroan Library scheme?"

REPLY:

The Libraries Department are currently awaiting the formal letter from the Department of the Environment, Heritage and Local Government confirming the availability of funding for the redevelopment of Ballyroan Library. Quantity surveyors from the DOEHLG are currently examining the projected costs of the redevelopment and their response is imminent.

The provisional timeline for the project anticipates that builders will be on site in the summer of 2011 with a completion date of autumn 2012. Replacement Library services will be offered to local communities through Whitechurch Library, mobile libraries and if required, additional local venues. On receipt of the formal offer of funding from the DOEHLG a detailed project plan with dates and actions will be made available to all Members.

Bottom of Form

R/514/10 Library News & Events

HEADED ITEM (10):							 Item ID: 25485

Mr. I. Stobbart, Senior Executive Librarian, presented the following report:-

“November 2010

| Branch | Events | Date |
| --- | --- | --- |
| Ballyroan | Irish Conversation Group | Mondays at 7pm |
|  | Class Visits | Tuesday & Wednesday Mornings |
|  | English Classes for Foreign Nationals | Tuesdays at 10am |
|  | Shine Mental Health Group | Tuesdays at 2pm |
|  | German Class | Wednesdays at 11am |
|  | Story Time | Wednesday at 3.30pm |
|  | Spanish Conversation Group | Wednesdays at 7pm |
|  | Writer’s Group | Thursdays at 10.30am |
|  | Spanish – Beginner’s Group | Thursdays from 3.30pm-5.00pm |
|  | French Conversation Group | Thursdays at 7pm |
|  | Parent & Toddler Group | Fridays at 10am |
|  | Chess Club | Saturdays at 10.30am |
|  | U3A Group | Monday 1st November at 10am |
|  | Knitting Club | Tuesday 2nd,16th & 30th November at 4pm |

|  | Templeogue Active Retirement Book Club | Thursday 4th November at 2pm |
| --- | --- | --- |
|  | Ted Courtney Lecture Series: “How to enjoy Ballet”, final lecture of eight | Thursday 4th November at 8pm |
|  | Science Week A series of events & workshops aimed at awakening an interest in, and understanding of, science in the young and not so young | Monday 8th - Saturday 13th November |
|  | Dublin Zoo Outreach programme with Jim McMonagle. Class visit, booking essential | Monday 8th November at 10am |
|  | Orchard Book Club | Monday 8th November at 2.30pm |
|  | Junior Book Club | Monday 8th November at 3.30pm |
|  | Young Adult Book Club | Monday 8th November at 5pm |
|  | Science Week Astronomy Ireland class visit booking essential suitable 5th/6th | Tuesday 9th November at 10am |
|  | Book Club | Tuesday 9th November at 7pm |
|  | Science Week Story time -Out of this World suitable for 3-6 yr olds | Wednesday 10th November at 3.30pm |
|  | Science Week “Curds and Whey”, a science workshop with Dr. Mary Costello of I.T.T. Class visit, booking essential, suitable for 5th/6th class | Thursday 11th at 10am & 11.30am |
|  | “Start Your Own Business” presented by the South Dublin Enterprise Board | Monday 11th November at 7pm |
|  | Science Week “Anyone for Science?” Murder Mystery - suitable 7-9 years, booking essential | Thursday 11th November at 3.30pm |
|  | Science Week “Anyone for Science?”, acids and bases painting. Class visit, booking essential, suitable 7-9 years | Friday 12th November at 10am & 11.30am |
|  | Poetry Circle | Tuesday 16th November at 7pm |
|  | Book Club | Wednesday 24th November at 1pm |
|  | Classic Movie Night | Wednesday 24th November at 8pm |
|  | Lunchtime Book Club | Thursday 25th November at 1pm |
|  | Young Adult Movie Night | Wednesday 24th November at 5.30pm |
|  | Housebound Service - for those who cannot call to the library, in person | Contact library for delivery times and details |

For further information contact 4941900 or www.southdublinlibraries.ie

Follow Ballyroan Library on Facebook

- Follow South Dublin Libraries on Facebook

Follow us on twitter at sdcclibraries and stay in touch

November 2010

| Branch Tallaght | ## Events | Date |  |
| --- | --- | --- | --- |
| Innovation Dublin | TEDX Tallaght | 11th November at 7pm Rua Red |  |
| Innovation Dublin | The Changing Classroom | 17th November Dublin West Education Centre |  |
| Innovation Dublin | Become a Journalist for a Day | 16th November Echo Newspaper |  |
| Innovation Dublin | South Dublin Dragons | 17th November Council Chamber |  |
| Innovation Dublin | Heritage Maps of South Dublin come alive | www.southdublinlibraries.ie |  |
| Innovation Dublin | App-Ovation competition Launch | 10th November Rua Red |  |
| Innovation Dublin | Tomorrow’s Innovators Award Ceremony | 17th November Council Chamber |  |
| Innovation Dublin | Innovation on Demand | 15th November County Library |  |
| Innovation Dublin | Planning for Sustainable Communities | 18th November Rua Red |  |
| Innovation Dublin | Do Business Do Good – social entrepreneurs in conversation | 17th November County Library |  |
| Innovation Dublin | Guided Tour of South Dublin’s Traffic Management System | 17th and 18th November |  |

|  | Skills for Work Programme: Tallaght Adult Education programme (a government funded initiative to up-skill people in employment, specifically those who left school early and have no, few or outdated qualifications | Tuesdays at 3pm – 6pm |
| --- | --- | --- |
|  | Storytime for Children | Tuesdays at 3.30pm |
|  | Creative Writing Class Booking Essential | Tuesdays from 6pm – 8pm |
|  | Computer Classes for Beginners | Tuesdays from 6.30pm – 7.30pm |
|  | Spanish Classes | Tuesdays from 6.30pm – 7.30pm |
|  | Programme for Transition Year Students Class Visit (details to be confirmed) | Wednesdays from 10am – 1pm |
|  | Toddler Time Nursery rhymes, stories, activities for pre-school children | Wednesdays at 10.30am |
|  | TTRS - Touch Type Read Spell | Wednesdays from 11.30am – 12.30pm |
|  | TTRS - Touch Type Read Spell | Wednesdays from 3pm – 4pm |
|  | English Conversation Group | Wednesdays, Beginner; 5.30pm – 6.30pm Intermediate; 6.45pm – 7.45pm |
|  | FAS E-Learning | Wednesdays from 6pm – 8pm |
|  | Comic books with Transition year students. Facilitator Jonathan Casey. Class Visit | Thursdays at 10am |
|  | Skills for Work Programme: Tallaght Adult Education programme (a government funded initiative to up-skill people in employment, specifically those who left school early and have no, few or outdated qualifications | Thursdays at 3pm – 6pm |
|  | Chess and Draughts for Teens with Des | Thursdays at 5.30pm |
|  | German for Beginners | Thursdays from 7 – 8pm |
|  | TTRS - Touch Type Read Spell | Thursdays from 6.30pm – 7.30pm |
|  | TTRS - Touch Type Read Spell - with clients from St John of Gods | Fridays from 10am – 11am |
|  | Digital Exhibition of Photographs and Music Recordings (1964 – 1971) By Alen MacWeeney of Irish Travellers | 1st – 30th November |
|  | Comic Art Project with Larry O’Loughlin | Monday 1st & 15th November from 4pm – 5.30pm |
|  | Tallaght Photographic Society Meeting | Monday 1st November from 6.30pm – 8pm |
|  | Photographic Exhibition Philipino Association of Ireland Camera Club | 2nd – 15th November |
|  | Adult Book Club New Members always welcome www.tallaghtbookclub.com | Tuesday 2nd November from 6.45pm |
|  | Lecture Series on Teenage Issues - Drugs: An introduction for parents to help prevent their teenagers getting involved in drug misuse: Suzanne Lindsay, Tallaght Drugs Education Initiative, Tallaght Youth Service The series is primarily for parents but is also relevant and appropriate for teachers and all who work with young people on a voluntary or statutory basis All lectures are free but booking is necessary | Wednesday 3rd November at 7.30pm |
|  | South Dublin County Disability Advisory / Consultative Panel | Thursday 4th November from 10am – 12noon |
|  | Comic Books with Transition Year Students Class Booking | Thursday 4th November, 10am – 1pm |
|  | BRI Support Group Acquired Brain Injury Support Group meeting | Thursday 4th November from 6pm – 8pm |
|  | Photoshop Training | Saturday 6th November from 10am – 2pm |
|  | “The Saturday Club” - Junior Book Club for 9 – 12 year olds | Saturdays 6th & 20th November at 11am |
|  | Exhibition of Paintings David Spence and Darren Murray | 8th – 13th November |
|  | The Other side of the Story This is a fun way to discover how we are different and the same through this book display. Be a part of the story and begin to read and share experience with friends and family during Social Inclusion Week 2010 | Monday 8th – Friday 19th November |
|  | Art Workshop with Social Inclusion Office – The aim of the art workshop is to create an artistic sensory piece incorporating the five senses. The method that will be issued is fabric and appliqué. | 8th, 9th, 10th, 11th, November from 11am – 12noon Booking Essential on 4149270 |
|  | Social Inclusion Week “A Bit Of The Other” directed by Edmund Lynch. From its origins as a one-off extravaganza in Side nightclub in 1987 to its current status as an annual entertainment highlight which packs out the Olympia Theatre in Dublin each March, A Bit of the Other is a documentary celebration of Alternative Miss Ireland and all it’s madness and magnanimity as a highly successful charity fundraiser. | Monday 8th November at 7pm Booking Essential on 4149270 |
|  | Social Inclusion Week Digi Art Classes. Aigi Art is a form of expression of painting with the computer. Well Known local Artist Jonathan Casey will facilitate the delivery of the classes. | 9th, 10th, 11th, 12th November from 12.30pm – 2pm Booking Essential on 4149270 |

|  | Launch of ENFOpoint | Tuesday 9th November at 10.30am |
| --- | --- | --- |
|  | Lecture Series on Teenage Issues - Eating Disorders: Speaker to be confirmed The series is primarily for parents but is also relevant and appropriate for teachers and all who work with young people on a voluntary or statutory basis. All lectures are free but booking is necessary | Wednesday 10th November at 7.30pm |
|  | Social Inclusion Week Polish Storytelling with Izabelle | Thursday 11th November from 10am – 10.30am |
|  | Launch of Social Inclusion DVD – Why not come and listen to the real life experience of people living in South Dublin County and how proud they are of the home place! | Friday 12th November from 1pm – 2pm Booking essential on 4149270 |
|  | Tallaght Historical Society October Lecture and Meeting - lecture title to be confirmed | Tuesday 12th October at 7pm |
|  | Walkers Association of Ireland - using digital room | Saturday 13th November at 10am – 4pm |
|  | Screening of Remembering the Century Inside every person is a story that they remember, be it an event that they took part in or seen or forgotten that should be recorded. These stories should be told to the next generation so that this part of history will always be remembered. | Monday 15th November at 11am. Booking essential on 4149270 |
|  | Social Inclusion Week Screening of the DVD Garden for All Seasons. South Dublin Social Inclusion Unit and Parks Department have worked closely with Menni Services in Tallaght (connected to St. John of God) towards the creation of a Sensory Garden in Sean Walsh Park, Tallaght. The project commenced in September 2008 and has developed beyond all expectations. The clients of Menni Services (Children & Adults with Disabilities mainly from the Tallaght Area) are using the outdoor garden for horticultural therapy and instruction on a weekly basis. The project won the overall prize in the category “Innovation in Developing / Supporting Partnerships” in the St. John of God Innovation Awards 2010. | Tuesday 16th November from 1pm – 2pm. Booking essential on 4149270 |
|  | Exhibition of Photographs Tallaght Camera Club | 16th – 26th November |
|  | Lecture Series on Teenage Issues - Cyber Safety: Keeping Teenagers safe on the internet: Ms Benny Simpson, National Parents Council, delivering the National Centre for Technology in Education programme. The series is primarily for parents but is also relevant and appropriate for teachers and all who work with young people on a voluntary or statutory basis All lectures are free but booking is necessary. | Wednesday 17th November at 7.30pm |
|  | Web Games Workshop for Transition Year Students | Thursdays 18th and 25th November from 10am – 1pm |
|  | Storytelling with Larry O’Loughlin | Monday 22nd & 29th November from 4pm – 5.30pm |
|  | Lecture Series on Teenage Issues - Mental Health Issues: With particular reference to Depression and Self Harming Dr. Claire Flahavan, Registrar in Child and Adolescent Mental Health, Lucena Foundation. The series is primarily for parents but is also relevant and appropriate for teachers and all who work with young people on a voluntary or statutory basis. All lectures are free but booking is necessary. | Wednesday 24th November at 7.30pm |
|  | Movie Night at Tallaght Library. Title to be confirmed | Thursday 25th November at 7pm |

For further information contact 462 0073 or www.southdublinlibraries.ie

Follow Tallaght Library on Facebook

- Follow South Dublin Libraries on Facebook

Follow us on twitter at sdcclibraries and stay in touch

November 2010

| Branch | Events | Date |
| --- | --- | --- |
| Whitechurch | Women’s Arts & Crafts group All welcome | Mondays from 2pm – 4pm |
|  | Library Opening Hours | Tuesday’s 2pm – 5pm & 6pm – 8pm Wednesday’s 10am – 1pm & 2pm – 5pm Thursday’s 2pm – 5pm & 6pm – 8pm |
|  | Free Legal Advice | Tuesdays telephone 4957171 for appointment |
|  | Community Healing | Wednesday telephone 4957171 for appointment |
|  | Social History Group All welcome | Thursday from 2pm – 4pm |
|  | Community Book Club All welcome | Fridays from 1pm – 2pm |

For more information contact 493 0199 or www.southdublinlibraries.ie

Follow South Dublin Libraries on Facebook

Follow us on twitter at sdcclibraries and stay in touch”

Following contributions from Councillors C. Keane and P. Cosgrave, Mr. Stobbart responded to queries raised and the report was NOTED.

R/515/10 New Works Corporate Services & Libaries

HEADED ITEM (11):							Item ID: 25486

It was NOTED that there was no business under this heading.

R/516/10 Correspondence Corporate ServIces & Libraries

CORRESPONDENCE (4):						  Item ID: 25487

It was NOTED that there was no business under this heading.

R/517/10 CATHAOIRLEACH’S BUSINESS

MOTION (4): 								  Item ID: 25503

It was NOTED that there was no business under this heading.

Environment

r/518/10 questions

It was proposed by Councillor C. Keane, seconded by Councillor P. Cosgrave and RESOLVED:

“That pursuant to Standing Order No.13, Questions number3-6 be ADOPTED and APPROVED.”

R/519/10 OUTSTANDING WORKS ON BOHERBOY WATER SCHEME

QUESTION (3): Councillor E. Coburn 				 Item ID: 25411

"To ask the Manager to outline the status of the Boherboy Water Scheme within the Rathfarnham area and detail any risks to the scheme in light of the status of the contractors. Can the manager also highlight any areas where works are outstanding and / or still to commence and detail of the timelines for each of these initiatives?"

REPLY:

The Boherboy Water Scheme Civil Works Contract which was awarded to Pierse Contracting Ltd is 90% or more completed. The outstanding works are mainly at the two reservoir sites at Saggart and Kiltalown where the site works including roads, footpaths, landscaping and fencing still have to be started or finished. There are two short pieces of water main still to be laid at the bottom of Stocking Lane and in Citywest beside the Blessington Road and a number of tie-ins between the newly laid mains and the existing mains. All these new mains except the line to Newcastle from Saggart which is in service have to be cleaned and sterilised.

Pierse Contracting have gone into liquidation.  The Council is looking at all options for the completion of the work.  A team is in place to assess the implications and schedule the actions to be taken.  A bond is in place and the Council is confident that the scheme will be completed though it will likely be behind schedule.

Bottom of Form

R/520/10 ROAD SWEEPING CONTRACT

QUESTION (4): Councillor C. Keane 				 Item ID: 25470

"To ask the Manager to report on the Road Sweeping contract with a view to ascertaining (a) cost (b) benefits (c) results after cleaning are minimal. To state what supervision/analysis/inspection has been carried out in the past two years? and current inspection?  Taking into consideration many roads virtually remain unchanged following visit of sweeper – weeds still on road; litter still on pavements; etc. etc. and to discuss if other options have been explored? To state (d) who/what department is responsible for cleaning up litter from pavements/bushes/hedges? (e) to state what department is responsible for cleaning weeds from roadside and from pavements and (f) to outline the ‘plan’ and frequency?"

REPLY:

(a) The cost of the road sweeping contract was €2.45m in 2009, is €2.1m in 2010 and is expected to be €1.8m in 2011.  The savings achieved on this contract in 2010 and for 2011 have been negotiated with the contractor on the basis of maintaining the current level of service and service frequency.

(b), (c) & (f) The contract is for the sweeping of all roads within the County on the following basis – main roads are swept monthly, housing estate roads are swept quarterly, industrial estate roads are swept twice yearly and motorways and dual carriageways are swept quarterly.  The contract includes associated works such as gully cleaning, weed control and removal of leaves in winter time.  Under the contract the road way is swept clean and the adjacent footpath and/or grass margin is litter-picked up to a maximum width of 8 metres.  The contract does not include for the removal of litter from planted areas, or from around trees or hedging.  The weed control element of the contract is carried out in housing estates only, and involves the spraying of weed killer only at the kerb edge both where the roadway meets the kerb and where the footpath meets the kerb.

(d) As outlined above the contractor engaged by the Environmental Services Dept is responsible for the removal of litter from roads and footpaths in accordance with the frequency of service as described.  Litter in bushes and hedges is outside the scope of this contract, however in general the Environmental Services Dept is responsible for litter control alongside roads and footpaths while the Parks Dept is responsible for litter control on and at the boundaries of parks and open spaces.

(e) The road sweeping contractor is responsible for weed control in housing estates only, and at the locations on the kerb edge of the footpath as described above.  The contract does not provide for the physical removal of weeds, but rather provides for their prevention by means of applying weed killer.  Roads other than those in housing estates are not covered by the weed control element of the road sweeping contract.

The road sweeping contractor has nine vehicles in operation each day with five of these engaged in road sweeping, three on gulley cleaning and one on litter picking.  The supervisery staff of the cleansing section are responsible for checking the contractor's performance and this in general involves carrying out at least one spot check of each sweeping or gulley cleaning route that is operational on the day in question.  The Council has had no issues with the contractor during the lifetime of the contract with regard to contract performance and the quality of cleaning provided, however it has come to the Council's attention very recently that there has been some slippage from the contract schedule in recent times with some routes not being swept on the days alloted in the schedule.  The Council has commenced a process to address this issue with the contractor. It is worth noting that the road sweeping contractor in 2009 removed 3,400 tonnes of waste from the County's roads and footpaths and 1,560 tonnes of waste from road gullies giving a total of 4,960 tonnes of waste removed in the year.

Bottom of Form

R/521/10 UPDATE ON THE BOHERBOY WATER SCHEME

QUESTION (5): Councillor C. Keane  				Item ID: 25474

"To ask the Manager for an update on the Boherboy Water Scheme (pertaining to the Rathfarnham area) to state (a) if it has exceeded budget? (b) to state finilaziation date? (c) to state implications for SDCC on recent receivership (Pierce Construction) or associated companies has for this project? .(e) to state (following inspection)  what outstanding reinstatement works are outstanding in estates in the Rathfarnham area traversed  by this water upgrade scheme?"

REPLY:

The Boherboy Water Scheme Civil Works Contract which was awarded to Pierse Contracting Ltd is 90% or more completed. The outstanding works are mainly at the two reservoir sites at Saggart and Kiltalown where the site works including roads, footpaths, landscaping and fencing still have to be started or finished. There are two short pieces of water main still to be laid at the bottom of Stocking Lane and in Citywest beside the Blessington Road and a number of tie-ins between the newly laid mains and the existing mains. All these new mains except the line to Newcastle from Saggart which is in service have to be cleaned and sterilised.

Pierse Contracting have gone into liquidation.  The Council is looking at all options for the completion of the work.  A team is in place to assess the implications and schedule the actions to be taken.  A bond is in place and the Council is confident that the scheme will be completed though it will likely be behind schedule.

Bottom of Form

R/522/10 PLANTING OF TREES IN ORLAGH GROVE AS A RESULT OF BOHERBOY WATER SCHEME

QUESTION (6): Councillor J. Lahart  				Item ID: 25363

"To ask the Manager, in light of the improvements to the small open space between houses 16 and 17 Orlagh Grove as a result of the Boherboy Scheme, that additional tress be planted to screen the wall from the estate onto the community school?"

REPLY:

It is not the policy of the Environmental Services Department to plant trees over or immediately beside sewers or water mains as the tree roots interfere with these services and cause problems in the future.

Bottom of Form

R/523/10 NEW WORKS

HEADED ITEM (12): 							Item ID: 25488

It was NOTED that there was no business under this heading.

R/524/10 CORRESPONDENCE

CORRESPONDENCE (5): 						Item ID: 25489

It was NOTED that there was no business under this heading.

R/525/10 CATHAOIRLEACH’S BUSINESS - DELAY IN COMPLETION OF BOHERBOY WATER SCHEME

MOTION (5): 								Item ID: 25469

It was proposed by Councillor C. Keane, seconded by Councillor P. Cosgrave:-

"That this Committee discusses with the aid of an up to date report the consequences of the delay in completion of Boheryboy Water Scheme on Stocking lane road works - the subsequent delay in commencing the footpath on Stocking lane, and new bus Stop adjacent to the Heath, and to state when this work as previously outlined will be commenced/completed."

The following Report by the Manager was READ:-

“The Boherboy Water Scheme Civil Works Contract which was awarded to Pierse Contracting Ltd is 90% or more completed. The outstanding works are mainly at the two reservoir sites at Saggart and Kiltalown where the site works including roads, footpaths, landscaping and fencing still have to be started or finished. There are two short pieces of water main still to be laid at the bottom of Stocking Lane and in Citywest beside the Blessington Road and a number of tie-ins between the newly laid mains and the existing mains. All these new mains except the line to Newcastle from Saggart which is in service have to be cleaned and sterilised.

Pierse Contracting have gone into liquidation.  The Council is looking at all options for the completion of the work.  A team is in place to assess the implications and schedule the actions to be taken.  A bond is in place and the Council is confident that the scheme will be completed though it will likely be behind schedule.”

Mr. D. Finch, Senior Engineer, presented the report.  Following contributions from Councillors C. Keane, P. Cosgrave and E. Coburn, Mr. Finch responded to queries raised and the report was NOTED.

Bottom of Form

R/526/10 ORLAGH GROVE & PROSPECT MANOR – COMPLETION OF BOHERBOY WATER SCHEME

MOTION (6): 								Item ID: 25361

It was proposed by Councillor J. Lahart, seconded by Councillor C. Keane:-

"That the Manager provide reassurance to residents of Orlagh Grove and to Prospect Manor with regard to the completion of outstanding works under the Boherboy Scheme."

The following Report by the Manager was READ and NOTED:-

“There is little or no work to be completed under the Boherboy Water Scheme in either Orlagh Grove or Prospect Manor Estates.  The outstanding work is mostly on the telemetry system which entails pulling cables through ducts already laid and commissioning these stations. This contract is not affected by the Pierse contractual situation.”

Bottom of Form

R/527/10 BOTTLE BANK ON GRANGE ROAD

MOTION (7): 								Item ID: 25473

It was proposed by Councillor C. Keane, seconded by Councillor P. Cosgrave:-

"That this Committee discusses with the aid of an up to date report on the proposals for an upgrade for the bottle bank on Grange Road – it is an unsightly mess. Obviously negotiations with the OPW have failed?  This problem is ongoing for 7 years. I had the following response on 17th Nov 2006: “With regard to the recycling unit at the corner of Grange Road and St Enda’s Park, a drawing is being prepared at present to upgrade this area. A meeting will be arranged with the residents when this is complete”

The following Report by the Manager was READ:-

“The relocation of the bring bank carries cost, land ownership and road re-alignment elements that have been under discussion and must be resolved before any works can be undertaken. It should be noted that the context has changed with the significantly different economic environment for both the Council and the OPW and that this has prevented any progress in relating the facility. However, the Council has received funding under the National Disability Strategy Programme 2010 to install an underground bring bank at a location within the county.  The practicality of installing an underground facility at this location is being investigated.

This location is regularly inspected and cleaned by the Council's Cleansing Section. It has been the subject recently of intense inspection by senior staff and is not considered to be an eye sore.

Bottom of Form

Photo 1PHOTO 1

PHOTO 2

PHOTO 3

PHOTO 4

PHOTO 5”

Ms. S. Kelly, Administrative Officer, presented the report.  Following a contribution from Councillor C. Keane, Ms. Kelly responded to queries raised and the report was NOTED.

Roads

r/528/10 questions

It was proposed by Councillor C. Keane, seconded by Councillor P. Cosgrave and RESOLVED:

“That pursuant to Standing Order No.13, Questions number7-11 be ADOPTED and APPROVED.”

R/529/10 FOOTPATH ON STOCKING LANE

QUESTION (7): 	Councillor E. Coburn				Item ID: 25508

"To ask the Manger for an update on the implementation of the footpath on Stocking Lane?"

REPLY:

It is intended to commence the upgrade works to the footpath & cycletrack following completion of the new watermain works (Boherboy Scheme) on Stocking Lane, in order to avoid any difficulties between the two contractors. As the laying of the watermain is not yet complete, it would now appear that works to the footpath/cycletrack contract will not commence until 2011. Until the watermain works are complete, it is difficult to provide exact dates for commencement of the footpath/cycletrack upgrade.

Bottom of Form

R/530/10 TRAFFIC LIGHTS AT JUNCTION OF BALLYROAN ROAD/FIRHOUSE ROAD

QUESTION (8): 	Councillor P. Cosgrave			Item ID: 25401

"To ask the Manager give a report on the Traffic lights at the junction of Ballyroan Road/Firhouse Road to look at the provision of a new pedestrian crossing to be incorporated in the lights system at this junction. Pedestrians crossing the road to access the Bus stop at the start of the Firhouse road find it unsafe to cross. To access the Bus stop there is no pedestrian light to do so other than the Knocklyon junction?"

REPLY:

The existing junction at Firhouse Road/Ballyroan  Road and associated Traffic signals will be upgraded as part of the Firhouse Ballycullen QBC scheme.
Facilities for Pedestrian crossings will be incorporated into the upgrade of the Traffic signals which, on completion, will allow pedestrians to safety cross the junction.

Bottom of Form

R/531/10 TRAFFIC SIGNALS AT ENTRANCE TO TEMPLEROAN ESTATE

QUESTION (9): 	Councillor J. Lahart				Item ID: 25364

"To ask the Manager for an update regarding the provision of traffic signals at the entrance to Templeroan estate given the fact that the location achieved the required count?"

REPLY:

There are no resources available to carry out these works in 2010 however consideration will be given to their inclusion in the 2011 programme of works subject to funding being available.

Bottom of Form

R/532/10 REPAIR RAILING ON BALLYBODEN ROAD

QUESTION (10): Councillor J. Lahart				Item ID: 25367

"To ask the Manager to repair the railing on Ballyboden road (opposite the Topaz Garage) where we erected new pedestrian traffic lights last year?"

REPLY:

The Area Engineer has been requested to arrange for the necessary repairs.

Bottom of Form

R/533/10 REPAIR TRAFFIC CALMING RAMPS ON LOCAL ROADS

QUESTION (11): Councillor J. Lahart				  Item ID: 25368

"To ask the Manager if there are any plans to repair the traffic calming ramps on the local roads in Rathfarnham?"

REPLY:

The ramps will be examined and will be included in the Roadworks Programme for 2011 subject to availability of finance.

Bottom of Form

R/534/10 Proposed Declaration of Roads to be Public Roads

HEADED ITEM (13): 							Item ID: 25490

It was NOTED that there was no business under this heading.

R/535/10 NEW WORKS

HEADED ITEM (14): 							Item ID: 25491

It was NOTED that there was no business under this heading.

R/536/10 CORRESPONDENCE

CORRESPONDENCE (6): 						Item ID: 25492

1) Rathfarnham Shopping Centre - Lift to Upper Floor

Letter re Wheelchair Lift Rathfarnham Shopping Centre 28/09/10

Reply re Wheelchair Lift Rathfarnham Shopping Centre 19/10/10

The above correspondence was NOTED.

2) Dublin Bus re Bus Network in Rathfarnham Area

Letter to Dublin Bus Proposed change to Bus Routes Rathfarnham 28/09/10

Reply Dublin Bus re Bus Network Rathfarnham 29/09/10

Following contributions from Councillors P. Cosgrave, E. Coburn and C. Keane, it was AGREED that Dublin Bus be requested to indicate the commencement date of the public consultation phase in relation to the proposed change in bus routes serving the Rathfarnham area.

R/537/10 CATHAOIRLEACH’S BUSINESS - PILLARS AT GLENLYON ESTATE

MOTION (8):								Item ID: 25534

It was proposed by Councillor C. Keane, seconded by Councillor P. Cosgrave:-

"That this Committee recommends that the Pillars at Glenlyon Estate be painted - they have been destroyed following work on QBC - the cost of a ltr. of paint would demonstrate that this Council have some consideration for those people who have 'endured' major disruption during those major roads works. There may be staff in some departments that could be seconded to do this job taking into consideration that there is no funding now for major new works."

The following Report by the Manager was READ:-

“The discoloration of the Stone Pillars at the entrance to Glenlyon Estate is the result of the natural weathering over time of the stone used for its construction. It is not recommended that they be painted as this would damage the natural stone. The recommended remedial works should be to steam clean/water jet the stone to remove the products of weathering.

No damage has been caused by the construction works related to the Firhouse/Ballycullen QBC and no remedial works can therefore be carried out under this contract.”

Mr. J. McLoughlin, Senior Engineer, presented the report.  Following contributions from Councillors C. Keane and E. Coburn, Mr. McLoughlin responded to queries raised.  It was AGREED that the matter be examined and the Members would be informed of the outcome.

Bottom of Form

R/538/10 STREET LIGHTS MARIAN CRESCENT & ANNE DEVLIN DRIVE

MOTION (9): 								Item ID: 25536

It was proposed by Councillor P. Cosgrave, seconded by Councillor C. Keane:-

"That the Manager look again at the street lighting between the end of Marian Crescent and Anne Devlin Drive to come up with a solution to improve lighting in this area."

The following Report by the Manager was READ:-

“There is currently a public lighting column c/w 55W SOX lantern at the end of Marian Crescent and Anne Devlin Drive.  However, it is surrounded by trees which are affecting the lighting levels.  The removal of these trees, which is a matter for the residents and the Parks Department, would alleviate this lighting problem.”

Mr. P. Murphy, Senior Executive Officer, presented the report.  Following contributions from Councillors P. Cosgrave and C. Keane, Mr. Murphy responded to queries raised.  It was AGREED that the request for additional lighting would be examined and the Members would be informed of the outcome.

Bottom of Form

R/539/10 TAKING IN CHARGE HERMITAGE VIEW

MOTION (10): 								Item ID: 25359

It was proposed by Councillor J. Lahart, seconded by Councillor C. Keane:-

"That the Manager give an update on the taking over of Hermitage View as raised by me a number of years ago - the Manager had made contact with the Bank of Ireland but has not updated the Committee for a number of meetings."

The following Report by the Manager was READ:-

“The Law and Roads Departments have pursued this issue over the last number of years with a view to taking the area in question in charge subject to the approval of the members. In order to begin the taking in charge process it is necessary to obtain the agreement of the owner of the land. It has transpired that the land was originally owned and developed by the Gallagher Group who went into liquidation. The Council made proposals to the liquidator but they did not supply the necessary authorisation for us to proceed prior to the land passing to the Bank of Ireland as mortgagee. The Council have now been informed that the Bank of Ireland as the mortgagee in possession of the lands would have to issue the authorisation for the area to be taken in charge.

A letter has been issued to the Bank of Ireland's Legal Department asking for the relevant authorisation. The details of the reply will be brought to the attention of members at the next available meeting once it is received.”

Mr. P. Murphy, Senior Executive Officer, presented the report.  Following discussion, it was proposed by Councillor J. Lahart, seconded by Councillor C. Keane and AGREED:

“That this Committee recommends that the Council immediately proceed to commence the procedure to take the roads and services of Hermitage View into the charge of this Council.”

R/540/10 RATHFARNHAM PARKING BYE-LAWS AMENDMENT OF SCHEDULE 2

MOTION (11): 								Item ID: 25398

It was proposed by Councillor C. Keane, seconded by Councillor P. Cosgrave:-

"That this Committee recommends that the Rathfarnham Parking Bye-laws schedule 2 be amended to include pay parking on Saturdays on Main Street Rathfarnham Village as requested by the Traders Association Rathfarnham village."

The following Report by the Manager was READ:-

“Following the public consultation for the Control of Parking Bye Laws 2010 the proposal for Monday to Saturday paid parking in Rathfarnham village was inadvertently removed for the Main Street and adjoining area. Should this motion be approved the necessary arrangements will be put in place to provide ‘tariff A – Monday to Saturday’ so that all areas in Rathfarnham are Monday to Saturday.”

Mr. P. Murphy, Senior Executive Officer, presented the report.  Following contributions from Councillors C. Keane, P. Cosgrave and E. Coburn, Mr. Murphy responded to queries raised.  The Motion was PASSED by the Committee.

Bottom of Form

R/541/10 PAY PARKING ON OWENDOHER CRESCENT

MOTION (12): 								Item ID: 25400

It was proposed by Councillor P. Cosgrave, seconded by Councillor C. Keane:-

"That the Manager cease work on the Pay parking scheme at Owendoher Crescent Rathfarnham until an agreement has been reached with the concerns and wishes of local residents of Owendoher Crescent."

The following Report by the Manager was READ:-

“Owendore Crescent is a public road since the area was brought into the charge of Dublin County Council and South Dublin County Council. Controlled parking was introduced in to Owendore Crescent as per the Control of Parking Bye Laws 2010. Public consultation was carried out earlier this year and  a positive submission was received from the residents in Owendore Crescent. It is intended to proceed with the introduction of controlled parking in Owendore Crescent with modifications for the number of visitor permits available for all family members of residents. In addition the scheme will be reviewed in January 2011.”

Mr. P. Murphy, Senior Executive Officer, presented the report.  Following contributions from Councillors P. Cosgrave, C. Keane, J. Lahart and E. Coburn, Mr. Murphy responded to queries raised.  It was AGREED that the parking machines be installed in Owendoher Crescent and the scheme be reviewed in January 2011.

Bottom of Form

Development

r/542/10 questions

It was proposed by Councillor C. Keane, seconded by Councillor P. Cosgrave and RESOLVED:

“That pursuant to Standing Order No.13, Question number12 be ADOPTED and APPROVED.”

R/543/10 EXAMINE DERELICT COTTAGES WHITECHURCH ROAD

QUESTION (12): Councillor J. Lahart  			Item ID: 25362

"To ask the Manager to examine the derelict cottages on Whitechurch Road opposite the entrance to Willbrook Lawn with a view to outlining what the derelict status of the buildings is, their ownership, and whether it is in the power of the Council to have their facades rendered in a more atrractive finish?"

REPLY:

The Council’s Area Engineer has been instructed to carry out an inspection on this property and issue a report stating whether he considers the site to be derelict, within the definition contained in the Derelict Sites Act, 1990.  If the site is found to be derelict, the owner will be issued with a Section 11 Notice outlining the works which must be carried out in order to render the property non-derelict.

Bottom of Form

R/544/10  UPDATE ON STRIP OF LAND BETWEEN MOYVILLE & PALMER PARK

HEADED ITEM (15): 							Item ID: 25350

Mr. J. Browne, Administrative Officer, presented the following report:-

“UPDATE ON STRIP OF LAND BETWEEN MOYVILLE & PALMER PARK

The owners of 34A Moyville, Rathfarnham were written to on the 26th October 2010 and notified that the Council had decided to withdraw its offer to dispose of the strip of Council land adjoining their property.

The matter of the wall and other unauthorised development at this location will be dealt with by the Planning Department by way of enforcement under the Planning Acts.”

Following contributions from Councillors P. Cosgrave and C. Keane, Mr. Browne responded to queries raised and the report was NOTED.

R/545/10 NEW WORKS

HEADED ITEM (16): 							Item ID: 25493

It was NOTED that there was no business under this heading.

R/546/10 CORRESPONDENCE

CORRESPONDENCE (7): 						Item ID: 25494

It was NOTED that there was no business under this heading.

R/547/10 CATHAOIRLEACH’S BUSINESS

MOTION (13): Councillor C. Keane  				Item ID: 25500

It was NOTED that there was no business under this heading.

Parks

r/548/10 questions

It was NOTED that there was no business under this heading.

R/549/10 OPEN SPACE ADJOINING 30 WILLBROOK LAWN- OUTSTANDING ISSUES

HEADED ITEM (17): 							Item ID: 25348

Mr. M. Hannon, Senior Executive Parks Superintendent, presented the following report:-

“OPEN SPACE ADJOINING 30 WILLBROOK LAWN- OUTSTANDING ISSUES

The following report was presented to the Rathfarnham Area Committee Meeting of the 12th October 2010;

On foot of a resolution passed by the Terenure Rathfarnham Area Committee on 13th November 2007, Council staff entered onto public open space lands adjacent to 30 Willbrook Lawn on 25th May 2010, to carry out the works set out in the resolution.

Consequent to that action, legal proceedings for adverse possession of the public open space have now been served against the Council.

The Council's Law Agent has advised that no further works take place until such time as this matter has been determined by the courts.

The Council is defending the proceedings.

There have been no significant changes to the situation since the last meeting and the Elected Members will be updated on progress.”

Following a contribution from Councillor C. Keane, Mr. Hannon responded to queries raised.  The report was NOTED and it was AGREED that a further report be presented to the December meeting of the Committee.

Bottom of Form

R/550/10 OPEN SPACE AT ROAD RESERVATION AT WHITECLIFF

HEADED ITEM (18): 							Item ID: 25352

Mr. M. Hannon, Senior Executive Parks Superintendent presented the following report:-

“OPEN SPACE AT ROAD RESERVATION AT WHITECLIFF

The following reply was presented to the Rathfarnham Area Committee meeting of the 12th October 2010:

The road reservation area is well maintained and generally free of litter.  There is however, some dumping of "green waste" in some areas that have shrub and tree cover.  This may at times be an attraction for rats.  Rats are present in all environments and never far from the human population.   Nevertheless, areas such as this which are relatively clean would not normally have an above average population of rats and where this happens it is generally due to human issues and this includes dumping of food waste or other litter.  In this case it is not considered to be an area that would be expected to have a higher than normal rat population.  It is therefore not considered to be appropriate to undertake particular actions in this area.

The Arboricultural Works Programme for 2010/2011 is currently under preparation and will be presented to the Elected Members following the adoption of the 2011 Estimates. The area has been examined again and it has been listed for consideration but it is not considered to be a priority area.

In preparing the 2009/2010 Arboricultural Programme, priority was given to tree pruning and removal on an estate by estate basis rather than on an individual tree basis. While this approach has proved to be efficient and effective in making the best use of the available resources, it did mean that some areas had to be prioritised over others.  It is intended to use the same approach again this year.

It should be noted that the list of estates being considered for inclusion in the 2010/2011 programme is large and it will not be possible to include every estate.  The programme of works to be undertaken will be as extensive as the Council's resources and financial capacity will permit in the current economic climate.  It is therefore intended to prioritise the work on an estate by estate basis, based on tree management principles and good arboricultural practice. Individual trees will only be included where works are required as a matter of urgency in the interests of public safety.”

Following contributions from Councillors C. Keane and E. Coburn, Mr. Hannon responded to queries raised and the report was NOTED.

Bottom of Form

R/551/10 NEW WORKS

HEADED ITEM (19): 							Item ID: 25495

It was NOTED that there was no business under this heading.

R/552/10 CORRESPONDENCE

CORRESPONDENCE (8): 						Item ID: 25496

It was NOTED that there was no business under this heading.

R/553/10 CATHAOIRLEACH’S BUSINESS -  TAKING IN CHARGE OF STONEPARK/LONGWOOD OPEN SPACE

MOTION (14):								 Item ID: 25471

It was proposed by Councillor C. Keane, seconded by Councillor P. Cosgrave:-

"That this Committee discusses the taking in charge of the Stonepark/Longwood open space – I was told April 2010 that “……the public open space to be transferred by the Developer on completion of both estates.  The Solicitor for the Developer confirmed week-ending 2nd April 20l0 that the documentation in relation to the Deed of Tranter will be forwarded to the Council no later than Mid April 20l0.ENDS To state in the report what is causing the delay? And when you hope to have it finalized."

The following Report by the Manager was READ:-

“The open space known as the “compound site” has been the subject of discussion with the developer and his solicitor over the past year with the objective of having it taken in charge by the Council.

Since the documentation has now been submitted and the area forms part of an important entrance into the two estates the Council has commenced maintenance of it and it is included in the regular maintenance programme for the area.

The solicitor for the developer has submitted documentation that will allow for the open space to be formally taken in charge by the Council subject to the usual examination of the documentation by the Council’s Law Department.  This process is ongoing.”

Mr. M. Hannon, Senior Executive Parks Superintendent presented the report.  Following a contribution from Councillor C. Keane, Mr. Hannon responded to queries raised and the report was NOTED.

Bottom of Form

R/554/10 REMOVAL OF TREES AT IDRONE CLOSE

MOTION (15): 								Item ID: 25360

It was proposed by Councillor J. Lahart, seconded by Councillor C. Keane:-

"That the Manager ensure that the request for tree removal by residents of Idrone Close over the last few years be finally completed in the forthcoming tree pruing/surgery season as the Residents locally all agree on the need for this and were sorely disappointed that the work was not completed last season.  A petition/signed letter to this effect has been sent to the Council."

The following Report by the Manager was READ and NOTED.

“The Arboricultural Works Programme for 2010/2011 is currently under preparation and will be presented to the Elected Members following the adoption of the 2011 Estimates.

In preparing the 2009/2010 Arboricultural Programme, priority was given to tree pruning and removal on an estate by estate basis rather than on an individual tree basis. While this approach has proved to be efficient and effective in making the best use of the available resources, it did mean that some areas had to be prioritised over others.  It is intended to use the same approach again this year.

It should be noted that the list of estates being considered for inclusion in the 2010/2011 programme is large and it will not be possible to include every estate.  The programme of works to be undertaken will be as extensive as the Council's resources and financial capacity will permit in the current economic climate.  It is therefore intended to prioritise the work on an estate by estate basis, based on tree management principles and good arboricultural practice. Individual trees will only be included where works are required as a matter of urgency in the interests of public safety.”

Bottom of Form

R/555/10 14TH BALLYROAN SCOUT GROUP MARIAN ROAD

MOTION (16): 							Item ID: 25412

It was proposed by Councillor P. Cosgrave, seconded by Councillor C. Keane:-

"That the Manager have the Parks Department resolve the problems with the surrounding area of the 14th Ballyroan Scout Group at Marian Road to include.

1	Remove the second layer of trees nearest the surrounding wall at the park at Marian Road,

2.	Thin back the first layer of trees to allow line of sight to the perimeter wall of the Scout Hall to stop anti social behaviour.

3.	Rebuild the wall 22 meters long damaged by the tree roots in the park. This was promised by Parks Department over four years ago.

4.	Replace the rear broken fence 6meters long to stop intrusion onto the Scout Hall area. "

The following Report by the Manager was READ:-

“The trees in this area are not considered to be a problem and they have been thinned out some years ago and there is good vision generally of the perimeter wall of the Scout Den.  It is not considered that there is any necessity to undertake thinning or removal works in this area at present.

It is not considered that the cracks in the wall have been caused by the action of tree roots particularly since the trees are quite young.  From a visual inspection of the wall it appears that the foundation to it may not be suitable and may have contributed to the cracks in it.  It is also noted that vandalism to the coping on the wall has not been repaired by the Scout Group.

The broken fence is the responsibility of the Scout Den and does not appear to have been maintained for some time.

Nevertheless, the Parks and Landscape Services Department will arrange to meet with the Scout Group in order that there is clarity by both the Council and the Scout Group about the issues and who is responsible for particular areas of maintenance.”

Mr. M. Hannon, Senior Executive Parks Superintendent presented the report.  Following a contribution from Councillor P. Cosgrave, Mr. Hannon responded to queries raised and the report was NOTED.

R/556/10 RATHFARNHAM VILLAGE ENVIRONMENTAL UPGRADE

MOTION (17):								 Item ID: 25472

It was proposed by Councillor C. Keane, seconded by Councillor E. Coburn:-

"That this Committee discusses with the aid of a co-ordinated report from each department (Environment/Roads/Parks/) the input of SDCC to Rathfarnham village environmental upgrade in conjunction with the Traders Association and the new Tidy Towns Committee; to outline what work will be undertaken by SDCC to ensure it is looking the very best for the proposed ‘fair day’ prior to Christmas."

The following Report by the Manager was READ:-

“Contact has been made with the organising committee by the County Development Board and they have forwarded on posters for the Think Local Campaign which can be displayed by any businesses in the area.

The Council's Environmental Services Department will contribute insofar as possible with the necessary input/actions from Litter Wardens, Cleansing and the Graffiti Removal Crew.  The Council's Parks Department will arrange to do a tidy- up of the flower bed in the Village and ensure that it is presented in an attractive manner in advance of the event.

The Council's Roads Department is reviewing the Pay and Display Parking Bye-laws in advance of the overall review which is scheduled to take place early in 20ll.”

Ms. Y. Dervan, Senior Executive Officer, presented the report.  Following a contribution from Councillor C. Keane, Ms. Dervan responded to queries raised and the report was NOTED.

R/557/10 AREA IN FRONT OF 24/25 TEMPLEROAN GREEN

MOTION (18): 								Item ID: 25365

It was proposed by Councillor J. Lahart, seconded by Councillor C. Keane:-

"That the Manager follow through on the committment given by the Parks Department many, many months ago regarding the area in front of 24/25 Templeroan Green with a view to having it cleared in accordance with Resident's wishes and in consultation with them."

The following Report by the Manager was READ and NOTED:-

“The Arboricultural Works Programme for 2010/2011 is currently under preparation and will be presented to the Elected Members following the adoption of the 2011 Estimates.

In preparing the 2009/2010 Arboricultural Programme, priority was given to tree pruning and removal on an estate by estate basis rather than on an individual tree basis. While this approach has proved to be efficient and effective in making the best use of the available resources, it did mean that some areas had to be prioritised over others.  It is intended to use the same approach again this year.

It should be noted that the list of estates being considered for inclusion in the 2010/2011 programme is large and it will not be possible to include every estate.  The programme of works to be undertaken will be as extensive as the Council's resources and financial capacity will permit in the current economic climate.  It is therefore intended to prioritise the work on an estate by estate basis, based on tree management principles and good arboricultural practice. Individual trees will only be included where works are required as a matter of urgency in the interests of public safety.”

Bottom of Form

The meeting concluded at 5.00 p.m.

Siniú  ________________              Dáta ________________

An Cathaoirleach