COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF CLONDALKIN AREA COMMITTEE

Wednesday, November 16, 2011

HEADED ITEM NO. H-1(8)

REPORT:

Clondalkin Area Committee - Arboricultural Programme 2011-2012

The Arboricultural Programme for 2011/2012 will be commencing shortly and will be ongoing until mid-March 2012.

The Programme will again be focussed on tree maintenance works, rather than new plantings, in order to make best use of the resources available. Priority will be given to trees in the following categories:

- Dead and damaged trees.

- Trees in very close proximity to public lighting columns (less than 1.8m).

- Trees associated with lifting footpaths.

Aside from these categories, works will be carried out to trees only where they are considered to be consistent with good arboricultural practice. Examples of this would be crown lifting (removal of lower branches), crown thinning (reducing the weight of large trees), pruning to deal with weak branch junctions, pruning to improve the shape of the tree and removal of suckers.

In order to optimise available resources, having regard to the Health & Safety and Traffic Management procedures that must be put in place, it is again intended to deal with trees on an estate by estate basis rather than on an individual request basis. Individual trees will generally only be dealt with if deemed to be a priority category or for some other exceptional reason.

The commencement of the Works Programme in earnest may be delayed to some extent over the coming weeks due to the following factors,

-   The deployment of staff to clean up and remove bonfire material from public parks and open spaces during and after Halloween at the end of this month.

- The extension of pitch maintenance/grass cutting operations

-   Subject to weather conditions, the possible deployment Parks staff to the clearing of snow from public areas around the county.

The Christmas Tree Recycling Programme, which will operate from early January 2012, will also affect the tree pruning and removal programme. This requires a substantial staff input in terms of collection, shredding and disposal of Christmas trees at the twenty five official locations around the county, as well as from a number of unofficial and discontinued locations.

Tree Planting:

As the focus of the programme is primarily on tree pruning and removals, new planting is only being considered in a very limited number of circumstances.  Where removals are involved, replacement tree planting can be considered where residents are in a position to contribute towards the cost of the purchase of the replacement tree for planting by the County Council.

Estate Pruning

| ESTATE | EXTENT OF WORK |
| --- | --- |
| Abbeywood | Crown raising in estate |
| Ashwood Lawn | All trees on road |
| Castle Road | All trees on road |
| Castle Estate | All trees requiring pruning or removal(subject to power switch outs) |
| Dunawley Estate | Whole estate |
| Earlsfort Estate | Whole estate |
| Glenfield Grove | Whole estate |
| Green Park/ St Johns | All trees requiring pruning or removal |
| Michael Collins Park | Whole estate |
| Monastery | All trees requiring pruning or removal |
| Monksfield | All trees requiring pruning or removal |
| Woodford | All trees requiring pruning or removal |

Individual Tree/Hedge Pruning

| ESTATE | TREE LOCATION |
| --- | --- |
| Alpine Heights | No. 110 & 150. Hedge around the shops and church |
| Abbeywood Avenue | No 23 |
| Ashwood Road | No 21 |
| Bushfield Green | No. 10 |
| Bushfield Drive | No.1 |
| Cappaghmore | Hedge pruning |
| Cherrywood Drive | No. 186 and 22 |
| Cherrywood Grove | No. 127 |
| Cherrywood Avenue | No.71 |
| Colthurst Crescent | No. 1- 60 |
| Coolamber Drive, Rathcoole | No. 58 |
| Floraville | No. 40/42,2/6, 88/86. |
| Fonthill Road | Pyracantha hedge |
| Foxborough Park | Holly hedge |
| Foxborough Road | Hedge |
| Glenfield Park | No. 16 |
| Glenfield Estate | Hedge -At entrance on Neilstown Road Hedge-Along main road to St Marks |
| James Connolly | Hedge |
| Kilmahuddrick Crescent | No. 1 and 8 |
| Kilmahuddrick Place | No. 8 |
| Kilcarberry Close | No.2 |
| Kilteel Road, Rathcoole | No.1 |
| Lealand Avenue | No. 45 & 11 |
| Liscarne Gardens | No. 4 |
| Lock Road | Hedges- Lindisfarne and Melrose |
| Lindisfarne Grove | No. 22 and hedge at No 11 |
| Lindisfarne Estate | Entrance – one tree |
| Lindisfarne Green | All trees on road |
| Nangor Crescent | No. 4 |
| Newlands Park | No. 13 |
| Neilstown Drive | 25A hedge |
| Neilstown Road | Hedge removal |
| Neilstown Avenue | No. 33 |
| Oakwood Grove | No. 23 & 87 |
| Oatfield Avenue | No. 2 |
| Palmerstown Woods | No. 228, 329, 300 and hedge behind No. 324 |
| Pinewoods | No. 75 |
| Rathcoole Park, Rathcoole | No.7 |
| Rathcoole | Adj. Kilteel Road |
| Rowlagh | Hedge - Entrance at St Marks |
| St Ronans | Hedge - Entrance off Neilstown Road |
| St Ronans Crescent | No. 1 |
| St Ronans Park | No. 26 |
| St Ronans Woodavens | Hedge |
| St. Bridgid’s Park | No.2 |
| Yellowmeadows Avenue | No. 33 and 7 |

Tree Removals

| ESTATE | TREE LOCATION |
| --- | --- |
| Colthurst Crescent | On o/s opp. No. 50, 52 & 64 |
| Colthurst Park | No. 4 |
| Cappaghmore | No. 22, 120, 162 |
| Clondalkin Village | Tower Road/Orchard Lane |
| Dunawley Drive | No. 10 |
| Foxborough Avenue | No. 1 |
| Foxborough Drive | Opp. No. 20, 23 |
| Foxborough Close | No. 4 |
| Foxdene Avenue | No. 73 |
| Foxdene Drive | No. 8 |
| Foxborough Way / Place | On corner |
| Glenfield Avenue | No. 18 |
| Lealand Close | At entrance |
| Neilstown Drive | No. 9 |
| Oakwood Grove | No. 92 |
| Oatfield Drive | No. 2 |
| Palmerstown Woods | No. 99, 119 & 279 |
| Rockfield Drive | No. 64 |
| St Patricks Road | No. 48 |
| St Ronans Park | No. 26 |
| St Ronans Crescent | No. 1 |