COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF RATHFARNHAM AREA COMMITTEE

Tuesday, March 13, 2012

HEADED ITEM NO. 16

Taking in Charge Listing - Roads and Services

No. of Houses	Estate	Location	Developer

Works Outstanding

B	ESTATES TAKEN IN CHARGE SINCE LAST REPORT:

21	Hermitage View	Rathfarnham	Gallagher

Developers company dissolved and area of

public services under control of Bank which

had mortgage on same. Council received

consent of bank to offer the estate for taking in

charge to enable completion works on road to

be carried out. On agenda of Council meeting

of March 12 2012 to be approved for taking in

charge by elected members.

D	ESTATES WHERE TAKING IN CHARGE WORKS ARE STILL OUTSTANDING

12	The Drive - Boden Park	Rathfarnham	Viscount

Securities

Following a claim on the bond in 2011, the

developer has provided  an extension of

security to Sept 2012. The Developer is

cooperating with the Council on

reviews of underground services to progress

taking in charge of the development. The

development is being inspected before the end

of March 2012 to report on progress in time for

any future claim on security if needed.

f1	ESTATES SUBJECT TO LEGAL DIFFICULTIES:

18	Edenbrook Manor	Rathfarnham	Clayworth

Ongoing civil dispute between developer and

residents regarding control of open space and

reimbursement for works to open space which

were allegedly carried out by the developers

Management Company. Access to

development is through private estate which

prevents taking in charge.

G	ESTATES UNDER CONSTRUCTION:

260	Stocking Wood	Rathfarnham	Deane Homes

Mixed Residential development

construction ongoing, no taking in charge

request yet received and security in place.

Permission is for 10 years and does not

expire until Sept 2015. Receiver appointed

Jan 2012. SDCC have instructed receiver to

delineate what will be offered for taking in

charge and have instructed him that security

will not be released until publicly accessible

services are completed to taking in charge

standard.

Top of Form