COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF RATHFARNHAM AREA COMMITTEE

Tuesday, June 12, 2012

HEADED ITEM NO. 8

Taking in Charge Listing - Roads and Services

No. of Houses	Estate	Location            Developer

ESTATES WHERE TAKING IN CHARGE WORKS ARE STILL OUTSTANDING

70		Airpark  - Stocking Lane	Rathfarnham	Glan

Developments

Management Company in place for open space

and certain other common areas. Taking in

charge package being prepared by developer at

present in relation to roads and underground

services with manholes report and as

constructed drawings the remaining item.

Developer has carried out traffic calming at

request of Council.

260		Stocking Wood/Well	Rathfarnham	Deane Homes (Receiver)

Mixed Residential development construction

ongoing, no taking in charge request yet

received and security in place. Parent planning

permission is for 10 years and does not expire

until Sept 2015. Receiver appointed Jan 2012.

SDCC met receivers agent in relation to the

Stocking Wood part of the development at end

of May 2012. The receiver has engaged agents

to cost completion works to areas to be offered

for taking in charge. Receiver instructed that

security will not be released until publicly

accessible services are completed to taking in

charge standard.

12		The Drive - Boden Park	Rathfarnham	Viscount

Securities

Following a claim on the bond in 2011, the

developer has provided  an extension of

security  to Sept 2012. The remaining item is

CCTV review of underground services. The

development is being inspected to report on

progress in anticipation of any future claim on

security if needed.

ESTATES SUBJECT TO LEGAL DIFFICULTIES:

18		Edenbrook Manor	Rathfarnham	Clayworth

Ongoing civil dispute between developer and

residents regarding control of open space and

reimbursement for works to open space which

were allegedly carried out by the developers

Management Company. Access to

development is through private estate which

prevents taking in charge.