COMHAIRLE CONTAE ÁTHA CLIATH THEAS

SOUTH DUBLIN COUNTY COUNCIL

RATHFARNHAM AREA COMMITTEE MEETING

Minutes of Rathfarnham Area Committee Meeting, dealing with Water & Drainage, Roads, Development, Planning, Corporate Services, Libraries, Community, Housing, Parks and Environment held on 12th June 2012.

PRESENT

COUNCILLORS

E. Coburn

A. M. Dermody

P. Cosgrave

J. Lahart

An Cathaoirleach Councillor P. Cosgrave presided.

OFFICIALS PRESENT

| Senior Executive Officer | W. Sheils, M. Fagan, H. Hogan. |
| --- | --- |
| Senior Engineer | Dermot Finch, Tony O Grady |
| Senior Executive Engineer | Donna Lakes. |
| Senior Executive Parks Superintendent | M. Hannon. |
| Senior Executive Librarian | I. Stobbart. |
| Public Realm Designer | Suzanne Furlong. |
| Project Manager | M. Ni Dhomhnaill. |
| Administrative Officer | T. Shanahan, T. Curtin. |
| A/Senior Staff Officer | C. Malone. |
| Clerical Officer | A. Mooney. |

R/287/12 CONFIRMATION AND RE-AFFIRMATION OF MINUTES

HEADED ITEM (1): 						Item ID: 31921

Minutes of meeting of Rathfarnham Area Committee dealing with Environment, Parks, Roads, Water & Drainage, Planning, Development, Libraries, Corporate Services, Housing, and Community held on 8th May 2012, which had been circulated, were submitted and APPROVED as a true record and signed.

It was proposed by Councillor P. Cosgrave, seconded by Councillor E. Coburn and RESOLVED:

“That the recommendations contained in the Minutes of the 8th May 2012 be ADOPTED and APPROVED.”

Water & Drainage

R/288/12 QUESTIONS

It was proposed by Councillor P. Cosgrave, seconded by Councillor J. Lahart and RESOLVED:

“That pursuant to Standing Order No.13, Question numbers 1-2 be ADOPTED and APPROVED.”

R/289/12 GREEN AREA IN GLENLYON ESTATE

Question (1): Councillor P. Cosgrave  			Item ID: 32089

"To ask the Manager to have the green area reinstated opposite house 17 Glenlyon Estate, there was work done on flood drainage earlier in the year but not reinstated.  It is now the summer and children want to play on the green space?"

REPLY:

There has been no flood drainage works carried out under the Boherboy Water Supply Scheme however the reinstatement of grassed areas affected by the Boherboy Water Supply Scheme is now underway, all grassed areas are scheduled to be reinstated by the end of July.

R/290/12 REINSTATEMENT OF MARGIN IN GLENLYON EST AND KNOCKLYON PARK

Question (2): Councillor J. Lahart  				Item ID: 32132

"To ask the Manager to give a timeline for the reinstatement of the northern margin adjacent to Glenlyon Estate and Knocklyon Park as part of the outstanding works of the Boherboy Scheme?"

REPLY:

Reinstatement of grassed areas affected by the Boherboy Water Supply Scheme is now underway, all grassed areas are scheduled to be reinstated by the end of July, this area has been identified as requiring reinstatement.

R/291/12 NEW WORKS

HEADED ITEM (2): 							Item ID: 31922

It was NOTED that there was no business under this heading.

R/292/12 CORRESPONDENCE

Correspondence (1):							Item ID: 31923

It was NOTED that there was no business under this heading.

R/293/12 CATHAOIRLEACH'S BUSINESS - FALLEN TREES AND DEBRIS IN THE OWENDORE RIVER FROM OWENDORE CRESCENT TO WOODVIEW COTTAGES

Motion (1): 								Item ID: 32088

It was proposed by Councillor P. Cosgrave, seconded by Councillor J. Lahart:-

"That the Manager include in his flooding works programme on the Owendoher River the river banks from the bridge opposite Owendoher Crescent down to Woodview Cottages. There are fallen trees and other debris on or in the riverbed at this location."

The following report by the Manager was READ:

“The section of the Owendore River between Woodview Cottages and Owendore Crescent is flowing adequately at the present time. The flooding last October has left major scaring on the banks at both sides of the river and large deposits of stone in a number of areas. There is a large tree trunk in the river which has been there some time.

There is another tree which has broken and is hanging over the flow of the river. The tree is reasonably stable and quite a distance above the flow of the river. Under normal weather conditions this tree would not pose a flooding risk.

There are a number of smaller trees/branches in the area that could be removed as part of any tree clearing work being carried out. Access to this portion of the river is very restricted and prevents the use of any machinery. All work would have to be carried out manually.

Responsibility for clearing the banks of the river of debris rests with the riparian owners of the banks of the river on both sides.”

Following contributions from Councillors P. Cosgrave, J. Lahart, E. Coburn and A.M. Dermody, Mr. D. Finch, Senior Engineer, responded to queries raised.  It was AGREED to present a further report on the issues raised to the September meeting of the Committee.

R/294/12  INVESTIGATION INTO CAUSE OF FLOODING IN LORETO ABBEY

Motion (2): 								Item ID: 32139

It was proposed by Councillor J. Lahart, seconded by Councillor E. Coburn:-

"That this Committee calls on the Roads (Water) Department to co-ordinate an investigation into the root cause of flooding in Loreto Abbey apartments with a view to identifying a practicable solution and a source of funding to remedy this ongoing problem."

The following report by the Manager was READ:

“Numerous meetings have taken place between the residents of the Loreto Abbey apartment complex and the staff of South Dublin County Council concerning the flooding issues at the complex which shows how serious the Council takes this issue. Further to the comprehensive report submitted at the March 2012 Rathfarnham Area Committee Meeting, a subsequent meeting took place on 20th of April 2012 with staff from the Planning Department of SDCC, Councillors and Loreto Abbey Residents, to explain and address any questions arising from the March report. Arising from this meeting it was agreed that a member of the Council's Engineering staff would visit the apartment complex in the event of heavy rainfall and observe what took place. There have been three visits to the site since the above meeting during heavy rainfall events, the most recent of which was on Friday, 8th of June 2012. A report is being compiled at the moment of what was observed on site during these visits. An informal briefing of the Councillors on this report could take place shortly due to lack of area committee meetings during the summer months.

Any remedial works required to resolve the flooding issues in the Loreto Abbey apartments and the cost of same is not a matter for this Local Authority.”

It was AGREED to take Motion 4 in the name of Councillor J. Lahart in conjunction with the above.

Motion (4): 								Item ID: 32140

It was proposed by Councillor J. Lahart, seconded by Councillor P. Cosgrave:-

"That the Manager provides residents of Loreto Abbey apartments with a 24/7 contact number that enables the Council to fulfil its commitment to be on site when flooding takes place."

The following report by the Manager was READ:

“Numerous meetings have taken place between the residents of the Loreto Abbey apartment complex and the staff of South Dublin County Council concerning the flooding issues at the complex which shows how serious the Council takes this issue. Further to the comprehensive report submitted at the March 2012 Rathfarnham Area Committee Meeting, a subsequent meeting took place on 20th of April 2012 with staff from the Planning Department of SDCC, Councillors and Loreto Abbey Residents, to explain and address any questions arising from the March report. Arising from this meeting it was agreed that a member of the Council's Engineering staff would visit the apartment complex in the event of heavy rainfall and observe what took place. There have been three visits to the site since the above meeting during heavy rainfall events, the most recent of which was on Friday, 8th of June 2012. A report is being compiled at the moment of what was observed on site during these visits. An informal briefing of the Councillors on this report could take place shortly due to lack of area committee meetings during the summer months.

Any remedial works required to resolve the flooding issues in the Loreto Abbey apartments and the cost of same is not a matter for this Local Authority.

The contact numbers South Dublin County Council residents are 01 4149000 9am -5pm and after hours the contact number is 01 4574907.”

Following contributions from Councillors J. Lahart, P. Cosgrave and A.M. Dermody, Mr. D. Finch, Senior Engineer, responded to queries raised.  The report was NOTED and it was AGREED to present a further report on the matter to the September meeting of the Committee.

R/295/12 REINSTATEMENT ISSUES AT PROSPECT MANOR AFTER BOHERBOY WORKS

Motion (3):								 Item ID: 32091

It was proposed by Councillor P. Cosgrave, seconded by Councillor J. Lahart:-

"That the Manager give an update on the ongoing reinstatement of trees and other issues from the Boherboy water scheme at Prospect Manor. I have forwarded details to the projects Engineer Brendan Curran who forwarded these details to the Parks Department."

The following report by the Manager was READ:

“There has been a lot of engagement between the Project RE Team and the Prospect Manor's Residents Association (PMRA) in recent months, this is primarily due to ongoing pipe testing works in the estate as well as discussions on addressing some outstanding snagging works left by Pierse Contracting Limited (in Liquidation).  Agreement has been reached with PMRA in relation to the outstanding planting.  Agreement has also been reached in relation to the outstanding snagging works, a list of snags has been identified and agreed with PMRA.  The Completion Contractor Ward & Burke Construction Limited have been issued with the outstanding snag list.  Ward & Burke have confirmed that all snag works will be completed by the end of July.  There may be some additional works required after the pipe testing works have been completed.  The RE Team have agreed to meet with PMRA once the pipe testing works are complete to review the area of the works and the reinstatement required.”

Following contributions from Councillors P. Cosgrave, E. Coburn and J. Lahart, Mr. D. Finch, Senior Engineer, responded to queries raised and the report was NOTED.

Roads

R/296/12 Questions

It was proposed by Councillor P. Cosgrave, seconded by Councillor J. Lahart and RESOLVED:

“That pursuant to Standing Order No.13, Question numbers 3 - 5 be ADOPTED and APPROVED.”

R/297/12 MAHNOLE AT THE JUNCTION OF THE KNOCKLYON ROAD AND SCHOLARSTOWN ROAD

Question (3): Councillor E. Coburn  				Item ID: 32121

"To ask the Manager to raise the level of the manhole at the junction of the Knocklyon Road and Scholarstown Road, (the Superquinn intersection)?"

REPLY:

The manhole in question is the property of a Telecom provider. They will be contacted and requested to reset the manhole frame and cover.

R/298/12 UPDATE ON THE REINSTATMENT OF THE FOOTBRIDGE ONTO WILLBROOK ROAD

Question (4): Councillor E. Coburn  				Item ID: 32122

"To ask the Manager for an update on the re-instatement of the footbridge onto Willbrook Road"

REPLY:

Four tenders for the repair of the footbridge were received on the closing date of 20th April.  The tender report has been completed.  SDCC made an application to the OPW for funding but have not been successful.

This is the response from the OPW;

'The Office of Public Works received an application in April this year from South Dublin County Council under the Minor Flood Mitigation Works Scheme for funding of €100,000 to undertake works to the bridge concerned.

Following an assessment of the application, it was determined that the condition of the structure does not give rise to a flood risk. As such, the project was deemed ineligible for funding under the Scheme and South Dublin County Council was advised accordingly on 15th May, 2012.'

Roads Department are examining budgets to ascertain if it can find the resources to repair the bridge.

R/299/12 RE-PAINT THE NAME PLATE SIGNS IN WOODFIELD ESTATE

Question (5): Councillor J. Lahart  				Item ID: 32135

"To ask the Manager to re-paint the name plate signs in Woodfield Estate, Scholarstown Road?"

REPLY:

The name plates in the Woodfield Estate will be re-painted in early June 2012.

R/300/12 PROPOSED DECLARATION OF ROADS TO BE PUBLIC ROADS

HEADED ITEM (3):   							Item ID: 31925

It was NOTED that there was no business under this heading.

R/301/12 UPDATE ON GLENBROOK BRIDGE

HEADED ITEM (4):  							Item ID: 32125

Mr. T. O’Grady, Senior Engineer presented the following report:

“Four tenders for the repair of the footbridge were received on the closing date of 20th April.  The tender report has been completed.

SDCC made an application to the OPW for funding but have not been successful.

This is the response from the OPW;

'The Office of Public Works received an application in April this year from South Dublin County Council under the Minor Flood Mitigation Works Scheme for funding of €100,000 to undertake works to the bridge concerned.

Following an assessment of the application, it was determined that the condition of the structure does not give rise to a flood risk. As such, the project was deemed ineligible for funding under the Scheme and South Dublin County Council was advised accordingly on 15th May, 2012.'

Roads Department are examining budgets to ascertain if it can find the resources to repair the bridge.”

Following contributions from Councillors P. Cosgrave, J. Lahart, E. Coburn and A.M. Dermody Mr. O’Grady responded to queries raised and the report was NOTED.

R/302/12 NEW WORKS

HEADED ITEM (5): 							Item ID: 31926

It was NOTED that there was no business under this heading.

R/303/12 CORRESPONDENCE

CORRESPONDENCE (2): 						Item ID: 31927

It was NOTED that there was no business under this heading.

R/304/12 CATHAOIRLEACH’S BUSINESS

MOTION (5): 								Item ID: 31928

It was NOTED that there was no business under this heading.

Development

R/305/12 HEADED ITEMS

HEADED ITEM (6): 							Item ID: 31929

It was NOTED that there was no business under this heading.

R/306/12 CORRESPONDENCE

CORRESPONDENCE (3): 						Item ID: 31930

It was NOTED that there was no business under this heading.

R/307/12 CATHAOIRLEACH’S BUSINESS

MOTION (6): 								Item ID: 31931

It was NOTED that there was no business under this heading.

Planning

R/308/12 QUESTIONS

It was proposed by Councillor P. Cosgrave, seconded by Councillor J. Lahart and RESOLVED:

“That pursuant to Standing Order No.13, Question number 6 be ADOPTED and APPROVED.”

R/309/12 UPDATE ON THE COMPLETION OF THE PATHWAY AND FENCING AT DARGLE WOOD

QUESTION (6): Councillor E. Coburn  				Item ID: 32120

"To ask the Manager for an update on the completion of the pathway and fencing at Dargle Wood?"

REPLY:

Works commenced on site on Tuesday 15th November 2011.  The east-west route was completed in early April and during the dry weather in May the top soil was leveled and the area adjacent to the footpaths was reinstated and grass seeded. Access gates have been erected at all four entrance points. These will be painted black in the coming week to match the railings. The boundaries to the east and west have been completed with low wall and railings. The railings to the south in Dargle Wood Lower are complete. There are railings and access points awaited for Dargle Wood Upper and Scholarstown Park; these are on order. The Parks Department is awaiting the return of a carved name stone for the entrance piers. Ducting and lights were installed in April; (awaiting ESB connection). Graffiti removal has taken place on the walls of the open space.  The proposed planting will occur in the autumn planting season.

R/310/12  PLANNING FILES

HEADED ITEM (7):  							Item ID: 31932

A. Large Applications Under Consideration

It was NOTED that there was no business under this heading.

B. Files Requested by Members

It was NOTED that there was no business under this heading.

R/311/12 TAKING IN CHARGE REPORT

HEADED ITEM (8):  							Item ID: 32128

Mr. T. Shanahan, Administrative Officer presented the following report:

“Taking in Charge Listing - Roads and Services

No. of Houses	Estate	Location            Developer

ESTATES WHERE TAKING IN CHARGE WORKS ARE STILL OUTSTANDING

70		Airpark  - Stocking Lane	Rathfarnham	Glan

Developments

Management Company in place for open space

and certain other common areas. Taking in

charge package being prepared by developer at

present in relation to roads and underground

services with manholes report and as

constructed drawings the remaining item.

Developer has carried out traffic calming at

request of Council.

260		Stocking Wood/Well	Rathfarnham	Deane Homes (Receiver)

Mixed Residential development construction

ongoing, no taking in charge request yet

received and security in place. Parent planning

permission is for 10 years and does not expire

until Sept 2015. Receiver appointed Jan 2012.

SDCC met receivers agent in relation to the

Stocking Wood part of the development at end

of May 2012. The receiver has engaged agents

to cost completion works to areas to be offered

for taking in charge. Receiver instructed that

security will not be released until publicly

accessible services are completed to taking in

charge standard.

12		The Drive - Boden Park	Rathfarnham	Viscount

Securities

Following a claim on the bond in 2011, the

developer has provided  an extension of

security  to Sept 2012. The remaining item is

CCTV review of underground services. The

development is being inspected to report on

progress in anticipation of any future claim on

security if needed.

ESTATES SUBJECT TO LEGAL DIFFICULTIES:

18		Edenbrook Manor	Rathfarnham	Clayworth

Ongoing civil dispute between developer and

residents regarding control of open space and

reimbursement for works to open space which

were allegedly carried out by the developers

Management Company. Access to

development is through private estate which

prevents taking in charge.”

Following contributions from Councillors P. Cosgrave, J. Lahart and E. Coburn, Mr. Shanahan responded to queries raised and the report was NOTED.

R/312/12 NEW WORKS

HEADED ITEM (9):  							Item ID: 31933

It was NOTED that there was no business under this heading.

R/313/12 CORRESPONDENCE

CORRESPONDENCE (4): 						Item ID: 31934

It was NOTED that there was no business under this heading.

R/314/12 CATHAOIRLEACH'S BUSINESS – FOOTPATH WITH LIGHTING AT THE ROAD RESERVATION AT PARK AVENUE

MOTION (7):  								Item ID: 32087

It was proposed by Councillor P. Cosgrave, seconded by Councillor J. Lahart:-

"That the Manager include in the Permeability scheme for this year a footpath with lighting at the road reservation at Park Avenue and the rear of Hermitage Estate. There is already a footpath on the Dunlaoghaire Rathdown Council side to Nutgrove. A footpath linking this would clean up the area and stop anti-social behaviour and be greatly used by walkers and cyclists."

The following report by the Manager was READ:

“Following previous discussions in 2011 with members of the Rathfarnham Area Committee with regard to the favourable nature of a proposed link along the road reservation, and following the commencement of a similar project in Knocklyon the Planning Department submitted a funding application in this regard in December 2011. Funding has been granted to the Council by the National Transport Authority to progress a design to Part 8 this year. This would involve completing and upgrading the existing footpath to create a shared walking and cycling route from Grange Road to Grange Manor Road. It is envisaged the scheme would include increased lighting and CCTV. The Planning Department is currently preparing a briefing document which will be circulated to members of the Rathfarnham Area Committee and will outline the scope of the scheme and the steps to be taken to progress the project to Part 8 this year.”

Following contributions from Councillors P. Cosgrave, A.M. Dermody, J. Lahart and E. Coburn Ms S. Furlong, Public Realm Designer, responded to queries raised.  It was AGREED that the Councillors would be briefed on the draft proposals prior to the commencement to the public consultation phase of the project.

R/315/12 PERMEABILITY PROJECT AT DARGLE WOOD

MOTION (8): 								Item ID: 32134

It was proposed by Councillor J. Lahart, seconded by Councillor P. Cosgrave:-

"That the Manager be congratulated on the works carried out as part of the permeability project undertaken at Dargle Wood, Knocklyon - particularly the Parks and Planning Departments - but that the Manager revisit the vehicular access from lower Dargle Wood which makes no logical sense whatsoever, before works are completed there."

The following report by the Manager was READ:

“The completed link is a result of much effort and positive involvement by local residents, elected members and departments within the Council and the Planning and Parks Departments acknowledges the amount of engagement and support received.

With regard to the vehicular gate and access for Parks Department maintenance vehicles; the roadside along Dargle Wood Lower had previously been lined with timber bollards except at the location where the vehicular gate now exists and at the end of the north-south footpath.  As part of the current permeability project the boundary was lined with railings at the request of the local residents and a kissing gate installed to the north-south footpath.  The Parks Department previously accessed the open space for maintenance purposes via the location where the vehicular gate is currently located or via the footpath access point.  Due to the closure of the footpath to vehicles a new vehicular gate was required for the Parks Department maintenance vehicles to access the open space.  The optimal location for the vehicular gate was considered by the Parks Department and the location chosen was the point where vehicles had previously accessed the point and where the vehicular gate is now located.

Due to the slope of the open space and the fall in the ground; there are difficulties accessing the open space all along this boundary (hence the reason for the previous access via the footpath).  There exists a potential for tracks developing in the grass regardless of the position of the vehicular gate.  The Parks Department are of the opinion that the position in which they installed the gate is the most favourable for them to access the open space despite the slope, as the slope occurs over a longer distance.  Furthermore, if the vehicular gate was moved to the mid-point where the dropped kerb exists any tracks that may develop would be highly visible in the centre of the open space which would not be desirable.

The vehicular gate is of a standard type used by the Parks Department at locations throughout the county.  It will be painted black over the coming week to match the railings adjacent and decrease its visual impact to the adjacent residents.  Tree planting is also proposed for the open space behind the railings at this location.  This is proposed for the autumn.”

Following contributions from Councillors J. Lahart and P. Cosgrave Ms S. Furlong, Public Realm Designer, responded to queries raised.  The report was NOTED and it was AGREED to present a further report on the matter to the September meeting of the Committee.

Corporate Services

R/316/12 QUESTIONS

It was NOTED that there was no business under this heading.

R/317/12 NEW WORKS

HEADED ITEM (10): 							Item ID: 31936

It was NOTED that there was no business under this heading.

R/318/12 CORRESPONDENCE

CORRESPONDENCE (5) 						 Item ID: 31937

It was NOTED that there was no business under this heading.

R/319/12 CATHAOIRLEACH’S BUSINESS

MOTION (9) 								Item ID: 31938

It was NOTED that there was no business under this heading.

Libraries

R/320/12 QUESTIONS

It was NOTED that there was no business under this heading.

R/321/12 LIBRARY NEWS & EVENTS

HEADED ITEM (11):  							Item ID: 31939

Mr. I. Stobbart, Senior Executive Librarian presented the following report:-

“Library News & Events

July 2012

| Branch | Events | Date |
| --- | --- | --- |
| Ballyroan Hub | Opening Hours | Monday – Fridays 10am – 5pm |
| Summer Reading Programme | Reading programme in association with primary schools | June-September 2012 |
| Maths Eyes 2012 | Numeracy Programme for Primary School Children and Families | May/June 2012 |
| Read2Me | Pre-Literacy Programme for crèches and playgroups in Lucan | June - ongoing |
| Pop Up Libraries @ Schools and Shopping Centres | Lunchtime Libraries in primary schools and shopping centres | June - ongoing |
| Connect With Energy Initiative – Ballyroan Library Project | The new Ballyroan Library project is innovative at all levels of design and will be one of Dublin’s most exciting buildings on its completion early next year. As well as its use of precast concrete technology, the library is designed to achieve Passiv standard with an interesting range of approaches to heat-exchange and ventilation systems. | June 14th The Big Picture, Tallaght at 4 pm |

For further information contact 4941900 or www.southdublinlibraries.ie

Follow Ballyroan Library on Facebook

- Follow South Dublin Libraries on Facebook

Follow us on twitter at sdcclibraries and stay in touch

July 2012

| Branch | Events | Date |
| --- | --- | --- |
| Whitechurch | Library Opening Hours | Monday – Thursday 2pm – 8pm Saturday 9.45am – 4.30pm |
|  | Computers Classes for beginners | Monday mornings and evenings |
|  | Computer Classes for beginners | Tuesday mornings and evenings |
|  | Free Legal Advice by appointment telephone 4952020 | Tuesdays at 7pm |
|  | Computer Classes for beginners | Wednesday mornings and evenings |
|  | Irish Classes | Wednesdays from 11am – 12noon |
|  | Ballyboden Social History Association new members always welcome | Thursdays from 2pm – 4pm |
|  | History Lectures | Thursday from 8pm - 9.30pm |
|  | Computer Classes for beginners | Friday mornings |

For more information contact 493 0199 or www.southdublinlibraries.ie

Follow South Dublin Libraries on Facebook

Follow us on twitter at sdcclibraries and stay in touch

July 2012

| Mobiles | Events | Date |
| --- | --- | --- |
| Rathfarnham | Public stops Ballycullen: Woodstown Park Cypress Grove South Rossmore Road, Templeogue | Weekly |
|  | Book deliveries to Nursing Homes Marlay Nursing Home, Rathfarnham | Monthly |
| Tallaght | Public stops Woodlawn Park Ave, Firhouse Parklands Avenue, Firhouse Ballycragh: Allenton Drive Aylesbury: Heatherview Drive Mac Uilliams Estate, Tallaght Killinarden Community Centre Brookfield: Glenshane Drive Citywest: Shopping Centre Kilnamanagh: outside school Kingswood: Sylvan Avenue Fettercairn, St Anne’s NS Belgard Heights: outside shops Keadeen Avenue, Greenhills Greenhills: outside church | Weekly |
|  | Public stops Brittas: Gortlum Cottages Saggart: outside church Ard Mor Estate Avonbeg Road | Fortnightly |
|  | School stops Brookfield: Scoil Bhride JNS Glenasmole: National School Scoil Treasa, Firhouse Saggart: St Mary’s NS Jobstown: St Thomas’ SN Greenhills: St Paul’s JNS Ballycragh: Holy Rosary NS Brittas: St Martins NS | Monthly |
|  | Book deliveries to Community Centres, Tallaght St Kevin’s, Kilnamanagh CC Glenasmole CC Kiltipper Woods Nursing Home | Monthly |
|  | Book deliveries to Crèches, Tallaght An Turas, Jobstown Brookview, Tallaght Fledglings Brookfield CC Mac Uilliam Fortunestown Cathlin Maud, Killinarden St Elmo’s, Killinarden Cnoc Mhuire, Killinarden Brittas Montessori | Monthly |

For further information contact 459 7834 or www.southdublinlibraries.ie

Follow South Dublin Mobiles on Facebook

- Follow South Dublin Libraries on Facebook

Follow us on twitter at sdcclibraries and stay in touch

July 2012

| Branch | ## Events | Date |
| --- | --- | --- |
| Tallaght | Euro 2012 Exhibition | 25th June – 9th July |
|  | Exhibition: Images of Irish Wildlife by Michael Finn | 9th July - 28th July |
|  | Art Exhibition by Niall Flanagan | 30th July – 13th August |
|  | Book Display Napoleon 1812 | Month of July |
|  | Book Display French themed books for Bastille Day | Month of July |
|  | Summer Activities Billy Bubbles Magic and puppet show. All ages welcome | Monday 2nd July from 3pm - 3.45pm |

|  | Baby Einstein Early Learning Basic Science Programme for pre schoolers | Tuesday 3rd July from 10am – 12noon |
| --- | --- | --- |
|  | Summer Activities Children’s Movie Morning Movie tbc. All ages welcome | Tuesday 3rd July from 11am - 12.30pm |
|  | Adult Book Club New Members always welcome www.tallaghtbookclub.com | Tuesday 3rd July from 6.45pm |
|  | South Dublin Volunteer Information Stand | Wednesday 4th July from 12noon – 2pm |
|  | Summer Activities Arts and crafts with Alison and Emma for ages 5 - 8 years | Wednesday 4th July from 3.30pm – 4.30pm |
|  | Summer Activities Bonjour les Enfants Stories and songs for 3- 6year olds in French | Thursday 5th & 12th July from 10.30am - 11.30am |
|  | Summer Activities Drama Workshop with Anna Walker. TBC | Thursday 5th July from 3pm – 4pm |
|  | Coder Dojo Computer Programming for Children aged 9 years + | Saturday 7th July from 12noon – 3pm |
|  | Summer Activities Creative Writing with Claire Hennessy TBC Ages 8-12 | Saturday 7th July Afternoon |
|  | Orchard Book Club Ballyroan Book Club | Monday 9th July from 2.30pm |
|  | Summer Activities Hip Hop Dance workshop with Just Dance TBC | Monday 9th July from 3pm – 4pm |
|  | Launch of Images of Wildlife Exhibition | Monday 9th of July from 7pm – 9pm |
|  | Baby Einstein Early Learning Basic Science Programme for pre schoolers | Tuesday 10th July from 10am – 12noon |
|  | Summer Activities Arts and crafts with Alison and Emma 8.-11 year olds | Tuesday 10th July from 3.30pm - 4.30pm |
|  | Summer Activities Drawing workshop and story time with illustrator & author Chris Judge for 6- 8 year olds | Wednesday 11th July from 3pm - 4pm |

|  | Summer Activities Drama Workshop with Anna Walker. TBC | Thursday 12th July from 3pm – 4pm |
| --- | --- | --- |
|  | Summer Activities Musical tots - Music workshop for tiny tots | Friday 13th July from 11am- 12noon |
|  | Summer Activities Street Games afternoon All welcome | Saturday 14th July from 2.30pm – 4pm |
|  | Tallaght Stroke Support Group | Tuesday 15th July from 11am – 1pm |
|  | Bastille Day Celebrations Cheese and wine, French Café music, French Movie -tbc | Monday 16th of July from 6pm – 8pm |
|  | An Leabhar Ballyroan Book Club | Wednesday 25th July at 1pm |
|  | Ballyroan Book Club | Thursday 26th July at 1pm |
|  | Movie Night at Tallaght Library - Film TBC | Thursday 26th July from 7pm – 9pm |
|  | Computer Training for St John of Gods Group | Mondays from 2.30pm – 3.30pm |
|  | Storytime for Children | Tuesdays from 3.30pm |
|  | Toddler Time Nursery rhymes, stories, activities for pre-school children | Wednesdays from 10.30am |
|  | National Learning Network Computer Classes | Wednesdays from 1.30pm |
|  | Guitar and Bass Lessons with Ian for teenagers and adults | Wednesdays from 5pm – 6pm |
|  | Computer Training for St John of Gods Group | Fridays from 10am – 12noon |

For further information contact 462 0073 or www.southdublinlibraries.ie

Follow Tallaght Library on Facebook

- Follow South Dublin Libraries on Facebook

Follow us on twitter at sdcclibraries and stay in touch”

Following contributions from Councillors E. Coburn, J. Lahart and P. Cosgrave Mr. Stobbart responded to queries raised and the report was NOTED.

R/322/12 NEW WORKS

HEADED ITEM (12): 							Item ID: 31940

It was NOTED that there was no business under this heading.

R/323/12 CORRESPONDENCE

CORRESPONDENCE (6):  						Item ID: 31941

It was NOTED that there was no business under this heading.

R/324/12 CATHAOIRLEACH’S BUSINESS

MOTION (10):   							Item ID: 31942

It was NOTED that there was no business under this heading.

Community

R/325/12 QUESTIONS

It was NOTED that there was no business under this heading.

R/326/12 APPLICATION FOR GRANTS

HEADED ITEM (13): 							Item ID: 31943

Mr. W. Sheils, Senior Executive Officer presented the following report:

“Application for an Arts Grant under Section 6 of the Arts Act 2003, has been received from the organisation listed below. Payment of this grant, in accordance with the conditions of the Scheme and in the amount set out hereunder, is recommended for approval:”

| Ref: | Name of Group | Type of Application | Date Received | Amount |
| --- | --- | --- | --- | --- |
| Agf752 | Dublin County Choir | Arts Contribution Towards the cost of performing Dvorak’s Requiem | 10/11/2011 | €300 |

Following contributions from Councillors P. Cosgrave, J. Lahart and E. Coburn Mr. Sheils responded to queries raised.

It was proposed by Councillor P. Cosgrave, seconded by Councillor J. Lahart and RESOLVED:

“That this Committee recommends that South Dublin County Council APPROVE the grants as recommended in the foregoing report.”

R/327/12 NEW WORKS

HEADED ITEM (14): 							Item ID: 31944

It was NOTED that there was no business under this heading.

R/328/12 CORRESPONDENCE

CORRESPONDENCE (7): 						Item ID: 31945

It was NOTED that there was no business under this heading.

R/329/12 CATHAOIRLEACH’S BUSINESS

MOTION (11):  								Item ID: 31946

It was NOTED that there was no business under this heading.

Housing

R/330/12 QUESTIONS

It was NOTED that there was no business under this heading.

R/331/12 THE HOUSING CONSTRUCTION AND PROCUREMENT REPORT

HEADED ITEM (15): 							Item ID: 31947

Mr. H. Hogan, Senior Executive Officer and Mr. M. Fagan, Senior Executive Officer presented the following report:

“Handovers 2012

Taylor's Lane

- 6 X 3 Bedroom 2 Storey

- 2 X 4 Bedroom 2.5 Storey

- 1 X 3 Bedroom 1.5 Storey

Schemes in progress

Pearse Brothers Park / Palmer Park

Tender recommendations for energy upgrade and refurbishment of apartments submitted to the DOEC&LG for approval. It is intended that works will commence on site in the 2nd Quarter 2012 /early 3rd Quarter 2012.

Rental Accommodation Scheme

31st May 2012

RAS Transfers

Last Month                                  This Month                              Total

33                                                   0                                         33

Inspections (Countywide)

Last Month                                  This Month                             Total

4480                                               85                                     4565

Social Housing Leasing Initiative

As at 1/6/12, a total of 145 privately owned properties have been procured county wide under lease arrangements and the properties made available for tenanting, 7 of these properties are in the Rathfarnham electoral area. A further 29 cases are currently in process of which 1 is in the Rathfarnham electoral area.”

Following contributions from Councillors P. Cosgrave, A.M. Dermody, E. Coburn and J. Lahart Mr. Hogan and Mr. Fagan responded to queries raised and the report was NOTED.

R/332/12 NEW WORKS

HEADED ITEM (16): 							Item ID: 31948

It was NOTED that there was no business under this heading.

R/333/12 CORRESPONDENCE

CORRESPONDENCE (8): 						Item ID: 31949

It was NOTED that there was no business under this heading.

R/334/12 CATHAOIRLEACH’S BUSINESS

MOTION (12): 								Item ID: 31950

It was NOTED that there was no business under this heading.

Parks

R/335/12 QUESTIONS

It was proposed by Councillor P. Cosgrave, seconded by Councillor J. Lahart and RESOLVED:

“That pursuant to Standing Order No.13, Question numbers 7 - 11 be ADOPTED and APPROVED.”

R/336/12 ROUNDABOUT AT THE INTERSECTION OF THE OLD SCHOLARSTOWN ROAD, SCHOLARSTOWN ROAD, TEMPLEROAN WAY

QUESTION (7): Councillor E. Coburn 				 Item ID: 32123

"To ask the Manager to detail who is responsible for the roundabout at the intersection of the Old Scholarstown Road, Scholarstown Road, Templeroan Way and for a report on the planned maintenance of this roundabout?"

REPLY:

The Parks Section undertakes the maintenance of roundabouts throughout the county as part of the routine maintenance of the public road system.

Originally, all of the roundabouts in the county were just in grass. A programme of upgrading roundabouts, as landscaped features in their own right, was initiated in the mid 1990s as a means of enhancing the local road environment, providing a form of local identity within residential and commercial areas of the county while also increasing the positive profile of South Dublin.  The roundabouts were designed to be continually changing landscapes in terms of seasonal growth and colour and were therefore quite complex requiring routine maintenance to maintain the high standard of presentation.

In the intervening period, Health & Safety legislation, regulations and codes of practice have been introduced which now have a significant bearing on how works are carried out. As working on roads is one of the higher risk areas, significant measures are required to ensure that a safe place of work is provided at all times. Putting the necessary measures in place, on a routine basis, does however have an impact on available staff time for carrying out maintenance works.

As a result, steps have been taken in recent years to provide landscape schemes with lower maintenance requirements e.g. a move away from seasonal bedding and grass on roundabouts and replacement with shrubs and perennial plants and the elimination of grass where possible.

The roundabout at the junction of the Old Scholarstown Road, Scholarstown Road, Templeroan Way is one of the oldest landscaped roundabouts in the county and the complexity of the design reflects this. However, with the increasing care required in terms of Health & Safety, local staff are no longer able to get out onto this roundabout at the frequency required to maintain the existing planting. This has attracted unfavourable comment from both the public and the Elected Members.

It is therefore proposed to review the design of the features and to undertake a replanting scheme that will allow for a simpler design requiring fewer maintenance visits. Although the landscaping will be simpler in terms of the planting composition it will not significantly reduce the attractiveness of the roundabout.

Design work has commenced with a view to having a scheme ready for implementation later this summer, subject to the availability of resources.

R/337/12 PEDESTRIAN FOOTPATH ACROSS THE GREEN AREA OPPOSITE 34 WOODSTOWN ABBEY

QUESTION (8): Councillor P. Cosgrave  			Item ID: 32090

"To ask the Manager to design and build a pedestrian footpath across the green area opposite 34 Woodstown Abbey to the exit at Stocking Well so residents and students can access the Bus stop on Stocking Avenue?"

REPLY:

It is the experience of the Council that the provision of pedestrian pathways, such as the one proposed, can become very contentious in a local community.

While the Council sees the merit of the proposal in terms of convenient, permeable access to the bus route running along Stocking Avenue, it is considered essential that the Resident's Association, or in the absence of an association, representative members of the Estate be involved in a consultation process to develop the proposal further.

Arrangements will be made to contact the residents to advance this matter.

R/338/12 THE TERM OF THE LEASE BETWEEN SDCC AND KNOCKLYON UNITED

QUESTION (9): Councillor A.M. Dermody  			Item ID: 31550

"To ask the Manager if he has had an opportunity of reading the letter from the Butterfield and District Residents’ Association (Elkwood Green subcommittee) sent by email and dated 29th April 2012 and whether or not he has had an opportunity of putting the Residents’ issues to Knocklyon United and their response to same.  To ask the Manager to confirm the term of the lease between SDCC and Knocklyon United?"

REPLY:

The Council has responded to the letter of the 29th April from the Butterfield and District Resident’s Association (Elkwood Green Sub Committee).  The Knocklyon Utd FC have rebutted by letter to the Association many of the issues raised by the Elkwood Sub Committee.  However, the Council is arranging to meet with the Club to further discuss and clarify the issues.  The Council has also indicated to the Association that it is the intention to organise a further meeting between the two groups in order that the matter can be dealt with in a non contentious manner.

Knocklyon Utd have a letting from the Council for the playing field at Elkwood and this letting must be applied for annually.

R/339/12 CUTTING OF GRASS ALONG BUTTERFIELD AVENUE IN FRONT OF RATHFARNHAM SHOPPING CENTRE

QUESTION (10): Councillor J. Lahart 				 Item ID: 32137

"To ask the Manager to arrange for the cutting of grass along Butterfield Avenue in front of Rathfarnham Shopping Centre as soon as possible?"

REPLY:

The Parks Section maintains roadside margins in residential areas where they are located in front of open space and there is no adjacent property. The Parks Section does not maintain grass margins in front of, or to the side of, houses and commercial premises in residential areas because such areas are usually maintained by the adjoining property owners.

The grass margin along Butterfield Avenue in front of Rathfarnham Shopping Centre does not form part of the maintenance schedule for the area and, as far as can be established, the management of the shopping centre has maintained this margin for many years.

Arrangements will be made to contact the management of the shopping centre to establish the maintenance arrangements.

R/340/12 REPORT ON THE WALLED GARDEN AT RATHFARNHAM CASTLE

QUESTION (11): Councillor J. Lahart  			Item ID: 32138

"To ask the Manager for an update report on the walled garden at Rathfarnham Castle?"

REPLY:

Works are continuing on the walled garden at Rathfarnham Castle with the objective of having it open and available to the public by August / September 2012.

R/341/12 WOODED AREA BEHIND BROOKVALE, CHURCH LANE, RATHFARNHAM

HEADED ITEM (17): 							Item ID: 32099

Mr. M. Hannon, Senior Executive Parks Superintendent, presented the following report:

“There is evidence of the use of a section of the wooded area to the rear of the old graveyard in Rathfarnham and the houses to the rear of Brookvale for anti-social activity.  This activity appears to be drinking by teenagers in particular and which it was alleged then descends into other activities including intimidation of householders and use of a section of the area as a toilet.

A meeting was held on the 6th June 2012 with a resident whose house backs onto the area and who is also involved in the local Tidy Towns Committee.  The resident expressed a desire on the part of the Committee to remove some undergrowth to the rear of Tournville Lodge to facilitate the removal of litter items including bottles, plastic and paper and to remove some undergrowth to a corner section to the rear of Brookvale.  This was agreed and the Council also agreed to consider how this unacceptable activity can be curtailed.

It was also agreed that the Council would remove the cans, bottles and other items dumped into the woodland and strewn around the grass area.

It should also be noted that this area is an important Green Infrastructure and Biodiversity site in South Dublin as well as having important and probably undocumented historical infrastructure and it is important that it be treated sensitively.”

Following contributions from Councillors P. Cosgrave, A.M. Dermody, E. Coburn and J. Lahart Mr. Hannon responded to queries raised and the report was NOTED.

R/342/12 FIRHOUSE BALLYCULLEN QBC - GREEN AREA AT GLENVARA ESTATE

HEADED ITEM (18): 							Item ID: 32100

Mr. M. Hannon, Senior Executive Parks Superintendent presented the following report:

“The area referred to was used as a compound by SIAC for the construction works associated with the Ballycullen QBC.  The agreement with the firm at the time was that the area would be reinstated to the satisfaction of the Council upon completion of the construction work.  There are still issues in relation to the reinstatement and this matter is being pursued by the Council.”

It was AGREED to take Motion 15 in the name of Councillor E. Coburn in conjunction with the above.

MOTION (15):								Item ID: 32119

It was proposed by Councillor E. Coburn, seconded by Councillor P. Cosgrave:-

"That this Committee discuss with the aid of a report the status of the unfinished lands at lower Glenvara and the position of all agreements with all parties responsible for completing of these works."

The following report by the Manager was READ:

“The area referred to was used as a compound by SIAC for the construction works associated with the Ballycullen QBC. The agreement with the firm at the time was that the area would be reinstated to the satisfaction of the Council upon completion of the construction work. There are still issues in relation to the reinstatement and this matter is being pursued by the Council.”

Following contributions from Councillors J. Lahart, P. Cosgrave and E. Coburn Mr. Hannon responded to queries raised and the report was NOTED.

R/343/12 NEW WORKS

HEADED ITEM (19): 							Item ID: 31951

It was NOTED that there was no business under this heading.

R/344/12 CORRESPONDENCE

CORRESPONDENCE (9): 						Item ID: 31952

It was NOTED that there was no business under this heading.

R/345/12 CATHAOIRLEACH’S BUSINESS

MOTION (13): 								Item ID: 31953

It was NOTED that there was no business under this heading.

R/346/12 NAMESTONE IDENTIFYING THE PARISH OF BALLYROAN

MOTION (14):								Item ID: 31729

It was proposed by Councillor A.M. Dermody, seconded by Councillor P. Cosgrave:-

"That the Manager agrees to the provision of a namestone identifying the Parish of Ballyroan and that such a namestone be located at or near the junction of Ballyroan Road, turning on to Marian Road.   (This project has already been costed at €600).  The parish is inadequately identified as evidenced by the recent death of the late Jim Stynes who hails from the Ballyroan Parish with media reports of the media not being able to locate the parish and reference across the media to the mass having taken place in Knocklyon instead of Ballyroan.  Finally, to obtain a likely time within which this project could be done."

The following report by the Manager was READ:

“There are two areas where a namestone might be appropriately situated to indicate the Ballyroan area to the general public, one off Butterfield Avenue and the other off Ballyroan Road.  Contact will be made with the Residents Association in the area to progress the matter.”

Following a contribution from Councillor A.M. Dermody the report was NOTED.

R/347/12 ANTI-SOCIAL BEHAVIOUR, IN WOODFIELD ESTATE

MOTION (16):								Item ID: 32136

It was proposed by Councillor J. Lahart, seconded by Councillor P. Cosgrave:-

"That the Manager provide for the clearing of undergrowth, as recommended by the local Garda Superintendent, which is providing a haven for serious anti-social behaviour, in Woodfield Estate (between Woodfield and neighbouring vacant land) and that this area be maintained on a regular basis."

The following report by the Manager was READ:

“Contact has been made with the Gardaí in relation to the alleged problems in the area.  It is intended to meet with the residents in the area as well as with the Gardaí to see what the Council can do to deal with the problems that have been identified.”

Following a contribution from Councillor J. Lahart, Mr. M. Hannon Senior Executive Parks Superintendent responded to queries raised.  It was AGREED to present a further report on this matter to the September meeting of the Committee.

Environment

R/348/12 QUESTIONS

It was proposed by Councillor P. Cosgrave, seconded by Councillor J. Lahart and RESOLVED:

“That pursuant to Standing Order No.13, Question number 12 be ADOPTED and APPROVED.”

R/349/12 RATHFARNHAM VILLAGE TRADERS

QUESTION (12): Councillor A.M. Dermody  		Item ID: 31596

"To ask the Manager to confirm a meeting of the Rathfarnham village traders on the 27th February 2012.  It is understood that after a walk through of the village many issues from overgrowth of weeds on footpaths and flower beds, the Smart Telecom phone box, the notion of making the refuse bins more accessible, plus quite a number of other items were discussed.  Could you confirm what if any progress has been made in the seven weeks since that meeting to improve the area and tackle the items identified during that walk about?   I’m calling for the Council to provide a written programme to be put in place to resolve these matters and for that programme to be made available to the village traders?"

REPLY:

Since the meeting with the Rathfarnham Village traders a number of meetings and actions have been taken. Two public meetings have been arranged and as a result the Rathfarnham Village & District Tidy Towns group has been established. An operations programme to address each of the items has been put in place. The disused telephone boxes have been removed. The Council is working with the residents to work towards making Rathfarnham litter free and a better place to live, work and visit.

R/350/12 LITTER MANAGEMENT PLAN 2011 - 2014 QUARTERLY REPORT

HEADED ITEM (20): 							Item ID: 30028

Ms. M. Ni Dhomhnaill, Project Manager, presented the following report:

“Litter Management Plan 2011-2014 Quarterly Report June 2012

1. Develop programmes on the basis of targeting the various litter categories, blackspots and illegal means of disposing of waste/refuse

- Launch of regional Anti gum Litter initiative, took place in the Square Shopping Centre on the 17th May with the Mayor of South Dublin County in attendance.

2. Develop a customer focused litter complaints procedure in order to deal effectively and efficiently with complaints

·         Ongoing monitoring/review of the CCS and FYS systems to ensure Corporate commitments are and continue to be met.

| Customer Care stats 30th March 2012 – 31st May 2012 |  |  |  |
| --- | --- | --- | --- |
|  | Overall numbers | Closed numbers | Open numbers |
| General |  |  |  |
| Abandoned Cars | 23 | 21 | 2 |
| Burnt out cars | 2 | 2 | - |
| Community Clean-ups | 5 | 5 | - |
| Open spaces | 50 | 34 | 16 |
| Social credits | 51 | 44 | 7 |
| Cleansing |  |  |  |
| Cleansing | 275 | 245 | 30 |
| Graffiti | 90 | 73 | 17 |
| Enforcement |  |  |  |
| Litter warden service | 406 | 366 | 40 |
| Illegal dumping | 361 | 289 | 63 |
| Litter fines/prosecutions | 45 | 36 | 9 |
| Total |  |  |  |

| Waste Collection & Disposal Tonnages | April 2012 | May 2012 |
| --- | --- | --- |
| Cleansing | 77.920 tonnes | 87.480 tonnes |
| Operations | 53.940 tonnes | 67.36 tonnes |
| Litter Bin collections | 27.940 tonnes | 32.160 tonnes |
| Total | 159.800 tonnes | 187 tonnes |

3. Continue to actively enforce litter pollution and waste management legislation, bye laws and standards

Litter enforcement at ATMs

Arrangements have been made to visit and monitor 10 locations.  The 6 litter Warden have 2 sites each to visit, one attached to a bank and another not attached to a bank.   A report will be compiled as a result of this exercise.

| Enforcement of Litter Laws - National indicators | April 2011 |
| --- | --- |
| Number of on -the - spot fines issued | 92 |
| Number of on-the-spot fines paid | 40 |
| Number of notices issued (under Sec9,15,16,17 & 20 of Litter Act 1997) | 11 |
| Total number of prosecutions taken (all prosecutions) | 2 |
| Number of prosecutions cases taken because of non payment of on-the spot fines | 2 |
| Total number of prosecutions secured (all prosecutions under the Litter Acts 1997-2003) | 2 |
| Number of prosecutions secured (relating to non-payment of on-the-spot fines | 2 |

4. Improve the litter disposal systems available to the public

- Scheduling of litter bins collection to be made available.

5. Expand the recycling opportunities within the County

- Textile tender  - award of contract being arranged.

- Bring banks - new sites being examined.

6. Continue to monitor and review road cleansing service in order to provide an improved service.

- Road sweeping  - The current contract has been extended and discussions are underway with the service provider.

7. Develop a litter management programme for designated urban areas within the County – Tallaght city, Clondalkin town centre and other designated areas

- A cleansing, grass cutting and road sweeping schedule is being made available. The Council is focusing on village areas.

- Areas where the Tidy Towns process has been successful Clondalkin, Palmerston, North Clondalkin, Griffeen Glen and Rathfarnham have a proactive community, business and school approach to areas. The Council is actively working with groups in these areas.

8. Prepare litter management, education and awareness programmes that promote community and business involvement, community identity and responsibility, personal responsibility, youth activity etc.

- Green schools programme ongoing

- Tidy Towns information programme ongoing.

- Participation in Anti gum Litter initiative, National Launch was on 2nd May and regional launch is on the 17th May with the Mayor of South Dublin County in attendance. Students from Old Bawn Community School took part and undertook a gum litter survey.

- Eco-Week held from 23rd – 28th April approximate attendance at week of events, 3341. Events were held in school, libraries and parks for all sectors

9. Encourage active participation in Anti Litter Campaigns

- Community clean ups guidelines produced and included in Social Credits System – 177 clean-ups arranged to end of May

- 134 applicants have applied by post and online to the National Spring Clean from South County Dublin.

- Tidy towns programme ongoing

10. Develop a communications programme to promote a litter free County – including the promotion of the use of www.southdublin.ie and www.dublinwaste.ie

·         Anti litter communication programme using social media and technology for Summer period.

11. Optimise the application of available technology in the enforcement and prevention of litter

·         www.fixyourstreet.ie , CCTV, customer contact system and spatial mapping use and promotion ongoing.

·         Spatial data information on environmental services being made available.

12. Utilise systematic data analysis systems to monitor and plan Litter management and decision making

- Use of mobile data capture systems continues to be used in decision making.

13. Continue to research and implement best practice models

·         Ongoing discussion with other Local Authorities and public bodies to research and develop best practice models.

14. Ensure the provision of a litter management plan for all major events

·         Litter management is included in licence agreements.”

Following contributions from Councillors J. Lahart, A.M. Dermody and P. Cosgrave Ms Ni Dhomhnaill and Ms D. Lakes, Senior Executive Engineer responded to queries raised and the report was NOTED.

R/351/12 NEW WORKS

HEADED ITEM (21): 							Item ID: 31955

It was NOTED that there was no business under this heading.

R/352/12 CORRESPONDENCE

CORRESPONDENCE (10): 						Item ID: 31956

It was NOTED that there was no business under this heading.

R/353/12 CATHAOIRLEACH’S BUSINESS

MOTION (17): 								Item ID: 31957

It was NOTED that there was no business under this heading.

R/354/12 RATHFARNHAM AND DISTRICT TIDY TOWNS COMMITTEE

MOTION (18): 								Item ID: 32131

It was proposed by Councillor J. Lahart, seconded by Councillor P. Cosgrave:-

"That this Committee supports a deputation meeting to be held between the Rathfarnham and District Tidy Towns Committee and officials from the Parks, Community, Environment and Roads Department of the Council and that this be facilitated as soon as is practicable."

The following report by the Manager was READ:

“If the Committee approves this motion a deputation meeting will be arranged.”

The motion was APPROVED.

R/355/12 INCREASE OF GRAFFITI

MOTION (19): 								Item ID: 32133

It was proposed by Councillor J. Lahart, seconded by Councillor P. Cosgrave:-

"That the Manager brings a headed item to this Committee regarding the increase of graffiti in the area and draws up a priority list of areas to be tackled immediately."

The following report by the Manager was READ and NOTED:

“The following is a list of areas where graffiti has been reported in the Rathfarnham area.  These areas have been listed for attention by the Council's graffiti crew or Probation Service crew where appropriate.  Those locations where the graffiti is on private property are being dealt with by the litter warden in accordance with the Litter Pollution Act.  The litter warden for the area and the graffiti crew supervisor have been asked to survey the area and report any additional incidents of graffiti which are not on the list below.

| Location | Date Reported |
| --- | --- |
| Graffiti at Ely Monument, Dodder Road Junction | 26-Jan-12 |
| 1 Orwell Park Heights, Templeogue Offensive graffiti on the wall at this property. | 30-Apr-12 |
| Graffiti at the retail units adjacent to the Laurels Pub, Whitehall Rd West, Dublin 12. | 03-May-12 |
| 184 Butterfield Avenue, Graffiti on front wall of the house. | 18-May-12 |
| Graffiti on the Red Brick walls on the walkway between Orlagh Grove & Orlagh Wood in Knocklyon and Knocklyon Road | 21-May-12 |
| Graffiti on the telephone exchange box at the Rathfarnham end of Lower Dodder Road, next to the wall running along the Dodder River, at the end with the dentist and doctors surgery | 28-May-12 |

The following is a list of locations in the Rathfarnham area where the Council has removed graffiti earlier in the year.

| Location | Completion Date |
| --- | --- |
| Graffiti on wall on Prospect Heath. | 16-Apr-12 |
| Graffiti on lane/bridge between Glenbrook Park & Willbrook Road | 12-Mar-12 |
| Rathfarnham Castle Graffiti on walls all up along sent to Probation Services | 16-Apr-12 |
| Graffiti on the walls at the entrance to Longwood Park and Aranleigh. | 10-Jan-12 |
| Graffiti on the walls on Wellington Lane. | 19-Jan-12 |
| Graffiti on the wall at the halting site in Stocking Avenue, also on the Granite stone with the address on. | 05-Mar-12 |
| Graffiti on Stocking Lane Cycle path | 05-Mar-12 |
| Graffiti on the Allenton Road, also offensive graffiti on the stone of Ely Manor. | 05-Mar-12 |
| Graffiti on Ely Arch, Dodder Park Road | 29-Feb-12 |
| Graffiti throughout Scholarstown Park along all the inside walls. | 08-May-12 |
| Graffiti on power box on right entering the Glen, Boden Park and continuous graffiti on wall facing Ballyboden Way. | 21-May-12 |
| Graffiti on wall at Ballyboden Road. | 14-Mar-12 |
| Graffiti at a laneway/walkway at the side of 160 Ballyroan Road. This walkway leads to Ballyroan Crescent. | 03-May-12 |
| Graffiti at the Old Entrance Gate to Rathfarnham Castle located on the Lower Dodder Road. | 30-Apr-12 |
| Graffiti on Red brick wall outside 143 Woodfield Est, Scholarstown. | 25-Apr-12 |
| Graffiti on the wall as you come off Knocklyon Road onto Templeroan Road. | 24-Apr-12 |
| Graffiti at Templeroan, by Ballyboden Way behind bushes on the footpath. | 02-May-12 |
| Graffiti on litter bins, adjacent to Rosemount Shopping Centre on the top of Marian Road. | 25-Apr-12 |
| Offensive graffiti on the pedestrian walkway at the top of Ballyroan Crescent. | 14-May-12 |
| Graffiti at Knockfield Manor | 24-May-12 |
| Graffiti on garage at side of 118 Butterfield Avenue | 30-May-12 |

The meeting concluded at 5.30pm.

Siniú  ________________              Dáta ________________

An Cathaoirleach