Meeting of the Rathfarnham Area Committee - 09/10/12

Item No.  H-I (22) - Taking in Charge Listing - Roads and Services

No. of Houses	Estate	Locatio	Developer

Works Outstanding

D	ESTATES WHERE TAKING IN CHARGE WORKS ARE STILL OUTSTANDING

70	Airpark  - Stocking Lane	Rathfarnham	Glan

Develeopments

Management Company in place for open

space 	and certain other common

areas. Developer has carried out open space,

traffic calming and public lighting to taking

in charge standard.

Taking in charge package being

prepared by developer at present in

relation to roads and underground services

with manholes report and as constructed

drawings the remaining item.

The Council has also advised developer in

writing that the existing permission

provides for a pedestrian link between the

adjacent development and Airpark and the

development cannot be taken in charge

without completion of this element too.

260	Stocking Wood	Rathfarnham	Deane Homes

Mixed Residential development

construction ongoing, no taking in charge

request yet received and security in

place. Parent planning permission is for

10 years and does not expire until Sept

2015, revised permissions do not expire

until 2019. Receiver appointed Jan 2012

only for part of the development. SDCC

met receivers agent in relation to the

Stocking Wood part of the development

at end of May 2012 and have advised

receiver through the summer as to the

technical requirements to initiate the taking

in charge process.The receiver has

indicated intent to offer parts for taking in

charge and advised that taking in charge

package being prepared.  Receiver

instructed that 	not all security will be

released as the security is for the full

development and not only the part in

receivers control and none to be released until

publicly accessible services are completed

to taking in charge standard. A taking in

charge package is awaited but using security

nor enforcement are possible to complete

services to taking in charge standard while

permissions are live.

Building compound is outside receivers control.

No. of Houses	Estate	Locatio	Developer

Works Outstanding

f1	ESTATES SUBJECT TO LEGAL DIFFICULTIES:

18	Edenbrook Manor	Rathfarnham	Clayworth

Ongoing civil dispute between developer

and residents regarding control of open

space and reimbursement for works to open

space which were allegedly carried out by

the developers Management Company.

Access to development is through private

estate which prevents taking in charge.

G	ESTATES UNDER CONSTRUCTION:

182	Dalriada Estate	Ballycullen	Ellier

Development

Mixed Residential Development  for 182 	Ltd

units granted by An Bord Pleanala.

Extension of duration granted to Feb 2013

and bond in place. Management Agreement

submitted. No taking in charge request

from developer. Premature for taking in

charge, only approximately 60 of 182

permitted units are occupied.