Schedule of Part 8s from 2004 to date

| ROADS PART 8 REPORTS | APPROVED DATE | STATUS | TIMEFRAME |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| St. Johns, Clondalking Traffic Calming Scheme | 12/01/2004 | Completed 2004 |  |  |  |  |
| Daletree/Parklands Traffic Calming Scheme | 09/02/2004 | Completed 2004 |  |  |  |  |
| Kilnamanagh/Kingswood Traffic Calming | 09/02/2004 | Completed 2004 |  |  |  |  |
| Mayberry Road Cycle Track | 09/02/2004 | Awaiting funding from NTA |  |  |  |  |
| Monastery Road Temporary Bridge | 09/02/2004 | Completed 2004 |  |  |  |  |
| Ballycullen Avenue & Drive Traffic Calming | 10/05/2004 | Completed 2005 |  |  |  |  |
| Cherrywood Oldchurch Traffic Calming | 10/05/2004 | Completed 2005 |  |  |  |  |
| Ballymount Interchange outbound Slip Road | 12/07/2004 | Completed 2008 |  |  |  |  |
| Monastery Gate Yellow Meadows Traffic Calming | 12/07/2004 | Completed 2005 |  |  |  |  |
| Naas Road QBC | 12/07/2004 | Completed 2005 |  |  |  |  |
| Ardmore/Brookview/Rossfield/Fettercairn Traffic Calming | 11/10/2004 | Completed 2005 |  |  |  |  |
| Grange Castle Parkway QBC | 11/10/2004 | Completed 2005 |  |  |  |  |
| Lock Road Newcastle widening Scheme | 11/10/2004 | Completed 2005 |  |  |  |  |
| Springfield, Tallaght Traffic Calming | 11/10/2004 | Completed 2005 |  |  |  |  |
| Oldbawn Traffic Calming Scheme. | 08/11/2004 | Completed 2006 |  |  |  |  |
| Johnstown Road, Rathcoole Traffic Calming | 13/12/2004 | Completed 2005 |  |  |  |  |
| Ballinascorney Lane Junction Improvement | 14/03/2005 | Completed 2007 |  |  |  |  |
| Haydens Lane Road Widening Scheme | 14/03/2005 | Completed 2008 |  |  |  |  |
| Nangor Road Improvement Scheme | 14/03/2005 | Funding to be identified |  |  |  |  |
| Newcastle Road Bus Priority Measures | 14/03/2005 | Completed 2008 |  |  |  |  |
| Arthur Griffith Park/Cannonbrook/Esker Drive etc. Traffic Calming Scheme | 11/07/2005 | Completed 2006 |  |  |  |  |
| Butterfield Traffic Calming Scheme | 11/07/2005 | Completed 2006 |  |  |  |  |
| Elmbrook Avenue/Esker Lane/Willsbrook Road – Traffic Calming Scheme | 11/07/2005 | Completed 2006 |  |  |  |  |
| Knocklyon Road Realignment | 10/10/2005 | Funding to be identified |  |  |  |  |
| Rathfarnham Village Improvement Scheme | 11/10/2005 | Completed 2006 |  |  |  |  |
| Alpine Rise/Belgard Heights Traffice Calming | 14/11/2005 | Completed 2007 |  |  |  |  |
| Greenhills/Ballymount Reconfiguration | 13/02/2006 | Funding to be identified |  |  |  |  |
| Robinhood - Ballymount Reconfiguration | 13/02/2006 | Funding to be identified |  |  |  |  |
| Limekiln Road Extension | 13/03/2006 | Funding to be identified |  |  |  |  |
| Tymon North. Tallaght Traffic Calming | 13/03/2006 | Completed 2007 |  |  |  |  |
| Embankment Road Extension, Citywest to Belgard | 08/05/2006 | Completed 2012 |  |  |  |  |
| Greenhills Road Re-Alignment at Parkview | 08/05/2006 | Funding to be identified |  |  |  |  |
| Allenton/Oldcourt Traffic Calming Scheme | 10/07/2006 | Completed 2008 |  |  |  |  |
| Beechfield/Cherryfield Traffic Calming | 10/07/2006 | Completed 2007 |  |  |  |  |
| Knockmitten Lane Improvement Scheme | 10/07/2006 | Completed 2009 |  |  |  |  |
| Proposed Rathcoole/Saggart Distributor Road | 10/07/2006 | Funding to be identified |  |  |  |  |
| Rowlagh, Clondalkin Traffic Calming | 13/11/2006 | Completed 2007 |  |  |  |  |
| Junction Improvement of Ballymaice Lane with Ballinascorney Road | 11/12/2006 | Funding to be identified |  |  |  |  |
| Aylmer Road to Peamount Road, Newcastle | 12/02/2007 | Funding to be identified |  |  |  |  |
| Earlsfort Traffic Calming | 12/02/2007 | Completed 2007 |  |  |  |  |
| Firhouse Road QBC Phase 2 | 11/06/2007 | Completed 2008 |  |  |  |  |
| Greenroute QBC | 09/07/2007 | Completed 2008 |  |  |  |  |
| Rowlagh Village Improvement Scheme | 09/07/2007 | Completed 2009 |  |  |  |  |
| Greenhills Road QBC | 12/11/2007 | Funding to be identified |  |  |  |  |
| Templeogue Car Park Phase 2. | 10/12/2007 | Funding to be identified |  |  |  |  |
| Firhouse/Ballycullen QBC | 10/03/2008 | Completed 2011 |  |  |  |  |
| Embankment Road QBC | 09/06/2008 | Completed 2012 |  |  |  |  |
| South Clondalkin QBC Extension | 14/07/2008 | Deferred due to withdrawal of funding from DTO |  |  |  |  |
| Baldonnell Rd Improvement Scheme & Access Rd to Proposed Milltown Bus Park | 08/12/2008 | Funding to be identified |  |  |  |  |
| Aylesbury/Cushlawn Traffic Calming Measures. | 09/02/2009 | Funding to be identified |  |  |  |  |
| Stocking Lane – Proposed Footpath and Cycletrack Upgrade | 09/11/2009 | Completed 2012 |  |  |  |  |
| Whitechurch Road - Proposed Traffic Calming Scheme | 09/11/2009 | Work underway |  |  |  |  |
| Dangan/Shelton Traffic Calming | 11/01/2010 | Funding to be identified |  |  |  |  |
| Report On N81 QBC Enhancements | 10/05/2010 | Scheme deferred due to lack of funding |  |  |  |  |
| Salt Barn in Palmerston | 13/09/2010 | Completed 2011 |  |  |  |  |
| Rathfarnham QBC Enhancements | 12/03/2011 | Funding to be identified |  |  |  |  |
| Adamstown Road Improvement (R120) | Going to Dec12 C.C. |  |  |  |  |  |
| Wellington Lane - Whitehall Road Cycle Track Scheme | Going to Dec12 C.C. |  |  |  |  |  |
| WATER SERVICES PART 8 REPORTS | APPROVED DATE | STATUS | TIMEFRAME |  |  |  |
| Tobermaclugg Stream Upgrade | 8th September 2008 | Completed August 2009 |  |  |  |  |
| Lucan Spa Pumping Station | 2009 | Completed 2011 |  |  |  |  |
| Quarryvale Pumping Station | 2012 | Work not started |  |  |  |  |
| ENVIRONMENTAL SERVICES | APPROVED DATE | STATUS | TIMEFRAME |  |  |  |
| Clondalkin Park All weather pitches | 10th January 2005 | Completed |  |  |  |  |
| Lucan Skate Park, Griffeen Valley Park | 9th May 2005 | Completed |  |  |  |  |
| Riverside walkway along Owendoher River from Edmondstown - Rathfarnham | 11th July 2005 | On hold pending identification of funding | No expiry date |  |  |  |
| Improvement Works Griffeen Valley Park | 10th October 2005 | Completed |  |  |  |  |
| Tymon Park Sports Pavilion | 10th April 2006 | Tender process completed Contractor to be appt Dec 20l2 | Spring 20l3 |  |  |  |
| Upgrade of Hockey Pitch at Esker Park, Griffeen Valley, Lucan | 12th June 2006 | Completed |  |  |  |  |
| Construction of all-weather pitch facility Deansrath Community College, Clondalkin | 10th July 2006 | Completed |  |  |  |  |
| Griffeen Valley Park - Grange, Hayden's Lane | 10th July 2006 | On hold pending identification available funding |  |  |  |  |
| Redesign of extension to Grange Castle Golf Course | 11th December 2006 | On hold pending identification available funding |  |  |  |  |
| Children’s Playground at Rathfarnham Castle Park | 10th September 2007 | Completed |  |  |  |  |
| Children’s Playground at Sean Walsh Park, Tallaght | 10th December 2007 | Completed |  |  |  |  |
| Clondalkin Park Athletic Track | 10th December 2007 | On hold pending identification of available funding | 1 - 2 years |  |  |  |
| Upgrade of visitor car park at St. John’s Road entrance Corkagh Park | 10th December 2007 | Completed |  |  |  |  |
| New changing room facilities and associated car parking, Dodder Valley Park | 14th July 2008 | Tender stage | Summer 20l3 |  |  |  |
| Cycle Race Track, Corkagh Park, Clondalkin | 14th June 2010 | Completed |  |  |  |  |
| Walking & Cycling route Kiltipper Park | 14th June 2010 | Completed |  |  |  |  |
| Access Road to rear 17 – 23 Doddsborough Cottages Lucan | 8th November 2010 | SDCC facilitated Part Vlll pp local residents who were to fund and construct the access road. |  |  |  |  |
| Children’s playground and Woodland Adventure Trail, Tymon Park | 11th July 2011 | On hold pending identification of funding |  |  |  |  |
| Esker Park Depot Grange | 12th September 2011 | Design stage | 2 years |  |  |  |
| Skatepark Clondalkin | 10th September 2012 | Tender stage | 1 year |  |  |  |
| Friarstown Allotments | 24th September 2012 | Tender stage | 1 – 2 years |  |  |  |
| HOUSING & COMMUNITY | APPROVED DATE | STATUS | TIMEFRAME |  |  |  |
| Infill Housing Scheme (23 units) together with Credit Union & community facility at Rowlagh, Clondalkin | 04-Dec-00 | Cancelled due to non-availability of site |  |  |  |  |
| Balgaddy D (65 units) social housing scheme | 12-Nov-01 | Cancelled due to non-availability of funding |  |  |  |  |
| Balgaddy F (114 units) affordable housing scheme | 12-Nov-01 | Cancelled due to non-availability of funding |  |  |  |  |
| Lealand Infill Housing Scheme (13 units), Clondalkin | 29-Jun-05 | Cancelled due to site conditions encountered and non-availability of funding |  |  |  |  |
| Infill housing project (9 units) and commercial units at Brookview Road and Rossfield Avenue, Tallaght | 10-Jul-06 | Postponed due to title issues and funding availability |  |  |  |  |
| Infill housing project (89 units and community facilities) at, Tallaght | 10-Jul-06 | Cancelled due to non-availability of funding |  |  |  |  |
| 160 social and affordable units at Fortunestown Lane to the west of Sundale Estate and to the south of Ard Mor Estate and Brookfield Community College, Tallaght | 10-Jul-06 | Cancelled due to non-availability of funding |  |  |  |  |
| Housing development (100 units) at Stocking Lane, Ballycullen | 11-Jun-07 | Cancelled due to non-availability of funding |  |  |  |  |
| Deerpark Infill Housing Scheme (8 units), Tallaght | 09-Jul-07 | DOECLG Approval received | Tenders being prepared to start work on site in 2013 |  |  |  |
| Balgaddy Park & Playground (Meile and Ri & Tor an Ri | 13th September 2010 | Completed in 2012 |  |  |  |  |
| Ballycragh /Ballycullen Park Community Centre | 13th September 2010 | Work on construction has started | Due for completion in 2nd Quarter 2013 |  |  |  |
| Valhalla – Clanmill – Housing | 13th September 2010 | Work has started | Construction due to be completed early 2013 |  |  |  |
| LYNCHS PARK | 14th March 2005 | Works Completed | Site opened 8th December, 2008 |  |  |  |
| Stocking Hill | 13th December 2004 | Works Completed | Site opened 23rd February, 2009 |  |  |  |
| COLDCUT | 11th July 2008 | Works Completed | Site opened 20th September, 2010 |  |  |  |
| TURNPIKE | 9th March 2009 | Works completed | Site opened 24th November 2011. |  |  |  |
| TAY LANE | 9th January 2006 | Works Completed | Site opened 2009 |  |  |  |
| NEWCASTLE LYONS | 10th April 2007 | Works on hold |  |  |  |  |
| FONTHILL ROAD | 11th July 2005 | Works under Part V agreement suspended pending discussions with Developer. |  |  |  |  |
| HOUSE 6 CHERRYFIELD Way | 12th December 2012 | Works Started | Expected completion December, 2012 |  |  |  |
| Mcuillim, Fortunestown | September 2010 | Nearing completion |  |  |  |  |
| Taylor’s Lane | December 2007 | Works Completed |  |  |  |  |
| Stocking Lane, Ballycullen | June 2007 | Cancelled due to lack of funding |  |  |  |  |
| Lock Road | June 2007 | Withdrawn, project on hold |  |  |  |  |
| Old Church Avenue | January 2007 | Works Completed |  |  |  |  |
| Castletymon | July 2006 | Works Completed |  |  |  |  |
| Harelawn Park/Grove | July 2006 | Works Completed |  |  |  |  |
| Fettercairn Road | July 2006 | Works Completed |  |  |  |  |
| Airlie Heights | July 2006 | Works Completed |  |  |  |  |
| Whitechurch | July 2006 | Works Completed |  |  |  |  |
| Coldcut Road | May 2006 | Works Completed |  |  |  |  |
| Castle Park, Tallaght | April 2005 | Did not proceed |  |  |  |  |
| Cushlawn Park, Phase 3 | May 2005 | Works Completed |  |  |  |  |
| Lindisfarne | May 2005 | Works Completed |  |  |  |  |
| Kiltalown Park | July 2005 | Nearing completion |  |  |  |  |
| Community facility, Avonbeg Gardens | July 2005 | Works Completed |  |  |  |  |
| Fortunestown | July 2005 | Works Completed |  |  |  |  |
| Stocking Lane, Ballyboden | December 2004 | Works Completed |  |  |  |  |
| Daletree Road, Ballycragh | September 2005 | Works Completed |  |  |  |  |
| Ballycragh Community Centre | January 2009 | Works Started | 2nd quarter 2013 |  |  |  |
| Rowlagh Community Centre | October 2010 | Works Completed |  |  |  |  |
| Neilstown Boxing Club | October 2008 | Works completed |  |  |  |  |
| GRANGE CASTLE | APPROVED DATE | STATUS | TIMEFRAME |  |  |  |
| Provision of Bus Terminus & extension to Roads & Services within Grange Castle Business Park | 10th October 2005 | Completed. |  |  |  |  |
| Supply and Installation of CCTV Cameras and Associated Equipment within Grange Castle Business Park. | 12th March 2007 | Completed |  |  |  |  |
| Provision of Access Road & Services to Council owned lands at Clutterland off the Lucan-Newcastle Rd | 8th October 2007 | Depending of Funding. |  |  |  |  |
| Provision of Green Pedestrian and Cycle Route along the Grand Canal from Brownstown to Inchicore Inc 110Kv Ducting | 12th November 2007 | Completed. |  |  |  |  |
| Proposed Baldonnell Road Improvement Scheme & Access Road to Proposed Milltown Business & Technology | 8th December 2008 | Depending on Funding. |  |  |  |  |
| NANGOR ROAD - CONSTRUCTION OF NEW ACCESS ROAD SCHEME, CLONDALKIN, DUBLIN 22 | 11th July 2011 | Not being proceeded with. |  |  |  |  |
| PLANNING & DEVELOPMENT | APPROVED DATE | STATUS | TIMEFRAME |  |  |  |
| Remodelling of Two plazas and linking footpaths – Tallaght Village - 19/7/2004 Works completed | 11th July 2005 | completed |  |  |  |  |
| Plaza at Civic Offices, Clondalkin Village- 19/7/2004 Works completed | Sept. 2004 | completed |  |  |  |  |
| Completion of Tallaght Stadium 18/7/2005 Works completed | 12th December 2005 | completed |  |  |  |  |
| Tallaght ZIP Project 12/9/2005 Works completed | 12th December 2005 | completed |  |  |  |  |
| Construction of single house on site adj 1 Saint Patrick’s Road and construction of wall and wall and railing between Michael Collins Estate and St Patrick’s Estate | 8th May 2006 | completed |  |  |  |  |
| Retail Unit F, Tallaght Cross- install two mezzanine floors , lift & stairs and ancillary work (Big Picture) | 12th November 2007 | completed |  |  |  |  |
| Material alteration & extension of Nos 1, & 2 Main St- offices of TWS | 8th February 2010 | completed |  |  |  |  |
| Grange Castle Over-bridge and pathway extension to Adamstown | 2009 | Works completed |  |  |  |  |
| Grange Road Permeability Link | November 2012 |  | Commencing 2013 |  |  |  |
| Esker Permeability Link | Report to this meeting |  | Commencing 2013 | Report to this meeting |  | Commencing 2013 |
| Tallaght/Ballyboden Cycle Link | Report to this meeting |  | Commencing 2013 |  |  |  |

Schedule of CPOs – 2004 to date

|  | NON-NATIONAL CPO’S from 2004 |  |  |  |
| --- | --- | --- | --- | --- |
|  | Scheme | Date of CPO | Status | Timeframe |
| CA 298 | SDCC CPO (Green Route Realignment-Ballyboden Road to Grange Road) Order 2004 | 29th April 2004 | Completed |  |
| CA 299 | SDCC CPO (Firhouse Road Improvement Scheme-Old Bawn Road to Scoil Carmel) Order 2004 | 28th September 2004 | Completed |  |
| CA 303 | SDCC CPO (Outer Ring Road – Adamstown Roundabout to N4) Order 2003 | 8th July 2004 | Completed |  |
| CA 305 | SDCC CPO (Footpath/Road improvement at Whitehall road West) Order 2004 | Apr-04 | Completed |  |
| CA 306 | SDCC CPO (Finnstown) Order 2004 | 18th October 2004 | Completed |  |
| CA 307 | SDCC CPO (Nangor Road Improvement Scheme) Order 2006 | 30th March 2006 | Completed |  |
| CA 310 | SDCC CPO (Ninth Lock Road – Nangor Road) Order 2006 | 18th August 2006 | Completed |  |
| CA 311 | SDCC CPO (Knocklyon Road) Order 2006 | 4th December 2006 | Not Completed | Depending on availability of funding for construction |
| CA 312 | SDCC CPO (Robinhood Road – Ballymount Road Reconfiguration) Order 2006 | 23rd August 2006 | Not Completed | Depending on availability of funding for construction |
| CA 315 | SDCC CPO (Rathcoole Distributor Road – Phase 1) Order 2007 | 13th March 2007 | Not Completed | Depending on availability of funding for construction |
| CA 316 | SDCC CPO (Greenhills Road – Calmount Road Reconfiguration) Order 2007 | 26th July 2007 | Not Completed | Depending on availability of funding for construction |
|  | NATIONAL CPO’S 2004 – TO DATE |  |  |  |
|  | SCHEME | DATE OF CPO | STATUS | TIMEFRAME |
| MS8 | M50 Motorway Upgrade Scheme Order 2004 | 22nd Sept 2004 | Completed |  |
| N4 | N4 Lucan By Pass Upgrade Order 2004 | 21st March 2005 | Completed |  |