COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF CLONDALKIN AREA COMMITTEE

WEDNESDAY, December 19, 2012

HEADED ITEM NO. H-1(2)

2013 Arboricultural Works Programme

The Arboricultural Programme for 2012 is currently being completed.  The programme for 2013 will commence in January 2013 and will be undertaken in two phases:

·        January 2013 to March 2013

·        November 2013 to December 2013

The Programme will again be focussed on tree maintenance works, in order to make best use of the available resources. As the focus of the programme is primarily on tree pruning and removals, new planting is only being considered in a very limited number of circumstances, e.g. National Tree Week 2012.  Tree maintenance works include:

·        Tree pruning

·        Tree removal

·        Stump removal

·        Hedge cutting

·        Shrubbery maintenance

In relation to trees, priority will be given to trees in the following categories:

- Dead and damaged trees.

- Trees in very close proximity to public lighting columns (less than 1.8m).

- Trees associated with lifting footpaths.

- Trees in conflict with overhead utility cables

Aside from these categories, works will be carried out to trees only where they are considered to be consistent with good arboricultural practice. Examples of this would be crown lifting (removal of lower branches), crown thinning (reducing the weight of large trees), pruning to deal with weak branch junctions, pruning to improve the shape of the tree and removal of suckers.

In order to optimise available resources and having regard to the Health & Safety and Traffic Management procedures that must be put in place, it is again intended to deal with trees primarily on an estate by estate basis rather than on an individual request basis. Individual trees will generally only be dealt with if deemed to be a priority category or for some other exceptional reason.

Tree works are generally confined to the dormant season (winter months when the trees have shed their leaves). While the majority of tree works will take place during this period, it should be noted that other programmes may impact on the Arboricultural Works Programme as a result of staff and machinery being re-deployed to deal with works such as:

·    The Christmas Tree Recycling Programme, which will operate from 5th - 18th January 2013.

·    Clean up and removal of bonfire material from public parks and open spaces during and after Halloween.

·    Grass cutting operations where extended mild weather conditions encourages grass growth over the winter period.

The programme may also be disrupted as a result of severe weather events, such as flooding or snow, where it becomes necessary to re-deploy staff away from normal work programmes to provide a priority response.

The following table illustrates the proposed work and is divided into

- Estate work

- Individual work

- Tree Removals

- Tree Planting

Estate Works 2013

| ESTATE | EXTENT OF WORK |
| --- | --- |
| Beechwood Lawns | Pruning of trees in estate (subject to ESB switch outs) |
| Castle Park | Pruning of trees in estate(subject to ESB switch outs) |
| Monastery Park & Rise | Pruning/Removal of trees in estate |
| Oakwood Grove | Pruning/Removal of trees in estate |
| Oatfield Estate | Crown raising whole estate |
| Greenpark- Pinewoods | Pruning of trees in estate |
| St. John’s Wood West | Pruning of trees in estate |
| Wheatfield Estate | Crown raising whole estate |
| Greenpark - Willow Avenue & Drive | Pruning of trees in estate |
| Floraville Estate | Pruning of trees in estate |

Individual Tree works 2013

| ESTATE | TREE LOCATION |
| --- | --- |
| Alpine Heights | 99 Alpine Heights |
| Alpine Heights | 27 Alpine Heights |
| Ashpark Road | House 20 |
| Ashwood Lawns | House 5, 13, 10. |
| Ashwood Park | House 5 |
| Ashwood Road | House 32 |
| Beechwood Lawns | 6 Beechwood Lawns at the back of 6 Rathcoole Park |
| Beechwood Lawns | 39/40 Beechwood Lawns |
| Castle Park Estate | 11 Castle Close |
| Castle Park Estate | Road Side verges Castle Drive |
| Castle Park Estate | At the end of Castle Park |
| Castle Park Estate | 1 Castle Drive |
| Castle Park Estate | 63 Castle Park |
| Castle Park Estate | Outside hses 9 & 11 |
| Castleview | 6/8 Castleview Road |
| Cherrywood Estate | 127 Cherrywood Grove |
| Cherrywood Estate | To the back & side of 165 Cherrywood Drive |
| Cherrywood Estate | 26 Cherrywood Avenue |
| Cherrywood Estate | 76 Cherrywood Grove |
| Collinstown Grove | House 23, |
| Coolamber Estate | 32 Coolamber Drive |
| Coolamber Estate | 60 Coolamber Drive |
| Coolamber Estate | 26 Coolamber Road |
| Deansrath Avenue | House 50 |
| Dunawley Drive | House 10 |
| Dunawley Estate | Hedge |
| Floraville Estate | 40 Floraville Avenue |
| Floraville Estate | 2nd light on left in Floraville (5 Floraville Avenue) |
| Floraville Estate | Trees at open space at entrance to Floraville Estate |
| Floraville Estate | Outside Houses 2, 4 & 6 trees overgrown |
| Floraville Estate | At the back & grass verge of 67 Floraville Ave |
| Fonthill Road | Hedge |
| Forest Hills | 68 Forest Hills |
| Forest Hills | Pruning of trees on open space.68 Forest Hills |
| Foxdene | hedge |
| Grangeview Estate | hedge |
| Greenpark | 11 Willow Drive Clondalkin |
| Greenpark | 1-18 Willow Drive |
| Greenpark | 5 Willow Drive |
| Greenpark | Tree to side of 50 Willow Avenue |
| Greenpark | 7 Willow Avenue |
| Greenpark | 6/8 Willow Grove |
| Greenpark | 10 Willow Grove |
| Greenpark | 12 Park View Lawns |
| Greenpark | 14 Oak Downs |
| Greenpark | Willow Avenue |
| Greenpark | 16 Willow Grove |
| Greenpark | 17 Willow Grove |
| Greenpark | 20 Willow Grove |
| Greenpark | 24 Willow Avenue |
| Greenpark | 26 Willow Avenue |
| Greenpark | 28 Willow Ave |
| Greenpark | 29 Willow Drive |
| Greenpark | 4 x Trees on side of 55 Willow Avenue into Willow Drive |
| Greenpark | 9 Oakdowns |
| Greenpark | 11 Oak Way |
| Greenpark | 6 Willow Avenue |
| Greenpark | 22 Willow Court |
| James Connolly Estate | Hedge |
| Kilcarberry Estate | Open space to side of 2 Kilcarberry Avenue |
| Kilmahuddrick Avenue | House 18 |
| Kingswood Heights | Across road from 18 Forest Green |
| Knockmeenagh Road | 15 Knockmeenagh Road |
| Laurel Park | 58 Laurel Park |
| Lealand Avenue | House 51 |
| Lealand Gardens | House 4 |
| Michael Collins Estate | hedge |
| Monastery Estate | 3 Monastery Rise |
| Monastery Estate | 70 Monastery Gate Avenue |
| Monastery Estate | 1, 10,11,12 Monastery Rise |
| Monastery Estate | 36 Monastery Drive |
| Monastery Estate | 43 Monastery Drive |
| Monastery Estate | 45 Monastery Rise |
| Monastery Road | to side of 100 Monastery Road |
| New Road | 25 New Road |
| Newlands Road/Drive | Pedestrian Footpaths, Newlands Road/Drive |
| Oakwood Grove | 58 Oakwood Grove |
| Old Nangor Road | Community Centre |
| Orchard Lane | Orchard Lane |
| Orchard Road | 13 Orchard Road |
| Pinewood Estate | 59 Pinewoods Green Park |
| Pinewood Estate | 47 Pinewood Green |
| Pinewood Estate | 82 Pinewoods Green Park |
| Pinewood est. | Pinewood est. |
| Pinewoods Estate | 79 Pinewoods |
| Quarryvale park | Hedge |
| R136 | Hedge |
| Rathcoole | Trees on Fitzmaurice Road -prune |
| Rathlawns, Rathcoole | 15 Rathlawns Estate |
| Riversdale Estate | 29 Riversdale Green |
| Riversdale Estate | 41 Riversdale Green |
| Riversdale Estate | beside 2 Riversdale Grove, |
| Riversdale Estate | 21 Riversdale Park, |
| Shancastle Avenue | Pruning 20 trees |
| St Ronans Drive | House 27,51 |
| St Ronans Park | House 26 |
| St. Bridget's Estate | 60 St Bridget’s Park |
| St. Bridget's Estate | 5 Saint Brigid’s Drive |
| St. Bridget's Estate | 1/2 Saint Bridget’s Park |
| St. Bridget's Road | 13 Saint Bridget’s Road |
| St. John's Estate | 13 St Johns Park West, |
| St. John's Estate | 132 Saint John's Wood West |
| St. John's Estate | Prune Hedge 14 St. Johns Wood |
| St. John's Estate | 51 Saint John's Park West |
| St. John's Estate | 9 St Johns Wood, Clondalkin |
| St. John's Estate | Trees and hedge at 100 St. Johns wood |
| St. John's Estate | 4 St Johns Wood |
| St. John's Estate | 73 St. John's Park East |
| St. John's Estate | 30 St Johns Wood West |
| St. John's Estate | 35 St Johns Wood West |
| St. Kilians Park | St. Kilians Park Open Space |
| St. Ronan's Crescent | 1 St. Ronan's Crescent |
| Tower Road | Tower Road outside old Schoolhouse |
| Wood Avens | Behind house 73 |

Tree Removals 2013

| ESTATE | TREE LOCATION |
| --- | --- |
| Alpine Heights | House 29, 198 |
| Deansrath Avenue | House 13 |
| Deansrath Park | House 2 |
| Monastery Estate | 32 Monastery Park |
| Moorefield Drive | House 53 |
| Palmerstown Woods | House 50 |
| Riversdale | 8/9 &12/13 Riversdale |
| St. Bridget's Estate | 2 St Bridget’s Park |

Tree Planting 2013

| Monastery Road | Replacement trees on grass margin |
| --- | --- |
| Tower Road | Replacement of dead Birch Trees |
| Tuthills Car Park | Tree planting in conjunction with property owners- subject to funds being available |