Rathfarnham Area Committee

Meeting of the Rathfarnham Area Committee - 12/02/13

Item No.  H-I (4) - Taking in Charge Listing - Roads and Services

No. of Houses	Estate	Location	Developer

Works Outstanding

C	ESTATES WHERE TAKING IN CHARGE RECOMMENDATIONS ARE BEING PREPARED:

70	Airpark  - Stocking Lane	Rathfarnham	Glan

Develeopments

Management Company in place for open space

and certain other common areas. Open space

approved as completed to standard by Parks

Dept.

Taking in charge package being prepared by

developer at present in relation to roads and

underground services with as constructed

drawings the only remaining item.

Development scheduled to be advertised for

taking in charge this month.

D	ESTATES WHERE TAKING IN CHARGE WORKS ARE OUTSTANDING

4	Abbey Close	Rathfarnham	Bluegrass

Construction

Commenced 2006, 4 houses occupied, no 	Ltd

taking in charge request. Bond in place.

Development company in receivership and

Council have outlined requirements of taking

in charge process and asked the receiver to

clarify intentions regarding taking in charge.

The Council are also investigating the scale of

non-compliance regarding services in order to

simultaneously pursue a bond claim and

enforcement action.

260	Stocking Wood	Rathfarnham	Deane Homes

Mixed Residential development. No taking in

charge request yet received and security in

place. Parent planning permission is for 10

years and does not expire until Sept 2015,

revised permissions do not expire until 2019.

Receiver appointed Jan 2012 only for part of

the development.

Receiver instructed that 	not all security

will be released as the security is for the

full development and not only that in

receivership and none to be released

until publicly accessible services are

completed to taking in 	charge standard.

A taking in charge package is awaited but using

security or enforcement are not possible to

complete services to taking in charge standard

while the permissions are live.

The receiver has advised of intention to fund

taking in charge works from recent house sales.

Requirements of taking in charge process have
been outlined to the receiver.

No. of Houses	Estate	Location	Developer

Works Outstanding

f1	ESTATES SUBJECT TO LEGAL DIFFICULTIES:

18	Edenbrook Manor	Rathfarnham	Clayworth

Ongoing civil dispute between developer and

residents regarding control of open space and

reimbursement for works to open space which

were allegedly carried out by the developers

Management Company. Access to the

development is through a private estate which

prevents taking in charge.

G	ESTATES UNDER CONSTRUCTION:

182	Dalriada Estate	Ballycullen	Ellier

Development

Mixed Residential Development for 182 units 	Ltd

granted by An Bord Pleanala.  Extension of

duration granted to Feb 2013 and a further

appliction to extend the duration for another 2

years is under consideration. The bond for the

development remains in place. Management

Agreement submitted. No taking in charge

request from developer.

Premature for taking in charge, as only

approximately one third of the units in the

development are completed and permission is

still active.