Meeting of the Tallaght Area Committee -  25/02/13

Item No.  H-I (9) - Taking in Charge Listing - Roads and Services

No. of Houses	Estate	Location	Developer

Works Outstanding

C1	ESTATES WHERE ROADS ONLY TIC - (Open Space or Drains not TIC)

655	Hunters Wood	Ballycullen	Ellier

Developments

The roads and underground services are 	Ltd.

taken in charge with the exception of open

space in Hunters Meadow. Parks and

Planning Dept have outlined works needed

to open space following meetings on site

with developer. Approximately €37k of

works are needed to bring open space to

standard and following a claim on the bond

and threatened legal action by the Council

against the bank providing the bond, AIB

this month inspected the site to verify the

Councils claim and are working with the

Parks Dept to agree settlement on works

with a joint inspection planned

498		Sundale (Phase 1 - 6)	Tallaght	Kelland Homes

Ltd.

Roads TIC on  8th March, 2004. Following

review underground services are acceptable.

Only remaining issue is submission of 2

wayleaves by developer to facilitate future

access by the Council in respect of

underground services.

D	ESTATES WHERE TAKING IN CHARGE WORKS ARE OUTSTANDING

588	Carrigmore	Fortunestown 	Devondale Ltd.

Apartments and duplexes are private and 	Lane

Under Management Company. Drainage

not to be taken in charge. Only roads,

footpaths, public lighting for taking in

charge. SDCC has clarified surface works

required, however CCTV and as

constructed drawings have not been

received which prevents establishing full

scale of works needed to services and

bond is therefore being 	retained. The

developer has not offered the estate for

taking in charge.

150		DeSelby	Tallaght	Kelland Homes

Ltd.

Meeting with Kelland in Jan 2012 identified

that the surface works are complete. As

of meeting in Sept 2012 the developer is

preparing as Built Drawings & CCTV to

facilitate next stage which is review of

underground services. The Council

awaits submission of the above.

No. of Houses	Estate	Locatio	Developer

Works Outstanding

13	Verschoyle(Culleen Dev)	Fortunestown	Culleen

Developments

Commenced 2005, part relates to 13 	Ltd

houses. Bond in place but no taking in

charge request received. Letter issued to

developer asking for updated position in

light of imminent taking in charge of

remainder of Verschoyle. While there is

currently no taking in charge request the

bondholder is in dialogue with Councils Sen

Engineer (Building Control) about

resolution as they appear eager to

terminate liabililty on the bond.

The developer and bondholder recently met

the Council on taking in charge and are to

revert with proposals.

D2	ESTATES WHERE TAKING IN CHARGE WORKS ONGOING ON FOOT OF BOND CLAIM

230	Verschoyle (Phase 1)	Tallaght	Kingscroft

Developments

Almost all works are now completed to a

taking in charge standard, with the

exception of small area of resurfacing

required. Security being retained pending

completion of this work. Previous issue of

unauthorised wall blocking access to

watermain resolved. Development likely to

be advertised for taking in charge in March

2013.

The Parks Dept have confirmed that the

open spaces are now being maintained by

the Council excluding the main open space

at the shopping centre. A deed of transfer

is outstanding in order to transfer

ownership of the open space in the

development and full security refund will

also be withheld pending finalisation of this

G	ESTATES UNDER CONSTRUCTION/CONSTRUCTION CEASED:

519	Elder Park Rise	Killinarden	Kelland

Commencement of works June 2010 on 9

show house units only completed but works

have now ceased and site has been secured.

The planning permission does not expire

until March 2013 and a permission for other

parts of the site were granted in 2011.

108	New Bancroft	Tallaght	Park

Development

Apartments. Private development partially

Completed not taking in charge request

Permission is still live. Not for

taking in charge, to be privately managed

apartment development.

Pairc An Tsioda	Silken Park	Durkan New

Homes

Development is under construction, taking

in charge premature and not offered yet for

taking in charge by developer. Bond in place.

No. of Houses	Estate	Locatio	Developer

Works Outstanding

J	ESTATES WHERE BOND IS BEING CLAIMED

491	Belgard Square West/Cookstown Way	Tallaght	Dez

Developments

Private apartment development. Council in

dialogue with receiver for developer on

completion issues to the limited areas to be

taken in charge, defects list  compiled and

claim on bond lodged. Building Control &

Architects Dept have been liasing with the

receiver on the works that were subject of

the bond claim. Receiver advised that no

compliance to enable the sale of residential

property will be issued unless bond re-

instated or works completed. The

submission of a timescale for the

completion of works is expected in March

2013.

387		Tallaght Cross	Tallaght	Keenbury

Properties Ltd.

Private apartment development. Company

in receivership, limited areas to be taken in

charge. The Council have issued a defects

list and claim on bond. The Planning Dept

met with the newly appointed receiver in

January 2013 and the receiver is assembling

CCTV and other surveys to enable the

Council to review the standard of services.

The receiver has been notified that the re-

instatment of bond or completion of works

subject of the bond claim will be needed for

the Council to issue compliance to enable

any sale of residential property to proceed.

K	PRIVATE DEVELOPMENTS(NO TIC REQUEST)

Arena Development	Whitestown 	P E Elliott

On May 19, 2011, KPMG were appointed 	Way

receivers for PE Elliott. The Council have

surveyed surface works and tests etc

required by receiver to bring the

development to standard and are currently

in negotiations with the bondholder over

achieving the completion of works.

CCTV required to fully cost works subject

of the lodged claim and costing for same

being prepared by Building Control.

161	Fortfield Estate	Terenure	Jackie Green

Construction

Mixed-type residential development.

House construction completed.  Developer

liasing with Building Control and some

public services are being offered for taking

in charge. A report is due in respect of

open space and a wayleave may be required

in respect of pumping station and public lighting

No. of Houses	Estate	Locatio	Developer

Works Outstanding

361	Marlfield	Tallaght	Durkan New

Homes

Marlfield is a mixed residential

development, mostly private and a

Management Company for the

development has established.

The developer has been advised as to the

requirements for a taking in charge request

for the development eg submission of

CCTV, technical reports etc.

The Director of Planning recently advised

the members as to the process for the

taking in charge of the estate and the

parameters regarding the nature of services

that may be taken in charge following

receipt of a representation from a resident

regarding some issues in the estate.

Pairc Na Greine	Tallaght	Avarado Ltd

45 unit apartment development,

development not completed and no units

occcupied. Receiver appointed to

developers company and in negotiations to

sell the full development. Extension of

duration permission granted and bond

currently in place. The developer/receiver

is required to complete to taking in charge

standard, a link road at rear of development

to connect with Cookstown Road and the

Council to take same in charge.