Rathfarnham Area Committee

Meeting of the Rathfarnham Area Committee - 14/05/13

Item No.  H-I (11) - Taking in Charge Listing - Roads and Services

No. of Houses	Estate	Location	Developer

Works Outstanding

C	ESTATES WHERE TAKING IN CHARGE RECOMMENDATIONS ARE BEING PREPARED:

70	Airpark  - Stocking Lane	Rathfarnham	Glan

Develeopments

Management Company in place for open space

and certain other common areas.

Taking in charge package submitted and

publicly accessible service in the development

were advertised for Taking in Charge in April

2013

D	ESTATES WHERE TAKING IN CHARGE WORKS ARE OUTSTANDING

4	Abbey Close	Rathfarnham	Bluegrass

Construction

Commenced 2006, 4 houses occupied, no 	Ltd

taking in charge request. Bond in place.

Development company in receivership and

Council have outlined requirements of taking

in charge process and asked the receiver to

clarify intentions regarding taking in charge.

Further to this letter a costed claim was sent to

the surety requesting the sum of €51k to be

made available to the Council or to submit

alternative proposals & timescales regarding

the appointment of an agreed contractor. The

claim required a response by mid-May.

260	Stocking Wood/Well	Rathfarnham	Deane Homes

Mixed Residential development. No taking in

charge request yet received and security in

place. Parent planning permission is for 10

years and does not expire until Sept 2015,

revised permissions do not expire until 2019.

Receiver appointed Jan 2012 only for part of

the development.

Receiver instructed that not all security

will be released as the security is for the

full development and not only that in

receivership and none to be released until

publicly accessible services are

completed to taking in charge standard.

A taking in

charge package is awaited but using security or

enforcement are not possible to complete

services to taking in charge standard while the

permissions are live.

The receiver has advised of intention to fund

taking in charge works from recent house sales

and has carried out some works in the estate.

The technical requirements of taking in charge

process have been outlined to the receiver.

No. of Houses	Estate	Location	Developer

Works Outstanding

f1	ESTATES SUBJECT TO LEGAL DIFFICULTIES:

18	Edenbrook Manor	Rathfarnham	Clayworth

Ongoing civil dispute between developer and

residents regarding control of open space and

reimbursement for works to open space which

were allegedly carried out by the developers

Management Company. Access to the

development is through a private estate which

prevents taking in charge.

G	ESTATES UNDER CONSTRUCTION/CONSTRUCTION CEASED:

182	Dalriada Estate	Ballycullen	Ellier

Development

Mixed Residential Development for 182 units 	Ltd

granted by An Bord Pleanala.  Further

extension of duration granted to Feb 2015.

The bond for the development remains in

place. Management Agreement submitted. No

taking in charge request from developer and

only approximately half of the units in the

development are constructed and the

permission is still active.