Meeting of the Tallaght Area Committee - 27/05/13

Item No.  H-I (10) - Taking in Charge Listing - Roads and Services

No. of Houses	Estate	Location	Developer

Works Outstanding

C	ESTATES WHERE TAKING IN CHARGE RECOMMENDATIONS ARE BEING PREPARED:

230	Verschoyle (Phase 1)	Tallaght	Kingscroft

Developments

Almost all works are now completed to a

taking in charge standard in the part of the

development constructed by Kingscroft , with

the exception of small area of resurfacing which

is ongoing. Security being retained pending

completion of this work. Previous issue of

unauthorised wall blocking access to

watermain resolved. Development has been

advertised  for taking in charge, likely to be

taken in charge at July Council meeting, if the

committee consent.

Open space completion at front of the

development being pursued seperately by Parks

Dept with Place Properties.

C1	ESTATES WHERE ROADS ONLY TIC - (Open Space or Drains not TIC)

498	Sundale (Phase 1 - 6)	Tallaght	Kelland Homes

Ltd.

Roads TIC on  8th March, 2004. Following

review underground services are acceptable.

Only remaining issue is submission of 2

wayleaves by developer to facilitate future

access by the Council in respect of

underground services.

D	ESTATES WHERE TAKING IN CHARGE WORKS ARE OUTSTANDING

588	Carrigmore	Fortunestown 	Devondale Ltd.

Apartments and duplexes are private and under 	Lane

Management Company. Drainage not to be

taken in charge. Only roads, footpaths,

public lighting for taking in charge. SDCC

has clarified surface works required, however

CCTV and as constructed drawings have not

been received which prevents establishing

full scale of works needed to services and

bond is therefore being 	retained. The

developer has not offered the estate for taking in

charge.

No. of Houses	Estate	Location	Developer

Works Outstanding

150	DeSelby	Tallaght	Kelland Homes

Ltd.

Meeting with Kelland in Jan 2012 identified

that the surface works are complete. As of

meeting in Sept 2012 the developer has

submitted as built drawings & CCTV to

facilitate next stage which is review of

underground services. The Council is

reviewing the submitted information.

13	Verschoyle(Culleen Dev)	Fortunestown	Culleen

Developments

Commenced 2005, part relates to 13 houses. 	Ltd

Bond in place but no taking in charge request

received. While there is currently no taking in

charge request the bondholder is in dialogue

with Councils Sen Engineer (Building

Control) about resolution as they appear eager

to terminate liabililty on the bond. The

Councils requirements to complete to taking in

charge standard have been outlined and are

being considered by the bondholder.

G	ESTATES UNDER CONSTRUCTION/CONSTRUCTION CEASED:

519	Elder Park Rise	Killinarden	Kelland

Commencement of works June 2010 on 9 units

only but works have now ceased on the

overall development and site has been secured.

108	New Bancroft	Tallaght	Park

Development

Apartments. Private development partially

completed, drawings and CCTV required to

initiate inspection of services. Not for taking in

charge, to be privately managed apartment

development. Security requirements under

review.

Pairc An Tsioda	Silken Park	Durkan New

Homes

Development is under construction, taking in

charge premature and not offered yet for taking

in charge by developer. Bond in place.

J	ESTATES WHERE BOND IS BEING CLAIMED

491	Belgard Square West/Cookstown Way	Tallaght	Dez

Developments

Private apartment development. Council in

dialogue with receiver for developer on

completion issues to the limited areas to be

taken in charge, defects list finalised and

receiver has lodged a cash deposit to secure the

completion of works to public services.

Receiver has tendered for works and the

estimated timescale for works, from

commencement, is 6 weeks.

No. of Houses	Estate	Location	Developer

Works Outstanding

387	Tallaght Cross	Tallaght	Keenbury

Properties Ltd.

Private apartment development. Company in

receivership, limited areas to be taken in

charge. The Council have issued a defects list

and claim on bond. The Planning Dept met

with the newly appointed receiver in January

2013 and the receiver is assembling CCTV

and other surveys to enable the Council to

review the standard of services. The receiver

has been notified that the re-instatment of bond

or completion of works subject of the bond

claim will be needed for the Council to issue

compliance to enable any sale of residential

property to proceed.

K	PRIVATE DEVELOPMENTS(NO TIC REQUEST)

Arena Development	Whitestown 	P E Elliott

On May 19, 2011, KPMG were appointed 	Way

receivers for PE Elliott. The Council have

surveyed surface works and tests etc required

by receiver to bring the development to

standard and are currently in negotiations with

the bondholder over achieving the completion

of works.

CCTV required to fully cost works subject of

the lodged claim and costing for same being

prepared by Building Control.

161	Fortfield Estate	Terenure	Jackie Green

Construction

Mixed-type residential development.  House

construction completed.  Developer liasing

with Building Control and some public

services are being offered for taking in charge.

A report is due in respect of open space and a

wayleave may be required in respect of

pumping station and public lighting.

361	Marlfield	Tallaght	Durkan New

Homes

Marlfield is a mixed residential development,

mostly private and a Management Company

for the development has been established.

The developer has been advised as to the

requirements for a taking in charge request for

the development eg submission of CCTV,

technical reports etc.

The Director of Planning recently advised the

members as to the process for the taking in

charge of the estate and the parameters

regarding the nature of services that may be

taken in charge following receipt of a

representation from a resident regarding some

issues in the estate.

No. of Houses	Estate	Location	Developer

Works Outstanding

Pairc Na Greine	Tallaght	Avarado Ltd

45 unit apartment development, development

not completed and no units occcupied.

Receiver appointed to developers company and

in negotiations to sell the full development.

Extension of duration permission granted and

bond currently in place. The developer/receiver

is required to complete to taking in charge

standard, a link road at rear of development to

connect with Cookstown Road and the

Council to take same in charge.