SOUTH DUBLIN COUNTY COUNCIL

MEETING OF SOUTH DUBLIN COUNTY COUNCIL

MONDAY NOVEMBER 2005

### QUESTION 26

Question: Councillor Fintan McCarthy

“To ask the Manager to detail exactly what locations are being considered for infill housing in the county and to provide an indication of the number of housing units and the timescale involved?”

Reply

The Department of the Environment Heritage & Local Government approved 1,927 housing starts as part of the Multi Annual Construction Programme 2004 - 2008.

Currently there are 1,059 housing units on site throughout the County of which 394 units are infill developments.  A further 105 units are being provided under Part V arrangements.

TENDERS BEING EXAMINED         NO OF UNITS

Kilcronan			                   21

Whitechurch IV	                            29

Kilcarrig, Phase 3	                            79

St. Finians	                                       4

Cushlawn, Phase 3	                            22

Castlepark	                                       9

Total	                                               164

TENDER PRODUCTION	          NO OF UNITS

Rowlagh				        23

Lindisfarne				         5

Kiltalown	                                     28

Total	                                               56

COST PLAN PRODUCTION 	NO OF UNITS

Cherryville                             	        9

Lealand				        7

Avonbeg Phase 4			        7

Total				                23

CONCEPT/DESIGN STAGE 	NO OF UNITS

Kilclare Phase II			      30

Knockmore House			      45

Whitebrook Park			      25

Swiftbrook				      11

Suncroft				      10

Airlie Heights				      10

Fortunestown B 3 /5		      87

Total     			              218

SITES BEING EXAMINED

Balgaddy B1

Jobstown Village Phase 2

Kilmartin Phase 1

Bolbrook Infill

Palmer Park

St. Marks Infill

Whitestown

St. Ronans

Rossfield Shop

Deansrath Village

St. Cuthberts

Valhalla

Ballyowen

Balgaddy West

Monthly reports are made to each Area Committee setting out in full detail, these elements of the programme within the remit of the Area Committee.  The current 5 year programme is a rolling programme.