COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF RATHFARNHAM AREA COMMITTEE

Tuesday, October 08, 2013

Headed Item No. 21

Taking in Charge Listing - Roads and Services

The main report contains the details but in summary, the following is the position;

To date, taking in charge of the following development has occurred in the Rathfarnham area this year;

- Airpark – taken in charge on 08/07/2013

Service completion works ongoing by SDCC contractor following successful bond settlement by the Council:

- Abbey Close.

Active sites with construction/sales ongoing:

- Stocking Wood: Receiver funding completion works – tendering for CCTV of underground works and Parks engaged on completion of part of open space.