COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF RATHFARNHAM AREA COMMITTEE

Tuesday, October 08, 2013

Headed Item No. 21

Taking in Charge Listing - Roads and Services

No. of Houses	Estate	Location	Developer

Works Outstanding

D	ESTATES WHERE TAKING IN CHARGE WORKS ARE OUTSTANDING

260	Stocking Wood	Rathfarnham	Deane Homes

Mixed Residential development. No taking in

charge request yet received and security in

place. Parent planning 	permission is for 10

years and does not expire until Sept 2015,

revised permissions do not expire until 2019.

Receiver appointed Jan 2012 only for part of

the development. Receiver advised that 	not

all security will be released as the security is

for the full development, not only that in

receivership and none to be released until

publicly accessible services are completed to

taking in charge standard.

A taking in charge package is awaited but 								using security or enforcement are not possible

to complete services to taking in charge standard

while the permissions are live.

The receiver has advised of intention to fund

taking in charge works from recent house sales

and has carried out some works in the estate,

notably safety works to boundaries of the

building site. The technical requirements of

taking in charge process have been outlined to

the receiver and at Aug 2013 meeting has

undertaken to carry out CCTV and work with

Parks staff on agreeing and providing open

space adjacent to Stocking Well. The receiver

was notified that SDCC will withold further

compliance notices if the open space treatment								is not agreed by mid Nov and a start date for

works given and also CCTV (including defect repair)

completed.

D2	ESTATES WHERE TAKING IN CHARGE WORKS ONGOING ON FOOT OF BOND CLAIM ETC

4	Abbey Close	Rathfarnham	Bluegrass

Construction

Commenced 2006, 4 houses occupied, no 	Ltd

taking in charge request. Bond in place.

Development company in receivership and

Council have settled a claim with the surety for

the full costs of bringing services to TIC

standard. Works are ongoing and development

scheduled for advertising of TIC process in

Sept/Oct 2013.

No. of Houses	Estate	Location	Developer

Works Outstanding

G	ESTATES UNDER CONSTRUCTION/CONSTRUCTION CEASED:

182	Dalriada Estate	Ballycullen	Ellier

Development

Mixed Residential Development  for 182 units 	Ltd

granted by An Bord Pleanala.  Further

extension of duration granted to Feb 2015.

The bond for the development remains in

place. Management Agreement submitted. No

taking in charge request from developer and

only approximately half of the units in the

development are constructed and the

permission is still active.

K	PRIVATE DEVELOPMENTS(NO TIC REQUEST)

11	Crannagh Way	Rathfarnham	Grovewood

Contractors Ltd.

Crannagh Way contains 11 semi detached

units built around 1996/97. Access to the

development is through Crannagh Grove/Road

which was itself taken in charge in 1986.

The planning permission stated that the

development was to be private and conditions

required the establishment of a management

structure for ongoing service maintenance.

The development was carried out by

Grovewood Contractors however it was never

offered for taking in charge and there does not

appear to have been a condition requiring

lodgement of security applied by An Bord

Pleanala who granted permission under

06S.099068. No record of bond or security

lodged exists. As the statutory period for the

taking of enforcement action has expired a

number of years, the Council cannot compel

the developer to complete the development.

Initial surveys of surface defects that would

have to be remedied in order to bring the

development to taking in charge standard are

approximately €45,000, with public lighting

standards being the main issue.