Tallaght Area Committee

Meeting of the Tallaght Area Committee - 21/10/2013

H-I (10) - Taking in Charge Listing - Roads and Services

No. of Houses	Estate	Location	Developer

Works Outstanding

C	ESTATES WHERE TAKING IN CHARGE RECOMMENDATIONS ARE BEING PREPARED:

498	Sundale (Phase 1 - 6)	Tallaght	Kelland Homes

Ltd.

Roads TIC on 8th March, 2004. Following

review underground services are acceptable.

The only remaining

issue was that the developer was to submit

wayleave to water services which has been

submitterd and is being reviewed.

13	Verschoyle(Culleen Dev)	Fortunestown	Culleen

Developments

Commenced 2005, part relates to 13 houses.  	Ltd

The Councils claim in respect of the bond has

been settled and only a small amount of

works e.g. public lighting remains to be

completed.. To be advertised for taking in

charge October 2013.

D	ESTATES WHERE TAKING IN CHARGE WORKS ARE OUTSTANDING

588	Carrigmore	Fortunestown 	Devondale Ltd.

Apartments and duplexes are private and under 	Lane

Management Company. Drainage not to be

taken in charge. Only roads, footpaths,

public lighting for taking in charge. SDCC

has clarified surface works required, however

CCTV and as constructed drawings have not

been received which prevents establishing

full scale of works needed to services and

bond is therefore being 	retained. The

developer has not offered the estate for taking in

charge. The developer however recently indicated

intention to engage in the taking in charge

process in order to get bond release.

150	DeSelby	Tallaght	Kelland Homes

Ltd.

CCTV and as built drawings have been

reviewed  - as constructed returned as inaccurate.

The CCTV identified defects which have been

reported to the developer. Once underground

services are acceptable a survey of surface level

defects will be completed. The Council holds

security for the development pending

completion to taking in charge standard.

No. of Houses	Estate	Location	Developer

Works Outstanding

G	ESTATES UNDER CONSTRUCTION/CONSTRUCTION CEASED:

519	Elder Park Rise	Killinarden	Kelland

Commencement of works June 2010 on 9 units

only but works have now ceased on the

overall development and site has been secured.

A revised planning permission is granted for the site and

does not expire for a number of years.

Security in place for the commenced element.

108	New Bancroft	Tallaght	Park

Development

Apartments. Private development partially

completed, drawings and CCTV required to

initiate inspection of services. Not for taking in

charge, to be privately managed apartment

development. Security requirements in place

Pairc An Tsioda	Silken Park	Durkan New

Homes

Development not completed, taking in

charge premature and not offered yet for taking

in charge by developer. Bond in place.

J	ESTATES WHERE BOND IS BEING CLAIMED

491	Belgard Square West/Cookstown Way	Tallaght	Dez

Developments

Private apartment development. Council in

dialogue with receiver for developer on

completion issues to the limited areas to be

taken in charge, defects list finalised and

receiver has lodged a cash deposit to secure the

completion of works to public services.

Receiver has tendered for works and

Significant remediation works to the

development are ongoing

387	Tallaght Cross	Tallaght	Keenbury

Properties Ltd.

Private apartment development. Company in

receivership, limited areas to be taken in

charge. The Council have issued a defects list

and claim on bond. The Planning Dept met

with the newly appointed receiver in July 2013

and the receiver has completed CCTV and is

submitting a taking in charge package. The

receiver has been notified that the re-instatement

of bond or completion of works subject of the

bond claim will be needed for the Council to

issue compliance to enable any sale of

residential property to proceed. On receipt of

CCTV SDCC will seek to settle bond claim

and then take in charge limited areas interfacing

with the public roads.

No. of Houses	Estate	Location	Developer

Works Outstanding

K	PRIVATE DEVELOPMENTS(NO TIC REQUEST)

Arena Development	Whitestown 	P E Elliott

KPMG were appointed as receivers for PE 	Way

Elliott. The Council have surveyed surface

works and tests etc required by receiver to

bring the development to standard.

There has been no taking in charge request to

date.

181	College Square, Wainsfort Manor	Terenure	Ballymore

Properties Ltd

Private development currently controlled by

Management company. No taking in charge

request from developer. No bond reduction

sought. Development not completed, the 104

apartments not commenced and 62 of 77

permitted houses completed. Further extension

of duration granted to 2016 and the developer

is currently conducting CCTV and sourcing a

new bond to complete the development under a

new permission.

161	Fortfield Estate	Terenure	Jackie Green

Construction

Mixed-type residential development.  House

construction completed.  Developer liaising

with Building Control and some public

services are being offered for taking in charge.

A report is due in respect of open space and a

wayleave may be required in respect of

pumping station and public lighting.

33	Garrynisk	Tallaght	Peter O Reilly

Mixed Development- management company in

place. No Taking in charge request.

361	Marlfield	Tallaght	Durkan New

Homes

Marlfield is a mixed residential development,

mostly private and a Management Company

for the development has been established.

The developer has been advised as to the

requirements for a taking in charge request for

the development eg submission of CCTV,

technical reports etc.

Last year in response to enquiries from the

elected members the Director of Planning

advised the members as to the process for the

taking in charge of the estate and the

parameters regarding the nature of services that

may be taken in charge following receipt of a

representation from a resident regarding some

issues in the estate.

No. of Houses	Estate	Location	Developer

Works Outstanding

Pairc Na Greine	Tallaght	Avarado Ltd

45 unit apartment development, development

not completed and no units occupied.

Receiver appointed to developers company and

in negotiations to sell the full development.

Extension of duration permission granted and

bond currently in place. The developer/receiver

is required to complete to taking in charge

standard, a link road at rear of development to

connect with Cookstown Road and the

Council to take same in charge.

745	The Belfry	City West	Durkan New

Homes/Hollioak

Mixed residential development.  Partially 	e

private.  Management agreement submitted

House construction complete. Parks to

confirm status of works they require to

playgrounds. No taking in charge request

received from the developer or owners.