COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF TALLAGHT AREA COMMITTEE (2)

Monday, February 24, 2014

HEADED ITEM NO. 3

HEADED ITEM: P. Department

Item No.  H-I (3) - Taking in Charge Listing - Roads and Services

No. of Houses	Estate	Location	Developer

Works Outstanding

C	ESTATES WHERE TAKING IN CHARGE RECOMMENDATIONS ARE BEING PREPARED:

Arena Development	Whitestown 	P E Elliott

KPMG were appointed as receivers for PE 	Way

Elliott.

Private apartment development. Company in

receivership, limited areas to be taken in

charge. Bond claim has been settled by

payment to SDCC of funds required to

complete taking in charge works in specific

areas around the boundary of the development -

footpaths. The Council are now to tender for

completion of works and proceed with taking

in charge when contractor identified.

387	Tallaght Cross	Tallaght	Keenbury

Properties Ltd.

Private apartment development. Company in

receivership, limited areas to be taken in

charge. Bond claim has been settled by

payment to SDCC of funds required to

complete taking in charge works in specific

areas around the boundary of the development -

foopaths and public lighting etc. The Council

are now to tender for completion of works and

proceed with taking in charge when contractor

identified.

D	ESTATES WHERE TAKING IN CHARGE WORKS ARE OUTSTANDING

588	Carrigmore	Fortunestown 	Devondale Ltd.

Apartments and duplexes are private and under 	Lane

Management Company. Drainage not to be

taken in charge. Only roads, footpaths,

public lighting for taking in charge. SDCC

has clarified surface works required, however

CCTV and as constructed drawings have not

been received which prevents establishing

full scale of works needed to services and

bond is therefore being 	retained. The

developer has not yet offered the estate for

taking in charge. Despite indications that the

developer was to engage in the taking in charge

process in order to get bond release, this has

not progressed and the Council are now

pursuing a bond claim directly with the bond

company.

150	DeSelby	Tallaght	Kelland Homes

Ltd.

CCTV and as built drawings have been

reviewed and as constructed returned as

inaccurate. The CCTV identified defects which

have been reported to the developer. Once

underground services are acceptable a survey of

surface level defects will be completed. The

Council holds security for the development

pending completion to taking in charge

standard and awaits developers response to the

CCTV survey as the next step.

G	ESTATES UNDER CONSTRUCTION/CONSTRUCTION CEASED:

181	College Square, Wainsfort Manor	Terenure	Ballymore

Properties Ltd

Private development currently controlled by

Management company. No taking in charge

request from developer. Development not

completed under SD04A/0242, the 104

apartments not commenced and 62 of 77

permitted houses completed. The developer is

now commencing 42 units under a revised

planning permission (SD11A/0313)and has

completed CCTV survey to prove

undersground services are to taking in charge

standard. A new bond has also been put in

place to secure service completion in future.

519	Elder Park Rise	Killinarden	Kelland

Commencement of works June 2010 on 9 units

only but works have now ceased on the

overall development and site has been secured.

The planning permission does not expire until

March 2013 and a permission amending part of

the development was granted in late 2010.

Security in place for the units constructed.

108	New Bancroft	Tallaght	Park

Development

Apartments. Private development partially

completed, drawings and CCTV required to

initiate inspection of services. Not for taking in

charge, to be privately managed apartment

development. Security requirements in place,

recently renwed by the developer. The

developer is negotiating with Housing Dept at

present in relation to proposals to recommence

work on the development and to fund the

glazing of all units etc.

Pairc An Tsioda	Silken Park	Durkan New

Homes

Development partly completed, taking in

charge premature and not offered yet for taking

in charge by developer. Bond in place but

claim pending as bond is due to expire in

2014.

K	PRIVATE DEVELOPMENTS(NO TIC REQUEST)

161	Fortfield Estate	Terenure	Jackie Green

Construction

Mixed-type residential development.  House

construction completed.  Developer liaising

with Building Control and some public

services are being offered for taking in charge.

A report is due in respect of open space and a

wayleave may be required in respect of

pumping station and public lighting.

33	Garrynisk	Tallaght	Peter O Reilly

Mixed Development- management company in

place . No Taking in charge request.

361	Marlfield	Tallaght	Durkan New

Homes

Marlfield is a mixed residential development,

mostly private and a Management Company

for the development has been established.

The developer has been advised as to the

requirements for a taking in charge request for

the development eg submission of CCTV,

technical reports etc.

In 2012 in response to enquiries from the

elected members the Director of Planning

advised the members as to the process for the

taking in charge of the estate and the

parameters regarding the nature of services that

may be taken in charge following receipt of a

representation from a resident regarding some

issues in the estate. No taking in charge

request has been received.

Pairc Na Greine	Tallaght	Avarado Ltd

45 unit apartment development, development

not completed and no units occcupied.

Receiver appointed to developers company and

in negotiations to sell the full development.

Extension of duration permission granted and

bond currently in place. The developer/receiver

is required to complete to taking in charge

standard, a link road at rear of development to

connect with Cookstown Road and the

Council to take same in charge. Negotiations

over purchase and a renewed bond is required.

The Council has provided full costings for

completion of services in order to facilitate the

sale process and bond negotiation.

No. of Houses	Estate	Location	Developer

Works Outstanding

745	The Belfry	City West	Durkan New

Homes/Hollioak

Mixed residential development.  Partially 	e

private.  Management agreement submitted.

No taking in charge request received from the

developer or house owners and bond released

in 2008 following inspection of all publicly

accessible services.

491	Belgard Square West/Cookstown Way	Tallaght	Dez

Developments

Private apartment development. Council

defects list finalised and receiver has lodged a

cash deposit to secure the completion of works

to public services.