COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF CLONDALKIN AREA COMMITTEE

Wednesday, March 19, 2014

HEADED ITEM NO. H-I (9)

#### Clondalkin Park

With reference to a request for a report following discussions on Motions 9 and 10 which were presented at the Clondalkin ACM on December 18th 2013, set out below is a report providing an update on works to date at the Clondalkin Park car park.  Table 1 provides an update on items listed previously in Motions 9 and 10.  Table 2 provide details of additional works not listed previously in Motions 9 and 10.

Table 1.

| Item | Description | Status |
| --- | --- | --- |
| 1 | Removal of leaves, litter and debris from the grass area on the left side of the entrance | Complete |
| 2 | Removal of graffiti from the security cabin | Necessity to retain hut is being review. Option to remove is under consideration |
| 3 | Removal of graffiti from the walls in the car park | Completed |
| 4 | Replanting a beech hedge against the wall between the Nangor Road pedestrian entrance and the security hut | To be planted in late Autumn 2014 |
| 5 | Repair stone kerbing /dwarf wall around the perimeter of the car park | Vegetation removed from kerbing and reinstatement ongoing |
| 6 | Clean up base of shrubbery in the Nangor Road car park | Complete |
| 7 | Selective thinning of trees at the bottle bank end of the car park | Significant thinning complete. Area to be landscaped and bollards installed |
| 8 | Remove 3 ESB poles behind the wall in the car park | ESB contacted and requested to remove poles |
| 9 | Remove section of overgrown shrubbery on the left and right of the approach to the Camac River bridge | Shrubbery pruned. Roots to grub out. |
| 10 | Monitor condition of bring banks and dumping | Bring Banks removed |

In addition to the items listed above, further works have been undertaken or are proposed to be undertaken in the coming months.  Details of these works are listed below in Table 2.

Table 2

| Item | Description | Status |
| --- | --- | --- |
| 1 | Pruning of shrubbery on river bank west side of bridge over Camac River | Complete |
| 2 | New section of railing to be fitted between Pitch and Putt Course wall and bridge railing (behind security hut) | Railing to be fabricated |
| 3 | Remark parking spaces in car park | Quotations to be sought |
| 4 | Upgrade vehicle entrance from Nangor Road | Scheme to be prepared |
| 5 | Lighting in car park | Assess current lighting to determine if work required |
| 6 | Signage | Review to be carried out |

The pictures on the attached document provides a before and after view of some of the works carried out to date.