COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF LUCAN AREA COMMITTEE

Tuesday, March 25, 2014

HEADED ITEM  H-I (11)

- ARBORICULTURAL PROGRAMME 2014

The programme for 2014 commenced in January 2014 and will be undertaken in two phases:

- January 2014 to March 2014

- November 2014 to December 2014

The Programme will again be focussed on tree maintenance works, in order to make best use of the available resources. As the focus of the programme is primarily on tree pruning and removals, new plantings are only being considered in a very limited number of circumstances, e.g. replacement trees, National Tree Week 2014.  Tree maintenance works include:

- Tree pruning

- Tree removal

- Stump removal

- Hedge cutting

- Shrubbery maintenance

In relation to trees, priority will be given to trees in the following categories:

- Dead and damaged trees.

- Trees in very close proximity to public lighting columns (less than 1.8m).

- Trees associated with lifting footpaths.

- Trees in conflict with overhead utility cables

Aside from these categories, works will be carried out to trees only where they are considered to be consistent with good arboricultural practice.  Examples of this would be crown lifting (removal of lower branches), crown thinning (reducing the weight of large trees), pruning to deal with weak branch junctions, pruning to improve the shape of the tree and removal of suckers.

In order to optimise available resources and having regard to the Health & Safety and Traffic Management procedures that must be put in place, it is again intended to deal with trees primarily on an estate by estate basis rather than on an individual request basis. Individual trees will generally only be dealt with if deemed to be a priority category or for some other exceptional reason.

Tree works are generally confined to the dormant season (winter months when the trees have shed their leaves).  While the majority of tree works will take place during this period, it should be noted that other programmes may impact on the Arboricultural Works Programme as a result of staff and machinery being re-deployed to deal with works such as:

- Clean up and removal of bonfire material from public parks and open spaces during and after Halloween.

- Grass cutting operations where extended due to mild weather conditions which encourages grass growth over the winter period.

The programme may also be disrupted as a result of severe weather events, such as flooding or snow, where it becomes necessary to re-deploy staff away from normal work programmes to provide a priority response.  Over the December 2013 to February 2014 period, significant resources had to be diverted countywide to deal with fallen or dangerous trees as a result of storm damage.

The table below indicates the proposed work and is divided into the following 6 categories:

- Estate/Street Pruning Work

- Open Space/Shrubberies Work

- Hedgerow Work

- Individual Trees

- Tree Removals

- Tree Planting

1. Estate/Street Pruning

| LOCATION | EXTENT OF WORK |
| --- | --- |
| Ardeevin Court | Prune Estate |
| Airlie Heights Road | Prune 40 Trees approx on Street |
| Ardeevin Court | Prune 35 Trees approx on Street |
| Arthur Griffith Estate | Prune 40 trees approx in estate |
| Ballyowen Estate | Prune 25 Trees |
| Ballyowen Road | Prune 63 trees on Road |
| Beech Park Estate | Prune Approx 26 trees |
| Chalet Gardens Estate | Prune approx 26 trees |
| Dodsboro Estate | Prune trees at Dodsboro Cottages |
| Esker Estate | Prune trees on Esker Woods, Esker drive Lucan |
| Glenaulin Road | Prune Road |
| Hermitage Park Estate | Prune Estate |
| Kew Park Estate | Prune Estate |
| Newcastle Road | Prune 6 No. trees on Road |
| Palmerstown Avenue | Prune Avenue |
| Palmerstown Drive | Prune Drive |
| Whitethorn Estate | Prune Estate |
| Woodfarm Acres Estate | Prune Elderwood Road, The Coppice, The Dingle |

2. Open Space/Shrubberies Work

| LOCATION | EXTENT OF WORK |
| --- | --- |
| Ardeevin Estate | Prune tree at 4 Ardeevin Court on open space |
| Arthur Griffith Park | Prune vegetation at 210 Arthur Griffith Park on open space |
| Ballyowen Estate | Prune vegetation at 1 Ballyowen Way, 20 Cluain Ri, Ballyowen Lane on open spaces |
| Beech Grove | Prune vegetation at 23A and 26 Beech Grove |
| Beech Park | All trees in open space that require pruning or removal |
| Dodsboro Estate | All Trees in open space that require pruning or removal at Dodsboro Cottages |
| Finnstown Estate | Shrubbery in open spaces |
| Lucan Heights Estate | All tree groupings that require pruning or removals on open space |
| Mill Lane, Palmerston | Tree at 7 Mill Lane on open space |
| Palmerstown Drive | Removal of tree on open space at 124A |
| Sarsfield Estate | Tree at 31 Sarsfield Park on open space |
| Waterstown Park | All trees on open space that require pruning or removal |
| Woodfarm Acres Estate | Tree at 15 Cedar Drive on open space |

3. Hedgerow Work

| LOCATION | EXTENT OF WORK |
| --- | --- |
| Abbeydale Estate | Hedge |
| Abbeywood Estate | Hedge |
| Adamstown playground | Hedges and shrubbery |
| Airlie Estate Pitches | Beech Hedges |
| Ardeevin Court | Prune hedge |
| Arthur Griffith Park Estate | Hedges |
| Ballyowen Park | Hedge |
| Ballydowd Manor (Fforsters) | Hedges within the estate |
| Beech Park Estate | Hedges |
| Beechgrove Estate – No. 35 and Pitch | Prune hedge |
| Bewley Estate | Boundary hedge - both sides |
| Castle Road | Hedge |
| Castle Riada Estate | Hedge dividing the estates Castle Riada Avenue and Castle Riada Drive from the Old Clondalkin Road |
| Cluain Rí park | Hedges |
| Earlsfort Estate | Hedge |
| Fairways Estate | Hedges within the estate |
| Finnstown Estate - Phases 1 to 4 | Hedges |
| Glebe | Hedges |
| Glenaulin Park | Hedges |
| Griffeen Rd | Hedges |
| Griffeen Valley Park | Prune overhanging branches and shrubs – back of houses bordering GVP, and hedges at Hayden’s Car Park, Tennis Courts and Running Track |
| Haydens Lane | Hedge |
| Hollyville Lawns | Hedge at 48 |
| Hermitage Estate | Hedge about House |
| Hermitage Park (Extension) | Beech hedge along the road both sides |
| Larkfield Estate | All Hedges and shrubberies |
| Liffey Estate | All Hedges and shrubberies |
| Lucan Demesne | Hedges |
| Mount Andrew Estate | Boundary hedge - both sides |
| Mount Bellew Estate | Hedges within the estate |
| Moy Glass Rd | Hedge |
| Palmerstown Ave/N4 | Hedge |
| Riversdale House | Hedge |
| St. Finian’s Estate | Hedge |
| Waterstown Park | Hedges |
| Whitehorn Estate | Hedges |
| Willsbrook Park | Hedges |

4. Individual Trees

| ESTATE | TREE LOCATION |
| --- | --- |
| Airlie Estate | Airlie Heights Road |
| Arthur Griffith Estate | 10 Arthur Griffith Court, 218, 244 & 263 Arthur Griffith Park |
| Ballyowen Estate | 1 Ballyowen Green, 1 Ballyowen Lawn, 7 Ballyowen Court, 24 Ballyowen Crescent, 10 Ballyowen Way |
| Beech Grove Estate | 50 & 68 Beech Grove |
| Beech Park Estate | 21, 24, 53, 56, 173, 200, 260, 266,272/273, 286 & 370/371, Beech Park, |
| Chalet Gardens Estate | Chalet Gardens |
| Cherbury Estate | 26 Cherbury Park |
| Culmore | 74 Culmore Road |
| Dodsboro | 21/22 Dodsboro Road |
| Elderwood | 20 & 44 Elderwood Road, |
| Esker Woods Estate | 21 & 62 Esker Wood Drive |
| Foxborough Estate | 3-6 Foxborough Drive |
| Glen Park | 10 & 36 Glen Park Road |
| Glenaulin Estate | 48 Glenaulin Green |
| Glenmaroon Estate | 36 & 81 Glenmaroon Road, 24 Glenmaroon Park |
| Hollyville Estate | 23, 36, 39 & 48 Hollyville Lawn |
| Kennelsfort Estate | Kennelsfort Green |
| Lucan Heights Estate | 7 Lucan Heights |
| Manor Road | 16 Manor Road |
| Mount Andrew Estate | 8 Mount Andrew Grove |
| Newcastle Rd | 3 Newcastle Rd |
| Oakcourt Estate | 52 & 53 Oakcourt Park |
| Palmerstown Estate | 26 Palmerstown Park & 14 Palmerstown Close |
| Riverside Drive | Riverside Drive |
| Roselawn Estate | 11 & 23 Roselawn |
| Sarsfield Estate | 31 Sarsfield Park |
| St. Finian's Estate | 3 St. Finian's Crescent |
| Turret Road | 45 Turret Road & 109 Turret Road |
| Weston Estate | 12 Weston Meadow |
| Wheatfield Road | 106 Wheatfield Road |
| Whitethorn Estate | 63, 113, 196/197 & 203 Whitethorn Park, 40 Whitethorn Crescent |
| Woodfarm Acres Estate | 83, 94, 109 & 154 The Coppice, 30 Heather Grove, 31 & 35 The Vale, 42 & 53 The Dingle, 13 & 15 Elderwood Road |
| Woodview Estate | 51 & 52 Woodview |

5. Tree Removals

| ESTATE | TREE LOCATION |
| --- | --- |
| Airlie Estate | Airlie Estate |
| Ballyowen Estate | 18 Ballyowen Way |
| Beech Grove Estate | 10, 30, 31, 58 ,76, 77, 78, 81, 85 & 91 Beech Grove |
| Beech Park Estate | 10, 124, 144, 158, 159 & 305 Beech Park |
| Chalet Gardens Estate | 27 Chalet Gardens |
| Earlsfort Estate | Earlsfort Drive opp. No. 19 |
| Esker | Esker Lane & 9, 66 Esker Park |
| Glenmaroon | 13 Glenmaroon Road |
| Meadowview Grove | 94-96 Meadowview Grove |
| Palmerstown Estate | 31 & 33 Palmerstown Close |
| Woodfarm Acres Estate | 2 Glenpark Road |

6. Tree Planting

| LOCATION | TREE DETAILS |
| --- | --- |
| Beech Park/Woodville Downs | 4 No. Acer campestre 'Huiber's Elegant' |
| 4 Woodville Lawns | 1 No. Carpinus fastigiata or Malus Profusion |
| Kennelsfort Road | 15 No. Corylus colurna |
| Outer Ring Road R136 | 400 No. Fagus sylvatica Hedging plants |