COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF RATHFARNHAM/TEMPLEOGUE-TERENURE AREA COMMITTEE

Tuesday, February 10, 2015

HEADED ITEM NO. 9 b)

Traffic section works 2015

Rathfarnham Templeogue Terenure Area:

A. Traffic light Improvements:

- 1.0   3 no. existing Traffic signals to be upgraded at the following

- Butterfield Avenue /Fairways ,and

- Butterfield Avenue/Marian Road and

- Springfield Avenue/Fairways to be upgraded. Signals to include additional pedestrian crossings on all arms.

Signals to include additional pedestrian crossings on all arms currently awaiting quotations                     								Estimated cost €60,000

- 2.0    Traffic signal coordination Firhouse Road R114 :

- Between Ballycullen Road and Knocklyon Road (Delaford end) i.e. across M50      	               bridge signal coordination.                                         Estimated cost €20,000

B. Pedestrian crossing:

B. Pedestrian crossing:

2 No Pedestrian crossings to be installed in 2015 from the following submitted requests 		following examination.

- Ballycullen Road

- Ballycullen Road Roundabout – adjacent to Woodstown Shopping Centre

- Ballyroan/Glendoher Jct

- Coolamber Park

- Cyprus Grove Road – near the roundabout beside Templeville Drive

- Firhouse Road – Knocklyon Woods Entrance.

- Firhouse Road near Jct. of Butterfield Avenue

- Grange Road

- Jct. Knocklyon Avenue & Firhouse Road

- Jct. of Robinhood Road and Long Mile Road

- Kiltipper Road beside Marfield Housing Estate

- Kiltipper Road, at the entrance to Ellensborough Estate.

- Knocklyon Road (in front of Applegreen Service Station).

- Orchardstown Avenue

- Rathfarnham Village & Village Court

- St. James Road

- Tuning Fork Jct.

- Wainsfort Road/College Drive

- Woodfield Estate

Estimated cost  €60,000

C. Children at Play signs:

- Signs to be provided at the entrances to the following locations

- Ballytore Road

- Dale tree Avenue

- Glenlyon Park

- Hunters Green

- Hunterswood

- Mountdown Road

- Muckross Drive

- Old Court Mill

- Orchardstown Park

- Priory Walk Manor

- St. Anne’s Kimmage

- St. Brigid’s Drive, Greenhills

- St. Peter’s/Pauls Drive

- St. Peters Drive

- Tara Hill and St. Patricks Cottages

Estimated cost €3000

D  Traffic calming:

Traffic calming to be provided as agreed at area committee as per agreed funding measures.

|  | Rathfarnham |  | Templeogue - Terenure |
| --- | --- | --- | --- |
| 1. | Edmonstown Road (bwt. NS and Merry Ploughboy) | 1. | Templeogue Lodge – in the vicinity of scout den at entrance - 1 ramp suggested |
| 2. | Edmonstown Rd (bwt. Post Office and junction of Scholarstown Road) | 2. | Ashfield - 2 ramps suggested |
| 3. | Aranleigh | 3. | Beechdale Lawn – 3 ramps suggested |
| 4. | Whitechurch Walk | 4. | Templemanor Grove – 1 ramp suggested |
| 5. | Templeroan Drive | 5. | Fernhill Road – 4 ramps suggested |
| 6. | Ellensborough Close & Drive | 6. | Muckross Avenue/Drive/Rockfield Drive – 8 ramps suggested |

Estimated cost €36000

E. Agreed traffic Management measures as per TMM.

eg.  Double yellow lines, single lines and road markings including traffic islands and Parking bays etc. subject to funding.

Estimated cost €15000

E. NTA schemes :

NTA Cycleway network to be further advanced in the area in accordance with NTA 2015 allocations (currently being finalised)

|  | Project Name | Project Description | Electoral Area |
| --- | --- | --- | --- |
| 1 | Tallaght to Templeogue cycle route | Provision of improved cycling facilities along corridor between Tallaght and Templeogue, 2 of 3 phases | Tallaght Central |
| 2 | Dodder Regional cycle route | Progression of Dodder Greenway Regional Cycle Route, focused on the section from Tallaght to the city boundary to include preliminary design, Part VIII public consultation and environmental assessments. | Rathfarnham, Tallaght & Templeogue - Terenure |
| 3 | Pedestrian and cycle bridge at Dodder Valley (ref. Tallaght to Ballyboden route) | Retention payment for new pedestrian and cycle bridge crossing the River Dodder (opened Q4 2014), on significant new route between Tallaght and Ballyboden. (Part of GDA Cycle Network Primary Route SO5) | Tallaght Central & Templeogue - Terenure |
| 4 | N4 to City Centre Cycle Scheme (Celbridge Road Junction to Palmerstown) | Completion of construction of the Palmerstown to Chapelizod section, and design of remainder of this priority cycle route along the N4 corridor to Celbridge Road junction. Design and Part VIII planning to be completed in 2015. | Lucan |
| 5 | Tallaght to Ballyboden walking and cycling route | Commence construction of Knocklyon Section of Tallaght to Ballyboden Cycle Scheme. This is on the primary orbital cycle route S05 for the region, and connects a significant number of residential areas, local centres and schools across the M50. | Rathfarnham, Tallaght & Templeogue - Terenure |
| 6 | Tallaght to Liffey Valley Cycle Scheme | Completion of design and planning processes for this Cycle Scheme from Tallaght, via Belgard Road, through Clondalkin via Fonthill Road to Liffey Valley. | Clondalkin & Tallaght Central |
| 7 | N81 cycling, walking and bus facilities (N82 to Fortunestown Road) | Completion of detailed design and tender documents of upgrade of walking and cycling on narrow section of the N81, west of Tallaght. (Part of GDA Cycle Network 9D). | Tallaght South |
| 8 | Willsbrook Road (Lucan) Cycle Facilities (Phase 2) | Completion of phase 2 of upgraded cycle facilities on Willsbrook Road, Lucan. (Part of GDA Cycle Network Route 7A) | Lucan |
| 9 | St Enda's/Grange Road to Loretto Park/Nutgrove Permability Project | Completion of design of Grange Road cycle route (CGA cycle network route 10B) | Rathfarnham |
| 10 | Green School cluster works - Ballyboden | Design and construction of safety and sustainable transport improvements at the 4-school campus in Balboden. The 2015 works near Ballyroan Road were identified in the Green School Travel collaboration with South Dublin County Council in 2014. | Rathfarnham & Templeogue - Terenure |
| 11 | Sustainable Transport Improvements Newcastle/Hillcrest | Design and construction of safety and sustsainable transport improvements at the Newcastle/Hillcrest junctions in west Lucan, arising from the Lucan Access Study (2014) | Lucan |
| 12 | Walkinstown Roundabout Trial of proposed interventions | 2015 on-site trial of new layout of the roundabout, to improve junction safety, reliability and comfort especially for pedestrians, cyclists and public transport. If the trial is successful, contract documents and detailed design will be developed for a permanent layout. | Templeogue - Terenure |
| 13 | Monastery road walking route | Continuation of provision of pedestrian facilities along Monastery Road in 2015, improving pedestrian access between the town and LUAS Red Cow Stop. | Clondalkin |
| 14 | Willsbrook Road (Lucan) Cycle Facilities (Phase 3) | Design and commencement of construction of Phase 3 of upgraded cycle facilities on Willsbrook Road Lucan. (Part of GDA Cycle Network Route 7A) | Lucan |