Traffic Section Works 2015

Tallaght Area :

1.0 Traffic Signal upgrades:

Signal coordination linking the following junctions

  - Bhóthair Katharine Tynan at Sylvan Drive

  - Belgard Road at Bhóthair Katharine Tynan

  - Belgard Road at Cookstown industrial estate

  - Belgard Road at Mayberry Road

  - Bhóthair Katharine Tynan at Old Belgard Road

2. Traffic management:

Bus Lane Removal of unused bus lanes and resigning:

- R136, Cheeverstown Road north of Brookfield Road to Naas Road(N7)

- Bhóthair Katharine Tynan Fettercairn Link Road to Cheeverstown

3.0  Provision of agreed measures as per TMM

3. Pedestrain Crossings:

2 no Pedestrian crossing points to be installed in 2015 from the following requests 			following examination

  - Belgard Road/Mayberry Junction

  - Citywest Road and Fortunestown Lane

  - Greenhills Road at Lidl

  - Heatherview Road – Aylesbury Shops

  - Knockmore Estate/Killinarden Estate across from N81

  - Mill Gate, Mill Road, Saggart

  - Mill Road, Saggart – near entrance to Springbank

  - Old Belgard Road

Estimated cost  € 30000

4.0 Children at Play Signs:

Installation of Children at play signs at 14 locations

- Bawnville Road

- Birchview Heights

- Carrigmore Road,

- Aylesbury

- Donomore Green

- Elmcastle Park

- Mac Uilliam Estate

- Russell Square Est

- Saggart Abbey

- Saggart Abbey, Verschoyle, Westbrook, Corbally Avenue

- St. Maelruans Park

- The Grove, Kingswood

- The Lawn, Belgard Heights

- Tymonville Lawns

Estimated cost €3600

5.0 Traffic Calming:

Traffic calming to be provided as agreed at area committee as per agreed funding measures.

Avonbeg Gardens 2No.

The Drive Millbrook Lawns

Mayberry Road

Killinarden Hill/Horan's Lane in the vicinity of Hazelgrove Estate

Forest Close

Bawnlea Avenue onto Drive

Deerpark Ave

Carrigmore Elms and  Avenue

Silken Park Drive near Creche

Estimated Cost €58,000

6.0  Agreed traffic Management measures as per TMM.

eg.  Double yellow lines, single lines and road markings including traffic islands and Parking bays etc. subject to funding.

7.0  NTA programme 2015

| 1 | Tallaght to Templeogue cycle route | Provision of improved cycling facilities along corridor between Tallaght and Templeogue, 2 of 3 phases | Tallaght Central | €1,500,000 |
| --- | --- | --- | --- | --- |
| 2 | Dodder Regional cycle route | Progression of Dodder Greenway Regional Cycle Route, focused on the section from Tallaght to the city boundary to include preliminary design, Part VIII public consultation and environmental assessments. | Rathfarnham, Tallaght & Templeogue - Terenure | €250,000 |
| 3 | Pedestrian and cycle bridge at Dodder Valley (ref. Tallaght to Ballyboden route) | Retention payment for new pedestrian and cycle bridge crossing the River Dodder (opened Q4 2014), on significant new route between Tallaght and Ballyboden. (Part of GDA Cycle Network Primary Route SO5) | Tallaght Central & Templeogue - Terenure | €70,000 |
| 4 | N4 to City Centre Cycle Scheme (Celbridge Road Junction to Palmerstown) | Completion of construction of the Palmerstown to Chapelizod section, and design of remainder of this priority cycle route along the N4 corridor to Celbridge Road junction. Design and Part VIII planning to be completed in 2015. | Lucan | €600,000 |
| 5 | Tallaght to Ballyboden walking and cycling route | Commence construction of Knocklyon Section of Tallaght to Ballyboden Cycle Scheme. This is on the primary orbital cycle route S05 for the region, and connects a significant number of residential areas, local centres and schools across the M50. | Rathfarnham, Tallaght & Templeogue - Terenure | €250,000 |
| 6 | Tallaght to Liffey Valley Cycle Scheme | Completion of design and planning processes for this Cycle Scheme from Tallaght, via Belgard Road, through Clondalkin via Fonthill Road to Liffey Valley. | Clondalkin & Tallaght Central | €150,000 |
| 7 | N81 cycling, walking and bus facilities (N82 to Fortunestown Road) | Completion of detailed design and tender documents of upgrade of walking and cycling on narrow section of the N81, west of Tallaght. (Part of GDA Cycle Network 9D). | Tallaght South | €20,000 |
| 8 | Willsbrook Road (Lucan) Cycle Facilities (Phase 2) | Completion of phase 2 of upgraded cycle facilities on Willsbrook Road, Lucan. (Part of GDA Cycle Network Route 7A) | Lucan | €300,000 |
| 9 | St Enda's/Grange Road to Loretto Park/Nutgrove Permability Project | Completion of design of Grange Road cycle route (CGA cycle network route 10B) | Rathfarnham | €50,000 |
| 10 | Green School cluster works - Ballyboden | Design and construction of safety and sustainable transport improvements at the 4-school campus in Balboden. The 2015 works near Ballyroan Road were identified in the Green School Travel collaboration with South Dublin County Council in 2014. | Rathfarnham & Templeogue - Terenure | €150,000 |
| 11 | Sustainable Transport Improvements Newcastle/Hillcrest | Design and construction of safety and sustsainable transport improvements at the Newcastle/Hillcrest junctions in west Lucan, arising from the Lucan Access Study (2014) | Lucan | €250,000 |
| 12 | Walkinstown Roundabout Trial of proposed interventions | 2015 on-site trial of new layout of the roundabout, to improve junction safety, reliability and comfort especially for pedestrians, cyclists and public transport. If the trial is successful, contract documents and detailed design will be developed for a permanent layout. | Templeogue - Terenure | €100,000 |
| 13 | Monastery road walking route | Continuation of provision of pedestrian facilities along Monastery Road in 2015, improving pedestrian access between the town and LUAS Red Cow Stop. | Clondalkin | €150,000 |
| 14 | Willsbrook Road (Lucan) Cycle Facilities (Phase 3) | Design and commencement of construction of Phase 3 of upgraded cycle facilities on Willsbrook Road Lucan. (Part of GDA Cycle Network Route 7A) | Lucan | €200,000 |