COMHAIRLE CHONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF SOUTH DUBLIN COUNTY COUNCIL

Monday, December 12, 2005

QUESTION No. 27

QUESTION: Cllr. Karen Warren

To ask the Manager to set out the implications for South Dublin County Council in respect of the Government's recent announcement concerning "Transport 21", and if at this stage he could indicate the general route which will follow the introduction of new Metro and Luas lines in the functional area of South Dublin County Council, and if he will make a statement on the matter?

REPLY

The 10-year programme, Transport 21, recently announced by the Minister for Transport  includes the following projects in the South Dublin County Council area, together with planned completion dates:

1)        Metro West Line (Tallaght - Swords)

- Phase 1, Tallaght to Clondlakin [2010]

- Phase 2, Clondalkin to Lucan [2011]

- Phase 3, Lucanto Blanchardstown [2012]

2)      LUAS

- Tallaght to Citywest Extension [2008, subject to developer contributions]

- Lucan to City Centre (James St.) via Liffey Valley [2013]

- [N.B. City centre linking of Tallaght & Sandyford lines to be completed by 2008]

3)      Main-line Rail

- Completion of Kildare rail upgrade, providing new commuter services at   Adamstown and Parkwest [2010]

- Extension of electrification to Hazelhatch [2015]

4)      National Road Programme

- M50 Upgrade Phase 1, incl. N4, N7 & Ballymount Interchanges [2007]

- M50 Upgrade Phase 2, incl. Scholarstown Interchange [2010]

- N81 Tallaght to Blessington upgrade works incl. extension of dual carriageway from Jobstown [date unspecified, but likely to be towards latter end of 10-year programme]

5)      Role of the Bus

- Greater focus on development of orbital. feeder and local services, and integrating with other services, e.g. rail network

- QBN network to be doubled [2005-2015: QBN Project Office priority list subject to ongoing review, update and agreement with DTO and agencies incl. SDCC]

- Additional buses to be provided to Dublin Bus [20 no. immediately]

6)     Park & Ride

- Park & Ride facilities to be provided, with particular focus on rail-based public transport

- [N.B. development of bus-based P&R facilities in SDCC area (N4 and N7) also in negotiation with DoT as Pilot Project under Transport 21 programme.]

Further information is available from the following web-sites:

http://www.sdublincoco.ie\sdcc\departments\roads\publications\html\Q.36%20Transport%2021.2.html

http://www.transport.ie/viewitem.asp?id=7048&lang=ENG&loc=1850