COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF RATHFARNHAM/TEMPLEOGUE-TERENURE AREA COMMITTEE

Tuesday, September 08, 2015

HEADED ITEM NO. 13

Rathfarnham/Templeogue-Terenure Area Committee

Meeting of the Rathfarnham/Templeogue-Terenure Area Committee - 8-9-15

Item No.  H-I (13) - Taking in Charge Listing - Roads and Services

Category:  No. of     Development	    		Location	  	     Developer

Dwellings

D ESTATES WHERE TAKING IN CHARGE WORKS ARE OUTSTANDING

260   Stocking Wood (SD04A/0393)	    Rathfarnham	     Deane Homes/Deloitte

TIC works presently suspended. Receiver   has indicated that works will resume          in the coming weeks. SDCC require CCTV, As-built Drawings, MH and drainage repair reports, All services sign off. Road surfacing and footpath repairs to be completed.

Boden Heath (SD04A/0222)	    Rathfarnham	     Park Developments

Defects list outstanding. Management Company in place. Unlikely to see any progress in the direction of TIC in the short to medium term.

G      	  ESTATES UNDER CONSTRUCTION

57		   Hersil Wood 	(SD07A/0977EP)

13		   Firhouse Road	(SD10A/0001)

43		   Temple Manor	(SD15A/0006)

10		   Butterfield Avenue (SD13A/0139 & SD14A/0275)

189		   College Park/Wainsfort (SD04A/0242EP plus amending applications)

8		   Sarah Curran Avenue (SD10A/0345)

228		   Dal Riada		(SD03A/0972 plus amending applications)

4		   Daletree Road	(SD08A/0511)

5		   Ballycullen Road	(SD14A/0216)

35		   Oldcourt, Phase 1A (SD14A/0180)