COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF CLONDALKIN AREA COMMITTEE

Wednesday, September 16, 2015

HEADED ITEM NO. 11

Clondalkin: TIC Report.

No of

Dwellings Development Status

Category Q: Estates where Construction has ceased.

112		Aylmer Heath

Planning Permission for phase 2 has expired and there is no suggestion of a resumption of activity in near future. Pyrite repairs are underway.

140		Peyton

Temporary suspension of supply of funds from asset managers. SDCC have been advised that this is only a short term suspension.

8			Station Close

Development secure. Plans to resume on site in late 2015

Category G: Estates under construction

6		Rathcoole House

29		Windmill View

231		Broadfield

41		Aubrey Manor

Category D Estates where TIC works are outstanding

743		Newcastle Lyons

Traffic signals at Alymer road junction and Pedestrian crossings signals at roundabout.

Some minor surface defects works to be completed prior to TIC.

175		Newcastle Manor

As-Built surveys of all services and all other submissions associated with TIC required.

67		Castlelyon

TIC works due to commence in short term

K: Private Development. No TIC request. Vested in management Company

136		Blackthorn Hill