COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF LUCAN AREA COMMITTEE

Monday, September 28, 2015

HEADED ITEM NO. 14

Lucan: TIC Report.

Category Q: Estates where Construction has ceased.

No of

Dwellings Development Status

Name /Location. St. Edmunds. St. Loman’s Road, Dublin 20.

Developer. Glenkerrin Homes (in Receivership)

577	Unfinished Block from Phase 1 was completed in 2014. Revised planning permission has been received. No indication at present of a resumption of works. No TIC information received for Phase 1 yet.

Name/Location: Adamstown. Lock Road, Lucan.

Developer: Castlethorn Construction.

8000	1500 dwellings complete and occupied approximately. Approximately 80% of this area has been TIC. Developer is about to submit documents for TIC of Phase 2.

Name / Location: Tullyhall Mews, Tullyhall, Lucan

Developer: Eleveden Properties Limited.

58	Planning Permission has expired for this development. It has been the subject of a number of applications in the last 2 years. None of these has been approved.

Category G: Estates under construction

Incl.	Paddocks	(SDZ0001)

Current phase of development nearing completion. Liquidator has engaged a consultant to prepare contract documents that will lead to TIC.

21	Mount Bellew Way Apartments. (SD10A/0091)

Progressing well.

18	Moyglas	(SD09A/0483)

Progressing well.

10	Hawkridge	(SD04A/0153)

This development should be complete in late 2015 / early 2016. This is a gated development and will not be TIC.

Category H: Private Development not to be TIC

5	Roselawn Mews

50	Fforester Square	(SD06A/0899)

Category D ESTATES WHERE TIC WORKS ARE OUTSTANDING

61	Hansted Grove	(SD09A/0329)

20		FForster Crescent S01A/0579

Category R: Developments subject to a Plebiscite

24	Liffey Hall (S01A/0323)