- COMHAIRLE CHONTAE ÁTHA CLIATH THEAS

- SOUTH DUBLIN COUNTY COUNCIL

MEETING TALLAGHT AREA COMMITTEE (2)

WEDNESDAY 14TH DECEMBER, 2005

QUESTION No. 1

TRAFFIC CALMING MEASURES

QUESTION:	 Councillor M. DALY

“To ask the Manager to give an update on the traffic calming programme.”

REPLY:

The Tallaght Area Committee approved the installation of traffic calming measures in 4 Residential Cells and 4 Roads in both Tallaght Central and Tallaght South Electoral Areas.

The present position in relation to these schemes is as follows:

Tallaght Central Residential Cells

Kingswood/Kilnamanagh			         Construction Complete

Oldbawn		                                      Under Construction

Tymon North    				         Submissions resulting from

Part 8 Public Consultation

Being examined

Springfield					         Construction Complete

Roads:

Alpine Rise/Belgard Heights		         Construction to commence

early 2006

The Park, Millbrook Lawns 		                   Construction to commence

Early 2006

Seskin View Avenue					Submissions resulting from

Part 8 Public Consultation

Being examined

Road 4                                			To be selected

Tallaght South Residential Cells

Sundale/Suncroft                                           Construction Complete

Brookview/Fettercairn	Under Construction

Allenton/Olcourt 	                                      Submissions resulting from

Part 8 Public Consultation

Being examined

Aylesbury/Cushlawn					Design to be prepared

Roads:

Ballycullen Avenue/Drive				95% Construction Complete

Daletree/Parklands					95% Construction Complete

Kilcare Avenue/Gardens				Construction to commence  							early 2006

Johnstown Road, Rathcoole			Construction complete