COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF RATHFARNHAM/TEMPLEOGUE-TERENURE AREA COMMITTEE

Tuesday, October 13, 2015

HEADED ITEM NO.17

October 2015 - Update on 2015 Tree Maintenance Programme

As on 1st October 2015, the following is an update on the percentage of the 2015 Tree Maintenance Programme completed in the Rathfarnham/Templeogue-Terenure Area:

| Rathfarnham Templeogue Terenure | Total | Additions | Completed | % completed | Remaining |
| --- | --- | --- | --- | --- | --- |
| Tree Pruning / Removal | 560 | 90 | 327 | 50% | 323 |
| Whole Estates | 6 |  | 1 near completion |  |  |
| Stump Removal | 201 | 22 | 115 | 52% | 108 |
| Open Space Shrubberies Maintenance | 8 |  | 2 | 25% | 6 |
| Hedge Maintenance | New cycle of hedge maintenance for Autumn 2015/Spring 2016 hedge cutting season has just commenced. |  |  |  |  |

The delivery of the programme for 2015 remains ongoing and will continue until the year end.  See below detail of works completed under the following heading

- Individual Trees for Pruning or Removal

- Whole Estates

- Tree Stump Removals

- Open Space Shrubberies Maintenance

- Individual Trees for Pruning or Removal

| Location | House No. | Estate | Works Required | Works Completed |
| --- | --- | --- | --- | --- |
| Anne Devlin | 11 | Anne Devlin Park | Prune |  |
|  | 55 | Anne Devlin Park | Dead tree removal |  |
|  | corner | Anne Devlin Park with Orchardstown Villas | Dead tree removal | Yes |
|  | 24/26 | Anne Devlin Road | Removal | Yes |
| Aranleigh | 7 | Aranleigh Court | Prune | Yes |
|  | 13 | Aranleigh Court | Removal |  |
|  | 1 | Aranleigh Gardens | Prune | Yes |
|  | 7 | Aranleigh Gardens | Removal | Yes |
|  | 15 | Aranleigh Gardens | Prune | Yes |
|  | 38 | Aranleigh Gardens | Removal | Yes |
|  | 5/6 | Aranleigh Mount | Prune | Yes |
|  | 22 | Aranleigh Mount | Removal | Yes |
|  | 28 | Aranleigh Mount | Prune | Yes |
|  | 35 | Aranleigh Mount | Prune | Yes |
|  | 1 | Aranleigh Park | Prune | Yes |
| Avondale Terrace | 4 | Avondale Terrace | Prune | Yes |
|  | 7 | Avondale Terrace | Prune | Yes |
|  | 29 | Ballyboden Crescent | Dead tree removal | Yes |
| Ballyboden | on open space opposite 16 | Ballyboden Crescent | Dead tree removal | Yes |
|  | 213 | Ballyboden Road | Dead tree removal | Yes |
|  | 6 | Ballyboden Road |  | Yes |
|  | 4 | Ballyboden Road | Removal |  |
|  | 211 | Ballyboden Road | removal dead tree |  |
| Ballyroan | 29 | Ballyroan Court | Dead tree removal |  |
|  | 9 | Ballyroan Crescent | Dead tree removal | Yes |
|  | 10 | Ballyroan Crescent | Prune | Yes |
|  | 11 | Ballyroan Crescent | Prune | Yes |
|  | 14 | Ballyroan Crescent | Prune | Yes |
|  | 48 | Ballyroan Crescent | Prune | Yes |
|  | 49 | Ballyroan Crescent | Removal | Yes |
|  | 50/52 | Ballyroan Crescent | Prune | Yes |
|  | 68 | Ballyroan Crescent | Prune |  |
|  |  | Ballyroan Crescent and Ballyroan Road | Remove hanger dead trees and Prune |  |
|  | 43 | Ballyroan Heights | Dead tree removal |  |
|  | 54 | Ballyroan Road | Dead tree removal | Yes |
|  | 160 | Ballyroan Road |  | Yes |
|  | 24/26 | Ballyroan Road | Dead tree removal | Yes |
|  | 73/75 | Ballyroan Road | Prune | Yes |
|  | 162 | Ballyroan Road | Prune | Yes |
|  | 68/70 | Ballyroan Road | Dead tree removal | Yes |
|  | 57 | Ballyroan Road | Prune |  |
| 2015 | front and side 130 | Ballyroan Road | Remove front Prune tree at side of house |  |
| 2015 | 147/149 | Ballyroan Road | Remove |  |
|  | rear 215 | Ballyroan Road | Prune & Removal |  |
|  | 215/217 | Ballyroan Road | Prune |  |
| Ballytore | 45 | Ballytore Road | Prune |  |
|  | 2 | Barton Drive | Removed | Yes |
| Barton | 36 | Barton Drive | Removal |  |
|  | 10 | Barton Road | Dead tree removal | Yes |
|  | 15 | Barton Road | Dead tree removal | Yes |
|  | 17 | Barton Road | Removal | Yes |
|  | 48 | Barton Road | Dead tree removal | Yes |
|  | 66 | Barton Road | Dead tree removal | Yes |
|  | 83 | Barton Road | Dead tree removal |  |
|  | side 40 | Barton Road | Prune |  |
| Beaufort Downs | 25 | Beaufort Downs | Prune |  |
|  | 26 | Beaufort Downs | Prune |  |
|  | 40A | Beaufort Downs | Prune |  |
| Brookwood | side 1 | Beech Walk, Brookwood | Prune |  |
|  | 17 | Beech Walk, Brookwood | Prune |  |
|  | 23 | Beech Walk, Brookwood | Prune |  |
| Beverly | side 33 | Beverly Avenue | Removed | Yes |
|  |  | Beverly Avenue | Prune |  |
|  | 26 | Beverly Downs | Removal and Prune |  |
|  | 2 | Boden Wood | Removal |  |
| Brookdale | rear 13 | Brookdale | Prune |  |
| Brookmount | 18 | Brookmount | Prune | Yes |
| Brookvale Downs | rear | Brookvale Downs | Removal | Yes |
|  | 5 | Brookvale Downs | Removal |  |
|  | 32a side and rear | Brookvale Downs | Prune |  |
|  | rear 51 | Brookvale Downs | Prune |  |
|  | 123 | Butterfield Avenue | Dead tree removal | Yes |
| Butterfield | 115 | Butterfield Avenue | Prune |  |
|  | 128 | Butterfield Avenue | removal |  |
|  | 24 | Butterfield Grove | Prune |  |
|  | 36 | Butterfield Orchard | Removed | Yes |
|  | side 49 | Butterfield Orchard | Dead tree removal | Yes |
| Carriglea | 9 | Carriglea Court | Removal | Yes |
|  | 14 | Carriglea Court | Prune | Yes |
|  | 18 | Carriglea Court | remove | Yes |
|  | 29/31 | Carriglea Downs | Prune | Yes |
|  | 33 | Carriglea Downs | Prune | Yes |
|  | 34 | Carriglea Rise | Removed | Yes |
|  | side 18a | Carriglea View | crown lift | Yes |
|  | 36 side | Carrigwood | removal | Yes |
| Carrigwood | 22 | Carrigwood | Removal | Yes |
|  | 48 | Carrigwood | Removal | Yes |
|  | 50 | Carrigwood | Prune | Yes |
|  | 53 | Carrigwood | Prune | Yes |
|  | 56 | Carrigwood | Prune | Yes |
|  | 60 | Carrigwood | Prune | Yes |
|  | 66 | Carrigwood | Removed | Yes |
|  | 68 | Carrigwood | Removal | Yes |
|  | 163 | Carrigwood | Prune | Yes |
|  | 175 | Carrigwood | Dead tree removal | Yes |
|  | Scoil Treasa boundary | Carrigwood | Removal | Yes |
|  | 38/39 | Carrigwood | Removal | Yes |
| Castlefield | 2/4 | Castlefield Court | Removal | Yes |
|  | 33 | Castlefield Park | Prune / Removal | Yes |
|  | side 15 | Castlefield Way | Prune | Yes |
| Cherryfield | 56 | Cherryfield Avenue | Removal | Yes |
|  | 125 | Cherryfield Road | Prune | Yes |
|  | 129 | Cherryfield Road | Removal | Yes |
|  | 67 | Cherryfield Road | Prune | Yes |
|  | 97 | Cherryfield Road | Prune | Yes |
| Cloragh Mills | 22 | Cloragh Mills | Prune |  |
|  | 21 & 7 | College Crescent | Remove | Yes |
| College Drive | 15 | College Drive | Prune | Yes |
|  | side of 116 | Coolamber Court | Removed | Yes |
|  | 1 | Crannagh Park | Removed | Yes |
|  | side of 5 | Cremorne | Removed | Yes |
| Cremorne | side of 75 | Cremorne | Prune | Yes |
|  | side of 84 | Cremorne | removal | Yes |
|  | 23 | Cypress Avenue | Dead tree removal | Yes |
| Brookwood |  | Cypress Avenue, Brookwood | Prune/Crown Raise |  |
| Brookwood | Between 2/4 | Cypress Avenue, Brookwood | Removal |  |
|  | Opposite 4 | Cypress Avenue, Brookwood | Removal |  |
|  | rear 12 | Cypress Downs | Prune |  |
| Cypress Drive | 65 | Cypress Drive | Dead tree removal |  |
|  | 39 | Cypress Drive | Dead tree removal |  |
|  | 41 | Cypress Drive | Removal |  |
|  | 59 | Cypress Drive | Dead tree removal |  |
|  | 22 | Cypress Grove Road | Dead tree removal | Yes |
|  | 55 | Cypress Grove Road | Dead tree removal |  |
|  | 96 | Cypress Grove Road | Dead tree removal |  |
| Cypress Grove Road | 10/12 | Cypress Grove Road | Removal |  |
|  | 30/32 | Cypress Grove Road | Removal |  |
|  | 34/36 | Cypress Grove Road | Prune |  |
|  | 38/40 | Cypress Grove Road | Prune |  |
|  | 54/56 | Cypress Grove Road | Removal |  |
|  | 62/64 | Cypress Grove Road | Prune |  |
|  | 74/76 | Cypress Grove Road | Removal |  |
|  | 86/88 | Cypress Grove Road | Removal |  |
| additonal | 96 | Cypress Grove Road | Dead tree removal | Yes |
|  | 98/100 | Cypress Grove Road | Prune |  |
| Cypress Park | 34 | Cypress Park | Prune |  |
| Dangan | 1 | Dangan Avenue | removal |  |
|  | 21 | Dangan Drive | Prune | Yes |
|  | 1 | Dangan Park | Prune | Yes |
|  | 30A | Dangan Park | Prune | Yes |
|  | 31 | Dangan Park | Prune | Yes |
|  | 49 | Dangan Park | Removal | Yes |
|  | 24 | Dangan Park | Prune |  |
|  | 39 | Dangan Park | Prune |  |
| Dargle Wood | side of 81 | Dargle Wood | Removal | Yes |
|  | 152 | Dargle Wood | Removal | Yes |
|  | side of 154 | Dargle Wood | Removal | Yes |
|  | rear 47 | Dargle Wood | Prune |  |
|  | 82 | Dargle Wood | Prune |  |
| Delaford | laneway to rear 41 | Delaford Avenue | Prune |  |
| Delaford | 2 | Delaford Grove | Removed | Yes |
|  | 33 | Delaford Grove | Prune |  |
|  | 11 | Delaford Park | Removal | Yes |
| Dodder Avenue | 2 | Dodder Avenue | Prune/ remove/ |  |
|  | 4 | Dodder Avenue | Removal |  |
| Dodder Park Road | 2a | Dodder Park Road | Prune |  |
|  | 74 | Dodder Road | Removed | Yes |
| Dodder Road Lower | 57 | Dodder Road Lower | Prune |  |
|  | 60 | Dodder Road Lower | Prune |  |
|  | 66/68 | Dodder Road Lower | Prune |  |
| Domville | 12 | Domville Drive | Prune |  |
|  | 1 | Domville Road | Removal |  |
| Edenbrook | 11 | Edenbrook Park | Dead tree removal | Yes |
| Edwards Court, Ballyboden Road | 15/17 | Edwards Court | Removal |  |
| Elkwood | side and rear 48 | Elkwood | Prune & Removal | Yes |
| Fairways | 70 | Fairways | Dead tree removal | Yes |
|  | 100 | Fairways | Prune |  |
| Fonthill Abbey | 6 | Fonthill Abbey | Removal | Yes |
| Fortfield | 13 | Fortfield Drive | Prune |  |
|  | 6/8 | Fortfield Park | Removal | Yes |
|  | 3 | Fortfield Park | Removal |  |
|  | 9 | Fortfield Park | Removal |  |
|  | 64 | Glenbrook Park | Removal | Yes |
|  | 70 | Glenbrook Park | Removal & Prune |  |
|  | 15 | Glenbrook Park | Removal |  |
| Glenbrook | 2 | Glenbrook Park | Prune |  |
|  | 12 | Glenbrook Park | Prune |  |
|  | 61 | Glenbrook Park | Prune |  |
|  | 62 | Glenbrook Park | Prune |  |
| Glendoher | 44 | Glendoher Avenue | Removal |  |
|  | opposite 16 | Glendoher Close | Removal | Yes |
|  | side 21 | Glendoher Close | Dead tree removal | Yes |
|  | 30 | Glendoher Close | Dead tree removal | Yes |
|  | 34 | Glendoher Close | Removal |  |
|  | end of cul de sac bordering Buglers car park | Glendoher Close | Dead tree removal |  |
|  | 45 | Glendoher Drive | Dead tree removal |  |
|  | 17 | Glendoher Park | Removal |  |
|  | side 26 | Glendoher Park | removal |  |
|  | 22/24 | Glendoher Road | Prune |  |
| Glendown | 8 | Glendown Avenue | Dead tree removal | Yes |
|  | 14/16 | Glendown Avenue | Dead tree removal | Yes |
|  | 29/31 | Glendown Avenue | Dead tree removal | Yes |
|  | 23 | Glendown Avenue | Prune |  |
|  | 7 | Glendown Close | Dead tree removal | Yes |
|  | side 1A | Glendown Close | Dead tree removal |  |
|  | 4 | Glendown Crescent | Dead tree removal | Yes |
|  | 13 | Glendown Crescent | Removal |  |
|  | 5/6 | Glendown Drive | Dead tree removal | Yes |
|  | opposite 11 | Glendown Drive | Removal |  |
|  | opposite 13 | Glendown Drive | Prune |  |
|  | 8 | Glendown Drive | Removal |  |
|  | 9 | Glendown Drive | Removal |  |
|  | opposite 11 | Glendown Drive | Dead tree removal |  |
|  | 8 | Glendown Green | Removal | Yes |
|  | rear 26 | Glendown Park | Removal |  |
|  | 2 | Glendown Park | Prune |  |
|  | 16 | Glendown Park | Removal |  |
|  | Junction | Glendown Road with Cypress Drive | Removal | Yes |
| Glenlyon | 2 | Glenlyon Estate | Prune | Yes |
| Glenvara | rear 1b | Glenvara Park | Prune | Yes |
|  | 42 | Glenvara Park | Removal | Yes |
|  | side 81 | Glenvara Park | Prune | Yes |
|  | 93 | Glenvara Park | Prune | Yes |
|  | 214 | Glenvara Park | Prune | Yes |
| Grange Downs | 23 | Grange Downs | Prune | Yes |
|  | 19 | Grange Manor Close |  | Yes |
| Grange Manor | 36 | Grange Manor Close | Prune | Yes |
|  |  | Grange Manor Close | Prune | Yes |
|  | 45 | Grange Manor Road | Prune | Yes |
|  | 41 | Grange Park | Prune | Yes |
| Grange Park | 10/11 | Grange Park | Dead tree removal | Yes |
| Grange Road | 211 | Grange Road | Prune | Yes |
|  | 214 | Grange Road | Prune | Yes |
|  | 228/229 | Grange Road | Prune | Yes |
| Greenfield Park | 4 | Greenfield Park | Removal | Yes |
|  | 6 | Greenfield Park | Prune |  |
|  | 7 | Greenfield Park | Prune |  |
|  | 8 | Greenfield Park | Removal | Yes |
|  | 10 | Greenfield Park | removal |  |
|  | 11 | Greenfield Park | Removal |  |
|  | 15 | Greenfield Park | Removal | Yes |
| Greentrees | 2 | Greentrees Drive | Prune | Yes |
|  | 12 | Greentrees Park | Prune | Yes |
|  | 15 | Greentrees Road | Prune | Yes |
| Grosvenor Court | front & rear 17 | Grosvenor Court | Prune |  |
|  | 20 | Grosvenor Court | Prune |  |
|  | 27 | Grosvenor Court | Prune |  |
|  | side of 28 | Grosvenor Court | Prune |  |
|  | 29 | Grosvenor Court | Prune |  |
| Hermitage | 7 | Hermitage Close | Removal | Yes |
|  | 16 | Hermitage Close | Prune | Yes |
|  | 18 | Hermitage Drive | Prune | Yes |
|  | 49 | Hermitage Drive | Removal | Yes |
|  | 31 | Hermitage Drive | Pruned | Yes |
|  | 27 | Hermitage Drive | Prune |  |
|  | 45 | Hermitage Drive | Prune |  |
|  | side 2 | Hermitage Grove | Removal | Yes |
|  | 24 | Hermitage Grove | Prune | Yes |
|  | 27 | Hermitage Grove | Removal | Yes |
|  | 29 | Hermitage Grove | Removal | Yes |
|  | 10 | Hermitage Grove | Removal | Yes |
|  | 20 | Hermitage Grove | Removal | Yes |
|  | 25 | Hermitage Grove | Removed | Yes |
|  | 24 | Hermitage Grove | removal |  |
|  | 30 | Hermitage Grove | Prune |  |
|  | 15 | Hermitage Park | Removal | Yes |
|  | 23 | Hermitage Park | Removed | Yes |
|  | 27 | Hermitage Park | Removal | Yes |
|  | 29 | Hermitage Park | Removed | Yes |
|  | 3 | Hermitage Park | Prune |  |
|  | 35 | Hermitage Park | Prune |  |
|  | 51 | Hermitage View | Removed | Yes |
|  | 3 | Hermitage View | Prune |  |
|  | 36 | Hillsbrook Avenue | Dead tree removal | Yes |
| Hillsbrook | 1 | Hillsbrook Avenue | Prune |  |
|  | opp 6 | Hillsbrook Avenue | crown lift | Yes |
|  | 11 | Hillsbrook Avenue | crown lift |  |
|  | 33 | Hillsbrook Avenue | Prune |  |
|  | 31 | Hillsbrook Grove | Prune |  |
|  | 13a | Hillsbrook Crescent | Prune | Yes |
|  | 42 | Hillside Park |  | Yes |
| Hillside Park | 9 | Hillside Park | Prune |  |
|  | 58 | Hillside Park | Prune |  |
| Idrone |  | Idrone Avenue | Dead tree removal | Yes |
|  | 30 | Idrone Close | Removal | Yes |
|  | 8 | Idrone Close | Removal | Yes |
|  | 2 | Idrone Close | Prune | Yes |
|  | side 37 | Idrone Drive | Removal | Yes |
| Kennington | 31 | Kennington Close | Prune | Yes |
|  | 25 | Kennington Road | Dead tree removal |  |
| Kilakee, Firhouse | 4A | Kilakee Avenue | Removal | Yes |
| Kilakee, Walkinstown | 7 | Kilakee Drive | Prune |  |
|  | 27 | Kilakee Gardens | Prune | Yes |
|  | 8 | Kilakee Grove | Removal | Yes |
|  | 16 | Kilakee Grove | Prune | Yes |
|  | 24 | Kilakee Park | Prune | Yes |
|  | 33 | Kilakee Park | Prune | Yes |
|  | 28 | Kilakee Rise | Prune | Yes |
|  | 51 | Kilakee View | Removal | Yes |
|  | 29 | Kilakee Walk |  | Yes |
|  | 9 | Kilakee Walk | Removal | Yes |
|  | 4 | Kilakee Way | Prune | Yes |
|  | 32 | Kilakee Way | Removal | Yes |
|  | 34 | Kilakee Way | Removed | Yes |
|  | 38 | Kilakee Way | Removed | Yes |
|  | 29 | Kilakee Way | Removed | Yes |
| Kippure Avenue | 18 | Kippure Avenue | Prune |  |
| Knockaire | 2 | Knockaire | Dead tree removal |  |
| Knockcullen | opposite 46 | Knockcullen Drive | Removal |  |
|  |  | Knockcullen Drive | Remove |  |
|  | 25 | Knockcullen Park | Removal |  |
|  | 28 | Knockcullen Park | Prune |  |
| Knocklyon Court | side 1 | Knocklyon Court | Removal |  |
| Brookwood |  | Larch Drive, Brookwood | Crown raise |  |
| Limekiln | 9 | Limekiln Avenue | Prune |  |
|  | 30 | Limekiln Avenue | Prune |  |
|  | 65 | Longwood Park | Prune |  |
| Longwood | 87 | Longwood Park | Removal |  |
| Loreto Avenue | 132 | Loreto Avenue | Removal |  |
|  | 136 | Loreto Avenue | Removal |  |
| Lower Dodder Road | 54 | Lower Dodder Road | Prune |  |
| Manor Grove | 40 | Manor Grove | Removal | Yes |
|  | 50 | Marian Crescent | Dead tree removal | Yes |
|  | 55 | Marian Crescent | Removal |  |
| Marian | 43 | Marian Crescent | Dead tree removal |  |
|  | rear 51 Charleville Square | Marian Drive | Removal |  |
|  | 42 | Marian Grove | Prune |  |
|  | 9 | Marian Park | Dead tree removal | Yes |
|  | 17 | Marian Park | Removal | Yes |
|  | 20 | Marian Park | Dead tree removal |  |
|  | 12 | Marian Road | Dead tree removal |  |
|  | 89 | Marian Road | Dead tree removal |  |
|  | 95 | Marian Road | Prune |  |
|  | 147 | Monalea Grove | removal | Yes |
|  | 34 | Monalea Grove | Prune | Yes |
|  | 41 | Monalea Grove | Prune | Yes |
|  | 153 | Monalea Grove | Prune | Yes |
|  | 154 | Monalea Grove | Prune | Yes |
| Monalea | 29 | Monalea Grove | Prune | Yes |
|  | 3 | Monalea Wood | Removal | Yes |
|  | 7 | Monalea Wood | Removal | Yes |
|  | 8/10 | Monalea Wood | Removal | Yes |
|  | 41 | Monalea Wood | Removal | Yes |
|  | 47 | Monalea Wood | Removal | Yes |
|  | 51 | Monalea Wood | Removal | Yes |
|  | side of 74A | Monalea Wood | Prune | Yes |
|  | 81 | Monalea Wood | Removal | Yes |
| Mountdown | 15 | Mountdown Road | Removal |  |
|  | 147 | Moyville | Prune | Yes |
| Moyville Lawns | 50 | Moyville | Prune | Yes |
|  | 155 | Moyville | Prune |  |
|  | 220 | Moyville | Removal |  |
| Moyville Lawns | side 15 | Moyville Lawns | Prune |  |
|  | outside | Moyville Lawns on Taylors Lane | Dead tree removal |  |
|  | 12 | Muckross Avenue | Dead tree removal | Yes |
| Muckross | 25 | Muckross Avenue | Prune | Yes |
|  | side of 25 | Muckross Avenue |  | Yes |
|  | 79 | Muckross Avenue | Removal |  |
|  | 4 | Muckross Crescent | Prune | Yes |
|  | open space opposite 10, 12, 13 | Muckross Green | Prune | Yes |
|  | open space opposite 37 , 38 | Muckross Green |  | Yes |
| Old Court Manor | 13/14 | Old Court Manor | Prune & Removal |  |
|  |  | Old Court Manor | Remove |  |
| Orchardstown | 48 | Orchardstown Avenue | Prune |  |
|  | 2 | Orchardstown Drive | Dead tree removal |  |
|  | rear 9 | Orchardstown Park | Prune |  |
|  | 8 | Orchardton |  | Yes |
|  | 10/11 | Orchardton | Prune |  |
| Orchardton | 7 | Orchardton | Prune |  |
|  | open space opposite 10 | Orchardton | Prune |  |
| Orlagh | 66/67 | Orlagh Park | Removal |  |
| Orwell | 344 | Orwell Park Close | Prune | Yes |
|  | 358A | Orwell Park Close | Prune | Yes |
|  | 360/361 | Orwell Park Close | Prune | Yes |
|  | 384 | Orwell Park Crescent | Prune | Yes |
|  | 425 | Orwell Park Green | Prune | Yes |
|  | 451 | Orwell Park Green | Prune | Yes |
|  | rear 455 | Orwell Park Green | Prune | Yes |
|  | 453 | Orwell Park Green | Prune | Yes |
|  | 305 | Orwell Park Grove | Prune | Yes |
|  | side 309 | Orwell Park Grove | Prune | Yes |
|  | 310 | Orwell Park Grove | Removal | Yes |
|  | side of 362a | Orwell Park Grove | Prune | Yes |
|  | side 480 | Orwell Park Grove | Prune | Yes |
|  | 228 | Orwell Park Heights | Prune | Yes |
|  | 271/272 | Orwell Park Lawns | Prune | Yes |
|  | 275 | Orwell Park Lawns | Prune | Yes |
|  | 23 | Orwell Park Rise | Prune | Yes |
|  | 59/61 | Orwell Park Rise | Prune | Yes |
|  | 482 | Orwell Park Way | Prune | Yes |
|  | 500 | Orwell Park Way | Prune | Yes |
|  |  | Orwell Roundabout | Dead tree removal |  |
| Osprey | 2 | Osprey Avenue | Dead tree removal |  |
|  | 11 | Osprey Drive | Dead tree removal | Yes |
|  | 15 | Osprey Lawns | removal |  |
|  | 18 | Osprey Lawns | Prune |  |
| Owendoher Crescent | 20 | Owendoher Crescent | Prune |  |
| Palmer Park | entrance to | Palmer Park | Prune |  |
|  | 12 | Palmer Park | Prune |  |
|  | 31 | Palmer Park | Prune |  |
| Pearse Brothers Park | 7 | Pearse Brothers Park | Removal |  |
|  | 58 | Pearse Brothers Park | Removal |  |
|  | 61 | Pearse Brothers Park | Prune |  |
|  | 79 | Pearse Brothers Park | Prune |  |
|  | green area between substation & entrance to Glenmore Park | Pearse Brothers Park | Prune |  |
|  | 26/28 | Pinewood Park |  | Yes |
|  | 74 | Pinewood Park | Removal | Yes |
|  | 18 | Pinewood Park | Dead tree removal | Yes |
| Pinewood | 27 | Pinewood Park | Dead tree removal |  |
|  | 33 | Pinewood Park | check for removal |  |
| Rathfarnham Wood | 79 | Rathfarnham Wood | Prune |  |
| Robinhood Industrial Estate | 4 | Robinhood Industrial Estate | Removal |  |
| Rockfield | 73 | Rockfield Avenue | Removal |  |
|  | 97 | Rockfield Avenue | Removal |  |
|  | 122 | Rockfield Avenue | Removal |  |
|  | 95 | Rockfield Avenue | Prune | Yes |
|  | 94/96 | Rockfield Avenue | Prune | Yes |
|  | 97 | Rockfield Avenue | removal | Yes |
|  | 25 | Rockfield Road | Prune | Yes |
| Rossmore | 1 | Rossmore Avenue | Prune | Yes |
|  | 17 | Rossmore Avenue | Prune | Yes |
|  | 19/20 | Rossmore Avenue | Prune | Yes |
|  | 23 | Rossmore Avenue | Prune | Yes |
| Rossmore | 1 | Rossmore Avenue | pruning |  |
|  | 19/20 | Rossmore Avenue | pruning |  |
|  | 23 | Rossmore Avenue | pruning |  |
|  | 5/6 | Rossmore Crescent | Removal | Yes |
|  | 8 | Rossmore Crescent | Removal | Yes |
|  | 11/12 | Rossmore Crescent | Removal | Yes |
|  | 5,6 | Rossmore Crescent | removal |  |
|  | 8 | Rossmore Crescent | removal |  |
|  | 11,12 | Rossmore Crescent | removal |  |
|  | 1 | Rossmore Drive | Prune | Yes |
|  | 1 | Rossmore Drive | pruning |  |
|  | rear 21 | Rossmore Drive | pruning |  |
|  | rear 1 | Rossmore Grove | Prune | Yes |
|  | 7 | Rossmore Grove | Prune | Yes |
|  | rear 1 | Rossmore Grove | pruning |  |
|  | front & rear 5 | Rossmore Lawns | Removal | Yes |
|  | side 19 | Rossmore Lawns | Removal | Yes |
|  | 5 | Rossmore Lawns | removal |  |
|  | side 19 | Rossmore Lawns | removal |  |
|  | 51,52,53 | Rossmore Lawns | Prune |  |
|  | 68 | Rossmore Lawns | Prune |  |
|  | 81 | Rossmore Lawns | Prune |  |
|  | 2 | Rossmore Park | Prune |  |
|  | 10 | Rossmore Park | Prune |  |
|  | rear 18 | Rossmore Park | Prune |  |
|  | 19 | Rossmore Park | Prune |  |
| Rushbrook | 10 | Rushbrook Court |  |  |
|  | side 2 | Rushbrook Crescent | Removal |  |
|  | 8/10 | Rushbrook Crescent | Prune |  |
|  | 3 | Rushbrook Drive | Prune | Yes |
|  | 9 | Rushbrook Drive | Prune | Yes |
|  | 27 | Rushbrook Drive |  | Yes |
|  | 33 | Rushbrook Drive |  | Yes |
|  | 15 | Rushbrook Drive | Prune |  |
|  | 17 | Rushbrook Drive | Prune | Yes |
|  | 18/20 | Rushbrook Grove | Dead tree removal | Yes |
|  | 22/24 | Rushbrook Grove | Dead tree removal | Yes |
|  | 13 | Rushbrook Road | Prune | Yes |
|  | 25 | Rushbrook Road | Prune |  |
|  | 2 | Rushbrook View | Prune | Yes |
|  | 31 | Rushbrook View | Removal |  |
|  | 18/20 | Rushbrook View | Dead tree removal |  |
|  | 34/36 | Rushbrook View | Removal | Yes |
|  | 29/31 | Rushbrook Way | Dead tree removal | Yes |
|  | 31 | Rushbrook Way | Prune |  |
| Sally Park | 3 | Sally Park | Prune |  |
|  | 11 | Sally Park | Removal |  |
| Scholarstown Park | 96 | Scholarstown Park | Removal |  |
| Shelton Park | 9 | Shelton Park | Prune |  |
| Silverwood | 10 | Silverwood Road | Prune |  |
| Silverwood | 31 | Silverwood Road | Removal |  |
| Springfield Avenue | 26 | Springfield Avenue | Prune |  |
| Springvale | 1 | Springvale | Prune |  |
|  | 43 | Springvale |  |  |
| Saint Anthonys Crescent | 53 | St Anthonys Crescent | Removal |  |
|  | 98 | St Brendans Crescent | No works required |  |
| Saint Brendans Crescent | 51 | St Brendans Crescent | Removal |  |
|  | 41 | St Columbas Road | Removal |  |
| Saint Columbas Road | 21/23 | St Columbas Road | Removal |  |
|  | 28 | St Columbas Road | Removal |  |
| Saint Conleths Road | 36 | St Conleths Road | Removal |  |
|  | 45/47 | St Conleths Road | Removal |  |
|  | 61 | St Conleths Road | Removal |  |
|  | 65 | St Conleths Road | Removal |  |
| Saint James Road | 72 | St James Road | Removal |  |
|  | 74 | St James Road | Removal |  |
|  | 133 | St James Road | Removal |  |
|  | 209 | St James Road | Prune |  |
|  | 281 | St James Road | removal |  |
| Saint Josephs Road | 1 | St Josephs Road | Removal |  |
|  | 24 | St Josephs Road | Removal |  |
|  | 20 | St Josephs Road | Removal |  |
|  | 72 | St Josephs Road | Removal |  |
|  | 76/78 | St Josephs Road | Removal |  |
|  | 56 | St Patricks Road | Removal |  |
|  | 94 | St Patricks Road | Removal |  |
|  | 10 | St Patricks Road | Dead tree removal |  |
|  | 46 | St Patricks Road | Removal |  |
|  | 62/64 | St Patricks Road | Prune |  |
|  | 113 | St Patricks Road | Removal |  |
|  | 79 | St Patricks Road | Prune |  |
|  | 83 | St Patricks Road | Removal |  |
|  | 123 | St Patricks Road | Removal |  |
| Saint Patricks Road | 8 | St Patricks Road | Dead tree removal |  |
| Saint Peters Crescent | 47 | St Peters Crescent | Removal |  |
|  | 71 | St Peters Crescent | Removal |  |
|  | 65 | St Peters Crescent | Removal |  |
|  | 68 | St Peters Crescent | Removal |  |
| Saint Peters Drive | 19 | St Peters Drive | Removal |  |
| Saint Peters Drive | 21/22 | St Peters Drive | Removal |  |
|  | 28 | St Peters Drive | Removal |  |
|  | 34 | St Peters Drive | Prune |  |
|  | 38 | St Peters Drive | Removal | Yes |
|  | 46 | St Peters Drive | Removal | Yes |
|  | 93 | St Peters Road | Dead tree removal |  |
| Saint Peters Road | 61 | St Peters Road | Prune |  |
|  | 26 | St Peters Road | Removal |  |
|  | 28 | St Peters Road | Prune |  |
|  | 56 | St Peters Road | Prune |  |
|  | 63 | St Peters Road | Prune |  |
|  | 69 | St Peters Road | Prune |  |
|  | 124 | St Peters Road | Prune |  |
|  | 163-169 | St Peters Road | Prune |  |
|  | 192 | St Peters Road | Prune |  |
|  | 194 | St Peters Road | Removal |  |
|  | 2 | St Peters Terrace | Prune |  |
|  | 7 | Stonepark Abbey | Removal | Yes |
| Stonepark Abbey | between | Stonepark Abbey, Longwood & Loreto Avenue | Prune |  |
| Temple Manor | laneway rear 34 | Temple Manor Court | Prune |  |
|  | 23 | Temple Manor Way | Prune |  |
|  | 24A | Temple Manor Way | Prune |  |
|  | 45 | Temple Manor Way | Removal |  |
| Templeogue | 223 | Templeogue Road | Removal |  |
|  |  | Templeogue Wood |  |  |
| Templeroan | 77 | Templeroan Park |  | Yes |
|  | 28/40 | Templeroan Park |  | Yes |
|  | 100 | Templeville Drive | Prune | Yes |
|  | 108 | Templeville Drive | Prune | Yes |
|  | 110 | Templeville Drive | Prune | Yes |
|  | 125 | Templeville Drive | Prune | Yes |
|  | 98 | Templeville Drive | Prune | Yes |
|  | 129 | Templeville Drive | Prune | Yes |
|  | 130 | Templeville Drive | Prune | Yes |
|  | 132 | Templeville Drive | Prune | Yes |
|  | 152 | Templeville Drive | Removed | Yes |
| Templeville | 16 | Templeville Drive |  |  |
|  | 19 | Templeville Drive |  |  |
|  | 31 | Templeville Drive |  |  |
|  | 72 | Templeville Drive | Prune |  |
|  | 115 | Templeville Drive | Prune |  |
|  | 143 | Templeville Drive | Prune |  |
|  | 21 | Templeville Road | Prune |  |
|  | 53 | Templeville Road | Dead tree removal |  |
|  | 65 | Templeville Road | Dead tree removal |  |
|  | 73 | Templeville Road | Dead tree removal |  |
| Boden Park | 33/35 | The Avenue, Boden Park | Removal |  |
|  | side 18 | The Glen, Boden Park | Prune |  |
| Cypress Downs | 4 | The Green, Cypress Downs | Prune |  |
|  | 1 | The Park | Prune |  |
| The Priory | side 11 | The Priory | Dead tree removal |  |
|  | 58 | The Priory | Removal |  |
| The Watercourse | 6 | The Watercourse | Prune & removal |  |
| Tibradden | side 1 | Tibradden Close | Prune |  |
|  | 9 | Tibradden Drive | Removal |  |
| Tonduff Close | 14 | Tonduff Close | Prune |  |
| Tymon Park |  | Tymon Park - along boundary with Osprey Avenue, Osprey Lawn, Osprey Park, Kennington Road | Removal |  |
| Village Green, Rathfarnham Road | 5/8 | Village Green | Prune |  |
| Wainsfort | 50 | Wainsfort Park | Prune | Yes |
|  | 57 | Wainsfort Park | Removal | Yes |
|  | 62 | Wainsfort Road | Removal | Yes |
|  | 72 | Wainsfort Road | remove | Yes |
| Brookwood | Side 6 | Walnut View, Brookwood | Prune |  |
|  | rear 1-6 | Walnut View, Brookwood | Removal |  |
|  | 9 | Watermill Close | Prune |  |
| Wellington Park | 43 | Wellington Park | Removal |  |
|  | 104/105 | Westbourne Lodge | Removal | Yes |
| Westbourne Lodge | 22 | Westbourne Lodge | Prune |  |
|  | 99 | Westbourne Lodge | Prune |  |
| Whitechurch | 64 | Whitechurch Avenue | Prune | Yes |
|  | 69 | Whitechurch Avenue | Removal | Yes |
|  | 9 | Whitechurch Court |  | Yes |
|  | 15 | Whitechurch Court |  | Yes |
|  | 19 | Whitechurch Court |  | Yes |
|  | 20 | Whitechurch Court |  | Yes |
|  | 6 | Whitechurch Crescent | Prune | Yes |
|  | 8 | Whitechurch Crescent | Removed | Yes |
|  | 10 | Whitechurch Crescent | Prune | Yes |
|  | 23 | Whitechurch Drive | Removal & Prune | Yes |
|  | 6 | Whitechurch Green | remove |  |
|  | 21 | Whitechurch Lawn | Dead tree removal | Yes |
|  | 25 | Whitechurch Lawn | Dead tree removal | Yes |
|  | 15 | Whitechurch Park | Prune | Yes |
| Whitecliff | side 4 | Whitecliff | Removed | Yes |
|  | 4 | Whitecliff | remove | Yes |
|  | 22 | Whitecliff | Prune trees at side of house | Yes |
|  | 30 | Whitecliff | Remove | Yes |
|  | 45 | Whitecliff | Remove | Yes |
|  | side 48 | Whitecliff | Removed | Yes |
|  | 49 | Whitecliff | Removed | Yes |
|  | 61 | Whitecliff | Removed | Yes |
|  | side 61 | Whitecliff | Removed | Yes |
|  | 62 | Whitecliff | Removed | Yes |
|  | 63 | Whitecliff | Removed | Yes |
|  | 64 | Whitecliff | Removed | Yes |
|  | 67 | Whitecliff | Removed | Yes |
| 2015 | 71 | Whitecliff | removal | Yes |
|  | 81 | Whitecliff | Removal | Yes |
|  | 169 | Whitecliff | Prune | Yes |
|  | 171 | Whitecliff | Prune | Yes |
|  | 186 | Whitecliff | Removed | Yes |
|  | 201a | Whitecliff | Removed | Yes |
|  | 221 | Whitecliff | Prune | Yes |
|  | 2 | Whitecliff | Removed |  |
|  | 26 | Whitecliff | Remove |  |
|  | 31 | Whitecliff | Remove |  |
|  | side 60 | Whitecliff | Removed |  |
|  | 93 | Whitecliff | Removed | Yes |
|  | 137 | Whitecliff | Removed | Yes |
|  | side 145 | Whitecliff | Removed |  |
|  | 146 | Whitecliff | Removed |  |
|  | 152 | Whitecliff | Removed |  |
|  | 153 | Whitecliff | Removed |  |
|  | side 154 | Whitecliff | Removed |  |
|  | side 181 | Whitecliff | Removed |  |
|  | 183 | Whitecliff | Removed |  |
| Whitehall Road | 171 | Whitehall Road West | Prune |  |
| additonal | 179 | Whitehall Road West | remove | Yes |
| Willbrook | 2 | Willbrook | Prune |  |
|  | 13 | Willbrook | Prune |  |
|  | 67 | Willbrook | Prune |  |
|  | rear 70/72 | Willbrook | Prune |  |
|  | 103 | Willbrook estate | removal | Yes |
|  | 9 | Willbrook Grove | Removal |  |
| Willington | 50 | Willington Drive | Removal |  |
|  | 6 | Willington Grove | Prune | Yes |
|  | 27 | Willington Grove |  |  |
|  | 34 | Willington Grove | Removal | Yes |
|  | 20 | Willington Lawn | Removal | Yes |
|  | 22 | Willington Lawn | Removal | Yes |
|  | 15a | Willington Park |  |  |
| Wood Dale | 19-27 | Wood Dale Crescent | Prune |  |
| Woodbrook Park | 12 | Woodbrook Park | Dead tree removal |  |
| Woodlawn Park | 39 | Woodlawn Park Avenue | Prune | Yes |
|  | 40 | Woodlawn Park Avenue | Prune | Yes |
|  | 45 | Woodlawn Park Avenue | Prune | Yes |
|  | 95 | Woodlawn Park Avenue | Prune | Yes |
|  | 148 | Woodlawn Park Avenue | Prune | Yes |
|  | 55 | Woodlawn Park Drive | Removal | Yes |
|  | 45 | Woodlawn Park Drive | Prune | Yes |
|  | 34 | Woodlawn Park Grove | Prune | Yes |
|  | 103-112 | Woodlawn Park Grove | Dead tree removal | Yes |
|  | 79 | Woodlawn Park Grove | Prune | Yes |
|  | 144 | Woodlawn Park Grove | Prune | Yes |
|  | 28 | Woodlawn Park Grove | Dead tree removal | Yes |
|  | 31 | Woodlawn Park Grove | Prune | Yes |
|  | 33 | Woodlawn Park Grove | Prune | Yes |
|  | side of 164 | Woodlawn Park Grove | Prune | Yes |

- Whole Estates

| Estate | Works Required | Works Completed |
| --- | --- | --- |
| Boden Park | Pruning / removals |  |
| Castleside Drive | Pruning / removals |  |
| Orwell Park | Pruning / removals |  |
| Scholarstown Park | Pruning / removals |  |
| Templeroan | Pruning / removals | Near completion |
| Fonthill Park, Rathfarnham | Removals |  |

- Tree Stump Removals

| Location | House No. | Estate | Works Required | Date Completed |
| --- | --- | --- | --- | --- |
| Ballyboden | 6 | Ballyboden Road | Stump removal | 29/01/2015 |
|  | 23 | Whitechurch Lawn x 3 | Stump removal | 02/02/2015 |
|  | 37 | Alderwood Avenue | Stump removal |  |
|  | 49 | Amber Vale | Stump removal | 05/02/2015 |
|  | 50 | Amber Vale | Stump removal | 05/02/2015 |
|  | 57 | Amber Vale | Stump removal | 05/02/2015 |
|  | 58 | Amber Vale | Stump removal | 05/02/2015 |
|  | 62 | Amber Vale | Stump removal | 05/02/2015 |
|  | 26 | Amber Vale | Stump removal | 05/02/2015 |
|  | 15 | Aranleigh Court | Stump removal | 02/02/2015 |
|  | 37 | Aranleigh Gardens | Stump removal | 02/02/2015 |
|  | 40 | Aranleigh Gardens | Stump removal | 02/02/2015 |
| Aranaleigh | 34 | Aranleigh Mount | Stump removal | 02/02/2015 |
|  | 36 | Aranleigh Mount | Stump removal | 02/02/2015 |
|  | 37 | Aranleigh Mount | Stump removal | 02/02/2015 |
| Ashton | 46 | Ashton Avenue | Stump removal |  |
|  | 84 | Ashton Avenue | Stump removal |  |
|  | 28 | Ashton Close | Stump removal |  |
|  | 5 | Ashton Grove | Stump removal |  |
|  | 14 | Ashton Grove | Stump removal |  |
|  | 24 | Ballroan Road | Stump removal | 29/01/2015 |
|  | 29 | Ballyboden crescent | Stump removal |  |
| Ballymount Road | 8 | Ballymount Road (note: stumps on Turnpike Road) | Stump removal |  |
| Ballyroan | Opp 1 | Ballyroan Nat school | Stump removal | 29/01/2015 |
|  | 9 | Ballyroan Crescent | Stump removal | 29/01/2015 |
|  | 47 | Ballyroan Crescent | Stump removal |  |
|  | 9 | Ballyroan Crescent | Stump removal |  |
|  | 9 | Ballyroan Crescent | Stump removal | 22/12/2014 |
|  | 28 | Ballyroan Heights | Stump removal | 04/02/2015 |
|  | 26 | Ballyroan Road | Stump removal | 29/01/2015 |
|  | 34 | Ballyroan Road | Stump removal | 29/01/2015 |
|  | 54 | Ballyroan Road | Stump removal | 29/01/2015 |
|  | 126 | Ballyroan Road | Stump removal | 29/01/2015 |
|  | 139 | Ballyroan Road | Stump removal | 29/01/2015 |
|  | 141 | Ballyroan Road | Stump removal | 29/01/2015 |
|  | 271 | Ballyroan Road | Stump removal | 29/01/2015 |
|  | 34 | Ballyroan Road | Stump removal |  |
|  | 119 | Ballyroan Road | Stump removal |  |
|  | 126 | Ballyroan Road | Stump removal |  |
|  | 24/26 | Ballyroan Road | Stump removal |  |
|  | 73 | Ballytore Road | Stump removal |  |
|  | 2 | Barton Drive | Stump removal | 29/01/2015 |
| Barton Road | 10 | Barton Road | Stump removal | 29/01/2015 |
|  | 17 | Barton Road | Stump removal | 29/01/2015 |
|  | 19 | Barton Road | Stump removal | 29/01/2015 |
|  | 50 | Barton Road | Stump removal | 29/01/2015 |
|  | 66 | Barton Road | Stump removal | 29/01/2015 |
| Beechfield, Walkinstown | 107 | Beechfield Road | Stump removal |  |
| Butterfield | 14 | Butterfield Orchard | Stump removal |  |
|  | 77 | Butterfield Park | Stump removal | 04/02/2015 |
| Carrigwood | 158A | Carrigwood | Stump removal |  |
| Castlefield Manor | 3 | Castlefield Drive | Stump removal |  |
| Oldbawn | 12 | Cul na Greine | Stump removal | 25/02/2015 |
|  | 22 | Cypress Grove Road | Stump removal |  |
| Daletree | Left hand side of estate entrance | Daletree Drive | Stump removal |  |
| Dargle Wood | 145 | Dargle Wood | Stump removal |  |
|  | left of entrance | Dargle Wood | Stump removal |  |
|  | 21 | Dun An Oir | Stump removal | 25/02/2015 |
| Edenbrook | 19 | Edenbrook Park | Stump removal | 29/01/2015 |
|  | 17 | Edenbrook Park | Stump removal | 29/01/2015 |
| Elkwood | 28 | Elkwood | Stump removal |  |
|  | 58 | Elkwood | Stump removal |  |
| Ely Manor | 30 | Ely Green | Stump removal |  |
| Edenbrook |  | Entrance to Edenbrook Park x2 | Stump removal | 29/01/2015 |
| Fairways | 23 | Fairways | Stump removal |  |
|  | 36 | Fairways | Stump removal |  |
|  | 46 | Fairways | Stump removal |  |
| Fonthill |  | Fonthill estate | Stump removal |  |
| Fortfield Park | nos.6/8 | Fortfield Park | Stump removal |  |
| Glenbrook | 13 | Glenbrook Park | Stump removal |  |
|  | 25 | Glenbrook Park | Stump removal |  |
| Glendoher | 6 | Glendoher Close | Stump removal |  |
| Glendown | 8 | Glendown Avenue | Stump removal |  |
|  | front & open space to side 9 | Glendown Avenue | Stump removal |  |
|  | 16 | Glendown Avenue | Stump removal |  |
|  | 29 | Glendown Avenue | Stump removal |  |
|  | 41 | Glendown Avenue | Stump removal |  |
|  | 53 | Glendown Avenue | Stump removal |  |
|  | 7 | Glendown Close | Stump removal |  |
|  | Opposite 9 | Glendown Drive | Stump removal |  |
|  | 11 | Glendown Drive | Stump removal |  |
|  | 8 | Glendown Green | Stump removal |  |
|  | Open space | Glendown Grove | removal of 2 stumps |  |
|  | 6 | Glendown Grove | Stump removal |  |
|  | 9 | Glendown Lawns | Stump removal |  |
|  | 15 | Glendown Lawns | Stump removal |  |
|  | 1 | Glendown Park | Stump removal |  |
|  | near corner junction with Glendown Drive | Glendown Road | Stump removal |  |
|  |  | Glendown Road / Cypress Drive Junction | removal of 4 stumps |  |
| Glenmurry | 15 | Glenmurry Park | Stump removal |  |
|  | 173 | Glenview Park | Stump removal |  |
|  | 256 | Glenview Park | Stump removal |  |
| Grange Park | 12 | Grange Park | Stump removal | 29/01/2015 |
| Grosvenor Court | 32 | Grosvenor Court | Stump removal |  |
| Hermitage | 7 | Hermitage Close | Stump removal | 23/02/2015 |
|  | 16 | Hermitage Close | Stump removal | 23/02/2015 |
|  | opp 27 | Hermitage Drive | Stump removal | 15/02/2015 |
|  | 3 | Hermitage Drive | Stump removal | 23/02/2015 |
|  | 18 | Hermitage Drive | Stump removal | 23/02/2015 |
|  | 49 | Hermitage Drive | Stump removal | 23/02/2015 |
|  | 10 | Hermitage Grove | Stump removal | 23/02/2015 |
|  | 18 | Hermitage Grove | Stump removal | 23/02/2015 |
|  | 20 | Hermitage Grove | Stump removal | 23/02/2015 |
|  | 22 | Hermitage Grove | Stump removal | 23/02/2015 |
|  | 27 | Hermitage Grove | Stump removal | 23/02/2015 |
|  | 24 | Hermitage Grove | Stump removal | 23/02/2015 |
|  | 25 | Hermitage Grove | Stump removal | 23/02/2015 |
|  | 29 | Hermitage Grove | Stump removal | 23/02/2015 |
|  | 30 | Hermitage Grove | Stump removal | 23/02/2015 |
|  | side 2 | Hermitage Grove | Stump removal | 23/02/2015 |
|  | 8 | Hermitage Lawn | Stump removal | 24/02/2015 |
|  | 5 | Hermitage Park | Stump removal | 15/02/2015 |
|  | 11 | Hermitage Park | Stump removal | 15/02/2015 |
|  | 57 | Hermitage Park | Stump removal | 23/02/2015 |
|  | 15 | Hermitage Park | Stump removal | 23/02/2015 |
|  | 23 | Hermitage Park | Stump removal | 23/02/2015 |
|  | 27 | Hermitage Park | Stump removal | 23/02/2015 |
|  | 29 | Hermitage Park | Stump removal | 23/02/2015 |
|  | 57 | Hermitage Park | Stump removal | 24/02/2015 |
|  | 51 | Hermitage View | Stump removal | 23/02/2015 |
|  | 124 | Hermitage View | Stump removal | 24/02/2015 |
|  | 42 | Hillside Park | Stump removal | 28/01/2015 |
|  | 42 | Hillside Park | Stump removal | 28/01/2015 |
| Hillside Park | LHS entrance to estate | Hillside Park | Stump removal | 29/01/2015 |
|  | 5 | Hillside Park | Stump removal | 29/01/2015 |
|  |  | Idrone Avenue | Stump removal |  |
|  | 53 | IdroneDrive | Stump removal |  |
| Kilakee | 15 | Kilakee Green | Stump removal |  |
| Knockaire | 25 | Knockaire | Stump removal |  |
|  | opposite 37 | Knockaire | Stump removal |  |
|  | 26a | Knockaire |  |  |
|  | 17 | Knocklyon Drive | Stump removal | 29/01/2015 |
|  | 29 | Knocklyon Drive | Stump removal | 29/01/2015 |
|  | 9 | Lios na Sidhe | Stump removal | 25/02/2015 |
| Marian | 9 | Marian Crescent | Stump removal | 29/01/2015 |
|  | 43 | Marian Crescent | Stump removal | 29/01/2015 |
|  | 48 | Marian Crescent | Stump removal | 29/01/2015 |
|  | 70 | Marian Crescent | Stump removal | 29/01/2015 |
|  | 33 | Marian Crescent | Stump removal | 03/02/2015 |
|  | 55 | Marian Grove | Stump removal | 29/01/2015 |
|  | 7 | Marian Park | Stump removal | 29/01/2015 |
|  | 22 | Marian Park | Stump removal | 29/01/2015 |
| Perrystown | 19 | Millgate Drive | Stump removal |  |
|  | 28 | Moyville | Stump removal |  |
| Orchardstown | opp 59 | Orchardstown Avenue | Stump removal | 03/02/2015 |
|  | 12 | Orchardstown Villas | Stump removal | 29/01/2015 |
|  | 15 | Orchardstown Villas | Stump removal | 29/01/2015 |
|  | 11 | Orchardstown Villas | Stump removal |  |
| Orwell | 316 | Orwell Park Avenue | Stump removal |  |
|  | 318A | Orwell Park Avenue | Stump removal |  |
|  | 411 | Orwell Park Drive | Stump removal |  |
|  | 408 | Orwell Park Drive | Stump removal |  |
|  | front & side 388 | Orwell Park Drive | Stump removal |  |
|  | 425 | Orwell Park Green | Stump removal |  |
|  | 429 | Orwell Park Green | Stump removal |  |
|  | 432 | Orwell Park Green | Stump removal |  |
|  | 434 | Orwell Park Green | Stump removal |  |
|  | 45/46 | Orwell Park Rise | Stump removal |  |
|  | 119 | Orwell Park View | Stump removal |  |
|  | 483 | Orwell Park Way | Stump removal |  |
|  | side 515 | Orwell Park Way | Stump removal |  |
|  | 358 | Orwell Park Way | Stump removal |  |
| Osprey | 31 | Osprey Avenue | Stump removal |  |
| Owendore Crescent | 26 | Owendore Crescent, | Stump removal |  |
|  | 17 | Owendore Crescent | Stump removal |  |
| Palmer Park | 32 | Palmer Park | Stump removal |  |
| Pearse Brothers Park | 47 | Pearse Brothers Park | Stump removal |  |
|  | 1 | Pinewood Park | Stump removal | 29/01/2015 |
| Pinewood Park | 4 | Pinewood Park | Stump removal | 29/01/2015 |
|  | 38 | Pinewood Park | Stump removal | 29/01/2015 |
|  | 74 | Pinewood Park | Stump removal | 02/02/2015 |
|  | 28 | Pinewood Park | Stump removal | 29/01/2015 |
|  | 38 | Pinewood Park | Stump removal | 29/01/2015 |
|  | 74 | Pinewood Park | Stump removal | 29/01/2015 |
| Rossmore | 18A | Rossmore Avenue | Stump removal |  |
|  | 4 | Rossmore Crecent | Stump removal | 05/03/2015 |
|  | 6 | Rossmore Crecent | Stump removal | 05/03/2015 |
|  | 7 | Rossmore Crecent | Stump removal | 05/03/2015 |
|  | 12 | Rossmore Crecent | Stump removal | 05/03/2015 |
|  | 5 | Rossmore Lawns | Stump removal | 05/03/2015 |
|  | 37/38 | Rossmore Lawns | Stump removal |  |
|  | side 56/57 | Rossmore Lawns | removal of c. 15 stumps |  |
| Rushbrook | 13/15 | Rushbrook Road | Stump removal |  |
|  | 34 | Rushbrook View | Stump removal |  |
| Saint Annes | 23 | St Annes | Stump removal |  |
| Saint Brendan's Crescent | 18 | St Brendans Crescent | Stump removal |  |
| Saint James Road | 199 | St James Road | Stump removal |  |
| Saint James Road | side 324A | St James Road (St Finbarr's Close) | Stump removal |  |
| Saint Malachy's Road | 30 | St Malachy's Road | Stump removal |  |
|  | 56 | St Peters Road | Stump removal |  |
| Stonepark Abbey | 151 | Stonepark Abbey | Stump removal |  |
|  | 11 | Summerfield | Stump removal | 25/02/2015 |
|  | 17 | Summerfield | Stump removal | 25/02/2015 |
| Templeroan | 10 | Templeroan Court | Stump removal |  |
|  | 8 | Templeroan Green | Stump removal |  |
|  | 1 | Templeroan Park | Stump removal |  |
|  |  | Templeroan road | removal of 5 stumps |  |
|  | 23 | Templeroan Way | Stump removal |  |
| Boden Park | 29 | The Avenue, Boden Park | Stump removal |  |
| Belgard | 155 | The Court | Stump removal | 05/02/2015 |
| Belgard | 307 | The Crescent | Stump removal | 05/02/2015 |
| The Priory | Front of estate | The Priory | Stump removal | 24/02/2015 |
|  | 12 | The Priory | Stump removal | 24/02/2015 |
|  | 230 | The Priory | Stump removal | 24/02/2015 |
|  | side 11 | The Priory | Stump removal |  |
| Whitechurch | 69 | Whitechurch Avenue | Stump removal | 03/02/2015 |
|  | 2 | Whitechurch Court | Stump removal | 02/02/2015 |
|  | 20 | Whitechurch Court | Stump removal | 03/02/2015 |
|  | 9 | Whitechurch Crescent | Stump removal | 02/02/2015 |
|  | 8 | Whitechurch Crescent | Stump removal | 03/02/2015 |
|  | 9 | Whitechurch Crescent | Stump removal | 03/02/2015 |
|  | 8 | Whitechurch Crescent | Stump removal | 03/02/2015 |
|  | 21 | Whitechurch Lawn | Stump removal | 03/02/2015 |
|  | 25 | Whitechurch Lawn | Stump removal | 03/02/2015 |
|  | 15 | Whitechurch Park | Stump removal | 03/02/2015 |
|  | 3 | Whitechurch Walk | Stump removal | 02/02/2015 |
|  | 137 | Whitecliff | Stump removal |  |
| Willington | 4 | Willington Lawns | Stump removal |  |
|  | 20 | Willington Lawns | Stump removal |  |
| Woodlawn Park | 84/85 | Woodlawn Park Grove | Stump removal |  |
|  | 41 | Woodlawn Park Grove | Stump removal |  |
|  | 18 | Woodstown Park | Stump removal |  |

- Open Space Shrubberies Maintenance

| Estate | Location | Works Required | Works Completed |
| --- | --- | --- | --- |
| Delaford Grove | Delaford | Prune shrubbery at the rear of nos. 34/35 |  |
| Dodder Road Lower | Dodder Road Lower | Open space in front of no. 8 - clean up and lift lower branches |  |
| Springvale | Springvale | Prune shrubbery at the side and rear of no. 1 | Yes |
| Rossmore Park | Rossmore | Prune trees on open space to rear of 12-19 | Yes |
| Rathfarnham Castle Park | Rathfarnham Castle Park | Side 10A The Woodlands - removal of branches from trees overhanging garden |  |
| Cypress Downs | Cypress Downs | Crown lift small group of trees on open space near Cypress Drive to enable access for mowing beneath |  |
| Brookwood | Walnut View | Removal of large conifers top heavy with ivy to to the rear of house no. 3 Walnut View |  |
| Brookwood | Beech Walk | Removal of 3-4 dead trees in copse area at end of Beech Walk cul-de-sac. |  |