- COMHAIRLE CHONTAE ÁTHA CLIATH THEAS

- SOUTH DUBLIN COUNTY COUNCIL

MEETING OF TERENURE/RATHFARNHAM AREA COMMITTEE (2)

TUESDAY 10th JANUARY 2006

Motion No. 6

Glendown Landscaping

MOTION:   Councillor M. Ardagh

"That the Manager report on the development of the landscape plan for the open space in Glendown and requesting that the wishes of Glendown Residents Association be taken into account when the draft plan is being designed."

# REPORT:

A meeting was held with representatives from Glendown Residents Association on the 16th March 2005 at which requirements for the development of the open space at Glendown were identified as follows:

- Provision of a perimeter path to enable locals particularly elderly people to walk as a circuit for exercise.

- Provision of vandal-resistant seating.

- Drainage of entire open space.

- Landscaping to include primarily tree planting with particular consideration of screening out visual and noise impact of adjoining roads.

The upgrade of the open space will commence during 2006 with the planned construction of the perimeter path as discussed with the residents.  A sum of €13,000 has been allocated under the 2006 Parks Works Programme to undertake this footpath construction work.  A draft plan is currently being prepared for discussion with the Glendown Residents Association.