SOUTH DUBLIN COUNTY COUNCIL

COMHAIRLE CHONTAE ÁTHA CLIATH THEAS

# MEETING OF TALLAGHT AREA COMMITTEE (1)

Monday 16th January 2006

Item H-I (14)

Report on Implementation of Traveller Accommodation Programme 2005 - 2008

The assessment of Traveller accomodation needs conducted in association with the process leading to the adoption of the Traveller Accommodation Programme 2005 - 2008 indicated that there is a need to provide 215 units of Traveller-specific accomodation throughout the County during the course of the programme.  This accomodation is to cater for both immediate requirements and future family formations.

The Council adopted the Traveller Accommodation Programme 2005 – 2008 unanimously on 9th May 2005.

The incomplete elements of the previous accommodation programme form the first phase of the current accommodation programme.

The following is the current position on developments at various stages of delivery in this Area Committee’s jurisdiction.

Developments in Hand

| Traveller Accommodation Programme 2005 - 2008 |  |  |  |  |
| --- | --- | --- | --- | --- |
| Scheme | Type and No. of Units | Part X/8 Advertised | Architect | Comments |
| Belgard Park | R.C.P. – 10 Bays |  | G.A.P. | Residents moved into RCP on 5th May 2005. |
| Daletree Place | 10 Group Houses |  |  | Residents moved into houses on 30th August 2005. |
| St. Aidan’s Close Brookfield | 5 Group Houses |  | G.A.P. | Under construction. Scheduled to be completed by Spring 2006. |
| Hazel Hill Kiltalown Lane Killinardin | 5 Group Houses R.C.P. – 5 Bays |  | M.V. Cullinan | On site. Scheduled to be completed in late 2006. |
| Fortunestown | 10 Group Houses – |  | SBS Architects | Currently under construction. |
| Rathcoole | Group Houses – 10 | Part X Completed | Architects Department | On hold awaiting resolution of access road issue. |
| Stocking Lane | R.C.P. – 10 Bays | Completed | G.A.P. | Awaiting cost plan approval from Department of the Environment, Heritage and Local Government. |