To: The Mayor and each Member of South Dublin County Council

Re: Three Year Capital Programme Progress Report – April 2017

Dear Member,

This quarterly capital progress report sets out briefly the current position in relation to Capital Projects that are active. It is the first Quarterly report since the adoption of the revised 3 year capital programme on 12th December 2016.

Housing

A comprehensive progress report was tabled at the special housing meeting on 3rd march which require no further elaboration at this point. In the intervening period Contracts have commenced at St. Marks green and Mayfield while approval to go to tender has been received for the 40 units at Ballyboden.  The council remains active across all delivery strands and will receive further reports on the proposed PPP project and the joint venture development of the Grange/ Kilcarbery lands at today’s meeting.

Tourism Projects

As reported and updated in your monthly management reports good progress is being made across a range of projects as follows:

- The detailed planning and environmental assessment of the Dublin Mountains Gateway Project will be completed during April. A preplanning informal public consultation process is currently underway and we await a decision from an Bord Pleanala on the planning status of the project. It has also been submitted for support funding under the Failte Ireland Major Infrastructure Fund and a decision on this is understood to be imminent.

- The Round Tower Project will open on schedule for June 2017.Since the last report “The Happy Pear” have been selected as management partner.

- The findings of a Corkagh Park/Camac Valley Tourism Cluster Study will be brought to Council in May with a recommended schedule of investment.

- The structural review of Rathfarnham Castle stables is nearing completion which will be followed by a conservation study and future options report. I hope to bring same to the council for consideration this summer.

- The next phase of the Dodder Valley Greenway will be discussed at ACM in coming weeks before going to part 8. A detailed environment report is nearing completion.

- The 1st phase of the Marketing and Branding Strategy has been signed off by the SPC including the Tourism Logo. The remaining elements of the Strategy including website development, marketing material and campaigns, county signage and infrastructure branding are under detailed consideration.

Villages Programme

Rathcoole & Rathfarnham together with initial footpath works in Tallaght and Lucan were completed in 2016. Newcastle is on site presently as is the Belgard walkway. Tallaght, Lucan and Templeogue will be completed this year.

Roads and Drainage

The contractor for the €20m R120/Nangor Road Improvement will be in place by the summer. The 2016 Commemorative Plaza at Grange road will open on 28th April. The proposed access road to the Exchange Hall lands will go to Part 8 in the coming months. With regard to our major drainage projects, Ballycullen on site at present. The design team for the Poddle scheme is currently being tendered and the cost benefit analysis for the Camac is being finalised.

Sport, Recreation and Libraries

- Palmerstown Library Hub will open in May. Rowlagh will go to construction in September 2017 and the Part 8 for Tymon library will hopefully be on site by the year end.

- Lucan Pool will come before the April Lucan ACM for consideration.

- The playgrounds programme was the subject of a substantial report at the November Meeting. 13 are complete, 6 underway and a further 8 at initial planning.

- A tender package for the Old Bawn pavillion was accepted and will start in May. The part 8 for the Griffeen pavilion will commence in May with others to follow later in the year.

- The Firhouse/Mount Carmel site is the subject of a detailed environmental assessment nearing completion.

- The Adamstown Community Hall will commence construction in the coming two months.

- The Tallaght Stadium 3rd Stand will go to tender by the end of April.

- A detailed report has now been finished on Templeogue House, detailing a cost of €1.3m to bring the property into productive use. The Area Members have agreed the future use of this building and plans are being prepared to progress to detailed design and tender this year.

- The design of a pocket part at Grange castle business park has recently being commissioned and will be finished in the coming months.

Public Realm

- A detailed design for landscape improvements to the N81 was agreed last month and phase 1 will commence this year.

- 4 roundabouts are under design as part of the Roundabout Sponsorship/Redesign Programme.

Strategic infrastructure fund

It was confirmed last week that our application to the fund was successful. Funding of €27.39m has been allocated to support investment at Adamstown, Clonburris and Corkagh. The Council will be liable for a 25% contribution to the cost.

Yours sincerely,

Daniel McLoughlin

Chief Executive