COMHAIRLE CHONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF COUNTY COUNCIL

Monday, February 13, 2006

QUESTION No. 12

QUESTION: Cllr. Jim Daly

To ask the Manager to report to the Council on efforts he is making to access additional funding from the Department of the Environment for the Council’s Housing Programme?

REPLY

The Council’s current Housing Construction Programme was adopted for the period 2004 – 2008.

The programme involves the construction of 1,927 units in the life of the programme.

To date this Council has drawn down €134,028,529 in the current programme and has to date constructed and allocated 221 units in 2004, 271 units in 2005, 8 units in 2006 and currently has 1,073 units on site, to which the Department has committed the necessary capital expenditure.

It is anticipated that the targets set out in the Multi Annual Construction programme 2004- 2008 will be achieved and that this Council in achieving its targets will maximise the use of capital monies available from the Department.