COMHAIRLE CHONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF SOUTH DUBLIN COUNTY COUNCIL

Monday 13th February 2006.

QUESTION NO.33

# QUESTION: Cllr. Tony McDermott

To ask the Manager for the details of the estates / properties in the county that were taken in charge in 2005, the estates / properties that are planned to be taken in charge in 2006. Also could he detail the taking in charge projects currently underway including information on the length of time that negotiations have been in progress and the issues outstanding. Also could he comment on the overall experience of the taking in charge process from the Council's viewpoint?

REPLY:

1.	The following estates were taken in charge during 2005

Estate Name			Location		Developer

Ard Mor Estate			Fortunestown		Durkan New Homes Ltd.

Castlegrange			Clondalkin		Durkan New Homes Ltd.

Corbally (Phase 1)		Tallaght		Ballymore Homes Ltd.

Corbally (Phase 2)		Tallaght		Ballymore Homes Ltd.

Corbally Heath			Tallaght		Altara Developments Ltd.

Fairgreen			Saggart			HSS Ltd.

Glenaulin Green (Phase 1)	Palmerstown		Whitecourt Construction.

Glenaulin Green (Phase 2)	Palmerstown		Rudden Bros.

Mill Court, New Nangor 		Deansrath		Durkan New Homes Ltd.

Monastery Heath		Clondalkin		Kelland Homes Ltd.

Old Court, (Phase 1)		Old Court		Cunningham Bros. Ltd.

Old Court (Phase 2) Ballycragh Tallaght			Cunningham Group

Tynan Hall			Ballymount		Kelland Homes Ltd.

Whitechurch Stream		Rathfarnham		Alan Madigan

2.	The following Estates have been taken in charge to date in 2006

Fforster Estate			Willsbrook, Lucan	Tierra Ltd.

Prospect Downes		Rathfarnham		Albany Homes Ltd.

Prospect Manor			Stocking Lane		Cavan Developments

3.	The following estates have been prioritised for taking in charge during the year 2006. (The parent planning permissions register reference is included for the Councillors information).

Reg. Ref.	Estate Name		Location		Developer

S95A/0408	Esker Meadow		Lucan			Dwyer-Nolan Ltd.

S97A/0559	Hayden’s Pk (Phase 1)	Lucan			Kingscroft Ltd. & Tower Hs.

S97A/0559	Johns Bridge Est.	Griffeen, Lucan		Castlethorn/Gable Dev.

S95A/0481	Moy Glas (Phase 2)	Lucan			Castlethorn/Courtland

S94A/0196 	 Ash Park		Esker Lane		Cavan Developments

S97A/0065	Carrighmore Estate	Aylesbury		Kranock Construction Ltd.

S01A/0348	Castlefield Avenue	Knocklyon		Brian Durkan & Co. Ltd.

S95A/0353	Daletree (Phase 1 & 2)	Ballycullen		Maplewood Homes

S94A/0335	Ely Manor		Ballycullen		Maplewood Homes

S96A/0303	Ferncourt (Phase 1 & 2)Ballycullen		Maplewood Homes

89A/0024	Orlagh Grove (Phase 2)	Scholarstown		Menolly Properties Ltd.

S94A/0037	Pairc Gleann Trasna	Aylesbury		Kranock Construction Ltd.

89A/0285	Upper Cross		Ballyowen Lane		Liam Wall Construction

Estates where drainage remains to be taken in charge

S94A/0303	Sundale (Phase 1)	Tallaght		Kelland Homes Ltd.

S94A/0303	Sundale (Phase 2)	Tallaght		Kelland Homes Ltd.

S95A/0267	Sundale (Phase 3)	Tallaght		Kelland Homes Ltd.

S96A/0572	Sundale (Phase 4)	Tallaght		Kelland Homes Ltd.

S97A/0794	Sundale (Phase 6)	Tallaght		Kelland Homes Ltd.

In the majority of the above cases various taking in charge works remained outstanding which delayed the initiation of the taking in charge process such as works to hydrants, manholes, footpaths and kerbs, public lighting and drainage.

It should be noted  that, generally speaking the Council provides services such as, public lighting, roads sweeping, bin collection and the maintenance of public spaces where the necessary development works have been completed, in advance of the formal taking-in-charge of estates

It is the policy of this Council to ensure that all necessary taking in charge works are carried out by developers. To ensure the implementation of this policy the security, which is lodged by the developer, at the commencement of the development is held by the Council and is released only on certification that all necessary works have been carried out.