Top of Form



**COMHAIRLE CONTAE ÁTHA CLIATH THEAS  
SOUTH DUBLIN COUNTY COUNCIL**



**MEETING OF SOUTH DUBLIN COUNTY COUNCIL**

**Monday, March 12, 2018**

**QUESTION NO.21**

**QUESTION: Councillor C. O'Connor**

To ask the Chief Executive if he could give details of all Council Housing Projects he expects to deliver in this calendar year and will he make a full statement in respect of this important issue.

**REPLY:**

There are currently 9 social housing building projects under construction at present with a further 1 project to commence in April 2018. A total of 284 housing units are scheduled to be delivered from May to December 2018 in the housing schemes as listed below. A further 66 units are scheduled to be completed in early 2019.

|  |  |  |  |
| --- | --- | --- | --- |
| Electoral District | Schemes | No. of Units | Status |
| Clondalkin | St Marks Green, Clondalkin | 11 | On Site April 2017 |
| Tallaght | McUilliam (Fortunestown) | 28 | On Site May 2017 |
| Clondalkin | Mayfield Estate | 17 | On Site February 2017 |
| Tallaght | Dromcarra, Tallaght | 14 | On Site May 2017 |
| Tallaght | St. Aidans, Tallaght = Social + TAP | 90 | On Site August 2017 |
| Rathfarnham/Templeogue/Terenure | Killininny, Co Dublin | 24 | On Site January 2018 |
| Clondalkin | St. Cuthbert’s, Clondalkin | 63 | Final Budget Approval Pending |
| Clondalkin | Letts Field, Neilstown, Clondalkin | 37 | On Site |
| Rathfarnham/Templeogue/Terenure | Ballyboden, Rathfarnham | 40 | On Site October 2017 |
| Tallaght | Killinarden, Tallaght | 26 | On Site October 2017 |
|  |  | 350 |  |

Bottom of Form