**COMHAIRLE CONTAE ÁTHA CLIATH THEAS  
SOUTH DUBLIN COUNTY COUNCIL**

**Rathfarnham/Templeogue - Terenure Area Committee Meeting**

Minutes of South Dublin County Council Rathfarnham/Templeogue-Terenure Area Committee Meeting dealing with Water & Drainage, Public Realm, Environment, Community, Housing, Planning, Transportation, Libraries & Arts, Economic Development, Performance & Change Management and Corporate Support held on 13th February 2018

|  |
| --- |
| **Present** |
| **Councillors** |
| P. Donovan |
| F.N. Duffy |
| P. Foley |
| S. Holland |
| P. Kearns |
| B. Lawlor |
| D. Looney |
| R. McMahon |
| C. McMahon |
| E. Murphy |
| R. Russell |

Cathaoirleach Councillor Dermot Looney presided.

**OFFICIALS PRESENT**

County Architect E. Conroy

Senior Architect P. De Roe

Senior Executive Planner J. Johnston

Senior Engineer T. O’Grady, W. Purcell, L. Magee

Head of Local Enterprise C. Ward

Senior Parks Superintendent S. Furlong

County Librarian B. Fennell

Senior Executive Librarian O. Jackson

Senior Executive Officer S. Deegan, M. Staunton, H. Hogan

Administrative Officer G. Fitzgibbon, M. Kavanagh

Senior Staff Officer R. McGarry

Staff Officer B. Reilly, J. Kelly

Clerical Officer B. Keenan

**RTT/44/18 H1 Item ID: 56918 - Confirmation and re-affirmation of Minutes of Meeting of Tuesday 9th January 2018**

Minutes of South Dublin County Council Rathfarnham/Templeogue - Terenure Area Committee, dealing with Corporate Support, Performance & Change Management, Public Realm, Environment, Water & Drainage, Housing, Community, Transportation, Planning, Community, Housing, Economic Development and Libraries & Arts held on 9th January 2018, which had been circulated, were submitted and **APPROVED** as a true record and signed.

It was proposed by Councillor D. Looney and seconded by Councillor P. Foley and RESOLVED: “That the recommendations contained in the Minutes of the 9th January 2018 be **ADOPTED** and **APPROVED.**

[HI Minutes](http://www.sdublincoco.ie/sdcc/departments/corporate/apps/cmas/documentsview.aspx?id=58926)

**RTT/45/18 – Questions**

It was proposed by Councillor D. Looney and Seconded by Councillor E. Murphy and **RESOLVED:**

“That pursuant to Standing Order No.13, Question 1 - 21 be **ADOPTED** and **APPROVED.”**

**Water & Drainage**

### **RTT/46/18 Q1 - Item ID: 56911 - Owendoher Haven**

Proposed by Councillor S. Holland

"To ask the Chief Executive what drainage works will be carried out to alleviate the problems at Owendoher Haven, now that building has started on the Ballyboden infill?"

**REPLY:**

"Surface water attenuation and sustainable drainage systems (SuDS) must be installed in all new developments to ensure that post development run off does not exceed pre-development run off.

On wastewater the existing pumping station will need to meet Irish Waters Taking in Charge standards, upgrading may be required to meet these standards."

**RTT/47/18 - H2 Item ID: 56919 - New Works** (No Business)

**RTT/48/18 - C1 Item ID: 56920 - Correspondence** (No Business)

**Public Realm**

### **RTT/49/18 - Q2 Item ID: 57089 - Kimmage Road - Whitehall Road West** Proposed by Councillor B. Lawlor

"To ask the Council on behalf of the ratepayers at the junction of Kimmage Road and Whitehall Road West to provide planters with shrubs as these trades feel disadvantaged in relation to their neighbours in Dublin City Council?"

**REPLY:**

"The Council's Public Realm Section does not have any plans to provide planters at this location.  The area will be examined to determine if it is suitable for inclusion in the tree planting programme however.  Contact will be made with the local businesses in this regard."

### **RTT/50/18 - Q3 Item ID: 57102 - Kimmage Road - Whitehall Road West**

Proposed by Councillor B. Lawlor

"To ask the Council on behalf of the ratepayers at the junction of Kimmage Road and Whitehall Road West to provide a bin as these trades feel disadvantaged in relation to their neighbours in Dublin City Council?"

**REPLY:**

“The Council’s Public Realm Section will examine the junction of Whitehall Road West and Kimmage Road West to establish a suitable location for the provision of a litter bin.  If a suitable location for the installation and servicing of a litter bin can be found then arrangements will be made to have this done.  It should be noted that in accordance with the Litter Pollution Act the traders in the area have a responsibility to also put measures in place to deal with litter which emanates from their premises.”

### **RTT/51/18 - Q4 Item ID: 57110 - Beechfield Park**

Proposed by Councillor D. Looney

"To ask the Chief Executive how he plans to upgrade and ensure the maintenance of Beechfield Park, Dublin 12, and to make a statement on the matter?"

**REPLY:**

"Following inspection of Beechfield Park on foot of complaints from local residents, the following is the current position in relation to various items which have been brought to the attention of the Council.  It should also be noted that a provision of €10,000 has been proposed for inclusion in the public realm improvement works programme for upgrading the tennis and basketball facility at the park.

1. The graffiti has been removed from the pavilion building and from the roller shutter doors.
2. The burnt out wheel bins referred to have been removed and the locations cleaned.  Any damage caused to footpaths will be repaired in the coming weeks, the Public Realm Section are in the process of engaging a contractor to carry out footpath surfacing works.
3. The damaged play equipment has now been replaced and repaired as was found to be necessary.
4. The issue of illegal parking has been referred to the Council's Roads/Traffic Section who report as follows - "SDCC traffic section request details of the times, days and otherwise when there is illegal and obstructive parking. On receipt of this information, we will verify and develop appropriate remediation actions.  We trust that this matter will also be raised on the traffic management agenda also."
5. The Council's park rangers patrol Beechfield Park from time to time and will be requested to increase the frequency of their visits.  The rangers liaise with local Gardai in relation to any issues of an anti-social nature that come to their attention, it is expected however that such behaviour mostly occurs outside of the normal hours of duty of the rangers service.   Local residents should make contact with An Garda Siochana as well as the Council whenever they become aware of such activity."

### **RTT/52/18 - Q5 Item ID: 57064 - Big Belly Bins**

Proposed by Councillor E. Murphy

"To ask the Chief Executive can the Council please provide an update on when the pilot scheme for the Big Belly Solar Bins will be rolled out and can you please confirm if the scheme will include the provision of a bin in Rathfarnham Castle Park?

**REPLY:**

"A procurement process is underway in relation to the purchase of solar powered smart litter bins for the pilot scheme referred to here.  It is expected that this process will be completed and that bins will be purchased before the end of March and that installation of the bins will take place early in the second quarter. It has been agreed previously that Rathfarnham Castle Park will be included in the pilot scheme."

### **RTT/53/18 - Q6 Item ID: 57066 - Trees Rathfarnham Wood**

Proposed by Councillor E. Murphy

"To ask the Chief Executive can the Council please confirm the species and type of tree that was planted in Rathfarnham Wood as part of the Tree Planting Programme?"

**REPLY:**

"The trees recently planted in Rathfarnham Wood are *Corylus colurna,*commonly known as Turkish hazel.  They have an attractive, pyramidal shape with soft, hairy, rich green leaves. The bark is pale grey-buff, with a thick, corky texture giving the tree an interesting winter character.   In late winter to early spring, showy yellow catkins are produced.  *Corylus colurna* is in common use for street tree planting as it is very tolerant of the constraints and challenges of the urban growing environment."

### **RTT/54/18 - H3 Item ID: 57172 - Public Realm Improvement Works Programme 2018**

Mr. L. Magee, Senior Engineer presented the following report:

**Public Realm Improvement Works Programme 2018**

Provision has been made by the Chief Executive in the 2018 budget for the carrying out of small improvement works in parks and open space areas around the County such as the laying of new paths, pitch improvement works, installation of lighting on open spaces, roundabout improvements and other works.  Those works proposed to take place in the Rathfarnham/Templeogue-Terenure area in 2018 are listed below.  These proposals have been compiled from issues raised as agenda items at area committee meetings throughout the course of the year, as well as undertakings given in response to members representations throughout the year.  It should be noted that the list provided does not include those works which have already been included in the Council's three year rolling capital works programme, it includes only those works of a small scale which are to be funded from the revenue budget.

1. Install new railing at Ellensborough Lawn on top of existing front boundary wall
2. Automate gate at entrance to Tymon Park at Rushbrook/Osprey
3. Construct new footpath around perimeter of Dolly’s field, Moyville Estate
4. Carry out improvements to tennis and basketball courts at Beechfield Park
5. Plant boundary hedging along the cycleway/walkway from Park Avenue to Grange Manor Estate to screen the boundary wall
6. Construct new footpath to create loop walk around Knocklyon Park
7. Install public lighting scheme along pathway from Wellington Lane to Glendown Estate
8. Carry out improvements to Tymon Park dog run, including provision of drainage and new entrance
9. Overlay the footpath from Wainsfort Manor Crescent to Wainsfort Manor Green.

Following contributions from Councillors P. Kearns, P. Foley, E. Murphy and D. Looney, Mr. L. Magee, Senior Engineer responded to the queries raised and the report was **NOTED**

**RTT/55/18 - H4 Item ID: 56921 - New Works** (No Business)

**RTT/56/18 - C2 Item ID: 56922- Correspondence**  (No Business)

### **RTT/57/18 - M1 Item ID: 56851 - Playgrounds**

Proposed by Councillor D. Looney and seconded by Councillor P. Kearns

**Cathaoirleach's Business**

"That this Committee supports the provision of significant new playgrounds in both the Firhouse and Knocklyon areas and asks the Chief Executive to report on (a) the provision of a playground as per the Mt Carmel Part 8 agreement and (b) the opportunities for the provision of a playground in Knocklyon."

### **The following report by the Chief Executive was READ:-**

With regard to the proposed playground at Dodder Valley the following response was made in the Chief Executive’s Report to submissions made during the Part 8 process for recreational facilities in Mount Carmel area:

“The provision of a large play space in Dodder Valley Park is agreed in principle. Due to the scale of the proposed play space and the ecological constraints within the Dodder Valley it is proposed to progress this play space as a separate Part 8 process. The location and detail will be subject to a feasibility study, ecological and environmental evaluation and design considerations. It is unlikely that this particular portion of Dodder Valley off Firhouse Road will be suitable due to the ecological constraints. However the exact location will be considered at the preliminary design stage by evaluating the available options against the established need, the site requirements, the constraints and evaluating the ecological and environmental and other issues / factors in the area. As per usual in the Part 8 process, elected representatives and the general public will have an opportunity to input into the plan for the proposed play space and view the accompanying reports. Both projects (the current Part 8 proposals and the proposed play space subject to a Part 8) will progress separately as the decision of the council with regard to each will be separate ones.”

The position as outlined above is unchanged and a location for the proposed playground is not proposed as yet and will be subject to the considerations as outlined within the response above.

In relation to the provision of play facilities for children within the Knocklyon area; the Council has currently a natural play space programme underway that is due for completion in 2018. This current programme provides for natural play close to where children live; as this form of provision encourages active use on an everyday basis within children’s own localities. The open space at Dargle Wood was considered as a location but was removed following public consultation. Idrone, Knocklyon was also previously proposed as a location for a play space but it was removed from the programme for 2018. The total remaining budget to complete the play space programme will allow for approximately 10-15 new play spaces to be constructed. The following programme was presented at all the ACMs in 2017 and of these presented below it is planned that 10-15 will be completed in 2018. It is envisaged that upon the completion of the play space programme further play spaces may be progressed on an individual basis.

|  |
| --- |
| **FINISHING PROGRAMME** |
| **Lucan** |
| 1.   Cannonbrook- replacement for Finnstown  2.    Lucan Demense |
| **Clondalkin** |
| 1.   Boot Road  2.   North Clondalkin  3.   Bawnogue area  4.   Newcastle, |
| **Tallaght Central** |
| 1.  Ballymount  2.   Old Bawn Park |
| **Tallaght South** |
| 1.   Jobstown Park / McGee Park:  2.   Killinarden Park |
| **Templeogue/ Terenure** |
| 1.  Perrystown  2.   Delaford  3.   Limekiln, Tymon  4.   Greenhills Park |
| **Rathfarnham** |
| 1.  Longwood Park / Stone Park Abbey/ Aranleigh  2.   Marian Road  3.   Whitechurch |

### Following contributions from Councillors D. Looney, S. Holland, D O’Donovan, P. Foley, E. Murphy, P. Kearns and B. Lawlor, Ms. S. Furlong, Senior Parks Superintendent responded to the queries raised and it was agreed to take a vote. By a show of hands the motion was **AGREED** unanimously

### **RTT/58/18 - M2 Item ID: 56999 - Beechfield Park**

Proposed by Councillor P. Kearns and seconded by Councillor D. O’Donovan

"That the Chief Executive address a number of issues that have been brought to my attention regarding Beechfield Park.

1: Obscene graffiti

2: Burnt out bins

3: Burnt play equipment in the playground

4: Illegal and obstructive Parking

5: Anti-social behaviour

**The following report by the Chief Executive was READ:-**

"Following inspection of Beechfield Park on foot of complaints from local residents, the following is the current position in relation to the items listed.  It should also be noted that a provision of €10,000 has been proposed for inclusion in the public realm improvement works programme for upgrading the tennis and basketball facility at the park.

1. The graffiti has been removed from the pavilion building and from the roller shutter doors.
2. The burnt out wheel bins referred to have been removed and the locations cleaned.  Any damage caused to footpaths will be repaired in the coming weeks, the Public Realm Section are in the process of engaging a contractor to carry out footpath surfacing works.
3. The damaged play equipment has now been replaced and repaired as was found to be necessary.
4. The issue of illegal parking has been referred to the Council's Roads/Traffic Section who report as follows - "SDCC traffic section request details of the times, days and otherwise when there is illegal and obstructive parking. On receipt of this information, we will verify and develop appropriate remediation actions.  We trust that this matter will also be raised on the traffic management agenda also."
5. The Council's park rangers patrol Beechfield Park from time to time and will be requested to increase the frequency of their visits.  The rangers liaise with local Gardai in relation to any issues of an anti-social nature that come to their attention, it is expected however that such behaviour mostly occurs outside of the normal hours of duty of the rangers service.   Local residents should make contact with An Garda Siochana as well as the Council whenever they become aware of such activity."

Following contributions from Councillors P. Kearns, P. Foley and D. Looney, Mr. L. Magee, Senior Engineer responded to the queries raised and the report was **NOTED**

### **RTT/59/18 - M3 Item ID: 57104 - Ballycragh Park**

Proposed by Councillor D. O'Donovan and seconded by Councillor B. Lawlor

"That the Chief Executive deal with the rat infestation at Ballycragh Park and to give an update on the upkeep of the park, which has been unsatisfactory over the past six months."

**The following report by the Chief Executive was READ:-**

"Further to previous reports on this matter the treatment of Ballycragh Park by the Council's pest control contractor is continuing.  The contractor visits the park on a 6 weekly basis to carry out an inspection and to replenish bait as necessary.  He reports that rodent activity in the area is evident but that it does not in his view substantiate the claim of rodent infestation in the park.  The process of treatment will continue however.

On recent inspection it was found that there was litter in place around the lake and this appeared to be from the feeding of ducks.  A litter pick of the park will take place in the coming days."

Following contributions from Councillors D. O’Donovan, P. Foley and B. Lawlor, Mr. L. Magee, Senior Engineer responded to the queries raised and the report was **NOTED**

### **RTT/60/18 - M4 Item ID: 57090 - Tymon Park dog run**

Proposed by Councillor P. Kearns and seconded by Councillor D. Looney

"That the Chief Executive provide an update on the agreed works to the dog run in Tymon Park which has been almost unusable for several months now."

**The following report by the Chief Executive was READ:-**

"Some works have been carried out to the dog run at Tymon Park in recent times, a layer of gravel has been spread on the pound area enclosed between the outer and inner gates and the inner gate has been relocated.  Following a wet December and an extremely wet January however the area just inside the inner entrance gate remains extremely wet and soft.

In order to resolve this matter it is now proposed that a second entrance will be provided into the dog run on high ground which is firm and relatively dry, and it is hoped that this work will be carried out in the current week.  It is also proposed that a drain will be installed around the perimeter of the pound to capture any run-off from higher ground, and also that a run of drainage pipe will be laid through the wet and soft area just inside the existing entrance in order to dry this area out."

Item **MOVED** without **DEBATE**

### **RTT/61/18 - M5 Item ID: 57107 - Rathfarnham Woods**

Proposed by Councillor D. O'Donovan and seconded by Councillor E. Murphy

"To ask the Chief Executive for an update on the actions promised by Public Realm to residents of Rathfarnham Woods at their Deputation of June 2016."

**The following report by the Chief Executive was READ:-**

"A Deputations Meeting with the Rathfarnham Wood residents association took place in June of 2016.  The meeting agenda covered a number of areas, the following Public Realm related issues were raised at the meeting and dealt with as outlined in the responses below.

(1). Trees in the estate and at the boundary of Rathfarnham Castle Park - It was agreed that a survey of trees would be carried out and work would be scheduled as required by the survey.  The survey was carried out and tree pruning and removals carried out and completed in January 2017.  A public consultation meeting on the work was held with the residents and the programme of pruning and removals was agreed in full with them in advance of work commencing.  The residents have now requested that trees at two specific house locations in the estate be examined again with regard to safety concerns and inspections of these will be arranged as requested.

(2).  Rebuilding and capping of the low wall at the entrance to the estate at the junction with Grange Road - an undertaking was given to complete this work at an early date and this has been completed.

(3).  The following issues have been raised with regard to maintenance of the park at the deputation meeting, at a subsequent site meeting and more recently by way of email correspondence submitted to the Council.  A response is inserted below in relation to each of the items raised.

* There is encroachment of footpaths which needs to be cleaned off - this work was done after the site meeting however there is an ongoing need for this work to be carried out in the park and more work of this nature will take place this year.
* The large fallen tree at the rear of the Castle needs to be removed and the area tidied up - this job was carried out and completed following the site meeting.
* The playground is in need of attention - this is dealt with on an ongoing basis, the playground is inspected daily and work scheduled as required.
* The group requested that litter bins at the playground and at Rathfarnham Wood pedestrian entrance to the park be replaced with solar powered compactor bins  -  while some litter bins have been replaced the procurement of solar powered litter bins has not happened as yet.
* The pond needs to be desilted -   this has not commenced as yet.
* Improve the water circulation by re introducing the circulation pump which we understand has been out of order for years - it was pointed out to the residents that this pump is still in service and comes into operation as required.
* Concealed open drain at entrance to Rathfarnham Castle Park - this was looked at during the site meeting and no action was deemed to be required by the Council.  This open drain is a natural feature of the wooded area and should be left untouched.
* Rodents around the seating areas at the pond - the Council has an ongoing arrangement in place for the treatment of these areas by a pest control specialist.  The feeding of the ducks at these locations probably provides a source of food.  Signage will be erected here to request park users not to feed the ducks.
* Seating needs to be reassessed - upgrading of some seats has taken place, remaining seats will be examined in this regard.
* Opening & Closing times signage on all entrances needs to be examined - this will be done and signs replaced as required.
* The formal garden requires a plan for its maintenance -  the hard landscaping works in the formal garden are still in good repair however the planted areas require attention, as does the pond and fountain.  A maintenance plan will be put in place here.
* No railing at pond - it is not proposed to put a railing in place here.
* No lifebuoy at pond - this is required and will be provided as soon as possible.
* Graffiti in a number of locations - this will be examined and removed.
* Directional signage needs to be examined and some signs removed and replaced - this will be examined.
* General maintenance issues such as weed control and sweeping of leaves - these works will be scheduled for attention at the appropriate time throughout the year."

Following contributions from Councillors D. O’Donovan, E. Murphy, S. Holland, and P. Donovan, Mr. L. Magee, Senior Engineer responded to the queries raised and the report was **NOTED**

**Environment**

**RTT/62/18 - H5 Item ID: 56923 - New Works** (No Business)

**RTT/63/18 - C3 Item ID: 56924 - Correspondence** (No Business)

**Community**

**RTT/64/18 - H6 Item ID: 56996 - Deputations** (No Business)

**RTT/65/18 - H7 Item ID: 56925 - New Works** (No Business)

**RTT/66/18 - C4 Item ID: 56926 - Correspondence** (No Business)

**Housing**

### **RTT/67/18 - Q7 Item ID: 57086 - Part V and Vacant Homes**

### Proposed by Councillor S. Holland

"To ask the Chief Executive how many vacant council properties are currently in the Rathfarnham LEA, and how many Part V units are expected this year?"

**REPLY:**

"To date this Council have formalised agreements with developers to deliver 18 units under the Part V requirement for 10% of social housing on private residential developments by the end of 2018. These units will be delivered over 6 private developments in the Rathfarnham area.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Local Electoral Area** | **Delivered Units in 2017** | **Q1 2018** | **Q2 2018** | **Q3 2018** | **Q4 2018** |
| Rathfarnham | 6 | 13 | 2 | 0 | 3 |

In line with South Dublin County Council Vacant Homes Strategy 2017 the Council are progressing through the analysis of properties reported as vacant in the GEO Directory as of March 2017. The current number now privately owned vacant properties in SDCC which are not derelict or vacant sites is 26. Within the Rathfarnham area 1 property has been identified as possible derelict. All properties that were found in very poor condition or in ruins have been forward to the Derelict Sites and Vacant Sites sections to investigate under the Derelict and Vacant Sites Act and will be processed accordingly."

### **RTT/68/18 - Q8 Item ID: 57087 - Part V and Vacant Homes**

Proposed by Councillor Rob Russell

"To ask the Chief Executive how many vacant houses are currently available in the Terenure/Templeogue LEA and how many part V units are coming on stream this year?

**REPLY:**

"To date this Council have formalised agreements with developers to deliver 9 units under the Part V requirement for 10% of social housing on private residential developments by the end of 2018. These units will be delivered over 2 private developments in the Templeogue/Terenue electoral area.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Local Electoral Area** | **Delivered Units in 2017** | **Q1 2018** | **Q2 2018** | **Q3 2018** | **Q4 2018** |
| Templeogue/Terenure | 0 | 3 | 0 | 0 | 6 |

In line with South Dublin County Council Vacant Homes Strategy 2017 the Council are progressing through the analysis of properties reported as vacant in the GEO Directory as of March 2017. The current number now privately owned vacant properties in SDCC which are not derelict or vacant sites is 26. Within the Templeogue/Terenure area there are 2 properties vacant. SDCC are now in the process of writing to the remaining property owners to advise of the Repair and Leasing Scheme and Buy to Renew Scheme available and will offer assistance if required."

### **RTT/69/18 - H8 Item ID: 56997 - Proposed Sites for Social Housing Construction**

Ms M. Staunton,Senior Executive Officer and Mr. P. DeRoe, Senior Architect presented a report to the Area Committee Members outlining the proposals for three sites as listed below and on the housing proposals that form part of the 2018-2021 social housing construction program.

* Homeville, Old Knocklyon Road
* Stocking lane, Rathfarnham
* Knocklyon, Ballycullen

[Proposed Site - Homeville, Old Knocklyon Road](http://www.sdublincoco.ie/sdcc/departments/corporate/apps/cmas/documentsview.aspx?id=58923)  
[Proposed Site - Knocklyon, Ballycullen](http://www.sdublincoco.ie/sdcc/departments/corporate/apps/cmas/documentsview.aspx?id=58921)  
[Proposed Site - Stocking Lane, Rathfarnham](http://www.sdublincoco.ie/sdcc/departments/corporate/apps/cmas/documentsview.aspx?id=58922)

Following contributions from Councillors D. Looney, S. Holland, P. Kearns, D O’Donovan, F. Duffy, E. Murphy, P. Foley, R. Russell, B. Lawlor, R. McMahon, P. Donovan and C. McMahon, Ms M. Staunton,Senior Executive Officer and Mr. P. DeRoe, Senior Architect responded to the queries raised and the report was **NOTED**

### **RTT/70/18 - H9 Item ID: 57100 - Waste Services for Traveller Sites - Group Houses**

Mr. H. Hogan, Senior Executive Officer presented the following report:

**Waste Services for Traveller Sites**

South Dublin County Council's Local Traveller Accommodation Consultative Committee comprises Elected Members, Representatives of Traveller Support Groups, members of the Travelling Community and Representative from Crosscare to advise on Traveller issues.  It established 2 sub -committees to examine various issues in 2017.  One of these issues was the operation and maintenance of sites.

During this examination the considerable cost being incurred by the Council in cleaning up dumped material in and around halting sites was raised.  While it was agreed that not all of the dumped material was deposited by members of the travelling community the matter had to be tackled. To this end where evidence is obtained that identifies the person or persons responsible, enforcement action is taken by the Litter Wardens and Tenancy Warning Letters under the Housing (Miscellaneous Provisions) Act 2014 have also been issued.

The examination also indicated that in many cases there were little or no regular refuse collections for a variety of reasons on these sites.  It was decided to discuss this issue with a number of Private Waste operators with a view to introducing a Pilot Scheme on a number of sites.

It was agreed following discussion at subcommittee level to explore a number of sites both North and South of the Naas Road for the pilot project.

The first site identified was Cherryfield Halting Site and staff from both the Traveller Accommodation Unit and Tallaght Travellers Community Development Programme visited the site, and explained the proposal to the residents which outlined.

* The provision of a number of 1100 litre bins on site both for domestic and recycling purposes.
* Tenants pay for the cost through Household Budget
* All tenants must sign up for the service.
* The service to be provided by Commercial Operators at market rate.

There has been full take up in Cherryfield and the service will commence operating in the very near future.

Similar discussions have now taken place with the residents in Daletree Place and the reaction has been very positive and further discussion will take place shortly to ensure full take up of the service on the terms outlined above

A number of sites have also been identified North of the Naas Road and discussion with the residents of those sites will take place shortly.

The Pilot scheme will be monitored closely with the chosen company to ensure compliance and any issues of contamination, non-participation etc. will be dealt with in the appropriate manner.

Following contributions from Councillors P. Foley, D O’Donovan, P. Kearns, S. Holland, P. Donovan and R. McMahon, Mr. H. Hogan, Senior Executive Officer responded to the queries raised and the report was **NOTED**

### **RTT/71/18 - H10 Item ID: 57123 - Anti Social Behaviour Statistics**

Mr. H. Hogan, Senior Executive Officer presented the following report:

**Anti-Social Behaviour Statistics**

The following are the quarterly statistics in respect of incidents of anti-social behaviour reported to South Dublin County Council:

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **STATISITICAL ANALYSIS OF ANTI SOCIAL BEHAVIOUR REPORTED TO COUNCIL IN THE AREA** | | | | | |
| **Incidents** | **1st Qtr 2017** | **2nd Qtr 2017** | **3rd Qtr 2017** | **4th Qtr 2017** | **2017 TOTAL** |
| **Priority 1** |  |  |  |  |  |
| Drugs Activity reported to SDCC | 0 | 1 | 1 | 1 | **3** |
| Criminal Activity reported to SDCC | 4 | 0 | 0 | 4 | **8** |
| Joyriding reported to SDCC | 0 | 0 | 0 | 0 | **0** |
| Violence/intimidation/ harassment reported to SDCC | 1 | 5 | 2 | 0 | **8** |
|  |  |  |  |  |  |
| **Priority 2** |  |  |  |  |  |
| Squatters/illegal occupiers reported to SDCC | 0 | 0 | 0 | 0 | **0** |
| Vandalism reported to SDCC | 0 | 1 | 0 | 0 | **1** |
| Physical condition of property reported to SDCC | 1 | 1 | 0 | 0 | **2** |
| Physical condition of Garden reported to SDCC | 0 | 1 | 2 | 1 | **4** |
| Racism reported to SDCC | 0 | 0 | 0 | 0 | **0** |
| Vacant House reported to SDCC | 0 | 0 | 1 | 2 | **3** |
| Neighbour Dispute (including parking)reported to SDCC | 0 | 0 | 1 | 0 | **1** |
|  |  |  |  |  |  |
| **Priority 3** |  |  |  |  |  |
| Noise/disturbance reported to SDCC | 0 | 4 | 2 | 2 | **8** |
| Pets/animal nuisance reported to SDCC | 0 | 3 | 0 | 0 | **3** |
| Children Nuisance reported to SDCC | 0 | 1 | 0 | 1 | **2** |
| Selling alcohol | 0 | 0 | 0 | 0 | **0** |
|  |  |  |  |  |  |
| **Total Incidents reported to SDCC** | 6 | 17 | 9 | 11 | **43** |
|  |  |  |  |  |  |
| **Total Complaints reported to SDCC** | 5 | 15 | 12 |  | **32** |
|  |  |  |  |  |  |
| **Total Actions taken by Allocations Support Unit Staff - Main actions listed below** | 56 | 49 | 86 | 89 | **280** |
|  |  |  |  |  |
| House call / Inspection | 16 | 13 | 21 | 23 | **73** |
| Demand for Possession Section 15 & 17 | 0 | 0 | 0 | 0 | **0** |
| Abandonment notice served | 0 | 0 | 0 | 0 | **0** |
| Surrenders Obtained (including Termination of Tenancy under Section 15) | 1 | 1 | 2 | 3 | **7** |
| Warnings issued | 4 | 1 | 0 | 0 | **5** |
| Interviews held (formal office and by phone) | 15 | 28 | 9 | 19 | **71** |
| Pre-Tenancies (includes following up Tenancy Checks) | 7 | 4 | 12 | 6 | **29** |

Following contribution from Councillor D. Looney the report was **NOTED**

**RTT/72/18 - H11 Item ID: 56927 - New Works** (No Business)

**RTT/73/18 - C5 Item ID: 56928 - Correspondence** (No Business)

**Planning**

### **RTT/74/18 - Q9 Item ID: 57111 - Dodder Greenway Phase 1**

Proposed by Councillor D. Looney

"To ask the Chief Executive when construction work on the Dodder Greenway will commence; what works are planned for 2018; and to make a statement on the matter?"

**REPLY:**

"Further to the Part 8 approval for the Dodder Greenway Scheme (the Scheme), South Dublin County Council (SDCC) are currently preparing tender documentation for the procurement of design consultants to carry out the detailed design for the section of Dodder Greenway within the SDCC administrative area. An application for funding has been made to the National Transport Authority (NTA) under the 2018 Sustainable Transport Measures Grants (STMG). The NTA have yet to make a decision. Subject to confirmation of NTA funding, the current timeframe for the Scheme is as follows: i) Q1/Q2 2018 - appointment of consultants to prepare detail design of the Scheme; and ii) Q4 2018 - Commence Phase 1 construction of the Scheme."

### **RTT/75/18 - Q10 Item ID: 57108 - Rezoning**

Proposed by Councillor D. O'Donovan

"To ask the Chief Executive, what plans there are, if any, to rezone open green spaces within the RTT area for housing?"

**REPLY:**

"There are no plans to rezone open green spaces within the Rathfarnham Templeogue-Terenure area for housing."

### **RTT/76/18 - H12 Item ID: 56931 - Planning Files**

Mr. J. Johnston, Senior Executive Planner presented the following report:

**A. Large Applications under Consideration**

**FILE DISCUSSED**: SD17A/0359

**LOCATION**: Lands located to the south of, Stocking Avenue, Woodtown, Dublin 16.

**COMMENTS**: There were no comments made on this application.

**FILE DISCUSSED**: SD18A/0020

**LOCATION**: Site south of Scholarstown Road, west of Stocking Lane, north of Ballyboden Waterworks and east of Woodfield, Ballyboden, Dublin 16

**COMMENTS**: There were no comments made on this application.

### **B. Files Requested by Members**

**FILE REQUESTED BY COUNCILLOR B. LAWLOR**

**FILE DISCUSSED**: SD18A/0010

**LOCATION**: Church of Scientology and Community Centre, Firhouse Road, Dublin 24

**COMMENTS**: Councillors B. Lawlor, D. Looney, S. Holland, P. Foley, R. McMahon, P. Donovan, D. O’Donovan, Russell and E. Murphy objected to the planning application.

### 

**RTT/77/18 - H13 Item ID: 56929 - New Works** (No Business)

**RTT/78/18 - C6 Item ID: 56930 - Correspondence** (No Business)

**Transportation**

### **RTT/79/18 - Q11 Item ID: 57000 - Edmondstown Road**

Proposed by Councillor P. Donovan

"To ask the Chief Executive please can a revised calendar, current status and next steps be published in relation to the Edmondstown Road Closure?"

**REPLY:**

"On Friday 27th January, SDCC and its Geotechnical Engineers, Roughan O’ Donovan (ROD) met with a representative for Mr Mallak and his Geotechnical Engineer.

The Geotechnical Engineer presented a solution that entailed soil nailing the slope over a distance of 78m approx.

This was agreed in principle by ROD and Geotechnical Engineer is to forward on the calculations to ROD and they will carry out a Category 3 check.

The existing material that was taken from the face and deposited on site will have to be removed to allow access for contractor’s equipment.

The setup will be awkward as access is constrained and there will be very confined working areas.

It is envisaged that it will be an agreed contract with a soils contractor (not open tendering). Programme will be dependent on availability of contractor.

Draft Programme.

* Design agreed 1st Week of Feb.
* Contractor engaged and on site Early March
* Contract length 3 months.

Programme is subject to change."

### **RTT/80/18 - Q12 Item ID: 57001 - LED Upgrades 2018**

Proposed by Councillor P. Donovan

"To ask the Chief Executive what is the latest status on the Nationwide Programme of LED Public Light Upgrades and comment on 2018 LED Upgrade plans for the area covered by this Committee?"

**REPLY:**

"A briefing document outlining our plans for Quarter 1 and Quarter 2 of this year will be issued to the elected members shortly."

### **RTT/81/18 - Q13 Item ID: 57062 - Edmondstown Road**

Proposed by Councillor S. Holland

"To ask the Chief Executive to provide members with an update on progress on the resolution of the private landowner issue which caused the closure of the Edmondstown Road?

**REPLY:**

"On Friday 27th January, SDCC and its Geotechnical Engineers, Roughan O’Donovan (ROD) met with a representative for Mr Mallak and his Geotechnical Engineer.

The Geotechnical Engineer presented a solution that entailed soil nailing the slope over a distance of 78m approx.

This was agreed in principle by ROD and Geotechnical Engineer is to forward on the calculations to ROD and they will carry out a Category 3 check.

The existing material that was taken from the face and deposited on site will have to be removed to allow access for contractors equipment.

The setup will be awkward as access is constrained and there will be very confined working areas.

It is envisaged that it will be an agreed contract with a soils contractor (not open tendering). Programme will be dependent on availability of contractor.

Draft Programme.

* Design agreed 1st Week of Feb.
* Contractor engaged and on site Early March
* Contract length 3 months.

Programme is subject to change."

### **RTT/82/18 - Q14 Item ID: 56509 - Killakee**

Proposed by Councillor B. Lawlor

"To ask the Chief Executive to resurface the road in Killakee Park and Gardens Firhouse as road condition is very poor?"

**REPLY:**

"Killakee Park and Gardens are included on the 2018 Roadworks Programme."

### **RTT/83/18 - Q15 Item ID: 57101 - Footpaths**

Proposed by Councillor B. Lawlor

"To ask the Council on behalf of the ratepayers at the junction of Kimmage Road and Whitehall Road West to repair the footpaths as these trades feel disadvantaged in relation to their neighbours in Dublin City Council?"

**REPLY:**

"Repairs to these footpaths are included in the 2018 Roadworks Programme."

### **RTT/84/18 - Q16 Item ID: 56448 - Conroy's Lane**

Proposed by Councillor C. McMahon

"To ask the Chief Executive is there a planned upgrade for the dangerous junction at Bohernabreena Road and Moran's Lane. Are these works still planned and may I have an update on these works and a timeframe of when it is proposed for these works to be carried out?"

**REPLY:**

"On the understanding that the lane the subject of the query is in fact Conroy's Lane and not Moran's Lane, it is confirmed that there are no planned works for this junction. The junction improvements would require construction on private land and the level differences would require considerable construction work."

### **RTT/85/18 - Q17 Item ID: 56441 - Edmondstown Road**

Proposed by Councillor R. McMahon

"To ask the Chief Executive for an update on the Edmondstown Road closure. Is there a plan in place to make the road safe and is there a timeline as to when the road will be re-opened to allow through traffic?"

**REPLY:**

"On Friday 27th January, SDCC and its Geotechnical Engineers, Roughan O’ Donovan (ROD) met with a representative for Mr Mallak and his Geotechnical Engineer.

The Geotechnical Engineer presented a solution that entailed soil nailing the slope over a distance of 78m approx.

This was agreed in principle by ROD and Geotechnical Engineer is to forward on the calculations to ROD and they will carry out a Category 3 check.

The existing material that was taken from the face and deposited on site will have to be removed to allow access for contractors equipment.

The setup will be awkward as access is constrained and there will be very confined working areas.

It is envisaged that it will be an agreed contract with a soils contractor (not open tendering). Programme will be dependent on availability of contractor.

Draft Programme.

* Design agreed 1st Week of Feb.
* Contractor engaged and on site Early March
* Contract length 3 months.

Programme is subject to change."

### **RTT/86/18 - Q18 Item ID: 57075 - Roadwork Programme**

Proposed by Councillor E. Murphy

"To ask the Chief Executive can the Council please give an update on the Footpath Programme for the Rathfarnham area? Can details please be given of the Estates which are to be dealt with in 2018 and where the Council is on the 2017 programme?"

**REPLY:**

"The Roadworks and Footpath programme is presented as a Headed Item below. The estates and roads to be repaired are on the list.

The 2017 programme is complete."

### **RTT/87/18 - Q19 Item ID: 57105 - Knocklyon Road**

Proposed by Councillor D. O'Donovan

"To ask the Chief Executive for an update on the re-alignment of the Knocklyon Road?"

**REPLY:**

"The re-alignment of the Knocklyon Road is included in the 2016-2022 CDP as part of the Six Year Road Programme.

It is unlikely that funding will be available for this road scheme within the next 3 to 5 years at least."

### **RTT/88/18 - H14 Item ID: 56998 - Warning Signage**

Mr. T. O’Grady, Senior Engineer presented the following report:

**Warning Signage**

The Council's Traffic Section has carried out a survey of all signage in the Rathfarnham Templeogue Terenure area and can confirm that they comply with the Traffic Signs Manual. In parallel to this, the Road Safety Officer is rolling out an education programme in primary schools aimed at improving awareness and understanding of all road safety matters including signage.

Following contributions from Councillors P. Foley and P. Donovan, Mr. T. O’Grady, Senior Engineer responded to the queries raised and the report was **NOTED**

**RTT/89/18 - H15 Item ID: 57083 - Roadworks and Footpath Programme - 2018** Mr. T. O’Grady, Senior Engineer presented the following report:

[HI 15 - Roadworks Programme 2018](http://www.sdublincoco.ie/sdcc/departments/corporate/apps/cmas/documentsview.aspx?id=59019)

Following contributions from Councillors P. Kearns, P. Donovan, P. Foley, D. Looney and R. M McMahon, Mr. T. O’Grady, Senior Engineer responded to the queries raised and the report was **NOTED**

### **RTT/90/18 - H16 Item ID: 57114 - Edmondstown Road**

Mr. T. O’Grady, Senior Engineer presented the following report:

**Edmondstown Road Update**

On Friday 27th January, SDCC and its Geotechnical Engineers, Roughan O’ Donovan (ROD) met with a representative for the landowner and his Geotechnical Engineer.

The Geotechnical Engineer presented a solution that entailed soil nailing the slope over a distance of 78m approx.

This was agreed in principle by ROD and Geotechnical Engineer is to forward on the calculations to ROD and they will carry out a Category 3 check.

The existing material that was taken from the face and deposited on site will have to be removed to allow access for contractors equipment.

The setup will be awkward as access is constrained and there will be very confined working areas.

It is envisaged that it will be an agreed contract with a soils contractor (not open tendering). Programme will be dependent on availability of contractor.

Draft Programme.

* Design agreed 1st Week of Feb.
* Contractor engaged and on site Early March
* Contract length 3 months.
* Programme is subject to change.

**M8 and M10 taken in conjunction with H16**

### **M8 Item ID: 57003 - Edmonstown Road**

Proposed by Councillor E. Murphy and seconded by Councillor P. Foley

"That the Chief Executive provide a full briefing and update on the status and work to date on Edmonstown Road. Furthermore can a plan of action, including timelines, please be provided to members"

**The following report by the Chief Executive was READ:-**

"On Friday 27th January, SDCC and its Geotechnical Engineers, Roughan O’ Donovan (ROD) met with a representative for the landowner and his Geotechnical Engineer.

The Geotechnical Engineer presented a solution that entailed soil nailing the slope over a distance of 78m approx.

This was agreed in principle by ROD and Geotechnical Engineer is to forward on the calculations to ROD and they will carry out a Category 3 check.

The existing material that was taken from the face and deposited on site will have to be removed to allow access for contractors equipment.

The setup will be awkward as access is constrained and there will be very confined working areas.

It is envisaged that it will be an agreed contract with a soils contractor (not open tendering). Programme will be dependent on availability of contractor.

Draft Programme.

* Design agreed 1st Week of Feb.
* Contractor engaged and on site Early March
* Contract length 3 months.

Programme is subject to change."

### **M10 Item ID: 57070 - Dublin Bus - Edmondstown Road**

Proposed by Councillor E. Murphy and seconded by Councillor P. Foley

"That this Area Committee calls on Dublin Bus to provide an interim bus route to the Edmondstown, Rockbrook and Tibradden areas during the period of works on Edmondstown Road."

**The following report by the Chief Executive was READ:-**

"This item will be dealt with as part of Headed Item 16.  If it is agreed by the members a letter will be issued to Dublin Bus in this regard."

Following contributions from Councillors E. Murphy, F. Duffy, P. Foley and P. Donovan, Mr. T. O’Grady, Senior Engineer responded to the queries raised and the report was **NOTED**

**RTT/91/18 - H17 Item ID: 56934 - Proposed Declaration of Roads to be Public Roads** (No Business)

**RTT/92/18 - H18 Item ID: 56932 - New Works** (No Business)

**RTT/93/18 - C7 Item ID: 56933 - Correspondence** (No Business)

### **RTT/93/18 - M6 Item ID: 56438 - Glenmore Park**

Proposed by Councillor S. Holland and seconded by Councillor E. Murphy

"That the Chief Executive assess Glenmore Park as a possible site for additional traffic calming measures.  The street is used as a racetrack and there have been several accidents.  The street is also used by playing children who are being endangered by speeding vehicles."

**The following report by the Chief Executive was READ:-**

"The location will be added to the list for RTT area. In the meantime, you are requested to specify the times when the problem is most acute in order that we may confirm your findings and involve the gardai if there is anti-social behaviour to be addressed."

Following contributions from Councillor S. Holland the report was **NOTED**

### **RTT/94/18 - M7 Item ID: 56887 – Public lighting at Bohernabreena**

Proposed by Councillor C. McMahon and seconded by Councillor D O’Donovan

"That this Committee receives a detailed report on public lighting along the R114, Bohernabreena. Further to my Membersreps on this issue there is a cluster of lights not working and this is extremely dangerous in a rural area on a very busy road with vehicles travelling at high speed."

**The following report by the Chief Executive was READ:-**

"These public lights are situated on an ESBN Overhead Network. There was a supply issue associated with the light fittings that could only be resolved by ESBN. The public lighting section have been in constant contact with ESBN in order to progress the issue. Our inspectors have reported report that they are now all operational."

Following contributions from Councillor C. McMahon, Mr. T. O’Grady, Senior Engineer responded to the queries raised and the report was **NOTED**

**Libraries & Arts**

### **RTT/95/18 - Q20 Item ID: 57106 - Reservation Holds Ballroan Library**

Proposed by Councillor D. O'Donovan

"To ask the Chief Executive which 10 books/items have the longest waiting list at Ballyroan Library and what is the highest number of reservations ever on a library item?

[Q20 - Reservation/Holds Ballyroan Library](http://www.sdublincoco.ie/sdcc/departments/corporate/apps/cmas/documentsview.aspx?id=58914)

### **RTT/96/18 - H19 Item ID: 56938 - Library News & Events**

Ms. B. Fennell, County Librarian presented the following report:-

[HI 19 - Library News & Events](http://www.sdublincoco.ie/sdcc/departments/corporate/apps/cmas/documentsview.aspx?id=58880)

Report was **NOTED**

**RTT/97/18 - H20 Item ID: 56937 – Application for Arts Grants** (No Business)

**RTT/98/18 - H21 Item ID: 56935 - New Works** (No Business)

**RTT/99/18 - C8 Item ID: 56936 - Correspondence** (No Business)

**Economic Development**

### **RTT/100/18 - Q21 Item ID: 57071 - Rathfarnham Castle - Stables and Outbuildings**

Proposed by Councillor E. Murphy

"Can the Chief Executive please provide an update of remedial works that have taken place in the past year at Rathfarnham Castle Park?  Furthermore can the Council please outline what works are currently planned and the timescales of such works also?

**REPLY:**

"South Dublin County Council is extremely conscious of the tourism, amenity and heritage appeal of Rathfarnham Castle, its associated outbuildings and adjacent lands. Works to remove heavy vegetation and ground cover were carried out in 2017 within the perimeter walls of the outbuildings/stables to enable detailed survey work to be carried out on existing historical structures. Since the last report to the local area committee in October 2017, the council has progressed these surveys. Detail design and specification of stabilising and remedial works were carried out by consultant and in-house design team and the works tendered. These works include repairs to stonewalls, openings, stabilisation works to structures and temporary roofing s to encourage drying out of older structures. The project was tendered successfully and competitive tenders obtained. The council is currently in the process of appointing a contractor and it is anticipated that the contractor will start works in early March. These stabilising/remedial works could last up to six months.

As outlined to the Area Committee previously, Shaffrey Associates, architectural conservation consultants, have prepared a draft strategy for the regeneration of the Castle outbuildings. This is an overall approach as to which elements of the site might be restored, refurbished and how newer structures might be inserted. This is a guide to the overall approach and not a proposal or detailed design per se. As also discussed and agreed with Area Committee members and in line with this approach, the Council will seek Expressions of Interest from suitable companies or consortia with a good track record of successfully completing developments of this nature in sensitive heritage environments. A Competitive–Dialogue process will examine use options, building design and cost/finance in Quarters 3 and 4 2018 before a Joint-Venture partnership is finally tendered."

**RTT/101/18 - H22 Item ID: 56939 - New Works** (No Business)

**RTT/102/18 - C9 Item ID: 56940 - Correspondence** (No Business)

### **RTT/103/18 - M9 Item ID: 57004 - Rathfarnham Castle Stables and Outbuildings**

Proposed by Councillor E. Murphy and seconded by Councillor P. Foley

"That the Council please provide an update on the proposed project developments at Rathfarnham Castle? Can the Area Committee please be provided with the proposed plans and timescales."

**The following report by the Chief Executive was READ:-**

"South Dublin County Council is extremely conscious of the tourism, amenity and heritage appeal of Rathfarnham Castle, its associated outbuildings and adjacent lands. Works to remove heavy vegetation and ground cover were carried out in 2017 within the perimeter walls of the outbuildings/stables to enable detailed survey work to be carried out on existing historical structures. Since the last report to the local area committee in October 2017, the council has progressed these surveys. Detail design and specification of stabilising and remedial works were carried out by consultant and in-house design team and the works tendered. These works include repairs to stonewalls, openings, stabilisation works to structures and temporary roofing s to encourage drying out of older structures. The project was tendered successfully and competitive tenders obtained. The council is currently in the process of appointing a contractor and it is anticipated that the contractor will start works in early March. These stabilising/remedial works could last up to six months.

As outlined to the Area Committee previously, Shaffrey Associates, architectural conservation consultants, have prepared a draft strategy for the regeneration of the Castle outbuildings. This is an overall approach as to which elements of the site might be restored, refurbished and how newer structures might be inserted. This is a guide to the overall approach and not a proposal or detailed design per se. As also discussed agreed with Area Committee members and in line with this approach, the Council will seek Expressions of Interest from suitable companies or consortia with a good track record of successfully completing developments of this nature in sensitive heritage environments. A Competitive – Dialogue process will examine use options, building design and cost/finance in Quarters 3 and 4 2018 before a Joint-Venture partnership is finally tendered."

Report was **NOTED**

**Performance & Change Management**

**RTT/104/18 - H23 Item ID: 56941 - New Works** (No Business)

**RTT/105/18 - C10 Item ID: 56942 - Correspondence** (No Business)

**Corporate Support**

**RTT/106/18 - H24 Item ID: 56943 - New Works** (No Business)

**RTT/107/18 - C11 Item ID: 56944 - Correspondence** (No Business)

### **RTT/108/18 - M11 Item ID: 57109 - Broadband**

Proposed by Councillor D. O'Donovan and seconded by Councillor E. Murphy

"To ask the Chief Executive to write to the Department of Communications, Climate Action and Environment to ask why residents in Allagour/Ballymorfinn area have no access to broadband, despite the laying of fibre optic cables in the area."

**The following report by the Chief Executive was READ:-**

"If the motion is passed by the members, a letter will be issued to the Department in this regard."

Report was **NOTED**

### **RTT/109/18 - M12 Item ID: 57092 - Mayor's Reception**

Proposed by Councillor E. Murphy and seconded by Councillor S. Holland

"That this Area Committee requests that Templeogue Basketball Club be afforded a Mayors Reception by South Dublin County Council."

**The following report by the Chief Executive was READ:-**

"If the Motion is approved, the request will be progressed for consideration in accordance with the Protocols for the Awarding of Civic Honours."

[Protocol for the Awarding of Civic Honours](http://www.sdublincoco.ie/sdcc/departments/corporate/apps/cmas/documentsview.aspx?id=58896)

Following contributions from Councillors E. Murphy and P. Foley, Mr. R. McGarry, Senior Staff Officer responded to the queries raised and the report was **NOTED**

The meeting concluded at 5.57pm

Siniú \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Dáta \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

An Cathaoirleach